Public Sector

Asset Investment Program

1998-99

Presented by

The Honourable Alan Stockdale, M.P.

Treasurer of the State of Victoria

for the information of Honourable Members

Budget Information Paper No.1

Public Sector Asset Investment Program 1998-99

(1998-99 Budget Information Paper No.1)

Published by

The Department of Treasury and Finance

© State of Victoria 1998

This book is copyright. No part may be reproduced by any process except in accordance with the provisions of the Copyright Act.

Address all inquiries to:

The Secretary

The Department of Treasury and Finance

Level 4, 1 Treasury Place

Melbourne   Vic   3002

Australia

ISSN 1441-3787

Published September 1998 by authority

Printed by

McPherson’s Publishing Group

Table of Contents

Introduction	1

Coverage	1

Classification of projects	2

Status of project estimates	2

Location	2

Chapter One: Victorian Public Sector Asset Investment Planning	3

Budget Sector - Departmental investment program	3

Non-Budget Sector – investment program	8

Chapter Two: Public Sector Asset investment program 1998-99 
- Summary	11

Funding of Budget Sector GFAI	12

Composition of GFAI by Department in 1998-99	12

Departmental investment program	13

Private Investment in Infrastructure	16

Non-Budget Sector Projects	17

Chapter Three: Budget Sector Asset Investment Program 1998-99	21

Parliament	21

Education	22

Human Services	34

Infrastructure	40

Justice	55

Natural Resources and Environment	57

Premier and Cabinet	59

State Development	61

Treasury and Finance	62

Table of Contents - continued

Chapter Four: Non-Budget Sector Asset Investment Program 1998-99	65

Country Fire Authority	65

Gippsland and Southern Rural Water Authority	68

Goulburn-Murray Rural Water Authority	69

Metropolitan Fire and Emergency Services Board	77

Non-Metropolitan Urban Water Authorities	79

Office of Housing	99

Parks Victoria	102

Public Transport Corporations	103

Sunraysia Rural Water Authority	105

Wimmera-Mallee Water Authority	106

Appendix A: Contact Addresses and Telephone Numbers	107

Budget Sector	107

Non-Budget Sector	108

Appendix B: Location Index	111

# Introduction

The 1998-99 Public Sector Asset Investment Program - Budget Information Paper No. 1 (BIP1) provides details of the major asset investments to be undertaken in 1998-99 by the Government and its agencies. It supplements the departmental asset investment summary information contained in the 1998-99 Budget Paper No. 3 - Budget Estimates. Further details of specific projects can be obtained from the relevant department or agency listed in Appendix A.

This document was previously known as Public Sector Capital Works. Consistent with the accrual-output basis of the 1998-99 Budget, the focus of this document has moved from capital works projects to include all fixed asset investments in the Public Sector.

## Coverage

BIP1 lists major public sector investment projects by department or agency. Minor projects, for which the total estimated cost (TEC) is less than $100 000, and projects funded from ongoing annual grants or allocations are not included. The exclusion of these minor projects means that departmental asset investment totals in BIP1 may not reconcile to the aggregate Gross Fixed Asset Investment (GFAI) figures reported in the 1998-99 Budget Papers.

Further, the 1998-99 estimated expenditure for projects included in BIP1 has in some cases been revised since inclusion in the 1998-99 Budget. These revisions to the 1998-99 cashflows and remaining expenditure totals have been caused by the impact of the actual expenditure up to 30 June 1998, which was not known at the time of the April Budget.

Project listings are also provided for non-budget sector agencies however, only aggregate asset investment totals are included for corporatised Government Business Enterprises (GBEs).  This is due to the competitive commercial status of these organisations.

Information on specific infrastructure projects being undertaken by the private sector on behalf of, or under licence to, the Government is provided in Chapter 2.

The division of agencies and projects into budget, non-budget, and private sector is consistent with the classifications adopted for the 1998-99 Budget Papers.

## Classification of projects

Projects listed for each department or agency are categorised as Existing Projects or New Projects for Commencement in 1998-99. Within these categories, details of project description and location, total estimated cost, expenditure to 30 June 1998, estimated expenditure in 1998-99, and estimated expenditure remaining to complete projects are included where applicable.

## Status of project estimates

The published project details reflect the current intentions and priorities of agencies, including changes to project details approved since the publication of the 1998-99 Budget Papers. However, altered circumstances may require agencies to reschedule expenditure on approved projects during the course of the year.

## Location

Each agency’s projects are generally listed alphabetically by project location. Projects with more than one location have multiple entries. In the case of Commonwealth and Better Roads Victoria funded projects, where many projects extend over several locations, they are listed alphabetically by project description. To assist with geographic information requirements, a full index of projects by location is provided in Appendix B.

# Chapter One: Victorian Public Sector Asset Investment Planning

A major component of the Victorian Government’s long term economic strategy is ensuring that investment in the State’s infrastructure is sufficient to promote and support economic growth. To achieve this, annual budget sector infrastructure investment is maintained at around 1¼ per cent of Gross State Product.

Investment in Victoria’s social and economic infrastructure is vital to the efficient delivery of public services as well as reducing costs to the private sector. This infrastructure, which includes roads, bridges, schools, and hospitals may be delivered directly by Government or by the private sector. Effective investment planning requires rigorous analysis of benefits and costs to ensure that projects represent value for money and do not impose onerous financial obligations on the community.

Accordingly, investment planning and asset management in the Victorian public sector is guided by the following principles:

- asset investment is linked to service delivery priorities;

- asset planning is based on corporate and business plans;

- asset planning and management takes account of full ‘life-cycle’ costs, benefits and investment risks; and

- issues of ownership, control, accountability and reporting requirements are established, and clearly defined.

## Budget Sector - Departmental investment program

- Each department’s asset investment program for the financial year includes minor projects and new and existing major projects. The 1998-99 investment program may be funded from accumulated financial assets (equivalent to the accumulated allowance for depreciation), receipts credited appropriations,

including proceeds from approved assets sales, annual appropriations for additions to the department’s net asset base and special appropriations.

- Commonwealth grants and dedicated funding sources (such as the Better Roads Victoria Trust Fund and the Community Support Fund) are included within annual, annotated, or special appropriations.

### Departmental asset management

- Departments are accountable for an extensive range of public assets. Some assets, such as national parks, heritage buildings, and art collections, are managed and maintained because of their enduring scientific, artistic or cultural importance. These assets are usually classified as administered assets.

- Other assets may possess considerable scientific, artistic or cultural value, but are primarily applied by departments to enable them to deliver public services. Ministers and departments are publicly accountable for the performance of their assets in delivering these services. Improving the efficiency and effectiveness of service delivery requires departments to be constantly reviewing their asset base to ensure that they are being best used to provide high quality services at least cost.

- Through this continual process of internal review of assets and their management, departments determine their priorities for investment in new assets and disposal of underutilised assets. Under accrual output-based budgeting and management, departments review financial information relating to depreciation and the cost of capital to manage their asset stock. At the same time departments evaluate alternative methods of service delivery, such as outsourcing.

### Ongoing asset investment

- In each financial year, the ongoing asset investment program comprises existing major projects, approved as new projects by the Government in previous years, and a number of annual allocations for continuing minor projects.

#### Projects managed to a Total Estimated Cost (TEC)

- Projects managed to a TEC are discrete projects costing $100 000 or more for which the Government has approved a specific TEC for inclusion in the departmental investment program. TEC increases must be submitted to the Treasurer for approval.

- Expenditure on such projects is monitored to ensure that financial year allocations, project timelines and costs are met. Projects are reviewed at the end of each financial year to ensure that expenditure is in line with the approved TEC and to verify forward estimates for projects. Forward estimates of project expenditure may vary over time as project timing can be affected by factors such as weather conditions, contractual variations, or changes to project specifications but must be within the agreed TEC.

- Increases in individual project cash flows are allowed if offsetting reductions can be found in other projects within the department’s investment program. Any increase in the total investment expenditure for a department requires specific approval of additional funding sources.

#### Investments not managed to a Total Estimated Cost (TEC)

- Investments not managed to a TEC include annual allocations for minor projects and annual grants to the non-budget sector, local government, and private sector bodies. Departments allocate these funds on a discretionary basis to ensure their assets are capable of meeting their service delivery responsibilities.

### New asset investment

- The Investment Evaluation Policy and Guidelines (1996) sets out the Government’s policy position on the evaluation of investment proposals for infrastructure and asset-base service delivery. It provides a tool for departments and public bodies to use when making internal decisions between options on how best to utilise scarce capital resources. These investment guidelines have the objective of linking corporate planning with Gross Fixed Asset Investment (GFAI) planning and to identify and analyse any significant impacts that a proposed investment will have on the State economy and the State Budget. The guidelines provide a framework for assessing the merits of an investment proposal and communicating clearly to government the information necessary to make sound investment decisions.

### Assessment of proposals

- In advising government, the Department of Treasury and Finance (DTF) assesses and ranks the projects against whole of government criteria. The criteria used to establish this ranking include whether the project:

- improves output provision performance in quantity, quality, timeliness or cost terms;

- reduces risk to the public or employees;

- will be substantially funded from external sources, such as Commonwealth grants; and

- implements or advances specific government policies.

### Private provision of services and infrastructure

- The Victorian Government is committed to increasing and sustaining private sector participation in the provision of public infrastructure facilities and service delivery where it can be demonstrated that this will provide value for money. This approach is consistent with the aim of increasing resource allocation efficiency by strengthening the partnership between the private and public sectors.

- Infrastructure and service delivery proposals are routinely assessed for potential private sector involvement, and those identified as suitable are progressed in line with established procedures for registration and evaluation, under the Infrastructure Investment Policy for Victoria (1994).

- There is no commitment to any particular form of private sector participation. However, there is an overriding requirement to ensure that a project is structured to achieve ongoing benefit to both the private and public sectors. Preference is given to proposals under which the private sector accepts financial, operational  and other risks.

### Commonwealth programs

- The Commonwealth Government provides capital funds to the States on terms and conditions aimed at achieving particular Commonwealth objectives. An example is the provision of funding for construction of TAFE facilities.

- In accepting these grants the Victorian Government seeks to ensure that:

- all projects are subject to the same evaluation criteria as State-funded projects;

- State contributions are linked to output provision rather than inputs matching, and take account of whether they can be accommodated within the State’s fiscal plans; and

- project planning and implementation compliment and reinforce State investment projects wherever practicable.

### Public housing

- Under the current Commonwealth-State Housing Agreement, the State receives annual allocations from the Commonwealth which, together with the State’s matching contributions, are transferred as capital grants to the Office of Housing. The Office, which is classified as a GBE, uses these funds and its internally-generated resources to acquire additional rental units, improve existing public and community-based rental housing and make grants to housing-related organisations. Annual allocations to these programs are determined by the Minister for Housing, with the approval of the Treasurer.

### Projects outside annual budget processes

- Projects do not always arise within the normal planning timetable. Occasionally, changes in circumstances during the course of the year give rise to new government policies or priorities. New asset investment projects arising in these circumstances must still be accommodated within the Government’s available financial resources, which requires that there be orderly processes for assessment and decision making not just when the annual budget is being formulated but also during the course of the year.

### Dedicated funds

- Funding for certain categories of projects is provided from specific ‘dedicated’ sources, either under legislation or as a consequence of government policy. Planning for these projects is subject to normal evaluation procedures, but annual expenditure on them is dependent on the availability of funding from these dedicated sources.

- The Better Roads Victoria (BRV) program, until 1997, provided funding from a 3 cents per litre fuel franchise fee to enable upgrading of Victorian roads, with a long-term average of one-third of available funds spent on rural roads, and two-thirds on roads in metropolitan Melbourne. As a consequence of the 1997 High Court decision, all petroleum franchise fees previously levied by the States have now been replaced by Commonwealth excises. Funds equivalent to the former franchise fees are collected by the Commonwealth and distributed as grants to the States. Annual allocations are determined by agreement between the Treasurer, the Premier and the Minister for Roads and Ports as part of the annual budget process. The specific road projects which form the BRV program are identified in BIP1.

- The Community Support Fund (CSF), established under the Gaming Machine Control Act 1991, provides a source of dedicated funds that may be applied to either output provision or asset investment, in the areas of sport and recreation, community services, arts and tourism. Proposals for CSF financed projects follow the normal capital projects planning and appraisal process before being submitted to a Committee of Ministers for approval.

- Under arrangements established in 1993-94, proceeds from sales of surplus school assets, mainly arising from school re-organisations and closures, have been made available for re-investment in school education assets. These projects include the improvement and refurbishment of existing school facilities and the enhancement of school education services with new technology.

- In addition, State revenue from the issue of the licence for the Melbourne Casino and a percentage of taxation on gross gambling revenue from the casino is allocated to fund specific major civic projects, such as the new Museum, through the Agenda 21 program.

### Office of Major Projects

The Office of Major Projects manages the Government’s interests in strategic building construction and property development projects nominated as major projects and assigned to the Office by the Governor in Council under the Project Development and Construction Management Act 1994.  The Act provides the Office with the authority to enter into contracts and use other development powers necessary to deliver the projects.

The Office draws on capital funds appropriated to sponsor departments for the projects and the completed facilities are handed over to the client agency responsible for use and occupancy of the asset.

## Non-Budget Sector – investment program

- Under the non-budget sector performance monitoring regime, the forward capital program of each Government Business Enterprise (GBE) is considered in the context of its three-year Corporate Plan. The Corporate Plan sets out the strategic directions for the relevant GBE over the planning period and includes targeted key performance indicators. The aggregate asset investment program for the non-budget sector consists mainly of the investment proposals of the GBEs which comprise most of this sector.

- Each GBE’s asset investment program is determined by its business requirements and the availability of internal and external financing, after allowing for the proceeds of the disposal of surplus assets and the payment of tax-equivalent payments and dividends to the State Government.

- External financing may include contributions from the private sector, such as developer contributions in the water sector, and, in some circumstances, by Commonwealth Government specific purpose payments. Other financing may include the taking up of private equity interests. GBEs have increasingly relied on internal funding for asset investment in recent years, in order to better manage their own balance sheet and reduce the overall public sector debt.

- The non-budget sector capital program also covers the capital investment plans of the metropolitan and country fire services and Parks Victoria. For the major GBEs which have been corporatised, including the metropolitan retail water and gas businesses, investment programs are expected to be driven by commercial considerations and their capital proposals are developed through the corporate planning process.

# Chapter Two: Public Sector Asset investment program 1998-99 - Summary

- Table 2.1 provides a summary of Victorian Budget Sector Investment Funding and includes a breakdown of Gross Fixed Asset Investment (GFAI) for the 1997-98 and 1998-99 Budgets. No provision has been made for the funding of investment from sales of government businesses.

- GFAI, is estimated to be $1 528.3 million in 1998-99. This category forms the core of the Government’s infrastructure investment target which seeks to maintain Budget sector infrastructure spending at around 1¼ per cent of gross state product (GSP). The infrastructure investment target also incorporates capital grants and advances to the public transport corporations, the Office of Housing and privately financed infrastructure projects, which provide services to the Government and the general community.

- Table 2.1: Victorian Budget Sector Investment Funding

($ million)

|  |  | 1997-98 | 1998-99 |
| --- | --- | --- | --- |
|  |  | Budget | Budget |
| Financial Assets (attributable to depreciation expense) |  | 738.4 | 770.2 |
| Appropriation for increases in net asset base |  | 597.8 | 634.7 |
| Fixed Asset Sales |  | .. | .. |
| Non Public Account and other (including retained earnings) |  | 193.3 | 123.4 |
| Total Gross Fixed Asset Investment |  | 1 529.5 | 1 528.3 |
| Plus capital grants and advances |  |  |  |
|  | Public transport corporations (a)(b) | 212.0 | 143.1 |
|  | VicTrack (c) | .. | 18.4 |
|  | Office of Housing | 250.0 | 240.6 |
|  | Other | 60.7 | 100.1 |
| Total Capital Grants and Advances |  | 522.7 | 502.2 |
| Less Capital Receipts |  | 260.6 | 82.0 |
| Total Asset Investment Funding |  | 1 791.6 | 1 948.5 |

Source: Department of Treasury and Finance

(a)	On 1 July 1998, Yarra Trams, Swanston Trams, Bayside Trains, Hillside Trains and V/Line Passenger were established as separate corporations under the Rail Corporations (Amendment) Act 1997. The functional responsibilities of these entities were formerly undertaken by the Public Transport Corporation (PTC ). Projects relating to these entities are listed in this document under the heading of the public transport corporations.

(b)	Includes allowance attributable to the depreciation expense for public transport corporations.

(c)	VicTrack was corporatised from 1 July 1998. Prior to the 1998-99 Budget grants to VicTrack were previously included in the PTC’s estimates.

## Funding of Budget Sector GFAI

- Primary sources of State government funding for asset investment in 1998-99 are departmental financial assets equivalent to accumulated depreciation, and appropriations for increases in the net asset base. These sources, together with the $123.4 millio funding from non-public account sources, are estimated to total $1 528.3 million, ensuring that the Government is able to fully fund its asset investment program without borrowing. Chart 2.1 shows the sources of funding for 1998-99 budget sector investment in infrastructure and other assets.

- Chart 2.1: Contributions to Funding GFAI

## Composition of GFAI by Department in 1998-99

- GFAI in 1998-99, as illustrated in Chart 2.2, covers expenditure on direct additions to public infrastructure in the form of new projects as well as those investment projects already in progress. Details of these projects by department are set out in Chapter 3.

- Chart 2.2: Composition of GFAI by Department 1998-99

## Departmental investment program

- Table 2.2 summarises, by department, expenditure on both existing projects and new projects for 1998-99. It includes those projects which are funded by way of State funds (both dedicated and non-dedicated) and Commonwealth funds.

- Further information on Commonwealth supported projects is provided in Table 2.3. This category includes projects undertaken by the Office of Housing which are largely supported by Commonwealth and State funds provided through the appropriation to the Department of Human Services. These estimates reflect the existing agreements only which may be subject to changes in the future. The Commonwealth also supports projects undertaken for TAFEs, roads and for projects nominated under the Natural Heritage Trust.

Table 2.2: Departmental asset investment program 1998-99 - Summary (a)

($ million)

| Department | Total Estimated Cost | Expenditure to 30.6.98 | Estimated Expenditure 1998-99 | Remaining Expenditure |
| --- | --- | --- | --- | --- |
| Parliament |  |  |  |  |
| Existing Projects | 1.6 | 0.8 | 0.6 | 0.2 |
| New Projects | 3.7 |  | 3.7 | .. |
| Education |  |  |  |  |
| Existing Projects | 212.0 | 86.6 | 115.6 | 9.9 |
| New Projects | 125.2 |  | 68.3 | 56.9 |
| Human Services |  |  |  |  |
| Existing Projects | 608.7 | 307.2 | 190.7 | 110.8 |
| New Projects | 167.9 |  | 64.0 | 103.9 |
| Infrastructure (b) |  |  |  |  |
| Existing Projects | 761.0 | 363.7 | 170.8 | 226.5 |
| New Projects | 210.7 |  | 97.5 | 113.2 |
| Justice |  |  |  |  |
| Existing Projects | 88.2 | 28.8 | 47.9 | 11.5 |
| New Projects | 47.1 |  | 18.9 | 28.2 |
| Natural Resources and Environment |  |  |  |  |
| Existing Projects | 96.3 | 43.5 | 34.6 | 18.2 |
| New Projects | 81.1 |  | 55.1 | 26.0 |
| Premier and Cabinet |  |  |  |  |
| Existing Projects | 538.9 | 242.9 | 163.4 | 132.5 |
| New Projects | 89.9 |  | 14.2 | 75.7 |
| State Development |  |  |  |  |
| Existing Projects | 10.5 | 5.6 | 4.9 | .. |
| New Projects | 5.7 |  | 5.7 | .. |
| Treasury and Finance |  |  |  |  |
| Existing Projects | 279.0 | 227.9 | 50.4 | 0.6 |
| New Projects | 39.6 |  | 22.2 | 17.4 |
| Total Existing Projects | 2 596.2 | 1 307.1 | 779.0 | 510.1 |
| Total New Projects | 770.8 |  | 349.4 | 421.4 |

Source: Department of Treasury and Finance.

Notes:

- Summary of expenditure for projects listed in Chapter 3.

- Projects for the public transport corporations are listed in Chapter 4.

Table 2.3: Commonwealth Supported Projects - 1998-99(a)

($ million)

|  | Total Estimated Cost | Expenditure to 30.6.98 | Estimated Expenditure 1998-99 | Remaining Expenditure |
| --- | --- | --- | --- | --- |
| Housing Projects |  |  |  |  |
| Existing Projects | 152.5 | 80.4 | 69.8 | 2.4 |
| New Projects | 339.3 |  | 299.7 | 39.6 |
| Road Projects (b) |  |  |  |  |
| Existing Projects | 263.3 | 92.2 | 56.5 | 114.6 |
| New Projects | 15.0 |  | 4.6 | 10.4 |
| TAFE Institutes (c) |  |  |  |  |
| Existing Projects | 36.2 | 4.5 | 24.2 | 7.5 |
| New Projects | 15.4 |  | 6.7 | 8.7 |
| Natural Heritage Trust Projects |  |  |  |  |
| Existing Projects | 2.3 | 0.7 | 1.5 | .. |
| New Projects | .. |  | .. | .. |
| Total Existing Projects | 454.2 | 177.8 | 151.9 | 124.5 |
| Total New Projects | 369.6 |  | 310.9 | 58.7 |

Source: Department of Treasury and Finance.

Notes:

(a) 	Includes Commonwealth and Commonwealth-State funded projects listed in Chapters 3 & 4.

(b) 	Includes Commonwealth funded National Highways and Federal Roads of National Significance projects.

(c)	As Commonwealth funding is provided on a calendar year basis, new projects have not yet been announced for 1999.

- Table 2.4 summarises 1998-99 expenditures which are committed against ‘dedicated’ funds on projects listed in Chapter 3. These comprise:

- metropolitan and rural Better Roads Victoria projects (formerly funded by a percentage of the petroleum franchise fee);

- projects in school education funded by monies raised from the sale of surplus school assets;

- the Agenda 21 program of major civic projects supported by a component of revenues from the Melbourne Casino; and

- arts, sport and tourism projects funded by gaming taxes through the Community Support Fund (CSF).

Table 2.4: Dedicated Funds Projects - 1998-99 (a)

($ million)

|  | Total Estimated Cost | Expenditure to 30.6.98 | Estimated Expenditure 1998-99 | Remaining Expenditure |
| --- | --- | --- | --- | --- |
| Better Roads (b) |  |  |  |  |
| Existing Projects | 155.1 | 57.4 | 44.2 | 53.5 |
| New Projects | 60.6 |  | 40.2 | 20.4 |
| School Education (c) |  |  |  |  |
| Existing Projects | .. | .. | .. | .. |
| New Projects | 32.0 |  | 32.0 | .. |
| Agenda 21 (d) |  |  |  |  |
| Existing Projects | 436.1 | 207.9 | 125.0 | 103.2 |
| New Projects | 114.0 |  | 25.2 | 88.7 |
| Community Support Fund (e) |  |  |  |  |
| Existing Projects | 97.7 | 67.4 | 15.9 | 14.3 |
| New Projects | 24.5 |  | 20.0 | 4.5 |
| Total Existing Projects | 688.8 | 332.7 | 185.1 | 171.0 |
| Total New Projects | 231.1 |  | 117.4 | 113.6 |

Source: Department of Treasury and Finance.

Notes:

(a)	Projects as listed in Chapter 3.

(b)	Financed by Commonwealth excise (former State Petroleum franchise fee).

(c)	School education refurbishment and improvement projects financed from the proceeds of sale of surplus school assets. The $32.0 million has been identified in the 1998-99 Budget, and an additional $3.0 million will be available during 1998-99 to finance the cost of further new projects.

(d)	Major civic projects to be funded from a component of casino revenue.

(e)	Financed from gaming taxes.

## Private Investment in Infrastructure

Major public infrastructure investment projects being undertaken by the private sector during 1998-99 are summarised in Table 2.5. The amounts included under the heading of TEC are indicative only, as the final costs may be affected by financing and construction risks on the projects which are carried by the private sector.

Table 2.5: Private Investment in Infrastructure 1998-99

($ million)

| Project Description | Total Estimated Cost |
| --- | --- |
| Automated Ticketing - Metropolitan Public Transport Fare Collection Service | 100.0 |
| City Link - Freeway Upgrading and Connection | 1 700.0 |
| City Link - Exhibition Street Extension | 100.0 |
| Docklands Stadium | 430.0 |
| Latrobe Regional Hospital | 50.0 |
| Mildura Base Hospital | 50.0 |
| Water and Waste Treatment Plants - Various Provincial Towns | 130.0 |
| Wide Area Network | 200.0 |

Source: Department of Treasury and Finance.

## Non-Budget Sector Projects

Chapter 4 provides details of new and ongoing projects of the non-budget sector. The projects listed reflect data available at the time of publication, with the threshold for reporting projects being a TEC of $100 000 or more. A summary of the non-budget sector projects for some GBEs listed in Chapter 4 is shown in Table 2.6 and for other, mainly corporatised, GBEs in Table 2.7.

Table 2.6: Non-Budget Sector Asset Investment Program, 
1998-99 - Summary

($ million)

| Authority | Total Estimated Cost | Expenditure to 30.6.98 | Estimated Expenditure 1998-99 | Remaining Expenditure |
| --- | --- | --- | --- | --- |
| Country Fire Authority |  |  |  |  |
| Existing Projects | 38.6 | 22.4 | 16.2 | .. |
| New Projects | 5.4 |  | 5.4 | .. |
| Gippsland and Southern Rural Water |  |  |  |  |
| Existing Projects | 5.4 | 1.5 | 2.2 | 1.7 |
| New Projects | 0.8 |  | 0.5 | 0.2 |
| Goulburn-Murray Rural Water |  |  |  |  |
| Existing Projects | 99.5 | 21.8 | 12.0 | 65.7 |
| New Projects | 42.2 |  | 9.4 | 32.8 |
| Metropolitan Fire and Emergency Services Board |  |  |  |  |
| Existing Projects | 10.2 | 0.8 | 8.4 | 0.9 |
| New Projects | 19.8 |  | 17.6 | 2.2 |
| Non-Metropolitan Urban Water Authorities |  |  |  |  |
| Existing Projects | 678.6 | 168.3 | 157.3 | 352.9 |
| New Projects | 139.9 |  | 54.1 | 85.8 |
| Office of Housing |  |  |  |  |
| Existing Projects | 152.5 | 80.4 | 69.8 | 2.4 |
| New Projects | 339.3 |  | 299.7 | 39.6 |
| Parks Victoria |  |  |  |  |
| Existing Projects | 2.8 | 0.9 | 1.9 | .. |
| New Projects | 13.7 |  | 12.8 | 1.0 |
| Public Transport Corporation |  |  |  |  |
| Existing Projects | 634.3 | 462.6 | 106.3 | 65.4 |
| New Projects | 22.3 |  | 8.1 | 14.3 |
| Sunraysia Rural Water |  |  |  |  |
| Existing Projects | 5.3 | 4.5 | 0.8 | .. |
| New Projects | 5.5 |  | 0.4 | 5.0 |
| Wimmera-Mallee Rural Water |  |  |  |  |
| Existing Projects | 44.2 | 19.1 | 9.9 | 15.2 |
| New Projects | 30.9 |  | 6.1 | 24.8 |
| Total Existing Projects | 1 671.2 | 782.3 | 384.8 | 504.2 |
| Total New Projects | 619.7 |  | 414.0 | 205.7 |

Source: Department of Treasury and Finance.

Table 2.7: Asset Investment Program of Selected Corporatised Government Business Enterprises 1998-99 (a)

($ million)

| Government Business Enterprise | Actual Expenditure 1997-98 | Estimated Expenditure 1998-99 |
| --- | --- | --- |
| GASCOR (shell) | 0.1 | (b) |
| Gas Transmission Corporation (shell) | 5.8 | (b) |
| Gas Services Business | 1.2 | (b) |
| Transmission Pipelines Australia | 45.3 | (b) |
| Gasmart Pty Ltd | 0.4 | (b) |
| Kinetik Energy/Westar | 28.2 | (b) |
| Ikon Energy/Multinet Gas | 30.7 | (b) |
| Energy 21/Stratus Networks | 45.3 | (b) |
| Generation Victoria | 3.4 | 2.6 |
| Melbourne Water Corporation | 79.4 | 79.9 |
| Yarra Valley Water Ltd | 50.9 | 44.7 |
| South East Water Ltd | 37.3 | 31.3 |
| City West Water Ltd | 31.4 | 34.8 |
| Melbourne Port Corporation | 5.9 | 35.8 |
| Victorian Channels Authority | 1.3 | 8.3 |
| Urban Land Corporation | 0.8 | 0.7 |
| State Trustees Limited | 1.3 | 1.9 |
| Victorian Plantations Corporation | 2.4 | 1.9 |
| Transport Accident Commission | 2.5 | 1.5 |
| Total Works Program | 373.6 | 243.3 |

Source: Department of Treasury and Finance.

(a)	The Government Business Enterprises (GBEs) listed in the above table have been corporatised in line with the Government’s reforms for the non-budget sector. The GBEs also meet the competitive neutrality guidelines established under the National Competition Principles Agreement.  One of the outcomes of corporatisation is that these GBEs now operate in an environment which aims to mirror the commercial and competitive disciplines facing private sector firms.  It is therefore inappropriate to provide  more than summary details of the asset investment programs for these GBEs.

- As a result of the current state of gas industry reform, it is inappropriate to identify the estimated asset investment program for the gas entities in 1998-99.

# Chapter Three: Budget Sector Asset Investment Program 1998-99

## Parliament

### Existing Projects

($ thousand)

| Project Description | Total Estimated Cost | Expenditure to 30.6.98 | Estimated Expenditure 1998-99 | Remaining Expenditure |
| --- | --- | --- | --- | --- |
| Parliament House - Fire Protection (Melbourne) | 600 | 401 | 199 | .. |
| Parliament House - Security Upgrade (Melbourne) | 400 | 199 | 201 | .. |
| Victorian Auditor General's Office - Information Technology Strategy (Melbourne) | 600 | 191 | 200 | 209 |
| Total Existing Projects | 1 600 | 790 | 600 | 209 |

Source: Department of Parliamentary Services

### New Projects for Commencement - 1998-99

($ thousand)

| Project Description | Total Estimated Cost | Estimated Expenditure 1998-99 | Remaining Expenditure |
| --- | --- | --- | --- |
| Parliamentary Gardens - Irrigation system and equipment purchase, master plan (Melbourne) | 226 | 226 | .. |
| Parliament House Improvements - Painting and repairs, fire protection, plumbing (Melbourne) | 1 395 | 1 395 | .. |
| Parliamentary Dining Room and Kitchen - Upgrade and repairs (Melbourne) | 138 | 138 | .. |
| Fire protection works - third floor Parliament House - New fire exits from third floor offices (Melbourne) | 200 | 200 | .. |
| Hansard accommodation and technology upgrade Capital works to address skills shortage (Melbourne) | 611 | 611 | .. |
| Electorate offices - Upgrades and repairs (Various) | 1 080 | 1 080 | .. |
| Total New Projects | 3 650 | 3 650 | .. |
| Total Parliament Projects | 5 250 | 4 250 | 209 |

Source: Department of Parliamentary Services

## Education

### Existing Projects

($ thousand)

| Project Description | Total Estimated Cost | Expenditure to 30.6.98 | Estimated Expenditure 1998-99 | Remaining Expenditure |
| --- | --- | --- | --- | --- |
| School Education |  |  |  |  |
| Albert Park Primary School - Library, Art/Craft, Amenities (Albert Park) | 391 | 321 | 70 | .. |
| Seabrook Primary School - New School (Altona Meadows) | 3 429 | 3 382 | 47 | .. |
| Ararat Secondary College - Upgrade/Maintenance (Ararat) | 796 | 671 | 125 | .. |
| Milleara Primary School - General Maintenance (Avondale Heights) | 122 | .. | 122 | .. |
| Balmoral High School - General Maintenance (Balmoral) | 102 | 10 | 92 | .. |
| Bayswater North Primary School - Facilities Upgrade - Replacement GPCs (Bayswater) | 1 396 | 425 | 971 | .. |
| Bayswater Primary School -Major Maintenance (Bayswater) | 410 | 41 | 369 | .. |
| Beaconsfield Primary School - Facilities Upgrade - Stage 1 (Beaconsfield) | 1 529 | 1 493 | 36 | .. |
| Belmont High School, Oberon High School, Grovedale Secondary College - Facilities Upgrade (Belmont) | 195 | 45 | 150 | .. |
| Belmont High School - Redevelopment - Stage 1 (Belmont) | 868 | 73 | 795 | .. |
| Grovedale West Primary School - External /Internal Maintenance (Belmont) | 300 | 18 | 282 | .. |
| Grovedale West Primary School - Library/ Physical Education (Belmont) | 1 204 | 697 | 507 | .. |
| Oberon High School - Redevelopment - Stage 1(Belmont) | 944 | 55 | 889 | .. |
| Benalla West Primary School - General Maintenance (Benalla West) | 128 | 13 | 115 | .. |
| Spring Gully Primary School - GPCs, Art, MP Room, Toilets (Bendigo) | 1 222 | 1 117 | 105 | .. |
| Spring Gully Primary School - Upgrade - Stage 2 (Bendigo) | 307 | 51 | 256 | .. |
| Strathfieldsaye Primary School - Upgrade - Stage 2 (Bendigo) | 114 | 42 | 72 | .. |
| Moorabbin Heights Primary School - General Maintenance (Bentleigh East) | 203 | 20 | 183 | .. |
| Blackburn High School - General Maintenance (Blackburn) | 232 | 23 | 209 | .. |
| Broadford Secondary College - Technology Facilities (Broadford) | 754 | 117 | 637 | .. |
| Meadowbank Primary School - Facilities Upgrade (Broadmeadows) | 350 | 66 | 284 | .. |
| Brunswick North West Primary School - Major Maintenance (Brunswick West) | 319 | 258 | 61 | .. |
| Bundoora Primary School - New Replacement School (Bundoora) | 3 100 | 1 016 | 2 084 | .. |
| Canterbury Girls High School - Technology (Canterbury) | 419 | 380 | 39 | .. |
| Glen Eira College - Facilities Upgrade (Caulfield) | 3 880 | 222 | 3 658 | .. |
| Cockatoo Primary School - Multi Purpose Facility (Cockatoo) | 245 | .. | 245 | .. |
| Cohuna Consolidated School - General Maintenance (Cohuna) | 258 | .. | 258 | .. |
| Corio South Primary School - Facilities Upgrade (Corio) | 342 | 226 | 116 | .. |
| Lyndhurst Secondary College - Facilities Upgrade - Stage 1 (Cranbourne) | 1 463 | 1 261 | 202 | .. |
| Cranbourne North Primary School - General Maintenance (Cranbourne North) | 265 | 26 | 239 | .. |
| Hillcrest Secondary College - Major Maintenance (Dallas) | 735 | 662 | 73 | .. |
| Daylesford Primary School - Facilities Upgrade - Stage 3 (Daylesford) | 519 | 484 | 35 | .. |
| Diamond Valley Secondary College - Facilities Upgrade (Diamond Creek) | 1 000 | 55 | 945 | .. |
| Doncaster Gardens Primary School - Facilities Upgrade (Doncaster East) | 1 023 | 404 | 619 | .. |
| Milgate Primary School - Major Maintenance (Doncaster East) | 291 | 29 | 262 | .. |
| Milgate Primary School - Facilities Upgrade (Doncaster East) | 1 423 | 146 | 1 277 | .. |
| Dromana Secondary College - Asphalt (Dromana) | 132 | 13 | 119 | .. |
| Bellarine Secondary College - New Replacement School - Stage 3 (Drysdale) | 2 087 | 17 | 2 070 | .. |
| Burwood Heights Primary School - Major Maintenance (East Burwood) | 414 | 366 | 48 | .. |
| Echuca Secondary College - Science & Technology, Gym Roof - Refurbishment (Echuca) | 552 | 80 | 472 | .. |
| St Helena Secondary College - General Maintenance (Eltham North) | 189 | 19 | 170 | .. |
| Emerald Secondary College - General Maintenance (Emerald) | 101 | 10 | 91 | .. |
| Chalcot Lodge Primary School - Facilities Upgrade, Replacement GPCs (Endeavour Hills) | 1 168 | 43 | 1 125 | .. |
| Eumemmerring Secondary College - New School - Stage 3 (Endeavour Hills) | 1 986 | 1 946 | 40 | .. |
| Mossgiel Park Primary School - Facilities Upgrade (Endeavour Hills) | 1 299 | 326 | 973 | .. |
| Southern Cross Primary School - Facilities Upgrade, Replace GPC's (Endeavour Hills) | 1 159 | 84 | 1 075 | .. |
| Mill Park (Senior) Secondary College - New School Stage 2 /3 (Epping) | 2 981 | 2 929 | 52 | .. |
| Mill Park (Senior) Secondary College - New School - Stage 3 (Epping) | 2 503 | 2 458 | 45 | .. |
| Ferntree Gully Secondary College - Facilities Upgrade (Ferntree Gully) | 1 377 | 77 | 1 300 | .. |
| Debney Park Secondary College - Upgrade, New GPCs, Staff/Admin. - Stage 1 (Flemington) | 1 748 | 1 531 | 217 | .. |
| Footscray City College - Facilities, Physical Education Upgrade (Footscray) | 1 071 | 691 | 380 | .. |
| Footscray North Primary School - General Maintenance (Footscray) | 139 | 14 | 125 | .. |
| Footscray West Primary School - General Maintenance (Footscray West) | 287 | .. | 287 | .. |
| Karingal/Ballam Park Secondary College - Merger - Facilities Redevelopment (Frankston) | 3 912 | 3 745 | 167 | .. |
| Mt Erin Secondary College - Library Extension/Modification (Frankston) | 623 | 303 | 320 | .. |
| Mt. Erin Secondary College - Facilities Upgrade - Stage 2 (Frankston) | 1 130 | 440 | 690 | .. |
| Matthew Flinders Girls Secondary College - General Maintenance (Geelong) | 226 | 23 | 203 | .. |
| Glenallen School - General Maintenance (Glen Waverley) | 220 | 22 | 198 | .. |
| Box Forest Secondary College - Redevelopment - Stage 3 (Glenroy) | 1 668 | 1 476 | 192 | .. |
| Golden Square Secondary College - General Maintenance (Golden Square) | 138 | 14 | 124 | .. |
| Grovedale Secondary College - Redevelopment - Stage 1 (Grovedale) | 902 | 69 | 833 | .. |
| Auburn South Primary School - Facilities Upgrade - Stage 1 (Hawthorn East) | 920 | 591 | 329 | .. |
| Great Ryrie Primary School - New School - (Heathmont) | 3 131 | 3 043 | 88 | .. |
| Cambridge Primary School - General Maintenance (Hoppers Crossing) | 137 | 14 | 123 | .. |
| Kangaroo Flat Secondary College -General Maintenance (Kangaroo Flat) | 130 | .. | 130 | .. |
| Keilor Heights Primary School - General Maintenance (Keilor) | 175 | 17 | 158 | .. |
| Keilor Downs Secondary College - Facilities Upgrade (Keilor Downs) | 2 034 | 1 596 | 438 | .. |
| Kerang Technical High School - General Maintenance (Kerang) | 184 | .. | 184 | .. |
| Kyabram Secondary College - General Maintenance (Kyabram) | 201 | .. | 201 | .. |
| Lalor Secondary College - General Maintenance (Lalor) | 121 | 12 | 109 | .. |
| Lockington CS - Asphalt (Lockington) | 110 | 11 | 99 | .. |
| Lorne P-12 College - Science, Art, Tech, Staff/Admin (Lorne) | 1 593 | 1 317 | 276 | .. |
| Macleod P-12 College - Classrooms, Staff Admin. (Macleod) | 650 | 174 | 476 | .. |
| Macleod P-12 College - Redevelopment - Stage 2 (Macleod) | 2 499 | 52 | 2 447 | .. |
| LaTrobe Secondary College (Formerly Macleod TS) - Major Maintenance (Macleod West) | 1 136 | 741 | 395 | .. |
| MacRobertson Girls High School - Facilities Upgrade - Stage 1 (Melbourne) | 800 | 48 | 752 | .. |
| MacRobertson Girls High School - Facilities Upgrade - Stage 2 (Melbourne) | 4 340 | .. | 2 000 | 2 340 |
| Menzies Creek Primary School - GPCs, Toilets (Menzies Creek) | 565 | 135 | 430 | .. |
| Chaffey Secondary College - General Maintenance (Mildura) | 106 | 11 | 95 | .. |
| Findon Primary School - General Maintenance (Mill Park) | 113 | 11 | 102 | .. |
| Mirboo North Primary School/Secondary College - Combined Staff Administration & Library (Mirboo North) | 1 204 | 78 | 1 126 | .. |
| Rangeview Primary School - Facilities Upgrade (Mitcham) | 1 139 | 28 | 1 111 | .. |
| Lowanna College - New School - Stage 1 (Moe) | 3 755 | 3 636 | 119 | .. |
| Lowanna College - New School - Stage 2 (Moe) | 2 785 | 2 751 | 34 | .. |
| Lowanna College - New School - Stage 3 (Moe) | 3 007 | 600 | 2 407 | .. |
| Billanook Primary School - Facilities Upgrade - Replacement GPCs (Montrose) | 980 | 33 | 947 | .. |
| Mount Waverley Secondary College - General Maintenance (Mount Waverley) | 114 | 11 | 103 | .. |
| Mt. Martha Primary School - Facilities Upgrade (Mt. Martha) | 1 332 | 380 | 952 | .. |
| Albany Rise Primary School - GPCs, Music, Library, P/E, Staff Admin., Amenities (Mulgrave) | 1 625 | 155 | 1 470 | .. |
| Brandon Park Primary School - GPCs, Library, Music, Multi-Purpose, Canteen, Staff Admin, Amenities (Mulgrave) | 839 | 67 | 772 | .. |
| Fountain Gate Primary School - Facilities Upgrade (Narre Warren) | 1 291 | 331 | 960 | .. |
| Norlane West Primary School - Facilities Upgrade - Stage 1 (North Geelong) | 589 | 532 | 57 | .. |
| North Geelong Secondary College- Physical Education, Drama, Technology (North Geelong) | 968 | 76 | 892 | .. |
| Northcote High School - Major Maintenance (Northcote) | 628 | 121 | 507 | .. |
| Northcote High School - Technology Facilities (Northcote) | 1 140 | 712 | 428 | .. |
| Northcote High School - Facilities Upgrade - Stage 2 (Northcote) | 1 759 | 1 058 | 701 | .. |
| Numurkah Secondary College - Library/Home Economics - Upgrade (Numurkah) | 444 | 411 | 33 | .. |
| Bellarine Secondary College - New School - Stage 2 (Ocean Grove) | 3 466 | 3 385 | 81 | .. |
| Pakenham Secondary College - General Maintenance (Pakenham) | 282 | 28 | 254 | .. |
| Paynesville Primary School - Replacement New School - Stage 1 (Paynesville) | 784 | 650 | 134 | .. |
| Paynesville Primary School - New Replacement School - Stage 2 (Paynesville) | 1 533 | 837 | 696 | .. |
| Point Gellibrand Girls Secondary College - General Maintenance (Point Gellibrand) | 234 | .. | 234 | .. |
| Portland Secondary College - Redevelopment - Stage 2 (Portland) | 860 | 166 | 694 | .. |
| Northland Secondary College - Major Maintenance (Preston East) | 853 | 753 | 100 | .. |
| Merrilands P-12 College - Facilities Upgrade (Reservoir) | 140 | 55 | 85 | .. |
| Merrilands P-12 College - Redevelop Primary Facilities - Stage 2 (Reservoir) | 225 | .. | 225 | .. |
| Reservoir District Secondary College - Amalgamation - Stage 2 (Reservoir) | 3 437 | 3 158 | 279 | .. |
| Norwood Secondary College - General Maintenance (Ringwood) | 152 | 15 | 137 | .. |
| Robinvale Secondary College - General Maintenance (Robinvale ) | 235 | .. | 235 | .. |
| Rochester Secondary College - General Maintenance (Rochester) | 188 | 19 | 169 | .. |
| Rowville Secondary College - New School - Stage 3 (Rowville) | 2 016 | 1 951 | 65 | .. |
| Rushworth P-12 College - Relocation/Refurbish (Rushworth) | 462 | 338 | 124 | .. |
| Rushworth P-12 College - General Maintenance (Rushworth) | 169 | .. | 169 | .. |
| Sale College - Redevelopment - Guthridge Campus - Stage 2a (Sale) | 1 662 | 559 | 1 103 | .. |
| Sale College (Macalister Campus) - College Amalgamation (Sale) | 912 | 836 | 76 | .. |
| Scoresby Secondary College - Facilities Upgrade - Stage 1 (Scoresby) | 521 | 446 | 75 | .. |
| Seymour High School - Internal/External Painting & Renovations - Stage 2 (Seymour) | 600 | 540 | 60 | .. |
| Gowrie Street Primary School (Shepparton ) - General Maintenance (Shepparton) | 109 | 11 | 98 | .. |
| St. Georges Road Primary School - Physical Education Canteen Music (Shepparton) | 578 | 431 | 147 | .. |
| Somers School Camp - General Maintenance (Somers) | 612 | .. | 612 | .. |
| Montague Continuing Education Centre - General Maintenance (South Melbourne) | 117 | 12 | 105 | .. |
| Morang South Primary School - Construction of New School Relocation (South Morang) | 4 155 | 3 837 | 318 | .. |
| Heatherhill Primary School - General Maintenance (Springvale) | 119 | 12 | 107 | .. |
| Springvale Secondary College - Admin Upgrade (Springvale) | 536 | 49 | 487 | .. |
| Spring Valley Primary School - General Maintenance (Springvale South) | 295 | 29 | 266 | .. |
| Springvale South Primary School - General Maintenance (Springvale South) | 106 | 11 | 95 | .. |
| Kings Park Primary School - General Maintenance (St Albans) | 161 | 16 | 145 | .. |
| Stevensville Primary School - General Maintenance (St Albans) | 111 | 11 | 100 | .. |
| Stawell Primary School - Facilities Upgrade (Stawell) | 433 | 25 | 408 | .. |
| Shields Street School - New School Relocation (Sunbury) | 1 256 | 1 064 | 192 | .. |
| Swan Hill Secondary College - Consolidation/Redevelop Technology Stage 1 (Swan Hill) | 1 000 | .. | 1 000 | .. |
| Tallangatta Secondary College - General Maintenance (Tallangatta) | 135 | 13 | 122 | .. |
| Thornbury Darebin Secondary College - Site Consolidation - Stage 2 (Thornbury) | 3 832 | 245 | 3 587 | .. |
| Timboon P-12 College - General Maintenance (Timboon) | 145 | 10 | 135 | .. |
| Tongala Primary School - General Maintenance (Tongala) | 152 | 15 | 137 | .. |
| Traralgon Primary School (Liddiard Rd.) - Facilities Upgrade - Stage 2 (Traralgon) | 352 | 218 | 134 | .. |
| Livingstone Primary School - General Maintenance (Vermont South) | 165 | 17 | 148 | .. |
| Wangaratta Secondary College - General Maintenance (Wangaratta) | 149 | .. | 149 | .. |
| Warrnambool College - Redevelopment - Stage 1 (Warrnambool) | 797 | 597 | 200 | .. |
| Wendouree Primary School - Major Maintenance (Wendouree) | 250 | 96 | 154 | .. |
| Werribee Grange Primary School - New School (Werribee) | 2 902 | 2 859 | 43 | .. |
| Sunshine Heights Primary School - Major Maintenance (West Sunshine) | 511 | 460 | 51 | .. |
| Wodonga High School - General Maintenance (Wodonga) | 458 | .. | 458 | .. |
| Wodonga West Primary School - General Maintenance (Wodonga West) | 150 | .. | 150 | .. |
| Upper Yarra Secondary College - General Maintenance (Yarra Junction) | 135 | 13 | 122 | .. |
| Office of Training and Further Education |  |  |  |  |
| University of Ballarat, TAFE Sector - Hospitality Studies - Refurbishment (Ballarat) | 980 | 240 | 740 | .. |
| Box Hill Institute of TAFE - Nelson Campus, Stage 2 - Refurbishment (Box Hill) | 7 500 | 5 033 | 2 467 | .. |
| Box Hill Institute of TAFE - Relocation of Mitcham Automotive Centre (Box Hill) | 3 000 | 305 | 2 695 | .. |
| Australian Fibres & Textiles Education Centre - International Fibre Centre (Geelong) | 19 097 | 3 422 | 15 675 | .. |
| Kangan Institute of TAFE - Aircraft Industry Training Centre - Construction (Tullamarine) | 6 000 | 50 | 5 950 | .. |
| Commonwealth Supported Projects |  |  |  |  |
| Melbourne Institute Textiles - Stage 6 (Brunswick) | 6 800 | 577 | 6 223 | .. |
| RMIT - Printing and Design - Stage 7 (Brunswick) | 4 600 | 615 | 3 870 | 115 |
| Holmesglen Institute of TAFE - Chadstone Building 8 (Chadstone) | 3 540 | 711 | 2 829 | .. |
| Wimmera Institute of TAFE - Horsham Redevelopment - Stage 2 (Horsham) | 3 800 | 1 283 | 2 517 | .. |
| Swinburne University of Technology - Prahran Development - Stage 2 (Prahran) | 7 000 | 955 | 4 045 | 2 000 |
| Holmesglen Institute of TAFE - Waverley Campus (Waverley) | 10 436 | 328 | 4 680 | 5 428 |
| Total Existing Projects | 212 039 | 86 604 | 115 552 | 9 883 |

Source: Department of Education

### New Projects for Commencement - 1998-99

($ thousand)

| Project Description | Total Estimated Cost | Estimated Expenditure 1998-99 | Remaining Expenditure |
| --- | --- | --- | --- |
| School Education |  |  |  |
| Ballarat Secondary College -Relocation of senior campus (Ballarat) | 4 870 | 3 010 | 1 860 |
| Ballarat Specialist School - Upgrade Facilities/restructure (Ballarat) | 3 500 | 343 | 3 157 |
| Barwon Heads Primary School - Multi Purpose, GPC's (Barwon Heads) | 371 | 371 | .. |
| Benalla East Primary School - Music, First Aid, Staff Resource, GPC's (Benalla) | 290 | 290 | .. |
| Benalla Secondary College - (Faithful Campus) - Music/Drama (Benalla) | 311 | 311 | .. |
| Timbarra Primary School - New School (Berwick) | 3 302 | 596 | 2 706 |
| Broadford Primary School - Library, GPCs (Broadford) | 595 | 595 | .. |
| Brunswick Secondary College - Consolidation/refurbishment (Brunswick) | 3 100 | 161 | 2 939 |
| Colac Specialist Developmental School - Relocation (Colac) | 162 | 162 | .. |
| Lyndhurst Secondary College - Science, Technology (Cranbourne) | 2 057 | 1 668 | 389 |
| Crib Point Primary School - School Redevelopment (Crib Point) | 1 321 | 447 | 874 |
| Diamond Valley Secondary College - Gym, Performing Arts, Refurbishment (Diamond Valley) | 3 774 | 3 374 | 400 |
| Doncaster Primary School - GPC's, Music, Library, Staff Admin (Doncaster) | 1 232 | 1 103 | 129 |
| Essendon North Primary School - Library, Art Craft (Essendon North) | 300 | 200 | 100 |
| Ferny Creek Primary School - GPC's, Staff Admin, Toilets (Ferny Creek) | 700 | 274 | 426 |
| Gilmore College - Science (Footscray) | 189 | 148 | 41 |
| Gladstone Park Secondary College - Additional Accommodation (Gladstone Park) | 3 500 | 1 068 | 2 432 |
| Highvale Secondary College - Refurbishment/Upgrade (Glen Waverley) | 1 475 | 1 353 | 122 |
| Jells Park Primary School - GPC's, Staff Administration (Glen Waverley) | 874 | 874 | .. |
| Hamlyn Heights Primary School - Multi Purpose, GPC's, Staff Administration (Hamlyn Heights) | 591 | 591 | .. |
| Westernport Secondary College - GPC's, Science, Staff Administration (Hastings) | 1 478 | 500 | 978 |
| Swinburne Senior Secondary College - Admin, Library, Music, Drama (Hawthorn) | 1 510 | 511 | 999 |
| Inverleigh Primary School - GPC's, Civil Works (Inverleigh) | 449 | 449 | .. |
| Kilsyth Primary School - Reinstatement of School (Kilsyth) | 1 581 | 535 | 1 046 |
| Lalor East Primary School - Staff Admin upgrade (Lalor) | 170 | 133 | 37 |
| Lorne P-12 College - GPC's, Library, Staff Admin, Student Toilets (Lorne) | 914 | 838 | 76 |
| Maryborough Special Developmental School - Relocation (Maryborough) | 540 | 488 | 52 |
| Wedge Park Primary School - Staff Admin, Canteen Library, Music (Melton) | 245 | 245 | .. |
| Tucker Road Primary School - Moorabbin/Eastmoor Merger - Upgrade/reconstruction (Moorabbin) | 1 810 | 1 138 | 672 |
| Mooroolbark Heights Secondary College - Technology Upgrade (Mooroolbark) | 1 615 | 546 | 1 069 |
| Mornington Secondary College - Site Consolidation (Mornington) | 5 000 | 3 020 | 1 980 |
| Morwell Primary School - Commercial Road - Replacement toilet block (Morwell) | 135 | 135 | .. |
| Mount Waverley Secondary College - Senior - Technology, Personal Development (Mount Waverley) | 1 108 | 375 | 733 |
| Fyans Park Primary School - Administration, Multi Purpose, Library (Newtown) | 453 | 453 | .. |
| Bellevue Hill Primary School - New School (Hillside) | 3 301 | 596 | 2 705 |
| Numurkah Primary School - Library, Multi Purpose facility (Numurkah ) | 353 | 353 | .. |
| Panton Hill Primary School - Library & GPC upgrade & toilets (Panton Hill) | 473 | 172 | 301 |
| Pascoe Vale Girls Secondary College - Stage 2 - Technology (Pascoe Vale) | 1 744 | 1 585 | 159 |
| Red Cliffs East Primary School - GPC's, Library, Staff Admin, Toilets (Red Cliffs/Mildura) | 581 | 581 | .. |
| Seymour East Primary School - Multi Purpose facility (Seymour) | 148 | 148 | .. |
| Orrvale Primary School - Library, GPC's, Staff Administration (Shepparton) | 822 | 755 | 67 |
| Wanganui Park Secondary College - Technology, Arts upgrade (Shepparton) | 2 023 | 1 873 | 150 |
| South Oakleigh Secondary College - Site Consolidation (South Oakleigh) | 2 916 | 2 757 | 159 |
| Stawell Secondary College - Consolidation/refurbishment (Stawell) | 3 000 | 1 000 | 2 000 |
| Jackson's Hill Primary School - New Replacement School (Sunbury) | 2 768 | 2 249 | 519 |
| Swan Hill Specialist Developmental School - Relocation (Swan Hill) | 1 150 | 1 128 | 22 |
| Terang Specialist Developmental School - Relocation (Terang) | 108 | 108 | .. |
| Torquay Primary School - New School Relocation (Torquay) | 3 302 | 596 | 2 706 |
| Appin Park Primary School - Library Upgrade (Wangaratta) | 313 | 313 | .. |
| Templeton Primary School - GPC's, Administration (Wantirna) | 849 | 849 | .. |
| Warragul North Primary School - Staff Admin, Canteen, Library (Warragul North) | 881 | 309 | 572 |
| Warrnambool West Primary School - Multi Purpose, Music, Canteen, GPC's (Warrnambool) | 611 | 222 | 389 |
| Woodend Primary School - GPCs, Music, Staff Admin, Toilets, Multi Purpose (Woodend) | 1 328 | 1 205 | 123 |
| Special/Other Capital Works Projects |  |  |  |
| HRMS 2 - Stage 2 (Various) | 5 000 | 5 000 | .. |
| CASES 21 - Computer platform for schools administration - redevelopment (Various) | 2 000 | 2 000 | .. |
| Computers In Schools - Student Usage (Various) | 6 000 | 4 000 | 2 000 |
| Computers In Schools - Teacher Usage (Various) | 9 000 | 3 000 | 6 000 |
| Office of Training and Further Education |  |  |  |
| University of Ballarat - Refurbishment Flexible Learning Centre (Ballarat) | 800 | 800 | .. |
| Bendigo Institute of TAFE - Industry Training Centre - Stage 2 (Bendigo) | 4 325 | 1 800 | 2 525 |
| Chisholm Institute of TAFE - Cranbourne Stage 2 (Cranbourne) | 5 000 | 1 500 | 3 500 |
| Sunraysia Institute of TAFE - Swan Hill - Joint Development (Swan Hill) | 1 500 | 400 | 1 100 |
| Commonwealth Supported Projects |  |  |  |
| University of Ballarat - Redevelopment Engineering and Rural Program (Ballarat) | 560 | 560 | .. |
| Gordon Institute of TAFE- Wool and Horticulture Centre (Geelong) | 4 500 | 2 400 | 2 100 |
| Swinburne University of Technology - Lilydale Campus, Stage 1B (Lilydale) | 6 000 | 2 650 | 3 350 |
| South West Institute of TAFE - Portland Campus (Portland) | 4 300 | 1 050 | 3 250 |
| Total New Projects | 125 178 | 68 264 | 56 914 |
| Total Education Projects | 337 217 | 183 816 | 66 797 |

Source: Department of Education

## Human Services

### Existing Projects

($ thousand)

| Project Description | Total Estimated Cost | Expenditure to 30.6.98 | Estimated Expenditure 1998-99 | Remaining Expenditure |
| --- | --- | --- | --- | --- |
| Ballarat Health Services - (Ballarat) | 15 000 | 6 906 | 8 094 | .. |
| Bendigo Extended Care Centre - Redevelopment (Bendigo) | 12 000 | 3 132 | 8 868 | .. |
| Bendigo Hospital - Redevelopment (Bendigo) | 11 927 | 9 342 | 2 585 | .. |
| Bendigo Psychiatric Hospital - Development of Services (Bendigo) | 4 179 | 2 693 | 1 486 | .. |
| Berwick Hospital - New Hospital - Preliminary Stage (Berwick) | 2 100 | 2 000 | 100 | .. |
| Birregurra Health Facilities - Integrate Services (Birregurra) | 530 | 35 | 495 | .. |
| Box Hill Hospital - Clinical Services Upgrade (Box Hill) | 4 850 | 1 730 | 3 120 | .. |
| Statewide Forensic Unit - Development of 135 Bed facility (Bundoora) | 12 982 | 12 900 | 83 | .. |
| Janefield - Redevelopment (Bundoora) | 9 464 | 6 421 | 1 914 | 1 128 |
| Larundel Hospital Closure, Stage 3 - Implementation (Bundoora) | 4 547 | .. | 3 500 | 1 047 |
| Royal Melbourne - Redevelopment of Acute Psych Unit - Redevelopment of site (Carlton) | 8 000 | 871 | 3 900 | 3 229 |
| Cranbourne Integrated Care Centre - Community Health Service (Cranbourne) | 1 500 | .. | 250 | 1 250 |
| Cranbourne Integrated Care Centre - Mental Health Service (Cranbourne) | 1 500 | .. | 250 | 1 250 |
| Dandenong Hospital - Clinical, Fire and Engineering Services Upgrade (Dandenong) | 12 000 | 1 609 | 5 741 | 4 650 |
| Heatherton Psychiatric Hospital - Relocation of Services (Dandenong) | 1 000 | 505 | 495 | .. |
| Royal Victorian Eye and Ear Hospital - Implementation of 'Hub and Spoke' Service Model (East Melbourne) | 5 000 | 97 | 603 | 4 300 |
| Fairfield Site - Decommissioning (Fairfield) | 1 736 | 636 | 100 | 1 000 |
| Victorian Institute of Forensic Psychiatry - Construction (Fairfield) | 13 158 | 600 | 12 558 | .. |
| Community Care Unit - Development of 20 bed Unit (Fitzroy) | 1 500 | 144 | 1 356 | .. |
| Western Hospital - Footscray - Clinical Services Upgrade (Footscray) | 6 000 | 36 | 3 000 | 2 964 |
| Geelong Hospital - Redevelopment - Stage 2 (Geelong) | 7 365 | 7 334 | 31 | .. |
| Austin and Repatriation Medical Centre - Major Redevelopment - Preliminary Stage (Heidelberg) | 4 000 | 1 331 | 2 669 | .. |
| Heidelberg Hospital - Integration (Heidelberg) | 55 900 | 54 437 | 1 463 | .. |
| North Eastern Mental Health Service - Construction (Heidelberg) | 1 500 | 102 | 1 398 | .. |
| Kew H Block - Redevelopment (Kew) | 2 214 | 1 603 | 611 | .. |
| Angliss Health Service - Upgrade Day Surgery Facilities (Knox) | 750 | 264 | 486 | .. |
| Knox Hospital - New Hospital - Preliminary Stage (Knox) | 4 000 | 3 505 | 495 | .. |
| Windsor - Redevelopment of services to new site (Maribyrnong) | 2 000 | 406 | 1 594 | .. |
| Head Office - Alcohol & Drug Database (Melbourne) | 200 | .. | 200 | .. |
| Head Office - Replacement of Financial Management System (Melbourne) | 2 000 | 1 592 | 408 | .. |
| Mooroolbark Community Health Centre - New Premises (Mooroolbark) | 1 500 | 269 | 1 231 | .. |
| Mallee Track - Redevelopment (Ouyen) | 1 000 | 177 | 823 | .. |
| Dental Health Services - Relocate from St Kilda to Parkville (Parkville) | 750 | 316 | 434 | .. |
| Northwest Hospital - Redevelopment (Stage 2) (Parkville) | 13 500 | 12 142 | 1 358 | .. |
| Parkville Juvenile Justice Centre - Redevelopment (Parkville) | 13 517 | 2 042 | 8 623 | 2 852 |
| Royal Melbourne Hospital - Parkville - Redevelopment (Parkville) | 7 500 | 2 748 | 3 752 | 1 000 |
| Alfred Hospital - Prahran Campus Redevelopment (Prahran) | 10 500 | 373 | 4 627 | 5 500 |
| Robinvale Health Services - Integrate Facilites (Robinvale) | 3 000 | 94 | 2 600 | 306 |
| Sandringham Hospital - Redevelop Clinical Facilities (Sandringham) | 3 500 | 1 568 | 1 932 | .. |
| Western Hospital - Sunshine - Redevelopment (Sunshine) | 24 000 | 636 | 11 300 | 12 064 |
| Western-Sunshine Redevelopment - Extended Care - Redevelopment of site (Sunshine) | 7 100 | 573 | 4 100 | 2 427 |
| Swan Hill Hospital - Service relocation (Swan Hill) | 1 282 | 870 | 412 | .. |
| Aboriginal Tourism Sites - Development (Various) | 1 500 | .. | 800 | 700 |
| Acute Care Hospitals - Cogeneration Design (Various) | 2 351 | 2 310 | 41 | .. |
| Alcohol & Drugs Residential Service - New Premises (Various) | 1 220 | 101 | 1 119 | .. |
| All Human Services Service Provision and Related Facilities - Conduct Fire Safety Audits and Upgrades (Various) | 25 447 | 5 598 | 11 259 | 8 590 |
| Ambulances - Upgrade (Various) | 9 000 | 5 673 | 3 327 | .. |
| Community Care Units - Relocation of facilities from Royal Park (Various) | 3 000 | 2 977 | 23 | .. |
| Community Care Units and Psychiatric Services - Construction (Various) | 3 986 | 2 360 | 1 226 | 401 |
| Aboriginal Cultural Sites - Protection (Various) | 450 | 448 | 2 | .. |
| Healthcare Networks - Development projects (Various) | 21 079 | 14 827 | 2 500 | 3 752 |
| Hospitals - Equipment Upgrade (Various) | 13 387 | 12 599 | 789 | .. |
| Hospitals - Security Fencing (Various) | 573 | 524 | 50 | .. |
| Inner Eastern Network Aged Services - Redevelopment (Various) | 19 800 | 96 | 4 700 | 15 004 |
| Kew, Colanda, Janefield - Adult Training Support Service Developments (Various) | 1 600 | 939 | 661 | .. |
| Medical Research Redevelopment - Grants (Various) | 15 700 | 12 292 | 1 500 | 1 908 |
| Metropolitan Health Care Networks - Various Projects (Various) | 82 168 | 22 500 | 31 035 | 28 634 |
| Regional Accommodation - Rationalisation (Various) | 950 | 504 | 446 | .. |
| Service Agreement Management System - Establishment (Various) | 4 700 | 1 968 | 2 732 | .. |
| Training Centre - Redevelopment (Various) | 1 625 | 1 111 | 514 | .. |
| Child Immunisation Program (Various) | 2 000 | 1 314 | 686 | .. |
| Community Care Units (Various) | 1 457 | 1 056 | 401 | .. |
| New Information System Installation (Various) | 7 000 | 6 750 | 251 | .. |
| Feasibility and Design (Various) | 5 552 | 3 710 | 500 | 1 342 |
| Projects supporting introduction of Casemix (Various) | 37 479 | 30 080 | 3 000 | 4 399 |
| Aged Rural Devolution - Projects to be further defined (Various) | 4 760 | 4 589 | 171 | .. |
| Alcohol & Drugs Service - Redevelopment (Various) | 508 | 407 | 101 | .. |
| Aboriginal Services - Service Development Projects (Various) | 1 700 | 846 | 594 | 260 |
| Community Health Centres - Redevelopment (Various) | 2 118 | 2 026 | 93 | .. |
| Disability Facilities - Target 200 Modifications (Various) | 1 350 | 1 136 | 214 | .. |
| Disability Facilities - Future Facilities for Young Adults (Various) | 4 750 | 1 361 | 3 389 | .. |
| Institutions - Devolution of Alcohol and Drug Services (Various) | 3 137 | 3 028 | 109 | .. |
| Small Rural Aged Care Services - Refurbishment (Various Rural) | 214 | 48 | 167 | .. |
| Wangaratta Hospital - Relocation of Mayday Hills Facilities (Wangaratta) | 3 500 | 3 459 | 41 | .. |
| Werribee/Sunshine Acute Units - Relocation (Werribee/Sunshine) | 6 900 | 6 899 | 1 | .. |
| Williamstown Hospital - Redevelopment (Williamstown) | 3 500 | 1 574 | 1 926 | .. |
| Wodonga Hospital - New Ward construction (Wodonga) | 10 977 | 9 846 | 1 131 | .. |
| Wodonga Hospital - Redevelopment - Stage 2 (Wodonga) | 4 200 | .. | 4 200 | .. |
| Wycheproof Health Services - Integrate Services (Wycheproof) | 3 000 | 190 | 2 000 | 810 |
| Total Existing Projects | 608 690 | 307 185 | 190 738 | 110 766 |

Source: Department of Human Services

Human Services

### New Projects for Commencement - 1998-99

($ thousand)

| Project Description | Total Estimated Cost | Estimated Expenditure 1998-99 | Remaining Expenditure |
| --- | --- | --- | --- |
| Ballarat Health Services Stage 2 - Redevelopment of site (Ballarat) | 20 500 | 4 000 | 16 500 |
| Ballarat Health Services (Aged Rehab Services) - Redevelopment of site (Ballarat) | 8 500 | 2 000 | 6 500 |
| Bendigo Health Care Group - Fire Safety Upgrade - Fire Safety (Bendigo) | 4 100 | 4 100 | .. |
| Bendigo Dental Clinics - Redevelopment of site (Bendigo) | 1 100 | 500 | 600 |
| Western Community Residential Drug Withdrawal Unit - New Site (Footscray) | 2 200 | 1 500 | 700 |
| Peninsula HC Network - Frankston Integrated Care Centre - Redevelopment of site (Frankston) | 8 000 | 1 550 | 6 450 |
| Central Bayside community Health Service - Redevelopment of Site (Frankston) | 3 500 | 1 000 | 2 500 |
| Geelong Hospital Redevelopment Stage 3 - Redevelopment of site (Geelong) | 9 500 | 6 500 | 3 000 |
| Geelong Community Health Service - Redevelopment of site (Geelong) | 3 100 | 600 | 2 500 |
| Hamilton Hospital Redevelopment - Redevelopment of site (Hamilton) | 6 500 | 1 500 | 5 000 |
| Inglewood Redevelopment - redevelopment of site (Inglewood) | 2 100 | 600 | 1 500 |
| Kaniva District Nursing Home and Day Care Centre - Redevelopment of site (Kaniva) | 1 150 | 300 | 850 |
| Kyabram and District Hospital Stage 2 - Redevelopment of site (Kyabram) | 900 | 500 | 400 |
| Victorian Cytology Services - New Computer System (Melbourne) | 1 000 | 1 000 | .. |
| Forensic Psychiatry Institute - Stage 2 - Redevelopment of site (Melbourne) | 3 500 | 2 500 | 1 000 |
| Latrobe Community Health Service - Moe - Redevelopment of site (Moe) | 1 500 | 500 | 1 000 |
| Alpine Multipurpose Service - Mt Beauty - Redevelopment of site (Mt Beauty) | 3 400 | 200 | 3 200 |
| Nursing home Outcomes - Nyah - Upgrade of facilities (Nyah) | 1 100 | 500 | 600 |
| Ouyen/Mallee Track Multipurpose Service - Redevelopment of site (Ouyen) | 2 000 | 500 | 1 500 |
| Red Cross Blood Bank Redevelopment - Stage 2 - Redevelopment of site (South Melbourne) | 1 750 | 500 | 1 250 |
| Tallangatta Hospital - Redevelopment of site (Tallangatta) | 1 600 | 200 | 1 400 |
| Hospital Upgrade and Nursing home Outcome Standards - Tatura - Redevelopment of site (Tatura) | 2 300 | 500 | 1 800 |
| Timboon Multipurpose Services - Redevelopment of site (Timboon) | 2 600 | 500 | 2 100 |
| Western HC Network Aged Care Redevelopment Stage 1 - Redevelopment of site (Various) | 15 000 | 5 000 | 10 000 |
| Hospital Equipment Upgrade - Upgrade equipment (Various) | 10 000 | 10 000 | .. |
| Infection Control Project - Equipment upgrade (Various) | 5 000 | 1 000 | 4 000 |
| Ambulance Vehicles - new vehicles (various) | 2 500 | 1 200 | 1 300 |
| Peninsula HC Network - Geriatric Palliative Care & Aged Rehab - Redevelopment of sites (Various) | 12 750 | 6 100 | 6 650 |
| Palliative Care Redevelopment - Upgrade of service (Various) | 3 000 | 200 | 2 800 |
| Transitional Integrated Educational Residential Services (TIERS) - New sites (Various) | 4 900 | 1 000 | 3 900 |
| Southern HC Network - Aged Care Redevelopment Stage 1 - Redevelopment of site (Various) | 8 000 | 4 000 | 4 000 |
| Futures for Young Adults - New sites (Various) | 4 910 | 910 | 4 000 |
| Behavioural Management Facilities - New sites (Various) | 2 000 | 500 | 1 500 |
| Medical Research Institutes - Redevelopment of sites (Various) | 4 500 | 2 000 | 2 500 |
| West Gippsland Hospital - Warrigul - Redevelopment of site (Warragul) | 3 400 | 500 | 2 900 |
| Total New Projects | 167 860 | 63 960 | 103 900 |
| Total Human Service Projects | 776 550 | 254 698 | 214 666 |

Source: Department of Human Services

## Infrastructure

### Existing Projects

($ thousand)

| Project Description | Total Estimated Cost | Expenditure to 30.6.98 | Estimated Expenditure 1998-99 | Remaining Expenditure |
| --- | --- | --- | --- | --- |
| Department of Infrastructure |  |  |  |  |
| Eastside - Sites E, F & G - Clearance / Construction (East Melbourne) | 4 070 | 3 990 | 80 | .. |
| Geelong Waterfront - SteamPacket Place Redevelopment (Geelong) | 15 316 | 11 466 | 3 850 | .. |
| Melbourne Park Precinct - Site Clearance (Jolimont) | 7 400 | 7 296 | 104 | .. |
| Lynch's Bridge - Development (Kensington) | 12 290 | 12 208 | 82 | .. |
| Bayside - Project Development (Port Melbourne) | 8 308 | 7 018 | 250 | 1 040 |
| Station Pier - Audit (Port Melbourne) | 500 | 68 | 432 | .. |
| Heritage Official Buildings - Restoration and Refurbishment (Various) | 9 000 | 8 360 | 640 | .. |
| Multi-purpose taxi program - Re-engineering new operating system (Various) | 4 680 | 614 | 3 850 | 216 |
| Pride of Place Projects - Various Projects (Various) | 3 200 | 2 951 | 249 | .. |
| Better Roads - Rural Arterial Bridge Projects |  |  |  |  |
| Barwon Heads Road (20.1km. to 20.1km.) - Bridge over Barwon River - Rehabilitation (Barwon Heads) | 765 | 365 | 400 | .. |
| Calder Hwy Sect 4 Avoca River Bridge - Repair (Charlton) | 250 | 240 | 10 | .. |
| Cobden-Terang Road (17.5km. to 17.5km.) - Bridge over Mt Emu Creek - Replace bridge (Terang) | 750 | 240 | 510 | .. |
| Daylesford-Malmsbury (1.9km. to 2.0km.) - bridge over Wallaby Creek Bridge - Replace bridge and minor realignment (Hepburn Springs) | 695 | 61 | 619 | 15 |
| Dunach Eddington Rd (Craigie) | 437 | 30 | 407 | .. |
| Great Ocean Road (175.6km. to 175.6km.) - Bridge over Smythes Creek - Replace (Colac Otway Shire) | 861 | 711 | 150 | .. |
| Lavers Hill - Cobden Rd (17.9km. to 17.9km.) - Bridge over Gellibrand River - Replace bridge and associated road works (Lavers Hill) | 800 | 123 | 677 | .. |
| Moe - Glengarry Road (27.1km. to 27.7km.) - Bridge over Rintouls Creek - Replace timber bridge (Moe) | 760 | 610 | 150 | .. |
| Murray Valley Hwy Sec 2 (24.0km. to 25.0km.) - Bridge over Indigo Creek - Replace bridge (Indigo Shire) | 1 035 | 735 | 300 | .. |
| Pyrenees Highway (2.0km. to 3.0km.) at Castlemaine/Maldon Railway Line - Increase clearance under railway bridge (Castlemaine) | 555 | 400 | 155 | .. |
| Rokewood Skipton Road - Bridge over Little Woady Yaloak Creek - Replace (Rokewood) | 460 | 135 | 325 | .. |
| Willowgrove Rd (2.6km. to 2.6km.) - Replace Bridge at Moe River (Baw Baw Shire) | 395 | 365 | 30 | .. |
| Wilsons Promontory Tourists Road (18.3km. to 18.3km.) - Darby River Bridge - Replace deck slabs (Wilsons Promontory) | 260 | 225 | 35 | .. |
| Better Roads - Rural Arterial Road Projects |  |  |  |  |
| Alpine Tourists Rd (58.4 km to 78.2km) Road sealing (between Omeo and Mt Hotham) | 5 875 | 3 111 | 196 | 2 568 |
| Bacchus Marsh - Gisborne Road (Main St) - Construct roundabout and realignment at Bacchus Marsh-Geelong Rd (Grant St) (Bacchus Marsh) | 2 430 | 750 | 1 580 | 100 |
| Ballarat-Maryborough Rd (34.8km. to 36.7km.) - Intersection realignment and right turn lane at Dunach Eddington Rd, widen & resheet (Hepburn Shire) | 465 | 435 | 30 | .. |
| Bass Highway (95.9km. to 99.4km.) - Duplication through Grantville (Grantville) | 5 560 | 2 287 | 2 750 | 523 |
| Bass Hwy (83.1km. to 86.7km.) - Sth Gippsland Hwy to Tram Stop Restaurant - Duplication (Bass Coast Shire) | 6 600 | 780 | 2 720 | 3 100 |
| Boort - Wycheproof Rd (33.8km. to 39.1km.) at Avoca River - Provision of flood free access (Wycheproof) | 800 | 770 | 30 | .. |
| Buronga Mildura South MR (3.5km. to 3.7km.) - Seventh St East/Benetook Ave Intersection Reconstruction (Mildura) | 500 | 420 | 80 | .. |
| Calder Alternate Highway, (145.5km. to 148.5km.) - Realign and replace two bridges (Lockwood) | 150 | 120 | 30 | .. |
| Calder Freeway (57.0km. to 63.0km.) - Black Forest - Freeway construction - Gisborne Bypass to Woodend Bypass (Gisborne) | 21 356 | 5 250 | 8 400 | 7 706 |
| Calder Freeway (63.0km to 75.9km) - Woodend Bypass - Freeway construction (Woodend) | 44 500 | 4 400 | 10 000 | 30 100 |
| Calder Highway Sec 2 (126.7km. to 128.2km.) - North of Fogartys Gap Road - Bendigo bound passing lane (Mount Alexander Shire) | 675 | 625 | 50 | .. |
| Calder Highway Sec 4 (363.9km. to 378.7km.) north of Sea Lake - Regrade, resheet and widen sections of distressed pavement (Buloke Shire) | 1 800 | 800 | 900 | 100 |
| Cobden - Stoneyford Road (9.2km. to 14.0km.) - widening, reconstructing and resheeting (Moyne Shire) | 1 017 | 929 | 88 | .. |
| Coleraine - Edenhope Rd (36.1km to 39.1 km) Widen, resheet and realignment (Coleraine) | 507 | 447 | 60 | .. |
| Daylesford - Trentham Road (7.0km to 13.0km) - Widen and Resheet, various sections (Daylesford) | 365 | 331 | 34 | .. |
| Epping - Kilmore Rd (24.0 km to 26.0 km) Curve improvement, (Wallan East) | 600 | 550 | 50 | .. |
| Euroa Shepparton Rd (27.9km. to 28.9km.) - Widen and Reconstruct including intersection (Greater Shepparton Shire) | 414 | 384 | 30 | .. |
| Gillies Street (1.7km. to 3.3km.) - Safety Improvements (Ballarat) | 1 422 | 40 | 1 382 | .. |
| Great Ocean Road (290.2km. to 291.7km.) - Realignment of GOR at Lace Curtains (Colac- Otway Shire) | 726 | 526 | 200 | .. |
| Great Alpine Rd (2.7km to 3.3km) Widen Crab Hole Crk Bridge | 270 | .. | 270 | .. |
| Great Ocean Road (210.5km. to 321.0km.) - Pavement Widening of narrow sections. (Corangamite Shire) | 1 002 | 460 | 487 | 55 |
| Melba Hwy (95.6km. to 97.8km.) - Reconstruct and realign Murrindindi curves (Murrindindi Shire) | 1 855 | 1 800 | 55 | .. |
| Midland Highway Sec 2 (12.2km. to 14.0km.) - Sulky Hill - construct Daylesford bound Overtaking lane, (Daylesford) | 770 | 710 | 60 | .. |
| Midland Highway Sec 3 (36.5km. to 40.3km.) - Widening and rehabilitation (Goornong) | 1 340 | 1 240 | 100 | .. |
| Midland Highway Sec 3, (40.3km. to 45.3km.) - "A" route - widening and improving riding quality (Elmore.) | 1 530 | 300 | 1 100 | 130 |
| Midland Hwy Sec 1 (47.8km. to 74.5km.) - North Meredith to Buninyong - Shoulder Sealing (Moorabool Shire) | 1 500 | 1 372 | 128 | .. |
| Midland Hwy Sec 2 (69.4km. to 71.5km.) - Loddon River Bridge - Replace Bridge (Guildford) | 4 620 | 260 | 1 240 | 3 120 |
| Midland Hwy Sec 5 (35.0km. to 57.0km.) - Construct Sealed shoulders from Racecourse Rd to Boundary Rd - Midland Hwy Sec 5 (35.0km. to 57.0km.) - Construct Sealed shoulders from Racecourse Rd to Boundary Rd (Delatite Shire) | 1 110 | 1 071 | 39 | .. |
| Mt Buller Tourists Rd (12.4km. to 16.0km.) - widen and reconstruct road and intersection improvement - near Hearnes Rd (Mt Buller) | 3 195 | 2 995 | 200 | .. |
| Phillip Island Tourists Road (121.0km. to 121.6km.) - Strengthen Handrail of Phillip Island Bridge (San Remo) | 2 756 | 135 | 178 | 2 443 |
| Princes Highway East (315.5km - 316.3km) - Replace North Arm Bridge (East Gippsland Shire) | 3 470 | 442 | 1 679 | 1 349 |
| Princes Highway West (232.8km. to 234.2km.) between Terang and Warrnambool - Construct westbound and eastbound overtaking lanes including rehabilitation of existing pavement. (Warrnambool) | 1 219 | 1 170 | 49 | .. |
| Princes Hwy East (via Bruthen) (26.3km. to 33.5km.) Omeo Hwy - between Pilgrims Rd and Lake Colquhoun Rd (Bruthen) | 1 442 | 143 | 155 | 1 144 |
| Princes Hwy East (via Bruthen) (33.5km. to 39.5km.) - Realign curves (Bruthen) | 3 330 | 2 669 | 630 | 31 |
| Pyrenees Highway (513km to 52.2km) west of Maryborough - Curve realignmant (Maryborough) | 564 | 529 | 35 | .. |
| Stawell - Warracknabeal Road (46.4km. to 57.3km.) - reconstruct (Stawell) | 732 | 275 | 314 | 143 |
| Sth Gippsland Hwy (123.5km. to 124.3km.) - Overtaking Lane at Kardella South (Kardella South) | 690 | 655 | 35 | .. |
| Stieglitz Road (12.5km. to 15.3km.) - Pavement widening and rehabilitation (Golden Plains) | 555 | 500 | 55 | .. |
| Better Roads - Rural Arterial Road Reconstruction Projects |  |  |  |  |
| Bacchus Marsh Gisborne Rd - resheeting 9.3 - 10.6 km (Bacchus Marsh) | 230 | 196 | 34 | .. |
| Calder Highway Sec 2 (120.5km. to 121.0km.) - Reconstruct distressed pavement (Harcourt) | 505 | 460 | 45 | .. |
| Cobden - Port Campbell Rd (14.8km to 18.1km) - Rehabilitation (Cobden) | 804 | 744 | 60 | .. |
| Cobden - Warrnambool Road (26.6km. to 30.5km.) - Reconstruction and resheeting west of Halls Bridge (Cobden) | 1 100 | 1 032 | 68 | .. |
| Cobden-Stoneyford Rd (3.5km. to 5.6km.) - Pavement Resheet (Cobden) | 508 | 470 | 38 | .. |
| Korumburra Warragul Rd (24.7km to 26.7km) - Pavement rehabilitation (Korumburra) | 343 | 311 | 32 | .. |
| Lancaster Mooroopna Rd (6.1km. to 8.1km.) - Pavement Rehabilitation (Mooroopna) | 377 | 343 | 34 | .. |
| Maffra - Rosedale Road (2.3km. to 4.0km.) - Pavement Rehabilitation (Maffra) | 220 | 190 | 30 | .. |
| Melba Hwy (66km to 106km) - Rehabilitation and Major Patching (Murrindindi Shire) | 300 | 192 | 108 | .. |
| Midland Hwy Sec 4 (97.2km to 100.5km) - Rehabilitation (Greater Shepparton City) | 1 350 | 588 | 490 | 272 |
| Midland Hwy Section 4 (75.5km. to 77.0km.) - Resheet pavement between Corop and Stanhope (Stanhope) | 593 | 400 | 193 | .. |
| Murray Valley Hwy (Sec1) (34.4km to 60km) - Major Patching at several locations (Towong Shire) | 350 | 216 | 134 | .. |
| Murray Valley Hwy Sec 1 (64km to 65km) - Reconstruct distressed pavement (Towong Shire) | 300 | 192 | 108 | .. |
| Penshurst - Warrnambool Road (55.6km to 57.3km) - pavement resheeting (Penshurst) | 324 | 294 | 30 | .. |
| Princes Highway West (195.9km. to 197.6km.) - Resheet pavement West of Camperdown (Camperdown) | 716 | 676 | 40 | .. |
| Princes Highway West (200.8km. to 202.6km.) - Resheet of existing pavement West of Camperdown (Camperdown) | 635 | 590 | 45 | .. |
| Rossbridge - Streatham Road (23.2km. to 29.8km.) - Reconstruct sections (Rossbridge) | 566 | 516 | 50 | .. |
| South Gippsland Hwy (121.0km. to 124.5km.) - Pavement Rehabilitation (South Gippsland Shire) | 449 | 240 | 209 | .. |
| Stawell - Warracknabeal Road (18.0km to 19.5km) - reconstruct distressed pavement (Stawell) | 160 | 123 | 37 | .. |
| Strzelecki Hwy (2.4km. to 5.8km.) - Pavement Rehabilitation (Latrobe Shire) | 824 | 738 | 86 | .. |
| Sunraysia Highway (127.0km. to 129.1km.) - Rehabilitation of failing pavement South of Learmonth (Learmonth) | 650 | 590 | 60 | .. |
| Wiltshire Lane (1.3km. to 2.4km.) - Rehabilitation of Northbound carriageway (Ballarat City) | 426 | 396 | 30 | .. |
| Better Roads - Rural State Impacted Local Roads |  |  |  |  |
| Alexandra Over Dimensional Route - Green St, William St, Station St. - Improvements for Over Dimensional Truck Route. (Murrindindi Shire) | 265 | 230 | 35 | .. |
| Allambee-Childers Rd (0.0km. to 3.2km.) - Widen, Cement Stabilize and Seal Road (Allambee) | 193 | 162 | 31 | .. |
| Ambers Lane/James Lane (0km to 3.3km) - Upgrade Unsealed Road to Sealed Road Standard (Hepburn Shire) | 257 | 127 | 130 | .. |
| Benayeo Neuarpurr Road (0.0km. to 11.1km.) - Reconstruct and Widen Road (West Wimmera Shire) | 1 340 | 320 | 896 | 124 |
| Burrion Road (0km - 1.8km) - Reconstruct and Seal Gravel Road (Yarriambiack Shire) | 360 | 330 | 30 | .. |
| Cabbage Tree - Conran Road (0.0km. to 8.0km.) - Extension of Seal (East Gippsland Shire) | 735 | 333 | 363 | 39 |
| Dargo High Plains Road (2.4km. to 13.9km.) - Upgrade road between Upper Dargo Rd and Grant Junction (Wellington Shire) | 750 | 560 | 190 | .. |
| Echuca - Serpentine Road (0.0km. to 19.2km.) - Rehabilitation and widening of pavement and intersection treatments (Echuca) | 725 | 670 | 55 | .. |
| Fulham-Myrtlebank Rd (.0km. to 4.2km.) - Reconstruct and Realign between Heyfield Rd & Stirling Bridge and Widen Bridges over Thompson River and Stirling River (Wellington Shire) | 1 442 | 400 | 640 | 402 |
| Hopkins Point Road - Bridge over Hopkins River - Bridge Replacement (Warrnambool) | 171 | 41 | 130 | .. |
| Osburn St - Chappel St (.0km. to 2.2km.) - Strengthen Existing Pavement (Wodonga Rural City) | 770 | 300 | 470 | .. |
| Roses Gap Road (9.5km. to 14.0km.) - Reconstruct and Seal Road (Northern Grampians Shire) | 585 | 525 | 60 | .. |
| National Highways (Commonwealth funded) |  |  |  |  |
| Ballarat Bypass - Gillies St to Sunraysia Hwy duplication (Stage 4)(Ballarat) | 25 000 | 21 629 | 1 100 | 2 271 |
| Goulburn Valley Hwy - Hume to Nagambie (Shire of Strathbogie) | 53 000 | 4 360 | 10 270 | 38 370 |
| Goulburn Valley Hwy - Overtaking Lanes (North Eastern Central Highlands) | 5 400 | 2 954 | 1 800 | 646 |
| Goulburn Valley Hwy - Planning studies & Strathmerton Deviation (Strathmerton) | 8 500 | 3 568 | 1 500 | 3 432 |
| Western Freeway - Robinson's Road Planning Study (Sunshine) | 650 | 650 | .. | .. |
| Western Hwy - Leigh Creek to Woodmans Hill Planning (Ballarat East) | 890 | 781 | 100 | 9 |
| Western Hwy - Widening (Shire of West Wimmera) | 10 200 |  | 1 500 | 8 700 |
| Western Hwy - Widening/Overtaking from Lillimur to South Australian Border (Shire of West Wimmera) | 4 300 | 3 923 | 377 | .. |
| Western Ring Road - Mahoneys Rd to Edgars Rd (Thomastown) | 80 000 | 41 932 | 20 000 | 18 068 |
| Western Ring Road - Signage & lighting (City of Brimbank) | 2 650 | .. | 2 250 | 400 |
| Federal Roads of National Importance (Commonwealth funded) |  |  |  |  |
| Calder Highway (Black Forest Section) | 25 500 | 6 715 | 8 000 | 10 785 |
| Calder Highway - Planning Studies (south of Bendigo) | 2 200 | 552 | 1 360 | 288 |
| Calder Hwy - Woodend Bypass (Woodend) | 45 000 | 5 125 | 8 240 | 31 635 |
| State Major Network Improvements |  |  |  |  |
| Western Ring Road - Ardeer (0.0km to 6.0km) Princes Fwy East to Western Hwy (Brimbank City) | 75 944 | 75 781 | 163 | .. |
| Westgate Freeway - Pier 12 Protection Bund (City of Port Phillip) | 5 500 | 312 | 4 700 | 488 |
| Calder Freeway (29.9km to 31.1km) - Bulla - Diggers Rest Road Interchange (Diggers Rest) | 2 925 | 2 306 | 80 | 539 |
| Calder Freeway (44.0km to 50.2km) - (Gisborne South Section) | 25 000 | 17 070 | 340 | 7 590 |
| Ringwood Bypass - Stage 1 (Maroondah City) | 2 000 | 266 | 60 | 1 674 |
| Princes Highway (105.0km to 110.0km) - Nilma to Darnum (Shire of Baw Baw) | 11 000 | 306 | 3 300 | 7 394 |
| Princes Highway (110.0km to 111.0km) - Durnum Interchange (Shire of Baw Baw) | 8 670 | 7 372 | 200 | 1 098 |
| Calder Freeway (118.0km to 135.0km) Harcourt to Ravenswood (Shire of Mt Alexander) | 2 200 | 687 | 740 | 773 |
| Metropolitan Ring Road - Thomastown 2 - Edgars Rd to Dalton Rd (Thomastown) | 53 000 | 25 351 | 13 990 | 13 659 |
| State Funded Metropolitan Arterial Road Projects |  |  |  |  |
| Dorset Road Duplication Canterbury Rd to Mountain Hwy (Bayswater North) | 3 000 | 50 | 2 667 | 283 |
| Boronia Railway Crossing(Boronia) | 28 000 | 16 196 | 9 000 | 2 804 |
| Dorset Rd - Duplication Mountain Hwy to Rothan Av (Boronia) | 3 500 | 500 | 1 600 | 1 400 |
| Ballarat Road - Replace 3 timber bridges over Bunyip River and Ararat Creek (Cardinia Shire) | 820 | 600 | 220 | .. |
| Mt Dandenong Rd - Duplication Dorset Rd - Colchester Rd (Croydon) | 4 100 | 500 | 2 200 | 1 400 |
| Greens Rd - Duplication - Hammond Rd to Dandenong Valley Hwy (Dandenong) | 2 650 | 400 | 2 250 | .. |
| Greens Road - Duplication - Sth Gippsland Hwy to Dandenong Frankston Rd (Dandenong) | 4 600 | 500 | 2 363 | 1 737 |
| Mitcham Rd - Upgrade to 4 Lanes - Springvale Rd to Park Rd (Donvale) | 2 700 | 200 | 2 500 | .. |
| Moorooduc Hwy - Construction of Third Lane - Cranbourne Rd to Frankston Flinders Road (Frankston) | 3 300 | 1 600 | 1 700 | .. |
| Reynolds Road - Duplication (Manningham City) | 2 800 | 560 | 560 | 1 680 |
| Williamsons Rd - Duplication George St to Foote St-(Manningham City-Bulleen/Doncaster) | 6 400 | 1 800 | 2 400 | 2 200 |
| Narre Warren North Rd - Duplication Princes Highway East to Heatherton Rd (Narre Warren) | 1 900 | 700 | 700 | 500 |
| Greensborough Hwy - Finlayson St to Jones Cr - Duplication (Rosanna) | 5 500 | 1 500 | 1 500 | 2 500 |
| Melton Hwy Duplication - Stage 2 Railway to Beatty's Rd (Sydenham) | 6 100 | 280 | 100 | 5 720 |
| Melton Hwy Duplication - Stage 1 Duplication Sunshine Ave to Railway Line (Taylors Lakes) | 6 920 | 2 730 | 1 340 | 2 850 |
| High Street Road - Duplication Cathies Lane to Mowbray Dr (Wantirna South) | 2 300 | 400 | 1 900 | .. |
| Werribee Projects Princess Fwy West-(Werribee) | 3 183 | 500 | 2 080 | 603 |
| Melba Hwy (50.5km to 51.5km) - Replace bridge and approaches south of Yarra Glen - King St to 1km sth of township (Yarra Glen) | 3 882 | 1 700 | 1 900 | 282 |
| Total Existing Projects | 761 006 | 363 743 | 170 765 | 226 498 |

Source: Department of Infrastructure

### New Projects for Commencement - 1998-99

($ thousand)

| Project Description | Total Estimated Cost | Estimated Expenditure 1998-99 | Remaining Expenditure |
| --- | --- | --- | --- |
| Department of Infrastructure |  |  |  |
| Railway Station Interchange - Upgrade (Ballarat) | 1 600 | 1 600 | .. |
| Warrnambool - Geelong Rail Track - Upgrade (Geelong) | 10 000 | 5 000 | 5 000 |
| Driver Licensing & District Payment System – Redevelopment (Kew) | 19 200 | 6 500 | 12 700 |
| On-Line 2001 DoI IT - Upgrade (Melbourne) | 3 500 | 2 300 | 1 200 |
| Sports & Entertainment Precinct - Tram Relocation & Precinct Infrastructure Upgrade (Melbourne) | 37 500 | 17 500 | 20 000 |
| Melton Viaduct - Refurbishment (Melton) | 2 500 | 500 | 2 000 |
| Better Roads - Rural Arterial Bridge Projects |  |  |  |
| Beechworth Wangaratta Rd - Strengthen bridge & construct new pedestrian bridge over Spring Creek (Beechworth) | 225 | 221 | 4 |
| Bendigo Murchison Rd - Planning new bridge and road realignment Campaspe River, (Goornong) | 122 | 120 | 2 |
| Bendigo Murchison Rd - Rehab. & structural modifications to existing structure (Goornong) | 255 | 250 | 5 |
| Kyabram Rochester Rd - Strengthen bridge deck Campaspe River, (Rochester) | 661 | 648 | 13 |
| Maroondah Hwy - Rehabilitate bridge deck & replace bridge rail (Bonnie Doon) | 469 | 460 | 9 |
| Mt Baw Baw Tourist Rd - widen pier & timber decking of bridge Tanjil East Branch (Tanjil Bren) | 102 | 100 | 2 |
| Queens Park Rd - Concrete deck on bridge over Barwon River (Highton) | 122 | 120 | 2 |
| Steiglitz Rd - Replace Five Mile Bridge over Sutherlands Creek (Steiglitz) | 632 | 605 | 27 |
| Sunraysia Hwy - Hamer's Bridge - widen & strengthening with RC overlay (Pyrnees Shire) | 179 | 175 | 4 |
| Warrnambool Caramut Rd - Replace Quamby Bridge over Youl Creek (Woolsthorpe) | 526 | 500 | 26 |
| Better Roads - Rural Arterial Road Reconstruction Projects |  |  |  |
| Ballarat-Carngham Rd Sec 1 - 19.0km to 20.5km (Pyrnees Shire) | 245 | 240 | 5 |
| Bass Hwy Sec 2 - 155.8km to 160.6km (South Gippsland Shire) | 472 | 386 | 86 |
| Bendigo-Murchison Rd Sec 2 - 60.0km to 61.5km (Campaspe Shire) | 236 | 210 | 26 |
| Bendigo-Redesdale Rd - 3.2km to 3.5km (Greater Bendigo City) | 362 | 355 | 7 |
| Byrneside-Kyabram Rd - 14.9km to 15.9km (Campaspe Shire) | 204 | 185 | 19 |
| Calder Hwy - 107.7km to 109.2km (Mt Alexander Shire) | 969 | 915 | 54 |
| Cobden - Warrnambool Rd - 18.2km to 20.6km (Corangamite Shire) | 530 | 488 | 42 |
| Cobden-Warrnambool Rd - 36.3km to 39.9km (Moyne Shire) | 979 | 910 | 69 |
| Diggers Rest Coimadal Rd - 23km to 24.3km (Moorabool Shire) | 235 | 215 | 20 |
| Donald-Swan Hill Rd Sec 1 - 103.9km to 105.9km (Swan Hill Rural City) | 166 | 138 | 28 |
| Echuca-Mooroopna Rd - 56.2km to 56.8km (Greater Shepparton City) | 134 | 122 | 12 |
| Fish Creek-Foster Rd - 6.4km to 11.0km (South Gippsland Shire) | 507 | 424 | 83 |
| Gillies Street (1.7km. to 3.3km.) - Pavement Rehabilitation in Gillies St (Sturt St to Gregory St) (Ballarat City) | 561 | 500 | 61 |
| Heathcote-Kyneton Rd - 12.5km to 13.5km (Mt Alexander Shire) | 228 | 211 | 17 |
| Korumburra-Inverloch Rd - 6.0km to 9.9km (Bass Coast Shire) | 415 | 347 | 68 |
| Korumburra-Warragul Rd Sec 1 - 3.3km to 4.5km (South Gippsland Shire) | 228 | 186 | 42 |
| Lancefield-Woodend Rd Sec 1 - 1.8km to 2.6km (Macedon Ranges Shire) | 172 | 160 | 12 |
| Melba Hwy (78.3km to 79.4km) (Murrindindi Shire) | 307 | 286 | 21 |
| Midland Hwy Sec 2 - 36.0km to 39.9km (Hepburn Shire) | 1 102 | 1 000 | 102 |
| Midland Hwy Sec 2 - 44.6km to 45.8km (Hepburn Shire) | 571 | 530 | 41 |
| Midland Hwy Sec 5 - 0.7km to 0.9km (Greater Shepparton City) | 490 | 450 | 40 |
| Midland Hwy Sec 5 - 0.9km to 1.3km (Greater Shepparton City) | 196 | 192 | 4 |
| Midland Hwy Sec 5 - 1.0km to 1.3km (Greater Shepparton City) | 255 | 250 | 5 |
| Midland Hwy Sec 5 - 1.3km to 2.3km (Greater Shepparton City) | 745 | 730 | 15 |
| Monaro Hwy - 1.2km to 5.3km (East Gippsland Shire) | 689 | 590 | 99 |
| Mt Macedon Rd - 0.0km to 4.3km (Macedon Ranges Shire) | 612 | 400 | 212 |
| Murray Valley Hwy - 100.9km to 101.3km (Moira Shire-Murray Valley) | 167 | 154 | 13 |
| Murray Valley Hwy - 169.3km to 170.1km (Moira Shire) | 324 | 308 | 16 |
| Murray Valley Hwy - 170.3km to 170.7km (Moira Shire) | 167 | 154 | 13 |
| Murray Valley Hwy - 175.9km to 176.4km (Moira Shire-Rodney) | 209 | 190 | 19 |
| Murray Valley Hwy - 187.8km to 189.0km (Moira Shire) | 316 | 290 | 26 |
| Murray Valley Hwy - 189.0km to 190.0km (Moira Shire) | 255 | 230 | 25 |
| Princes Hwy East Sec 5 - 442.0km to 443.8km (East Gippsland Shire) | 326 | 264 | 62 |
| Princes Hwy West - 218.7km to 219.5km (Corangamite Shire) | 359 | 332 | 27 |
| Princes Hwy West - 82.8km to 84.6km (Greater Geelong City) | 704 | 650 | 54 |
| Princes Hwy West - 85.7km to 86.5km (Greater Geelong City) | 469 | 436 | 33 |
| Pyrenees Hwy - 114.0km to 118.1km (Mt Alexander Shire) | 460 | 225 | 235 |
| South Gippsland Hwy - 260.0km to 261.8km (Wellington Shire) | 323 | 270 | 53 |
| Stawell-Warracknabeal Rd - 19.5km to 22.0km (Northern Grampians Shire) | 342 | 300 | 42 |
| Strzelecki Hwy - 8.5km to 11.1km (Latrobe Shire) | 322 | 280 | 42 |
| Swanreach-Bruthen Rd Sec 1 - 4.8km to 6.2km (East Gippsland Shire) | 193 | 160 | 33 |
| Tarra Valley Road - 0.0km to 2.1km (Wellington Shire) | 275 | 230 | 45 |
| Traralgon-Ballok Rd Sec 1 - 6.5km to 8.8km (Latrobe Shire) | 322 | 280 | 42 |
| Traralgon-Maffra Rd - 45.2km to 48.8km (Wellington Shire) | 389 | 325 | 64 |
| Wangaratta-Yarrawonga Rd - 20.5km to 21.5km (Wangaratta Rural City) | 199 | 180 | 19 |
| Willowgrove Rd Sec 1 - 0.8km to 5.4km (Baw Baw Shire) | 2 081 | 170 | 1 911 |
| Wimmera Hwy - 390.5km to 393.1km (West Wimmera Shire) | 561 | 500 | 61 |
| Better Roads - Metro Arterial Road Reconstruction Projects |  |  |  |
| Ascot Vale - Keilor Rd (7.0km to 7.7km) (Moonee Valley City) | 176 | 173 | 3 |
| Ballarto Rd Rehabilitation & Widening (1.0km to 3.0km) (Casey City) | 459 | 450 | 9 |
| Beach Road - Reg & Gt & Thin Asphalt (14.8km to 16.3km) (Bayside City) | 314 | 308 | 6 |
| Belgrave Rd - Reconstruction (0.00km to 0.6km) (Stonnington City) | 306 | 300 | 6 |
| Campbellfield-Greensborough Rd Stabilisation (1.2km to 4.7km) (Shire of Whittlesea) | 780 | 300 | 480 |
| Chandler Road - Reconstruction (2.4km to 3.2km) (Greater Dandenong City) | 306 | 300 | 6 |
| Emerald-Monbulk Rd - 4.8km to 6.3km (Yarra Ranges Shire) | 296 | 290 | 6 |
| Healesville-Koo-Wee-Rup Rd - 62.7km to 63..3km (Cardinia Shire) | 168 | 165 | 3 |
| Healesville-Koo-Wee-Rup Rd - 71.1km to 73.3km (Cardinia Shire) | 255 | 250 | 5 |
| Healesville-Koo-Wee-Rup Rd - Rehabilition (56.2km to 56.6km) (Cardinia Shire) | 184 | 180 | 4 |
| Hume Hwy Patching & Overlay (4.8km to 5.6km) (Campbellfield) | 206 | 202 | 4 |
| Malvern Rd Reconstruction (3.2km to 4.2km) (Stonnington City) | 255 | 250 | 5 |
| Monash Hwy Rehabilitation (15.5km to 16.1km) (City of Monash) | 308 | 302 | 6 |
| Mornington-Dromana Rd Rehabilition (12.6km to 13.3km) (Mornington Pen Shire) | 184 | 180 | 4 |
| Nicholson St - Resheet (4.7km to 5.2km) (Brunswick) | 204 | 200 | 4 |
| Princes Hwy West Patch & Overlay (11.2km to 11.6km) (Laverton) | 189 | 185 | 4 |
| Rosebud-Flinders Road Rehabilitation (16.5km to 18.2km) (Mornington Pen Shire) | 173 | 170 | 3 |
| Somerville Road Road Reconstruction (3.5km to 3.7km) (Maribyrning City) | 204 | 200 | 4 |
| Waverley Road - 1.7km to 3.2km (Stonnington City) | 357 | 350 | 7 |
| Westernport Road Rehabilitation (21.2km to 22.8km) (Mornington Pen Shire) | 163 | 160 | 3 |
| Yarra Junction-Noojee Rd Widen & Resheet (10.1km to 12.4km) (Shire of Yarra Ranges) | 275 | 270 | 5 |
| Yarra Junction-Noojee Rd Widen & Resheet (7.7km to 10.1km) (Shire of Yarra Ranges) | 255 | 250 | 5 |
| Better Roads - Metropolitan Arterial Road Projects |  |  |  |
| Retrofit Noise Barriers - Frankston Fwy/South Eastern Hwy (Frankston) | 4 284 | 4 200 | 84 |
| Western Port Hwy (40.6km to (Cranbourne) | 23 460 | 8 000 | 15 460 |
| Better Roads - Rural State Impacted Local Roads |  |  |  |
| Beaufort Elmhurst Rd (2.5km to 3.9km) Reconstruct pavement and drainage (Elmhurst) | 214 | 210 | 4 |
| Bendoc-Orbost (Gap) Rd (.0km to 7.0km) Resheet Gravel Rd (East Gippsland Shire) | 255 | 250 | 5 |
| Benwerrin Mt Sabine Rd & Sunnyside Rd (13.9km to 23.6km) (Lorne) | 279 | 274 | 5 |
| Buninyong Mount Mercer Rd (5.5km to 7.4km) Reconstruction (Grenville) | 209 | 205 | 4 |
| Burrowye - Koetong Rd (0.0km to 6.0km) Widen & reconstruct (Burrowye) | 120 | 118 | 2 |
| Combienbar Rd (0.0km to 5.3km) Gravel Resheet & Seal Extension (Combierbar) | 265 | 206 | 59 |
| Detour Rd - Improvements (Wangaratta Rural City) | 388 | 360 | 28 |
| Island Rd - Replace Condidorio's bridge over Gunbower Creek (Koondrook) | 201 | 197 | 4 |
| Latrobe River Road (.0km to 1.5km) Widen, cement stabilise and seal existing unsealed gravel rd (Shire of Baw Baw) | 163 | 143 | 21 |
| Mumbannar Wanwin Rd 0.0km to 7.4km) Widen & strengthen unsealed rd (Mumbannar) | 117 | 115 | 2 |
| Myrtleford - Stanley Rd (0.0km to .1km) Replace timber bridge over Barwidgee Creek (Stanley) | 185 | 182 | 4 |
| Myrtleford - Stanley Rd (0.0km to 7.5km) Reconstruction of road (Stanley) | 150 | 148 | 3 |
| Myrtleford - Stanley Rd (7.5km to 11.5km) Reconstruction of rd from Circular Creek Rd to Alpine Shire Boundary (Stanley) | 174 | 171 | 3 |
| Wait a While Rd (2.5km to 8.8km) Resheet gravel rd from Lavers Hill - Beech Forest Rd (Wyelangta) | 122 | 120 | 2 |
| Walshes Rd (.1km to 3.3km) Seal gravel road and realignment (Delatite Shire) | 320 | 314 | 6 |
| National Highways (Commonwealth funded) |  |  |  |
| Hume Hwy - Albury/Wodonga (Albury/Wodonga) | 6 000 | 4 000 | 2 000 |
| Western Hwy - Deer Park to Hopkins Rd grade separation (Deer Park/Rockbank) | 9 000 | 600 | 8 400 |
| Metro Major Network Improvement Projects |  |  |  |
| West Gate Fwy - Widening (Altona North) | 13 260 | 5 000 | 8 260 |
| Westall Rd (4.2km to 7. km) (Springvale) | 37 740 | 6 000 | 31 740 |
| State Funded |  |  |  |
| Planning Investigations - various urban and rural projects (Various) | 4 805 | 3 295 | 1 510 |
| Urban Traffic Improvement Program (Various) | 5 000 | 5 000 | .. |
| Total New Projects | 210 701 | 97 489 | 113 213 |
| Total Infrastructure Projects | 971 707 | 268 254 | 339 711 |

Source: Department of Infrastructure

## Justice

### Existing Projects

($ thousand)

| Project Description | Total Estimated Cost | Expenditure to 30.6.98 | Estimated Expenditure 1998-99 | Remaining Expenditure |
| --- | --- | --- | --- | --- |
| Ballarat 24 Hr Police Station and Court Complex - Construction (Ballarat) | 30 000 | 15 764 | 11 397 | 2 839 |
| Bendigo Court - Expansion and Refurbishment (Bendigo) | 1 290 | 1 015 | 275 | .. |
| Chelsea Police Station - Redevelopment (Chelsea) | 2 430 | 1 030 | 1 400 | .. |
| BEST CAD - Development Phase 4 & 5 (Melbourne) | 770 | 589 | 181 | .. |
| Children's Court - Relocation (Melbourne) | 18 000 | 4 022 | 11 548 | 2 430 |
| Police Operational Safety & Tactics Training Facility - Construction (Melbourne) (a) | 6 000 | .. | 1 000 | 5 000 |
| Shepparton Police Station - Redevelopment (Shepparton) | 6 300 | 620 | 4 480 | 1 200 |
| Sunshine 24 Hr. Police Station & Court complex - Construction (Sunshine) | 23 400 | 5 790 | 17 610 | .. |
| Total Existing Projects | 88 190 | 28 830 | 47 891 | 11 469 |

Source: Department of Justice

Note:

(a)	Indicative allocation only - funding requirement for the project not yet finalised.  Amounts shown reflects current allocation.

### New Projects for Commencement - 1998-99

($ thousand)

| Project Description | Total Estimated Cost | Estimated Expenditure 1998-99 | Remaining Expenditure |
| --- | --- | --- | --- |
| Ararat Prison Perimeter Security Upgrade - Construction / Replacement (Ararat) | 1 400 | 663 | 737 |
| New Caulfield Police Station - Construction (Caulfield) | 3 600 | 1 600 | 2 000 |
| Institute of Forensic Medicine - Construction (Melbourne) | 2 000 | 1 500 | 500 |
| National Automated Fingerprint Identification System (NAFIS) #1 - System Upgrade (Melbourne) | 7 700 | 1 100 | 6 600 |
| New Mordialloc Police Station - Construction (Mordialloc) | 3 050 | 500 | 2 550 |
| Langi Kal Kal Prison Accommodation Upgrade - Construction (Trawalla-West of Ballarat) | 730 | 500 | 230 |
| Police Stations Upgrade Program Stage 2 - Construction (Various Rural Locations) | 5 000 | 3 500 | 1 500 |
| New Wodonga Police and Courts Complex - Construction (Wodonga) | 9 430 | 3 500 | 5 930 |
| New Richmond / Collingwood Police Station - Construction | 7 100 | 3 000 | 4 100 |
| New Kew / Hawthorn / Camberwell Police Station - Construction | 7 060 | 3 000 | 4 060 |
| Total New Projects | 47 070 | 18 863 | 28 207 |
| Total Justice Projects | 135 260 | 66 754 | 39 676 |

Source: Department of Justice

## Natural Resources and Environment

### Existing Projects

($ thousand)

| Project Description | Total Estimated Cost | Expenditure to 30.6.98 | Estimated Expenditure 1998-99 | Remaining Expenditure |
| --- | --- | --- | --- | --- |
| Benalla Regional Office - Staff Consolidation (Benalla) | 3 200 | 523 | 2 677 | .. |
| Melbourne Plus Program - Upgrade of Visitor Access & Interpretation Facilities (Dandenong Ranges) | 3 840 | 2 550 | 1 290 | .. |
| Great Ocean Road - Parks Improvements (Great Ocean Road) | 3 520 | 620 | 2 840 | 60 |
| Hamilton Pastoral Veterinary Institute - Staff Consolidation (Hamilton) | 1 500 | .. | 1 500 | .. |
| Lysterfield Lake Park - Land Purchase (Lysterfield) | 3 300 | 956 | 120 | 2 224 |
| Mt Buffalo National Park - Centenary Projects/Visitor Infrastructure Improvements (Mt Buffalo) | 1 115 | 715 | 400 | .. |
| Wilsons Promontory - Visitor Infrastructure Improvements (Tidal River) | 950 | 720 | 230 | .. |
| Accommodation - Rationalisation following Departmental Amalgamations (Various) | 1 500 | 1 471 | 29 | .. |
| Coastal Risk - Mitigation Works (Various) | 8 918 | 6 133 | 2 785 | .. |
| Coasts and Ports - Improvement Works (Various) | 5 500 | 1 599 | 2 001 | 1 900 |
| Dangerous Structures - Provision of Visitor Infrastructure (Various) | 3 395 | 2 000 | 1 395 | .. |
| Disused Rail Lines - Rail Trail Establishment (Various) | 702 | 556 | 146 | .. |
| Floodplain Management - Strategy Formulation (Various) | 11 200 | 3 900 | 4 200 | 3 100 |
| Lightstations - Redevelopment (Various) | 1 590 | 1 020 | 340 | 230 |
| Managed Insurance Fund - National Parks Risk Mitigation Works (Various) | 2 705 | 575 | 710 | 1 420 |
| Small Town and Coastal Sewerage - Acceleration of High Priority Projects (Various) | 20 700 | 13 081 | 4 000 | 3 619 |
| State Digital Map Base - Formulation (Various) | 7 300 | 5 300 | 2 000 | .. |
| Stratigraphic and Resource Assessment Drilling - Identification of Deposits (Various) | 1 200 | 324 | 877 | .. |
| Wimmera-Mallee Pipeline (Commonwealth component) - Completion stages 4-8 (Various) | 2 250 | 747 | 1 503 | .. |
| Wimmera-Mallee Pipeline (State component) - Completion Stages 4-8 (Various) | 11 900 | 747 | 5 553 | 5 600 |
| Total Existing Projects | 96 285 | 43 537 | 34 596 | 18 153 |

Source: Department of Natural Resources and Environment

### New Projects for Commencement - 1998-99

($ thousand)

| Project Description | Total Estimated Cost | Estimated Expenditure 1998-98 | Remaining Expenditure |
| --- | --- | --- | --- |
| Land Channel - Infrastructure and Content - Systems Development (Melbourne) | 6 500 | 2 769 | 3 731 |
| Bringing the Bay to Life - Bay Tourism Destinations - Improve Facilities (Port Phillip Bay, Baywide) | 3 500 | 2 000 | 1 500 |
| Marine and Freshwater Resources Institute (MAFRI) - Redevelopment (Queenscliff) | 13 000 | 3 000 | 10 000 |
| Bringing the Bay to Life - Safe Havens - Development (Queenscliff) | 3 000 | 1 000 | 2 000 |
| State Digital Road Network - Extended Coverage (Statewide) | 2 900 | 1 000 | 1 900 |
| Victorian Initiative for Minerals and Petroleum - VIMP 2001 - Geological mapping and distribution (Statewide) | 7 101 | 3 201 | 3 900 |
| Groundwater Management Strategy - Mapping and management (Statewide) | 2 000 | 500 | 1 500 |
| Water Businesses Financial Assistance Package - Rural component - (Statewide) | 39 600 | 39 600 | .. |
| Wilson's Promontory National Park - Infrastructure - Upgrade and Development (Tidal River) | 3 500 | 2 000 | 1 500 |
| Total New Projects | 81 101 | 55 070 | 26 031 |
| Total Natural Resources and Environment Projects | 177 386 | 89 666 | 44 184 |

Source: Department of Natural Resources and Environment

## Premier and Cabinet

### Existing Projects

($ thousand)

| Project Description | Total Estimated Cost | Expenditure to 30.6.98 | Estimated Expenditure 1998-99 | Remaining Expenditure |
| --- | --- | --- | --- | --- |
| Public Record Office - Shelving at Ballarat Repository (Ballarat) | 300 | 79 | 221 | .. |
| Museum - Carlton Gardens - Construction (Carlton) | 263 000 | 147 983 | 96 230 | 18 787 |
| Immigration Museum - Fitout - (Melbourne) | 19 000 | 10 925 | 8 075 | .. |
| IT Infrastructure for Parliament House (Parlynet) - Recabling of IT Infrastructure (Melbourne) | 3 500 | 1 352 | 2 148 | .. |
| Legislative Document Management System (LDMS) - Information Technology Strategy (Melbourne) | 3 180 | 2 869 | 311 | .. |
| Ministerial Electronic Communications Office - Development of Prototype Office (Melbourne) | 1 500 | 437 | 1 063 | .. |
| Ombudsman Complaints Resolution System - Computer Upgrade (Melbourne) | 150 | .. | 150 | .. |
| State Library - Redevelopment - Phase 1 (Melbourne) | 39 000 | 38 182 | 571 | 247 |
| State Library - Redevelopment - Phase 2 (Melbourne) | 43 600 | 8 265 | 15 000 | 20 335 |
| Public Record Office - State Archive Centre (North Melbourne) | 32 020 | 6 228 | 21 318 | 4 474 |
| Public Record Office - Electronic Archive System (Melbourne) | 570 | 133 | 437 | .. |
| Circus Oz - Building Purchase and Fitout (Port Melbourne) | 500 | 448 | 52 | .. |
| Victorian Arts Centre - Fairfax Centre - (South Melbourne) | 355 | 320 | .. | 35 |
| National Gallery Victoria - Fire Safety | 10 000 | 9 182 | .. | 818 |
| Australian Centre for Contemporary Art - Development on Malthouse Plaza (South Melbourne) | 6 400 | 54 | 1 400 | 4 946 |
| National Gallery - Building Redevelopment/Upgrade (South Melbourne) | 96 383 | 6 061 | 7 600 | 82 722 |
| Victorian Arts Centre - Emergency Lighting Battery Replacement Stage 1 (South Melbourne) | 603 | 397 | 206 | .. |
| Victorian Arts Centre - Fire System Upgrade - Theatre and Concert Hall Buildings (South Melbourne) | 1 300 | 417 | 883 | .. |
| Victorian Arts Centre - Master Plan Stage 1 (South Melbourne) | 5 960 | 5 533 | 427 | .. |
| Victorian Arts Centre - Performing Arts Museum - Computer Cataloguing and Imaging (South Melbourne) | 848 | 388 | 360 | 100 |
| Victorian Arts Centre - Technical and Public Facilities Upgrade (South Melbourne) | 3 240 | 2 040 | 1 200 | .. |
| Scienceworks - Planetarium - (Spotswood) | 6 000 | 300 | 5 700 | .. |
| DAST Information Systems - Replacement and Upgrade (Various) | 1 450 | 1 308 | 95 | 46 |
| Total Existing Projects | 538 859 | 242 902 | 163 448 | 132 509 |

Source: Department of Premier and Cabinet

### New Projects for Commencement - 1998-99

($ thousand)

| Project Description | Total Estimated Cost | Estimated Expenditure 1998-99 | Remaining Expenditure |
| --- | --- | --- | --- |
| Museum - Royal Exhibition Buildings - Refurbishments (Carlton) | 4 500 | 1 503 | 2 997 |
| State Library - Redevelopment - Phase 3 (Melbourne) | 3 000 | 3 000 | .. |
| Multi Purpose Venue - Melbourne Sports Precinct (Melbourne) | 55 000 | .. | 55 000 |
| Victorian Arts Centre - Sydney Myer Music Bowl - Refurbishment (South Melbourne) | 14 500 | 2 000 | 12 500 |
| Government House - Refurbishment of House and Grounds (South Melbourne) | 600 | 200 | 400 |
| National Gallery - Temporary Exhibition (South Melbourne) | 8 500 | 5 500 | 3 000 |
| Victorian Arts Centre - Chilled Water Plant - Arts Centre (South Melbourne) | 3 800 | 2 000 | 1 800 |
| Total New Projects | 89 900 | 14 203 | 75 697 |
| Total Premier and Cabinet Projects | 628 759 | 177 651 | 208 206 |

Source: Department of Premier and Cabinet

## State Development

### Existing Projects

($ thousand)

| Project Description | Total Estimated Cost | Expenditure to 30.6.98 | Estimated Expenditure 1998-99 | Remaining Expenditure |
| --- | --- | --- | --- | --- |
| Bridge walkway - Construction (Melbourne) | 10 500 | 5 552 | 4 948 | .. |
| Total Existing Projects | 10 500 | 5 552 | 4 948 | .. |

Source: Department of State Development

### New Projects for Commencement - 1998-99

($ thousand)

| Project Description | Total Estimated Cost | Estimated Expenditure 1998-99 | Remaining Expenditure |
| --- | --- | --- | --- |
| Wellsford Forest Complex - development (Bendigo) | 700 | 700 | .. |
| Cinemedia Projects - various (East Melbourne) | 300 | 300 | .. |
| State Gymnastics Training Centre - development (Inner Melbourne) | 3 000 | 3 000 | .. |
| State Weightlifting Centre - development (Inner Melbourne) | 1 000 | 1 000 | .. |
| Werribee Park Equestrian Centre - Upgrade (Werribee) | 700 | 700 | .. |
| Total New Projects | 5 700 | 5 700 | .. |
| Total State Development Projects | 16 200 | 10 648 | 0 |

Source: Department of State Development

## Treasury and Finance

### Existing Projects

($ thousand)

| Project Description | Total Estimated Cost | Expenditure to 30.6.98 | Estimated Expenditure 1998-99 | Remaining Expenditure |
| --- | --- | --- | --- | --- |
| Budget Management System (FMS) - Establishment (East Melbourne) | 2 768 | 1 366 | 1 402 | .. |
| Corporate IT&T Strategic Plan - Implementation (Melbourne) | 2 050 | 660 | 740 | 650 |
| Government Office Accommodation - City Precinct Strategic Plan (Melbourne) | 88 837 | 72 413 | 16 424 | .. |
| State Revenue Office Information Technology Platform - Maintenance & Protection (Melbourne) | 2 186 | 513 | 1 673 | .. |
| Unclaimed Monies Administration - Computerisation (Melbourne) | 500 | 13 | 487 | .. |
| World Congress Centre - Purchase (Melbourne) | 176 000 | 149 651 | 26 349 | .. |
| Country Public Offices - Upgrade (Various) | 3 998 | 2 268 | 1 730 | .. |
| Common Financial Management Systems - Implementation (Various) | 2 700 | 1 061 | 1 639 | .. |
| Total Existing Projects | 279 039 | 227 946 | 50 444 | 650 |

Source: Department of Treasury and Finance

Treasury and Finance

### New Projects for Commencement - 1998-99

($ thousand)

| Project Description | Total Estimated Cost | Estimated Expenditure 1998-99 | Remaining Expenditure |
| --- | --- | --- | --- |
| Landscaping of Treasury Reserve - Redevelopment (East Melbourne) | 3 200 | 1 500 | 1 700 |
| Maryvale - Land Acquisition (Maryvale) | 900 | 900 | .. |
| State Revenue Office Information Technology - Systems Upgrade (Melbourne) | 4 800 | 4 800 | .. |
| Office Systems Network - Upgrade (Melbourne) | 500 | 500 | .. |
| Government Office Accommodation - City Precinct Strategic Plan (Melbourne) | 7 300 | 1 000 | 6 300 |
| Ports Infrastructure Project - Development (Various) | 16 000 | 10 000 | 6 000 |
| Country Public Offices - Upgrade (Various) | 2 100 | 1 500 | 600 |
| Common Financial Management Systems - Development (Various) | 4 800 | 2 000 | 2 800 |
| Total New Projects | 39 600 | 22 200 | 17 400 |
| Total Treasury and Finance Projects | 318 639 | 72 644 | 18 050 |

Source: Department of Treasury and Finance

# Chapter Four: Non-Budget Sector Asset Investment Program 1998-99

## Country Fire Authority

### Existing Projects

($ thousand)

| Project Description | Total Estimated Cost | Expenditure to 30.6.98 | Estimated Expenditure 1998-99 | Remaining Expenditure |
| --- | --- | --- | --- | --- |
| Emergency Services Station - Buildings Construction (Alexandra) | 415 | 4 | 411 | .. |
| Fire Station - Buildings Construction (Barrabool) | 104 | 5 | 99 | .. |
| Fire Station - Land Purchase (Carrum Downs) | 145 | 3 | 142 | .. |
| Fire Station - Land Purchase (Craigieburn) | 300 | 2 | 298 | .. |
| Fire Station - Buildings Construction (Cranbourne) | 503 | 213 | 290 | .. |
| Fire Station - Buildings Construction (Dromana) | 530 | 281 | 249 | .. |
| Fire Station - Land Purchase (Eaglehawk Land - Pegleg Rd.) | 120 | 65 | 55 | .. |
| Fire Station - Buildings Construction (Elphinstone) | 155 | 5 | 150 | .. |
| Redevelopment Flammable Liquid Pad - Plant & Equipment Construction (Fiskville) | 964 | 31 | 933 | .. |
| Site Remedation - Site Works Construction (Fiskville) | 130 | 94 | 36 | .. |
| Co-location - MAS/CFA - Buildings Extension (Frankston) | 208 | 18 | 190 | .. |
| Fire Station - Land Purchase (Greenvale) | 151 | 1 | 150 | .. |
| Fire Station - Buildings Construction (Inverleigh) | 111 | 44 | 67 | .. |
| Fire Station - Buildings Construction (Knox (Boronia)) | 1 657 | 616 | 1 041 | .. |
| Fire Station - Buildings Construction (Kyneton) | 543 | 130 | 413 | .. |
| Fire Station - Buildings Construction (Langwarrin) | 571 | 507 | 64 | .. |
| Fire Station - Land Purchase (Lilydale) | 570 | 7 | 563 | .. |
| Fire Station Re-furbishment - Buildings Construction (Mortlake) | 112 | 6 | 106 | .. |
| Fire Station - Land Purchase (Morwell) | 459 | 4 | 455 | .. |
| Co-location - MAS/CFA - Buildings Extension (Springvale) | 233 | 73 | 160 | .. |
| Aerial Appliance - Firefighting Vehicles Purchase (Statewide) | 1 400 | 1 337 | 63 | .. |
| Pumper Type 3 Small - Firefighting Vehicles Purchase (Statewide) | 1 950 | 1 386 | 564 | .. |
| Tanker Type 2 2.5D - Firefighting Vehicles Purchase (Statewide) | 7 010 | 6 890 | 120 | .. |
| 2.4D Tankers - Firefighting Vehicles Purchase (Statewide) | 2 682 | 433 | 2 249 | .. |
| 3.2D Tankers - Firefighting Vehicles Purchase (Statewide) | 5 230 | 2 | 5 228 | .. |
| DoTaC - Mobile & Base Radios - Communications Purchase (Statewide) | 9 709 | 9 653 | 56 | .. |
| Extend Paging Statewide - SFS - Communications Purchase (Statewide) | 500 | 5 | 495 | .. |
| Corporate Server Replacement Program - Information Technology Purchase (Statewide) | 300 | 174 | 126 | .. |
| P.E. Infrastructure Replacement Program - Other Purchase (Statewide) | 432 | 263 | 169 | .. |
| Fire Station - Land Purchase (Sunbury) | 350 | 8 | 342 | .. |
| Fire Station - Buildings Construction (Sunbury) | 499 | 4 | 495 | .. |
| Mobile Control Unit - Firefighting Vehicles Purchase | 400 | 9 | 391 | .. |
| Medium RAR - Firefighting Vehicles Purchase | 140 | 96 | 44 | .. |
| Total Existing Projects | 38 583 | 22 369 | 16 214 | .. |

Source: Country Fire Authority

Country Fire Authority

### New Projects for Commencement – 1998-99

($ thousand)

| Project Description | Total Estimated Cost | Estimated Expenditure 1998-99 | Remaining Expenditure |
| --- | --- | --- | --- |
| Fire Station - Buildings Construction (Craigieburn) | 499 | 499 | .. |
| Fire Station - Land Purchase (Doveton) | 204 | 204 | .. |
| Fire Station - Buildings Construction (Glenroy - Merrijig) | 106 | 106 | .. |
| Fire Station - Land Purchase (Golden Square) | 104 | 104 | .. |
| Fire Station - Land Purchase (Hampton Park) | 204 | 204 | .. |
| Fire Station - Buildings Construction (Hastings) | 464 | 464 | .. |
| Fire Station - Buildings Construction (Mt. Evelyn) | 177 | 177 | .. |
| Fire Station - Buildings Construction (Narre Warren East) | 103 | 103 | .. |
| Fire Station - Buildings Construction (Narre Warren North) | 405 | 405 | .. |
| Fire Station - Land Purchase (Narre Warren South) | 254 | 254 | .. |
| A Class Equip - 90 Tankers & 4 Pumpers - Firefighting Vehicles Purchase (Statewide) | 785 | 785 | .. |
| Type 3 pumpers - Firefighting Vehicles Purchase (Statewide) | 1 143 | 1 143 | .. |
| Simon Platform - Major refurbishment - Firefighting Vehicles Purchase (Statewide) | 150 | 150 | .. |
| Vector Fire Simulator - Plant & Equipment Purchase (Statewide) | 150 | 150 | .. |
| Fire Station - Buildings Construction (Sunbury) | 499 | 499 | .. |
| Fire Station - Buildings Construction (Yarrambat) | 158 | 158 | .. |
| Total New Projects | 5 405 | 5 405 | .. |
| Total Country Fire Authority Projects | 43 988 | 21 619 | .. |

Source: Country Fire Authority

## Gippsland and Southern Rural Water Authority

### Existing Projects

($ thousand)

| Project Description | Total Estimated Cost | Expenditure to 30/6/98 | Estimated Expenditure in 1998-99 | Remaining |
| --- | --- | --- | --- | --- |
| Headworks - Embankment raising and spillway remodelling (Gisborne) | 3 400 | 358 | 1 500 | 1 542 |
| Headworks - Northern Outlet - Upgrade (Glenmaggie) | 408 | 393 | 15 | .. |
| Water Distribution - Rehabilitate (Maffra) | 285 | 88 | 80 | 117 |
| Headworks - Sillway wall construction (Pykes Creek) | 450 | 58 | 392 | .. |
| Water Distribution - Replace with Pipeline (Werribee) | 879 | 639 | 240 | .. |
| Total Existing Projects | 5 422 | 1 536 | 2 227 | 1 659 |

Source: Gippsland and Southern Rural Water Authority

### New Projects for Commencement – 1998-99

($ thousand)

| Project Description | Total Estimated Cost | Estimated Expenditure 1998-99 | Remaining Expenditure |
| --- | --- | --- | --- |
| Glenmaggie Dam - Valve rehabilitation (Glenmaggie) | 350 | 110 | 240 |
| Groundwater GSPA establishment - Purchase meters (Various) | 400 | 400 | .. |
| Total New Projects | 750 | 510 | 240 |
| Total Gippsland and Southern Rural Water Authority | 6 172 | 2 737 | 1 899 |

Source: Gippsland and Southern Rural Water Authority

## Goulburn-Murray Rural Water Authority

### Existing Projects

($ thousand)

| Project Description | Total Estimated Cost | Expenditure to 30.6.98 | Estimated Expenditure 1998-99 | Remaining Expenditure |
| --- | --- | --- | --- | --- |
| Central Goulburn 14/6/4 - Channel Remodelling (Ardmona) | 595 | 150 | .. | 445 |
| Central Goulburn 11/4 & 3/11/4 Pipeline - Pipeline Remodelling (Ardmona) | 330 | 169 | 105 | 56 |
| Channel 20 - Channel Remodelling (Bamawm) | 834 | 292 | 169 | 373 |
| SCADA WWMC Regulators - System Upgrade (Bears Lagoon) | 145 | 30 | 20 | 95 |
| Boort West of Loddon Salinity program - Seepage Control Salinity (Boort) | 210 | 30 | 30 | 150 |
| Investigate & Replace 1 Main Town Syphon - Syphon Investigation (Cobram) | 440 | 20 | 20 | 400 |
| Broken Creek - Drain Replacement (Cobram) | 2 200 | 389 | 455 | 1 356 |
| Murray Valley Drain 11 - Construction (Cobram) | 6 720 | 457 | 110 | 6 153 |
| Muckatah Drain - Construction (Cobram) | 7 600 | 552 | 700 | 6 348 |
| Mc Donalds Rd on No. 1 channel - Bridge Replacement (Cohuna) | 120 | 50 | 5 | 65 |
| Torrumbarry East of Loddon channel leaks & outfalls - Channel Remodelling (Cohuna) | 926 | 326 | 100 | 500 |
| Central Goulburn 4/8 & 2/4/8 - Channel Remodelling (Cooma) | 2 009 | 610 | 297 | 1 102 |
| Central Goulburn 14 - Channel Remodelling (Corop) | 277 | 116 | 55 | 106 |
| Central Goulburn 16 - Channel Remodelling (Corop) | 343 | 127 | 76 | 140 |
| Central Goulburn 11 - Channel Remodelling (Corop) | 500 | 154 | 90 | 256 |
| Central Goulburn 1/3 - Channel Remodelling (Dhurringile) | 650 | 290 | 30 | 330 |
| Mosquito Dhurringile Drain - Construction (Dhurringile) | 540 | 60 | 90 | 390 |
| Deakin Drain Upgrade - Remodelling (Echuca) | 540 | 30 | .. | 510 |
| Timmering Drain Stage 1 - Construction (Echuca) | 1 552 | 1 302 | 50 | 200 |
| Deakin Drain 16 Extension - Construction (Harston) | 1 800 | 190 | 110 | 1 500 |
| SIMS Syphon (D/S Broken River) - Syphon Rehabilitation (Katandra) | 130 | 30 | .. | 100 |
| East Goulburn Channel 24 Katandra Concrete Chls - Channel Remodelling (Katandra) | 1 300 | 50 | 399 | 851 |
| No. 2 channel Loddon Siphon - Syphon Replacement (Kerang) | 195 | 35 | 10 | 150 |
| Koondrook Spillway - Bridge/Regulator Replacement (Kerang) | 293 | 121 | 72 | 100 |
| Kerang Swan Hill lakes - Water Quality program Investigation (Kerang) | 2 336 | 34 | .. | 2 302 |
| Central Goulburn 3/10/8 Rd 0 to 1900m & 1/3/10/8 & 2/3/10/8 - Channel Remodelling (Kyabram) | 300 | 60 | 80 | 160 |
| Central Goulburn 14/8 & 5/14/8 Stage 1 Murphy's - Channel Remodelling (Kyabram) | 265 | 155 | 110 | .. |
| Mosquito Drain Stage 3 - Construction (Kyabram) | 700 | 10 | .. | 690 |
| Mosquito Drain Stage 4 - Construction (Kyabram) | 1 200 | 15 | .. | 1 185 |
| Central Goulburn 3/6 System - Channel Remodelling (Merrigum) | 275 | 217 | .. | 58 |
| Central Goulburn 7 - Channel Remodelling (Merrigum) | 1 087 | 355 | 137 | 595 |
| Mosquito Drain Stage 5 - Construction (Merrigum) | 740 | 35 | .. | 705 |
| Mosquito Drain Stage 6 - Construction (Merrigum) | 808 | 45 | .. | 763 |
| Mosquito Drain No 25 Stage 2 - Construction (Merrigum) | 917 | 337 | 480 | 100 |
| Mosquito Drain No 24 Stage 1 - Construction (Merrigum) | 900 | 499 | .. | 401 |
| Mosquito Drain No 24 Stage 2 - Construction (Merrigum) | 580 | 500 | 30 | 50 |
| Mosquito Drain Stage 7 - Construction (Merrigum) | 921 | 510 | 3 | 408 |
| Mosquito Drain No 25 Stage 1 - Construction (Merrigum) | 892 | 757 | 135 | .. |
| Stuart Murray Canal Subway program - Subway Replacement (Murchison) | 404 | 109 | 115 | 180 |
| Broken Creek Metering Program - Meter Installation (Nathalia) | 190 | 80 | 30 | 80 |
| Nathalia Town Weir Broken Creek - Weir Construction (Nathalia) | 389 | 209 | 90 | 90 |
| Drain 13 - Upgrade (Nathalia) | 150 | 80 | .. | 70 |
| Drain 13, Broken Creek Outfall Structure - Construction (Nathalia) | 248 | 124 | 124 | .. |
| Murray Valley 8/6 - Channel Construction (Numurkah) | 250 | 50 | 31 | 169 |
| Pump Nyah Relift P.S - Pump station Pressure improvements (Nyah) | 640 | 250 | .. | 390 |
| Northern extension - Pipeline Replacement (Nyah) | 1 875 | 1 195 | 680 | .. |
| Office and Storeyard Upgrade - Buildings Upgrade (Rochester) | 138 | 26 | 15 | 97 |
| Freeman Road Bridge - Bridge Replacement (Rochester) | 200 | 16 | 180 | 4 |
| Scada - System Installation (Rochester) | 460 | 200 | 60 | 200 |
| Channel 8/23 - Channel Remodelling (Rochester) | 200 | 4 | .. | 196 |
| Scada - System Installation (Rochester) | 350 | 40 | 70 | 240 |
| Channel 27 - Channel Remodelling (Rochester) | 200 | 45 | .. | 155 |
| Pump and Pipeline Upgrade - Pipeline Upgrade (Rochester) | 181 | 56 | 35 | 90 |
| Hendersons/Laws Drainage - Upgrade (Shepparton) | 127 | 17 | .. | 110 |
| Sevens No 2 Creek Syphon - Syphon Rehabilitation (Shepparton) | 224 | 20 | .. | 204 |
| River Road Syphon (Godwill's No 1) - Syphon Rehabilitation (Shepparton) | 120 | 30 | .. | 90 |
| Honeysuckle Creek Syphon - Syphon Rehabilitation (Shepparton) | 120 | 80 | .. | 40 |
| Sutherlands No1 (D/S Broken River) - Syphon Rehabilitation (Shepparton) | 120 | 113 | .. | 7 |
| Shepparton SCADA Stage 2 - System Implementation (Shepparton) | 400 | 150 | 250 | .. |
| Broken Creek - Channel Upgrade (Shepparton) | 110 | 20 | .. | 90 |
| East Goulburn Channel 1/10 (Rd 00 to 7.6) - Channel Remodelling (Shepparton) | 350 | 30 | 20 | 300 |
| East Goulburn Channel 4/15 Stage 1 (00-2250) - Channel Remodelling (Shepparton) | 160 | 40 | .. | 120 |
| East Goulburn Channel 11/14 Re Verny Rd Stevenson - Channel Remodelling (Shepparton) | 166 | 116 | 50 | .. |
| East Goulburn Channel 2/14 BAXTER CH1724 1km - Channel Replacement (Shepparton) | 270 | 146 | 124 | .. |
| East Goulburn Channel 6 Rd 6472 - 1039 - Channel Remodelling (Shepparton) | 500 | 150 | 50 | 300 |
| SCADA - System Installation (Shepparton) | 1 100 | 247 | 50 | 803 |
| East Goulburn Channel 15 Zeerust Rd Goulburn Valley Hwy - Channel Remodelling (Shepparton) | 870 | 349 | 49 | 472 |
| Drainage Works Shep East Drains - Upgrade (Shepparton) | 220 | 20 | 150 | 50 |
| SCADA - System Installation (Shepparton) | 186 | 50 | 56 | 80 |
| Central Goulburn 9/7/9 - Channel Remodelling (Stanhope) | 190 | 15 | .. | 175 |
| Central Goulburn 10/7/9 - Channel Remodelling (Stanhope) | 510 | 30 | 190 | 290 |
| Central Goulburn 9/9 & 3/9/9 - Channel Remodelling (Stanhope) | 350 | 75 | 50 | 225 |
| Central Goulburn 7/9 - Buzza - Channel Remodelling (Stanhope) | 160 | 90 | 70 | .. |
| Deakin Drain 16 - Construction (Stanhope) | 551 | 65 | .. | 486 |
| Stanhope Drain Stage 2 - Construction (Stanhope) | 1 315 | 215 | 35 | 1 065 |
| Stanhope Drain Stage 1 - Construction (Stanhope) | 1 315 | 240 | 45 | 1 030 |
| Timmering Drain Stage 2 - Construction (Stanhope) | 2 785 | 200 | 985 | 1 600 |
| Little Murray Weir - Weir Installation (Swan Hill) | 1 070 | 130 | 70 | 870 |
| Torrumbarry. SCADA Stage 1 - System Installation (Swan Hill) | 391 | 131 | 70 | 190 |
| Lake Boga outfall - Outfall Construction (Swan Hill) | 2 500 | 92 | 50 | 2 358 |
| Concrete Lined Channels - Replacement (Swan Hill) | 12 572 | 50 | 575 | 11 947 |
| No 9 Bennett Rd 24850 - 25120 - Channel Remodelling (Swan Hill) | 100 | 50 | .. | 50 |
| Billing & Customer Care System Stage 2 - Implementation (Tatura) | 2 603 | 1 843 | 713 | 47 |
| Records Management System - Implementation (Tatura) | 1 250 | 655 | 157 | 438 |
| Electronic Data Managament System - Implementation (Tatura) | 1 566 | 900 | 336 | 330 |
| Central Goulburn 4/5 Common Bank - Channel Remodelling (Tatura) | 950 | 340 | 20 | 590 |
| Supervisory Control and Data Acquisition (SCADA) - System Installation (Tatura) | 711 | 31 | .. | 680 |
| Mosquito Drain East Arm - Construction (Tatura) | 300 | 10 | 10 | 280 |
| Mosquito Drain Stage 9 - Construction (Tatura) | 797 | 35 | 70 | 692 |
| Mosquito Drain Stage 10 - Construction (Tatura) | 817 | 65 | 2 | 750 |
| Mosquito Drain Tat ByPass - Construction (Tatura) | 1 000 | 131 | 15 | 854 |
| Mosquito Drain Stage 8 - Construction (Tatura) | 1 205 | 395 | 790 | 20 |
| SCADA Host Works - System Installation (Tatura) | 185 | 50 | 2 | 133 |
| AMIS Project - Water Services - System Implementation (Tatura) | 1 000 | 465 | 274 | 261 |
| WMS Module Development - SPM - System Development (Tatura) | 710 | 270 | 180 | 260 |
| WMS Module Development - IPM - System Development (Tatura) | 596 | 316 | 70 | 210 |
| Central Goulburn 7/19/9 - Channel Remodelling (Tongala) | 100 | 10 | 90 | .. |
| Central Goulburn 34/9 Stage 1 - Channel Remodelling (Tongala) | 402 | 200 | 5 | 197 |
| Tresco system water quality - Water Quality program Alternate supply works (Tresco) | 205 | 5 | 50 | 150 |
| Central Goulburn 1/4/19/6 Pipeline - Undera Township - Pipeline Construction (Undera) | 149 | 4 | 145 | .. |
| Central Goulburn 6/19/6 - Channel Remodelling (Undera) | 1 000 | 20 | .. | 980 |
| Central Goulburn 7/19/6 System - Channel Remodelling (Undera) | 1 000 | 60 | 300 | 640 |
| Central Goulburn 5/19/6 & 1/5/19/6 - Channel Remodelling (Undera) | 1 004 | 400 | 156 | 448 |
| Rodney Drain 6 (Minchin Drains) - Construction (Undera) | 1 700 | 50 | .. | 1 650 |
| Central Goulburn 27/6 - Channel Remodelling (Wyuna) | 163 | 40 | .. | 123 |
| Central Goulburn 42/9 - Channel Remodelling (Wyuna) | 180 | 40 | 30 | 110 |
| Central Goulburn 36/9 - Channel Remodelling (Wyuna) | 500 | 135 | 200 | 165 |
| Central Goulburn 5/27/6 - Channel Remodelling (Wyuna) | 413 | 373 | 40 | .. |
| Wyuna Drain 4 & 7 - Construction (Wyuna) | 350 | 20 | .. | 330 |
| Wyunna Drain 15 - Construction (Wyuna) | 400 | 20 | .. | 380 |
| Rodney Outfall Drain - Upgrade (Wyuna) | 450 | 25 | .. | 425 |
| Wyuna Drain 3 - Remodelling (Wyuna) | 627 | 125 | .. | 502 |
| Wyuna Drain 3 Extension - Construction (Wyuna) | 270 | 225 | .. | 45 |
| Total Existing Projects | 99 500 | 21 812 | 11 992 | 65 696 |

Source: Goulburn-Murray Rural Water Authority

### New Projects for Commencement – 1998-99

($ thousand)

| Project Description | Total Estimated Cost | Estimated Expenditure 1998-99 | Remaining Expenditure |
| --- | --- | --- | --- |
| Central Goulburn 22/4 - Channel Remodelling (Ardmona) | 100 | 10 | 90 |
| Eppalock Catchment Management & Controls - Facilities Renewals/Replacement (Axedale) | 160 | 10 | 150 |
| Eppalock Effluent Lagoon - Facilities Renewals/Replacement (Axedale) | 125 | 10 | 115 |
| Epplaock Dam Safety Works - Storage Safety Compliance (Axedale) | 13 867 | 1 550 | 12 317 |
| Channel 1/16 Pipeline - Pipeline Construction (Ballendella) | 115 | 110 | 5 |
| Harding's Weir - Weir Construction (Barmah) | 175 | 25 | 150 |
| Mokoan Environmental Management - Facilities Renewals/Replacement (Benalla) | 420 | 220 | 200 |
| Nillahcootie Rockfill upstream - Embankment Replacement (Benalla) | 550 | 550 | .. |
| Vicroads Replacement Bridges Murray Valley/Goulburn Valley Highway - Bridge Construction (Cobram) | 300 | 300 | .. |
| Richardsons Siphon Channel 1 - Syphon Replacement (Cohuna) | 103 | 3 | 100 |
| Eildon Dam Safety Works - Storage Safety Compliance (Eildon) | 11 513 | 310 | 11 203 |
| Eildon Embankment Instrumentation - Embankment Installation (Eildon) | 250 | 250 | .. |
| Eildon Environmental Management - Facilities Renewals/Replacement (Eildon) | 230 | 50 | 180 |
| Eildon Lower Level Outlet & Spillway SCADA - System Installation (Eildon) | 150 | 50 | 100 |
| Pyramid Hill 10/1 Channel Extension to No. 2 Channel - Channel Construction (Kerang) | 210 | 6 | 204 |
| Central Goulburn 14/8 & 5/14/8 Stage 2 - Channel Remodelling (Kyabram) | 545 | 100 | 445 |
| Cairn Curran Environmental Management - Facilities Renewals/Replacement (Maldon) | 135 | 20 | 115 |
| Tullaroop Land Acquisition - Catchment Land Purchase (Maryborough) | 120 | 30 | 90 |
| Central Goulburn 8 Dunbars Rd Rd17709 St45524 - Channel Remodelling (Merrigum) | 120 | 10 | 110 |
| Stuart Murray Canal Fencing - Channel Upgrade (Murchison) | 155 | 20 | 135 |
| Buffalo Dam Safety Works - Storage Safety Compliance (Myrtleford) | 3 368 | 2 108 | 1 260 |
| Goulburn Weir Environmental Management - Facilities Renewals/Replacement (Nagambie) | 110 | 20 | 90 |
| Lucke's Weir Broken Creek - Weir Construction (Nathalia) | 175 | 175 | .. |
| East Goulburn Channel 12 Stage 1 (Rd 5588-Rd 5852) Walsh's Bridge to Blacksmith Rd - Channel Remodelling (Nathalia) | 240 | 130 | 110 |
| Cornelia Creek Drain - Construction (Rochester) | 900 | 73 | 827 |
| Waranga Basin Dam Safety Works - Storage Safety Compliance (Rushworth) | 2 930 | 2 050 | 880 |
| Pranjip/ Muddy Creek Syphon - Syphon Rehabilitation (Shepparton) | 120 | 80 | 40 |
| Mcmaster's Syphon - Syphon Rehabilitation (Shepparton) | 210 | 90 | 120 |
| East Goulburn Channel 12 Daldy Rd Crossing - Bridge Replacement (Shepparton) | 105 | 105 | .. |
| East Goulburn Channel 23 /12 old 21/12 from Mitos Church Rd (1K) - Channel Replacement (Shepparton) | 120 | 10 | 110 |
| East Goulburn Channel 4 /18 from offtake to Ackers (1K) - Channel Replacement (Shepparton) | 100 | 15 | 85 |
| East Goulburn Channel 18 Katandra Rd 1Km (Doyles Batteries) - Channel Access (Shepparton) | 120 | 20 | 100 |
| East Goulburn Channel 3/17 (Rd 1.8 to 3.7) - Channel Remodelling (Shepparton) | 178 | 130 | 48 |
| East Goulburn Channel 1 (Rd 1.1 to 8.6 ) include Rd Crossing Milne & 400 M Rem - Channel Remodelling (Shepparton) | 500 | 128 | 372 |
| East Goulburn Channel 12 Zeerust Rd Bridge - Bridge Replacement (Shepparton) | 100 | 15 | 85 |
| East Goulburn Channel 19/12 - Offtake to Goulburn Valley Hwy - Offtake Remodelling (Shepparton) | 300 | 10 | 290 |
| Shepparton Drain 2/11 Stage 1Design D800 (Salinity) - Upgrade (Shepparton) | 105 | 105 | .. |
| Billing & Customer Care System - System Installation (Shepparton) | 150 | 150 | .. |
| Central Goulburn 1/4/3/8 Rd 4600 to 7223 - Channel Remodelling (Stanhope) | 325 | 25 | 300 |
| Channel 6/7 outfall bridge - Bridge Replacement (Swan Hill) | 155 | 15 | 140 |
| Central Goulburn 5 Ch11356 to Ch11360 - Channel Remodelling (Tatura) | 1 000 | 55 | 945 |
| Water Management System Module Development - Interactive Voice Response Renewal - System Development (Tatura) | 140 | 140 | .. |
| Central Goulburn 34/9 Stage 2 - Channel Remodelling (Tongala) | 220 | 2 | 218 |
| Central Goulburn 9/3 Rd 0 to 4200m - Channel Remodelling (Toolamba) | 500 | 55 | 445 |
| Central Goulburn 1/9/3 Rd 00 to 4300 - Channel Remodelling (Toolamba) | 430 | 80 | 350 |
| Murray Valley 8/6 - Channel Remodelling (Waaia) | 250 | 20 | 230 |
| Total New Projects | 42 194 | 9 440 | 32 754 |
| Total Goulburn-Murray Rural Water Projects | 141 694 | 21 432 | 98 450 |

Source: Goulburn-Murray Rural Water Authority

## Metropolitan Fire and Emergency Services Board

### Existing Projects

($ thousand)

| Project Description | Total Estimated Cost | Expenditure to 30.6.98 | Estimated Expenditure 1998-99 | Remaining Expenditure |
| --- | --- | --- | --- | --- |
| Hot Fire Training - Additions/Upgrade (Carrum Downs) | 618 | .. | 143 | 475 |
| Property Maintenance - Alterations & Major Maintenance (Metropolitan Areas) | 784 | .. | 746 | 38 |
| Land & Buildings - Construction of New Stations (Metropolitan Areas) | 809 | 59 | 537 | 213 |
| Plant & Equipment - Additional & Replacement (Metropolitan Areas) | 1 570 | 190 | 1 368 | 12 |
| Computers & Software - Upgrade & Replacement (Metropolitan Areas) | 494 | 47 | 447 | .. |
| Fire fighting Appliances - Replace/Upgrade (Metropolitan Areas) | 2 331 | 399 | 1 932 | .. |
| Car & Light Truck - Replacement (Metropolitan Areas) | 2 558 | 97 | 2 461 | .. |
| Orpos Computer System - On Road Contractors Sales (Metropolitan Areas) | 385 | 50 | 135 | 200 |
| Emergency Medical Response - First Responder (Metropolitan Areas) | 636 | .. | 636 | .. |
| Total Existing Projects | 10 185 | 842 | 8 405 | 938 |

Source: Metropolitan Fire and Emergency Services Board

### New Projects for Commencement – 1998-99

($ thousand)

| Project Description | Total Estimated Cost | Estimated Expenditure 1998-99 | Remaining Expenditure |
| --- | --- | --- | --- |
| Human Resources System - Replacement/Development (East Melbourne) | 300 | 300 | .. |
| Property Maintenance - Alterations & Major Maintenance (Metropolitan Areas) | 1 210 | 274 | 936 |
| Land & Buildings - Construction of New Stations (Metropolitan Areas) | 9 119 | 8 869 | 250 |
| Plant & Equipment - Additional & Replacement (Metropolitan Areas) | 600 | 600 | .. |
| Computers & Software - Upgrade & Replacement (Metropolitan Areas) | 4 677 | 3 672 | 1 005 |
| Fire fighting Appliances - Replace/Upgrade (Metropolitan Areas) | 2 190 | 2 190 | .. |
| Community Safety Modules - Community Awareness (Metropolitan Areas) | 1 659 | 1 659 | .. |
| Total New Projects | 19 755 | 17 564 | 2 191 |
| Total Metropolitan Fire & Emergency Service Board Projects | 29 940 | 25 969 | 3 129 |

Source: Metropolitan Fire and Emergency Services Board

## Non-Metropolitan Urban Water Authorities

### Existing Projects

($ thousand)

| Project Description | Total Estimated Cost | Expenditure to 30.6.98 | Estimated Expenditure 1998-99 | Remaining Expenditure |
| --- | --- | --- | --- | --- |
| Barwon Region Water Authority |  |  |  |  |
| Reservoir Spillway - Refurbishment (Aireys Inlet) | 119 | 84 | 35 | .. |
| Wastewater Effluent - Land Disposal - Construction (Aireys Inlet) | 969 | 593 | 25 | 351 |
| Water Mains - Augmentation (Apollo Bay) | 503 | 14 | .. | 489 |
| Wastewater Treatment Plant - Construction (Apollo Bay) | 4 289 | 4 252 | 37 | .. |
| Wastewater Ocean Outfall - Extension (Apollo Bay) | 491 | 122 | .. | 369 |
| Sewerage Scheme - Construction (Bannockburn) | 2 962 | 2 593 | 10 | 359 |
| Bore - Refurbishment (Barwon Downs) | 656 | 400 | 147 | 109 |
| Wastewater Facilities - Replacement (Black Rock) | 2 923 | 279 | 200 | 2 444 |
| Wastewater Treatment Plant - Construction (Black Rock) | 49 176 | 40 659 | 300 | 8 217 |
| Water Mains - Stage 1 - Augmentation (Colac) | 1 349 | 3 | 3 | 1 343 |
| Sewers - Augmentation (Colac) | 645 | 3 | 43 | 599 |
| Wastewater Treatment Plant - Nutrient Removal - Upgrade (Colac) | 5 267 | 131 | 500 | 4 636 |
| Pettavel Water Storage - Improvement (Geelong) | 1 600 | 1 300 | 300 | .. |
| South Highton Water Main - Construction (Geelong) | 771 | 441 | .. | 330 |
| Computer Hardware and Software - Purchase (Geelong) | 13 182 | 713 | 1 450 | 11 019 |
| Highton Water Basin - Improvement (Geelong) | 1 614 | 150 | 1 464 | .. |
| Equipment - Purchase (Geelong) | 1 010 | 106 | 137 | 767 |
| Cox Road Water Main - Refurbishment (Geelong) | 419 | 149 | 270 | .. |
| Ryrie Street Office - Refurbishment (Geelong) | 331 | 288 | 20 | 23 |
| Office Building Mechanical Services - Maintenance (Geelong) | 113 | 4 | 10 | 99 |
| Office Furniture & Equipment - Purchase (Geelong) | 635 | 416 | 20 | 199 |
| Computer Business Systems - Development (Geelong) | 4 354 | 3 972 | 122 | 260 |
| Montpellier to Lovely Banks Water Main - Stage 4 - Construction (Geelong) | 832 | 15 | 15 | 802 |
| Trunk Sewer System - Construction (Geelong) | 28 440 | 476 | 2 987 | 24 977 |
| Computer Technical Systems - Development (Geelong) | 459 | 131 | 30 | 298 |
| Main Outfall Sewer - Marshall to Black Rock - Refurbishment (Geelong) | 904 | 161 | 260 | 483 |
| Wastewater Treatment Plant - Construction (Lorne) | 6 286 | 6 252 | 34 | .. |
| Water Basin Inlet Works - Improvement (Lovely Banks) | 290 | 90 | 200 | .. |
| Wastewater Treatment Plant - Improvement (Portarlington) | 325 | 138 | .. | 187 |
| Water Treatment Plant - Construction (She Oaks) | 18 318 | 5 120 | 6 095 | 7 103 |
| Wastewater System Flows - Monitor (Various) | 754 | 115 | 76 | 563 |
| Water System Flows - Monitor (Various) | 513 | 30 | 30 | 453 |
| Bellarine Peninsula Sewerage System - Investigation (Various) | 3 912 | 185 | 40 | 3 687 |
| Telemetry System - Upgrade (Various) | 2 727 | 70 | 635 | 2 022 |
| Treatment Plant - Improvement (Winchelsea) | 306 | 246 | .. | 60 |
| Water Treatment Plant - Improvement (Wurdee Boluc) | 4 255 | 230 | 116 | 3 909 |
| Reservoir Inlet Channel - Refurbishment (Wurdee Boluc) | 4 425 | 30 | 43 | 4 352 |
| Central Gippsland Region Water Authority |  |  |  |  |
| Water Treatment Plant - Improvement (Briagolong) | 704 | 1 | 500 | 203 |
| Water Supply - Construction (Coongulla) | 2 285 | 285 | .. | 2 000 |
| Water Treatment Plant - Improvement (Heyfield) | 388 | 88 | 300 | .. |
| Water Supply - Construction (Loch Sport) | 15 111 | 11 | 100 | 15 000 |
| Edward Hunter Reserve Water Main - Improvement (Moe) | 195 | 5 | 190 | .. |
| Wastewater Treatment Plant - Inlet - Upgrade (Moe) | 2 461 | 961 | 1 500 | .. |
| Buckleys Hill Water Storage - Stabilisation (Morwell) | 133 | 83 | 50 | .. |
| Water Treatment Plant - Automation (Morwell) | 250 | 85 | 165 | .. |
| Water Treatment Plant - Construction (Noojee) | 266 | 16 | 250 | .. |
| Regional Outfall Sewer - Upgrade (Sale) | 42 597 | 20 | 100 | 42 477 |
| Water Supply - Construction (Seaspray) | 1 116 | 116 | .. | 1 000 |
| Water Treatment Plant - Delivery Pumps - Improvement (Traralgon) | 204 | 4 | 200 | .. |
| Sewer Flows - Modelling (Traralgon) | 499 | 119 | 190 | 190 |
| Water Treatment Plant - Upgrade (Warragul) | 2 640 | 40 | 2 600 | .. |
| Central Highlands Region Water Authority |  |  |  |  |
| Sewerage System - Implementation (Avoca) | 3 516 | 3 011 | 505 | .. |
| Bungaree-Wallace/Gordon Water Supply - Improvement (Ballan) | 550 | 500 | 50 | .. |
| Water Supply - Improvement (Ballan) | 3 500 | 3 300 | 200 | .. |
| Moorabool Reservoir Spillway - Rehabilitation (Ballan) | 276 | 44 | .. | 232 |
| Financial Management System - Upgrade (Ballarat) | 179 | 30 | .. | 149 |
| Water Mains - Replacement (Ballarat) | 23 889 | 1 615 | 1 500 | 20 774 |
| Water Treatment Plant - Construction (Ballarat) | 29 785 | 105 | 10 000 | 19 680 |
| Plant & Equipment - Purchase (Ballarat) | 781 | 224 | 86 | 471 |
| Computer System Interfaces - Implementation (Ballarat) | 374 | 50 | 50 | 274 |
| Laboratory System - Establish (Ballarat) | 156 | 90 | .. | 66 |
| Billing System - Upgrade (Ballarat) | 342 | 292 | 50 | .. |
| Plant and Equipment - Replacement (Ballarat) | 133 | 83 | 8 | 42 |
| Telemetry - Implementation (Ballarat) | 216 | 90 | 30 | 96 |
| Telemetry - Sewer Pump Station - Implementation (Ballarat) | 313 | 100 | 100 | 113 |
| Computer Network Software - Upgrade (Ballarat) | 647 | 130 | 80 | 437 |
| Water Pump and Main - Implementation (Ballarat North) | 271 | 97 | 50 | 124 |
| Wastewater Treatment Plant - Sludge - Disposal (Ballarat South) | 300 | 25 | 275 | .. |
| Wastewater Treatment Plant - Inlet Works - Upgrade (Ballarat South) | 300 | 30 | 270 | .. |
| Wastewater Treatment Plant - Nitrogen Removal - Construction (Ballarat South) | 6 303 | 3 208 | 3 095 | .. |
| Sewerage Scheme - Implementation (Carisbrook) | 3 353 | 30 | 1 500 | 1 823 |
| Water Supply - Upgrade (Clunes) | 1 500 | 456 | 1 044 | .. |
| Sewerage System - Implementation (Clunes) | 5 300 | 1 459 | 3 841 | .. |
| Water Supply - Forest Hill - Upgrade (Creswick) | 800 | 500 | 300 | .. |
| Water Treatment Plant - Construction (Daylesford) | 3 417 | 210 | 2 550 | 657 |
| High and Low Level Water Basins - Roof (Daylesford) | 821 | 421 | 400 | .. |
| Sewer Pump Station - Implementation (Delacombe) | 418 | 348 | 70 | .. |
| Sewerage Scheme - Implementation (Learmonth) | 1 200 | 1 115 | 85 | .. |
| Coliban Region Water Authority |  |  |  |  |
| Water Channel - Upgrade (Bendigo) | 132 | 22 | 22 | 88 |
| Water Distribution Channel - Replacement (Bendigo) | 1 272 | 200 | 200 | 872 |
| Wastewater Treatment - Replacement (Bendigo) | 662 | 162 | .. | 500 |
| Water Main - Replacement (Bendigo) | 158 | 44 | 22 | 92 |
| Water Main - Construction (Bendigo) | 162 | 32 | .. | 130 |
| Water Distribution Channel - Replacement (Bendigo) | 2 179 | 340 | 340 | 1 499 |
| Water Main - Construction (Bendigo) | 355 | 50 | 50 | 255 |
| Water Treatment - Construction (Bendigo) | 4 032 | 206 | 3 826 | .. |
| Wastewater Treatment - Construction (Bendigo) | 155 | 32 | 22 | 101 |
| Office and Field Equipment - Upgrade (Bendigo) | 344 | 54 | 54 | 236 |
| Office and Field Equipment - Purchase (Bendigo) | 677 | 121 | 99 | 457 |
| Office and Field Equipment - Construction (Bendigo) | 2 072 | 850 | 1 020 | 202 |
| Water Main - Replacement (Bridgewater) | 641 | 190 | .. | 451 |
| Sewerage Scheme - Construction (Bridgewater) | 4 500 | 500 | 4 000 | .. |
| Water Treatment - Construction (Echuca) | 655 | 540 | .. | 115 |
| Wastewater Pump - Upgrade (Kyneton) | 145 | 16 | .. | 129 |
| Water Treatment - Upgrade (Raywood) | 110 | 10 | .. | 100 |
| East Gippsland Region Water Authority |  |  |  |  |
| Wastewater Treatment Plant - Nutrient Removal - Construction (Bairnsdale) | 133 | 64 | 69 | .. |
| Vehicles And Office Equipment - Replacement (Bairnsdale) | 3 265 | 546 | 513 | 2 206 |
| Wastewater Treatment Plant - Macleod Morass - Construction (Bairnsdale) | 953 | 72 | 881 | .. |
| Land - Subdivision (Bairnsdale) | 383 | 4 | .. | 379 |
| Water Treatment Plant - Installation (Bairnsdale) | 6 509 | 5 | 4 | 6 500 |
| Water Main - Wy Yung to Sarsfield - Construction (Bairnsdale) | 2 885 | 200 | 2 685 | .. |
| Water Supply - Installation (Bairnsdale, Wy Yung) | 620 | 5 | 615 | .. |
| Water Pipeline - Sarsfield to Bruthen - Construction (Bruthen) | 810 | 1 | 809 | .. |
| Water Pump Station - Augmentation (Glenaladale) | 256 | 5 | 251 | .. |
| Sewers - Construction (Lake Tyers) | 1 788 | 1 712 | 76 | .. |
| Wastewater Farm - Development (Lakes Entrance) | 2 158 | 1 837 | 24 | 297 |
| Water - Sunlakes, Sarsfield, Toorloo - Chlorination (Lakes Entrance) | 614 | 55 | 559 | .. |
| Water Pump station - Wy Yung to Sarsfield - Construction (Lakes Entrance) | 307 | 5 | 302 | .. |
| Wastewater Treatment Plant - Augmentation (Lakes Entrance) | 379 | 7 | 52 | 320 |
| Assets and Minor Works - Replacement (Lakes Entrance, Metung) | 202 | 140 | 62 | .. |
| Betka River Diversion Water Pump - Construction (Mallacoota) | 122 | 1 | 121 | .. |
| Water Mains - Augmentation (Metung) | 167 | 125 | .. | 42 |
| Water Treatment Plant - Construction (Orbost) | 2 601 | 90 | 2 511 | .. |
| Water Storage - Construction (Woodglen) | 4 095 | 1 852 | 2 243 | .. |
| First Mildura Irrigation Trust |  |  |  |  |
| Water Pipeline Stage 1 - Construction (Benetook) | 600 | 500 | 100 | .. |
| Water Storage - Upgrade (Benetook) | 370 | 300 | 70 | .. |
| Water Pump Suction Pipes - Upgrade (Mildura) | 400 | 100 | 300 | .. |
| Western Irrigation System - Expansion (Mildura) | 2 580 | 580 | 2 000 | .. |
| Irrigation Distribution System - Improvement (Mildura) | 550 | 50 | 100 | 400 |
| Drainage Equipment / Vehicles - Maintenance (Mildura) | 380 | 130 | 50 | 200 |
| Glenelg Region Water Authority |  |  |  |  |
| Water Treatment and Disinfection - Construction (Balmoral) | 585 | 12 | 48 | 525 |
| Wastewater Treatment and Disposal - Upgrade (Casterton) | 440 | 240 | 200 | .. |
| Water Treatment Plant - Construction (Casterton) | 934 | 7 | .. | 927 |
| Sewer Pumps - Replacement (Casterton) | 189 | 109 | .. | 80 |
| Water Service Basin - Upgrade (Casterton) | 213 | 13 | .. | 200 |
| Water Mains - Replacement (Coleraine) | 408 | 17 | 53 | 338 |
| Sewerage Scheme - Construction (Dunkeld) | 3 318 | 50 | 206 | 3 062 |
| Water Pressure - Eastern Zone - Improvement (Hamilton) | 560 | 40 | .. | 520 |
| Geographic Information System - Development (Hamilton) | 126 | 46 | .. | 80 |
| Wastewater Effluent Irrigation - Old Monivae - Extension (Hamilton) | 312 | 39 | .. | 273 |
| Office Equipment and Furniture - Purchase (Hamilton) | 187 | 57 | 40 | 90 |
| Plant and Equipment - Purchase (Hamilton) | 898 | 163 | 95 | 640 |
| Wastewater Treatment - Aerated Lagoons - Construction (Hamilton) | 644 | 26 | .. | 618 |
| Water Mains - Extension (Hamilton) | 535 | 180 | 161 | 194 |
| Wastewater Storage - Old Monivae - Construction (Hamilton) | 662 | 12 | 650 | .. |
| Water Mains - Replacement (Hamilton) | 728 | 123 | 98 | 507 |
| Water Treatment and Disinfection - Construction (Merino) | 244 | 64 | 180 | .. |
| Goulburn Valley Region Water Authority |  |  |  |  |
| Wastewater Treatment And Disposal - Improvement (Alexandra) | 3 407 | 57 | 200 | 3 150 |
| Wastewater Treatment And Disposal - Improvement (Bonnie Doon) | 180 | 130 | 50 | .. |
| Wastewater Treatment And Disposal - Improvement (Broadford) | 1 000 | 50 | 50 | 900 |
| Water Treatment Plant - Upgrade (Cobram) | 455 | 415 | .. | 40 |
| Wastewater Treatment And Disposal - Improvement (Eildon) | 1 908 | 40 | 100 | 1 768 |
| Water Tower - Improvement (Kilmore) | 640 | 123 | 292 | 225 |
| Sewer Collection And Transfer Works - Construction (Kyabram) | 750 | 50 | 172 | 528 |
| Wastewater Treatment And Disposal - Improvement (Mansfield) | 1 406 | 50 | 100 | 1 256 |
| Water Treatment Works - Improvement (Mansfield) | 2 100 | 500 | 1 600 | .. |
| Sewers - Extension (Marysville) | 480 | 120 | 120 | 240 |
| Wastewater Treatment And Disposal - Improvement (Marysville) | 600 | 5 | 250 | 345 |
| Sewerage Scheme - Construction (Merrigum) | 1 403 | 100 | 500 | 803 |
| Water Supply - Upgrade (Mooroopna) | 1 700 | 1 200 | 500 | .. |
| Wastewater Treatment Plant - Augmentation (Mooroopna) | 3 939 | 500 | 2 221 | 1 218 |
| Chemical Dosing System And Water Quality Monitoring - Improvement (Nagambie) | 317 | 17 | .. | 300 |
| Wastewater Effluent Storage And Land Disposal - Construction (Nagambie) | 335 | 200 | 135 | .. |
| Wastewater Treatment Plant - Improvement (Nathalia) | 600 | 20 | 100 | 480 |
| Offstream Water Storage - Improvement (Pyalong) | 125 | 19 | 106 | .. |
| Water Treatment Plant - Construction (Rushworth) | 1 560 | 600 | 960 | .. |
| Wastewater Treatment And Disposal - Improvement (Seymour) | 3 079 | 129 | 300 | 2 650 |
| Office - Improvement (Shepparton) | 410 | 300 | 110 | .. |
| Sewer Works - Balaclava Road - Replacement (Shepparton) | 180 | 50 | .. | 130 |
| Sewer Rising Main To Daldy Rd - Replacement (Shepparton) | 2 480 | 70 | 35 | 2 375 |
| Wastewater Disposal Project - Development (Shepparton) | 26 880 | 5 900 | 2 750 | 18 230 |
| Water Main - Fryers Street - Construction (Shepparton) | 180 | 30 | 150 | .. |
| Wastewater Land Disposal And Storage - Improvement (Tatura) | 6 905 | 2 500 | 1 975 | 2 430 |
| Water Treatment Plant - Improvement (Tongala) | 500 | 100 | 400 | .. |
| Raw Water Storage - Construction (Tongala) | 720 | 20 | 700 | .. |
| Wastewater Effluent Storage And Land Disposal - Construction (Tongala) | 495 | 200 | 295 | .. |
| Water System - Improvement (Toolamba) | 500 | 100 | 200 | 200 |
| Sewerage Scheme - Construction (Violet Town) | 3 387 | 20 | 100 | 3 267 |
| Wastewater Treatment And Disposal - Improvement (Wallan) | 1 090 | 50 | 100 | 940 |
| Sewerage Scheme - Construction (Wandong) | 3 640 | 100 | 500 | 3 040 |
| Wastewater Treatment And Disposal - Improvement (Yea) | 788 | 50 | 363 | 375 |
| Grampians Region Water Authority |  |  |  |  |
| Water Storage - Olivers Gully - Refurbishment (Ararat) | 761 | 300 | 461 | .. |
| Water Treatment Facility - Construction (Ararat) | 5 519 | 30 | 3 377 | 2 112 |
| Wastewater Reuse - Construction (Great Western) | 2 150 | 100 | 2 050 | .. |
| Wastewater Treatment Reuse Facility - Construction (Halls Gap) | 108 | 48 | .. | 60 |
| Water Treatment Facility - Construction (Halls Gap) | 2 232 | 30 | 513 | 1 689 |
| Water Treatment Facility and Clear Water Storages - Construction (Halls Gap) | 4 047 | 5 | 1 558 | 2 484 |
| Water Storage Pumps and Pipework - Low Level - Upgrade (Horsham) | 174 | 84 | .. | 90 |
| Water Pumps - Replacement (Horsham) | 122 | 20 | 32 | 70 |
| Wastewater Rising Main - Golf Course Road - Construction (Horsham) | 136 | 66 | .. | 70 |
| Water Trunk Main - Replacement (Horsham) | 2 850 | 50 | .. | 2 800 |
| Water Trunk Main - Tower - Replacement (Horsham) | 1 952 | 691 | 650 | 611 |
| Water Trunk Main - Replacement (Nhill) | 694 | 344 | .. | 350 |
| Wastewater Mains - Rehabilitation (Northern) | 273 | 135 | 138 | .. |
| Water Treatment Facility - pH Plant - Construction (Pomonal) | 403 | 300 | 103 | .. |
| Water Reticulation - Upgrade (Sea Lake) | 142 | 90 | .. | 52 |
| Water Trunk Main - Lake Fyans - Replacement (Stawell) | 1 005 | 800 | 205 | .. |
| Water Treatment Facility - Construction (Stawell) | 6 622 | 30 | 5 536 | 1 056 |
| Water Treatment Facility - Filters - Purchase (Warracknabeal) | 782 | 30 | 646 | 106 |
| Water Storage - Construction (Warracknabeal) | 2 028 | 50 | 1 978 | .. |
| Lower Murray Region Water Authority |  |  |  |  |
| Water Supply - Improvement (Koondrook) | 1 300 | 1 000 | 300 | .. |
| Wastewater Scheme - Construction (Koondrook) | 2 600 | 100 | 1 300 | 1 200 |
| Benetook Water Main - Construction (Mildura) | 465 | 225 | 120 | 120 |
| Water Treatment Plant - Automation (Mildura) | 1 200 | 250 | 950 | .. |
| Water Supply - Improvement (Murrabit) | 350 | 300 | 50 | .. |
| Wastewater Scheme - Construction (Nyah/Nyah West) | 3 035 | 2 835 | 200 | .. |
| Water Supply Including Beverford Scheme - Improvement (Nyah/Nyah West) | 3 300 | 200 | 3 100 | .. |
| Water Supply - Improvement (Piangil) | 380 | 300 | 80 | .. |
| Sewerage Scheme - Nursery Ridge - Construction (Red Cliffs) | 1 300 | 30 | 1 270 | .. |
| Water Treatment Plant - Filters - Upgrade (Swan Hill) | 240 | 80 | 80 | 80 |
| North East Region Water Authority |  |  |  |  |
| Sewer System - Extension (Barnawartha) | 780 | 385 | 395 | .. |
| Bore - Construction (Barnawartha) | 132 | 65 | 67 | .. |
| Water Mains - Replacement (Barnawartha) | 324 | 30 | 31 | 263 |
| Sewer - Rehabilitation (Beechworth) | 1 240 | 177 | 103 | 960 |
| Wastewater Treatment - Tertiary - Development (Beechworth) | 153 | 50 | 103 | .. |
| Kerferd Reservoir Embankment - Clear (Beechworth) | 883 | 63 | 820 | .. |
| Water Mains - Replacement (Beechworth) | 482 | 12 | 41 | 429 |
| Water Tunnel Works Bypass - Construction (Beechworth) | 713 | 18 | 410 | 285 |
| Wastewater Treatment - Tertiary - Development (Benalla) | 3 457 | 20 | 21 | 3 416 |
| Water Treatment Plant - Construction (Benalla) | 4 366 | 1 000 | 3 060 | 306 |
| Water Mains - Replacement (Benalla) | 340 | 61 | 51 | 228 |
| Water Mains - Augmentation (Benalla) | 443 | 8 | .. | 435 |
| Water Supply - Construction (Bundalong) | 663 | 30 | .. | 633 |
| Water Mains - Replacement (Chiltern) | 859 | 406 | 10 | 443 |
| Sewers - Rehabilitation (Corryong) | 582 | 60 | 82 | 440 |
| Water Mains - Replacement (Corryong) | 700 | 144 | 41 | 515 |
| Disinfection - Installation (Corryong) | 258 | 22 | 205 | 31 |
| Water Treatment Plant - Construction (Cudgewa) | 162 | 80 | 82 | .. |
| Sewer System - Construction (Kiewa) | 1 522 | 603 | 919 | .. |
| Sewers - Rehabilitation (Mount Beauty) | 1 783 | 150 | 308 | 1 325 |
| West Kiewa Screen Water Tank - Improvement (Mount Beauty) | 102 | 40 | 62 | .. |
| Water Treatment and Disinfection - Construction (Mount Beauty) | 523 | 10 | 513 | .. |
| Water Mains - Replacement (Myrtleford) | 263 | 100 | .. | 163 |
| Disinfection - Installation (Myrtleford) | 389 | 184 | 205 | .. |
| Water Mains - Replacement (Rutherglen) | 965 | 25 | 82 | 858 |
| Water Treatment Plant - Construction (Tallangatta) | 1 335 | 1 027 | 308 | .. |
| Sewers - Rehabilitation (Tallangatta) | 1 719 | 180 | 103 | 1 436 |
| Water Mains - Replacement (Tallangatta) | 281 | 10 | 51 | 220 |
| Water Quality - Improvement (Walwa) | 309 | 1 | 308 | .. |
| Water Treatment Plant - Embankment - Stabilisation (Wangaratta) | 452 | 30 | .. | 422 |
| Water Treatment Plant - Alum Sludge - Dry (Wangaratta) | 1 034 | 1 | .. | 1 033 |
| Water Mains - Replacement (Wangaratta) | 730 | 298 | 103 | 329 |
| Wastewater Treatment - Lagoons - Construction (Wangaratta) | 2 120 | 10 | .. | 2 110 |
| Parfitt Road Sewer - Construction (Wangaratta) | 356 | 10 | .. | 346 |
| Wastewater Treatment - Effluent Storage and Irrigation - Construction (Wangaratta) | 1 877 | 25 | 1 722 | 130 |
| Water Supply Infrastructure - Upgrade (Wangaratta) | 1 892 | 30 | 179 | 1 683 |
| Wastewater Treatment (Howard Street) - Lagoon - Upgrade (Wodonga) | 157 | 30 | 21 | 106 |
| Sewer Pump Station No 2 - Augmentation (Wodonga) | 380 | 10 | .. | 370 |
| Water Mains - Replacement (Wodonga) | 1 838 | 24 | 103 | 1 711 |
| Wastewater Treatment (Howard Street) - Tertiary Clarifier - Upgrade (Wodonga) | 1 009 | 30 | .. | 979 |
| Sewers - Rehabilitation (Wodonga) | 10 519 | 128 | 72 | 10 319 |
| Depot - Redevelopment (Wodonga) | 198 | 105 | .. | 93 |
| Water Treatment - Filter Backwash Nozzles - Repair (Wodonga) | 163 | 69 | 62 | 32 |
| Coyles Road Water Storage - Upgrade (Wodonga) | 1 176 | 49 | .. | 1 127 |
| Water Treatment and Disinfection - Construction (Yackandandah) | 664 | 100 | 564 | .. |
| Water Mains - Replacement (Yackandandah) | 327 | 12 | 51 | 264 |
| Water Mains - Replacement (Yarrawonga) | 430 | 272 | 62 | 96 |
| Portland Coast Region Water Authority |  |  |  |  |
| Water Supply - Improvement (Dartmoor) | 165 | 15 | 150 | .. |
| Wastewater Treatment Plant - Improvement (Heywood) | 1 126 | 861 | 265 | .. |
| Wastewater Treatment Plant - Improvement (Port Fairy) | 6 224 | 4 974 | 1 250 | .. |
| Wastewater Treatment Plant - Improvement (Portland) | 3 232 | 3 102 | 130 | .. |
| Office Building, Furniture, Equipment - Improvement (Portland) | 135 | 15 | 40 | 80 |
| Bald Hill Water Basin - Improvement (Portland) | 185 | 25 | 160 | .. |
| South Gippsland Region Water Authority |  |  |  |  |
| Water System - Upgrade (Dumbalk) | 420 | 20 | 400 | .. |
| Water Treatment - Implementation (Fish Creek) | 400 | 5 | 395 | .. |
| Sewer System Study - Implementation (Korumburra) | 251 | 71 | 60 | 120 |
| Leongatha Sewer Pipeline - Construction (Korumburra) | 270 | 70 | 200 | .. |
| Wastewater Treatment - Tertiary - Development (Korumburra) | 1 100 | 35 | 185 | 880 |
| Water Treatment Plant - Construction (Lance Creek) | 5 800 | 5 700 | 100 | .. |
| Wonthaggi-Inverloch Water Mains - Upgrade (Lance Creek) | 2 730 | 2 310 | 420 | .. |
| Land - Purchase (Leongatha) | 120 | 10 | 110 | .. |
| Wastewater Treatment - Tertiary - Development (Leongatha) | 1 600 | 22 | 200 | 1 378 |
| Treated Water Supply - Implementation (Leongatha) | 110 | 50 | 60 | .. |
| Sewerage Scheme - Construction (Port Albert) | 2 204 | 2 154 | 50 | .. |
| Water Mains - Replacement (Wonthaggi/Inverloch) | 770 | 20 | 150 | 600 |
| South West Water Authority |  |  |  |  |
| Sewerage Scheme - Construction (Allansford) | 1 165 | 1 005 | 160 | .. |
| Water Treatment - Construction (Allansford) | 2 133 | 7 | .. | 2 126 |
| Wastewater Treatment - Effluent Reuse and Irrigation - Construction (Camperdown) | 3 542 | 760 | 2 782 | .. |
| Water Treatment - Construction (Camperdown) | 1 596 | 100 | 1 496 | .. |
| Wastewater Disposal Stage 1 - Construction (Cobden) | 753 | 709 | 44 | .. |
| Wastewater Treatment - Construction (Cobden) | 3 658 | 60 | 946 | 2 652 |
| Water Treatment - Construction (Cobden) | 2 514 | 20 | 2 020 | 474 |
| Water Supply - Augmentation (Gellibrand) | 610 | 11 | 29 | 570 |
| Sewerage Scheme - Construction (Koroit) | 4 031 | 219 | 2 525 | 1 287 |
| Water Treatment - Construction (Koroit) | 2 331 | 9 | 1 105 | 1 217 |
| Sewerage Scheme - Construction (Mortlake) | 6 117 | 3 993 | 2 124 | .. |
| Water Supply System - Construction (Peterborough) | 479 | 344 | 135 | .. |
| Water Supply System - Construction (Port Campbell) | 1 139 | 533 | 288 | 318 |
| Wastewater Treatment - Effluent Disposal - Construction (Simpson) | 471 | 17 | 100 | 354 |
| Reservoir Embankment - Stabilisation (Tank Hill) | 590 | 30 | .. | 560 |
| Wastewater Treatment - Effluent Disposal - Construction (Terang) | 1 984 | 22 | 60 | 1 902 |
| Water Treatment - Construction (Terang) | 1 387 | 61 | 1 079 | 247 |
| Sewerage Scheme - Construction (Timboon) | 4 834 | 31 | 383 | 4 420 |
| Telemetry - Installation (Warrnambool) | 241 | 82 | 28 | 131 |
| Reticulation Sewers - Construction (Warrnambool) | 2 188 | 305 | 1 058 | 825 |
| Wastewater Treatment Works - Construction (Warrnambool) | 1 524 | 842 | 682 | .. |
| Information Technology Systems - Upgrade (Warrnambool) | 872 | 140 | 281 | 451 |
| Plant and Equipment - Purchase (Warrnambool) | 1 848 | 175 | 315 | 1 358 |
| Geographic Information System/Maps - Upgrade (Warrnambool) | 546 | 290 | 256 | .. |
| Office - Renovation (Warrnambool) | 724 | 100 | 624 | .. |
| Sewage Pump Stations - Upgrade (Warrnambool) | 361 | 13 | 25 | 323 |
| East High Level Water Pump - Upgrade (Warrnambool) | 145 | 20 | 125 | .. |
| Dual Water Reticulation Trials - Implementation (Warrnambool) | 184 | 39 | 30 | 115 |
| Water Supply Works - Construction (Warrnambool) | 1 105 | 297 | 134 | 674 |
| Wangoom Road Water Works - Construction (Warrnambool) | 277 | 2 | 275 | .. |
| Water Treatment Plant - Augmentation (Warrnambool) | 1 412 | 10 | .. | 1 402 |
| Western Region Water Authority |  |  |  |  |
| Wastewater Treatment - Irrigation Stage 1 - Construction (Bacchus Marsh) | 450 | 150 | .. | 300 |
| Water Transfer Main and Melton Water Treatment - Construction (Bacchus Marsh) | 2 850 | 200 | 1 650 | 1 000 |
| Pentland Hills Water Supply - Improvement (Bacchus Marsh) | 200 | 60 | 80 | 60 |
| Rotary Park Sewer Pump Station - Construction (Gisborne) | 1 125 | 155 | 800 | 170 |
| Telemetry - Implementation (Gisborne) | 1 040 | 140 | 100 | 800 |
| Information Technology Systems - Upgrade (Gisborne) | 1 720 | 500 | 500 | 720 |
| Wastewater Treatment - Effluent Reuse Stage 1 - Construction (Gisborne) | 2 560 | 30 | 50 | 2 480 |
| Office Furniture and Equipment - Replacement (Gisborne) | 270 | 120 | 30 | 120 |
| Wastewater Treatment Plant - Augmentation (Gisborne) | 2 120 | 570 | .. | 1 550 |
| Wastewater Treatment - Inlet Screens - Construction (Gisborne) | 400 | 260 | 80 | 60 |
| Water Treatment Plant - Construction (Lancefield) | 870 | 20 | 150 | 700 |
| Water Treatment Plant - Construction (Macedon) | 1 895 | 5 | 490 | 1 400 |
| Unlined Cast Iron Water Mains - Replacement (Macedon) | 805 | 5 | .. | 800 |
| Wastewater Treatment Plant - Upgrade (Melton) | 1 450 | 150 | .. | 1 300 |
| Wastewater Treatment - Inlet Works - Upgrade (Melton) | 560 | 60 | .. | 500 |
| Wastewater Treatment - Irrigation - Extension (Melton) | 2 130 | 70 | .. | 2 060 |
| Bulmans Road Low Level Water Basin - Construction (Melton) | 750 | 50 | 250 | 450 |
| Depot - Upgrade (Melton/Gisborne) | 130 | 30 | 20 | 80 |
| Wastewater Treatment - Effluent Reuse Stage 1 - Construction (Riddells Creek) | 980 | 80 | 100 | 800 |
| Water Supply - Upgrade (Rockbank) | 850 | 50 | .. | 800 |
| Wastewater Treatment Plant - Augmentation (Romsey) | 560 | 50 | 480 | 30 |
| Wastewater Treatment - Odour Control - Construction (Sunbury) | 1 025 | 975 | 50 | .. |
| Wastewater Treatment - Augmentation Stage 1 Construction (Sunbury) | 5 230 | 350 | 450 | 4 430 |
| Wastewater Effluent Reuse - Construction (Woodend) | 1 440 | 305 | .. | 1 135 |
| Wastewater Treatment Plant - Augmentation (Woodend) | 2 025 | 220 | 100 | 1 705 |
| Marriages Road Water Treatment - Upgrade (Woodend) | 340 | 40 | 100 | 200 |
| Westernport Region Water Authority |  |  |  |  |
| Sewage Pump Station - Overflow Tank - Construction (Cape Woolamai) | 128 | 8 | 120 | .. |
| Wastewater Treatment -Effluent Refuse - Development (Coronet Bay) | 1 450 | 970 | 250 | 230 |
| Water and Wastewater Management System - Implementation (Cowes) | 387 | 173 | 84 | 130 |
| Wastewater Treatment - Effluent Reuse - Development (Cowes) | 1 440 | 540 | 150 | 750 |
| Water Mains - Upgrade (Cowes) | 2 302 | 1 042 | 300 | 960 |
| Sewers - Construction (Dalyston/Kilcunda) | 2 711 | 26 | 1 473 | 1 212 |
| Reservoir Wetland Trees - Plant (Glen Forbes) | 263 | 13 | 50 | 200 |
| Water Basin - Upgrade (San Remo) | 1 162 | 362 | 800 | .. |
| Total Existing Projects | 678 554 | 168 327 | 157 313 | 352 914 |

Source: Non-Metropolitan Urban Water Authorities

Non-Metropolitan Urban Water Authorities

### New Projects for Commencement – 1998-99

($ thousand)

| Project Description | Total Estimated Cost | Estimated Expenditure 1998-99 | Remaining Expenditure |
| --- | --- | --- | --- |
| Barwon Region Water Authority |  |  |  |
| Water Pipeline (Replace Channel) - Construction (Anglesea) | 3 173 | 51 | 3 122 |
| Water Treatment Plant - Construction (Apollo Bay) | 1 391 | 167 | 1 224 |
| Kings Water Syphon - Replacement (Geelong) | 1 800 | 125 | 1 675 |
| Upper Stony Creek Reservoir No.2 Embankment - Repair (Geelong) | 335 | 10 | 325 |
| Water Transfer System Operations - Modelling (Geelong) | 103 | 10 | 93 |
| High Level Water System - Improvement (Jan Juc) | 320 | 145 | 175 |
| High Level Water System - Improvement (Ocean Grove) | 551 | 10 | 541 |
| Water Basin - Upgrade (Ocean Grove) | 5 817 | 200 | 5 617 |
| Central Gippsland Region Water Authority |  |  | .. |
| Wastewater Treatment Plant - Upgrade (Drouin) | 2 500 | 500 | 2 000 |
| Water Main - Improvement (Drouin/Warragul) | 1 750 | 500 | 1 250 |
| Water Main - Construction (Hazelwood North) | 150 | 150 | .. |
| Wastewater Treatment Plant (Murray Goulburn) - Upgrade (Maffra) | 200 | 200 | .. |
| Water Treatment Plant - Automation (Mirboo North) | 125 | 125 | .. |
| Blue Rock - Moe Water Main - Replacement (Moe) | 1 750 | 500 | 1 250 |
| Treatment Plant To High Level Tank - Water Main - Improvement (Morwell) | 250 | 250 | .. |
| Water Pressure - Improvement (Morwell) | 300 | 300 | .. |
| Wastewater Treatment Plant - Upgrade (Morwell) | 1 050 | 1 050 | .. |
| Water Treatment Plant - Upgrade (Neerim South) | 300 | 300 | .. |
| Water Pump Station - Upgrade (Newborough) | 150 | 150 | .. |
| Water Mains - Improvement (Rosedale) | 300 | 150 | 150 |
| Water Storage - Improvement (Sale) | 1 350 | 750 | 600 |
| Water Supply - Analysis (Sale) | 200 | 200 | .. |
| Sewer Manholes - Improvement (Sale) | 500 | 100 | 400 |
| Sewer Pump Station No 1 Spillage - Prevention (Sale) | 300 | 300 | .. |
| Saline Waste Outfall Pipeline - Protection (Sale) | 250 | 250 | .. |
| Shakespeare Water Main - Improvement (Traralgon) | 134 | 134 | .. |
| Personal Computers - Replacement (Traralgon) | 500 | 100 | 400 |
| Year 2000 Compliance - Achieve (Traralgon) | 300 | 200 | 100 |
| Electronic Documentation - Management (Traralgon) | 285 | 100 | 185 |
| Data - Storage (Traralgon) | 450 | 150 | 300 |
| Offices - Improvement (Traralgon) | 500 | 500 | .. |
| Water Treatment Plant - Cover Filters - Improvement (Traralgon) | 150 | 150 | .. |
| Raw Water Main - Replacement (Traralgon/Tyers) | 500 | 500 | .. |
| Tarago Reservoir To Warragul Water Main - Construction (Warragul) | 200 | 100 | 100 |
| Sewer Manholes - Improvement (Warragul) | 130 | 30 | 100 |
| Water Treatment Plant - Improvement (Willow Grove) | 300 | 300 | .. |
| Water Main - Construction (Yallourn) | 530 | 530 | .. |
| Central Highlands Region Water Authority |  |  | .. |
| Water Supply Aqueduct - Replacement (Ballarat) | 10 444 | 10 | 10 434 |
| Water Quality - Upgrade (Creswick) | 1 515 | 1 000 | 515 |
| Ballarat Road Water Basin - Roof (Creswick) | 300 | 300 | .. |
| Water Reservoir Embankment - Rehabilitation (Dean) | 250 | 250 | .. |
| Bore - Robinson - Development (Learmonth) | 120 | 120 | .. |
| Water Main and Pump Station - Implementation (Pittong/Skipton) | 1 119 | 950 | 169 |
| Wastewater Scheme - Construction (Skipton) | 3 396 | 100 | 3 296 |
| Coliban Region Water Authority |  |  | .. |
| Wastewater Pump - Replacement (Castlemaine) | 137 | 63 | 74 |
| Water Main - Construction (Echuca) | 216 | 216 | .. |
| Water Reservoir - Upgrade (Heathcote) | 1 300 | 1 300 | .. |
| Sewerage Scheme - Construction (Huntly) | 3 500 | 500 | 3 000 |
| Wastewater Treatment - Upgrade (Kyneton) | 3 000 | 3 000 | .. |
| Wastewater Main - Replacement (Kyneton) | 222 | 22 | 200 |
| Water Reservoir - Construction (Lauriston) | 850 | 850 | .. |
| Water Tank - Construction (Leitchville) | 162 | 162 | .. |
| Water Reservoir - Construction (Malmsbury) | 850 | 850 | .. |
| Sewerage Scheme - Construction (Marong) | 1 600 | 400 | 1 200 |
| Water Main - Construction (Raywood) | 1 200 | 1 200 | .. |
| Water Main - Construction (Tooborac) | 669 | 650 | 19 |
| East Gippsland Region Water Authority |  |  | .. |
| Wastewater Reuse - Construction (Bairnsdale) | 1 496 | 902 | 594 |
| Sewerage Scheme - Construction (Bruthen) | 1 618 | 51 | 1 567 |
| Sewerage Scheme - Construction (Cann River) | 1 733 | 51 | 1 682 |
| First Mildura Irrigation Trust |  |  | .. |
| Variable Speed Drives - Supply (Mildura) | 600 | 200 | 400 |
| Glenelg Region Water Authority |  |  | .. |
| Water Mains - Extension (Casterton) | 143 | 143 | .. |
| Water Mains - Replacement (Casterton) | 516 | 27 | 489 |
| Wastewater Sedimentation Tank - Construction (Hamilton) | 470 | 470 | .. |
| Water Treatment Stage 2 - Construction (Macarthur) | 240 | 240 | .. |
| Goulburn Valley Region Water Authority |  |  | .. |
| Wastewater Treatment And Disposal - Improvement (Kilmore) | 5 228 | 100 | 5 128 |
| Wastewater Land Treatment And Effluent Disposal - Replacement (Kyabram) | 1 135 | 70 | 1 065 |
| The Boulevard Water Main - Construction (Shepparton) | 175 | 25 | 150 |
| Treated Water System - Improvement (Shepparton) | 135 | 135 | .. |
| Wastewater Treatment Lagoon Banks - Repair (Tatura) | 440 | 440 | .. |
| Offstream Water Storage - Construction (Upper Delatite) | 150 | 150 | .. |
| Water Main - Augmentation (Wallan) | 474 | 158 | 316 |
| High Level Water System - Improvement (Wallan) | 370 | 370 | .. |
| Water Storage Tank - Improvement (Wandong) | 400 | 300 | 100 |
| Grampians Region Water Authority |  |  | .. |
| Water Trunk Main - Mt Cole - Upgrade (Ararat) | 534 | 534 | .. |
| Water Reticulation - Low Zone Supply Main - Construction (Ararat) | 157 | 157 | .. |
| Water Pump Station Upgrade - Olivers Gully - Upgrade (Ararat) | 113 | 113 | .. |
| Water Treatment - Pipework, Storages - Upgrade (Birchip) | 297 | 297 | .. |
| Water Treatment Facility - Construction (Birchip) | 1 031 | 820 | 211 |
| Water Treatment - Storages, Pipework, Sewer Connection - Purchase (Charlton) | 190 | 190 | .. |
| Water Trunk Main - Replacement (Charlton) | 205 | 205 | .. |
| Wastewater - Wet Weather Storage, Effluent Irrigation - Construction (Charlton) | 253 | 253 | .. |
| Water Storage - Pressure Improvements - Construction (Dimboola) | 110 | 110 | .. |
| Wastewater - Wet Weather Storage, Effluent Irrigation - Construction (Dimboola) | 528 | 528 | .. |
| Water Storage - Construction (Dimboola) | 346 | 72 | 274 |
| Water Pump Station - Pipework - Upgrade (Dimboola) | 103 | 103 | .. |
| Water Pump Station - Upgrade (Dimboola) | 103 | 103 | .. |
| Water Treatment Facility - Construction (Dimboola) | 1 025 | 1 025 | .. |
| Wastewater - Wet Weather Storage, Effluent Reuse - Construction (Donald) | 268 | 268 | .. |
| Raw Water Pump Station - Upgrade (Edenhope) | 256 | 256 | .. |
| Wastewater - Wet Weather Storage, Effluent Reuse - Construction (Edenhope) | 190 | 190 | .. |
| Water Pump Station - Pipeline - Construction (Glenorchy) | 154 | 154 | .. |
| Water Storage - Construction (Glenorchy) | 236 | 236 | .. |
| Water Treatment Facility - Construction (Goroke) | 770 | 31 | 739 |
| Water Treatment Facility - Construction (Hopetoun) | 885 | 410 | 475 |
| Water Treatment Facility - Pipework, Tower - Rehabilitation (Hopetoun) | 185 | 185 | .. |
| Reticulation Sewers - Upgrade (Horsham) | 139 | 139 | .. |
| Reticulation Sewers - Errett Street - Upgrade (Horsham) | 107 | 107 | .. |
| Water Storage - Beaching, Floating Offtake - Rehabilitation (Jeparit) | 154 | 154 | .. |
| Water Treatment Facility - Disinfection - Installation (Jeparit) | 941 | 41 | 900 |
| Water Treatment Facility - Pumps, Clear Storage - Construction (Jeparit) | 287 | 287 | .. |
| Water System Isolation - Upgrade (Kaniva) | 144 | 144 | .. |
| Water Treatment Facility - Construction (Lake Bolac) | 718 | 718 | .. |
| Septic Tank Effluent Drainage Scheme - Construction (Minyip) | 2 275 | 51 | 2 224 |
| Wastewater - Wet Weather Storage, Effluent Irrigation - Construction (Murtoa) | 730 | 308 | 422 |
| Water Treatment Facility - Construction (Murtoa) | 1 005 | 1 005 | .. |
| Water System Isolation - Upgrade (Nhill) | 103 | 103 | .. |
| Water Treatment Facility - Pipework - Purchase (Ouyen) | 231 | 231 | .. |
| Water Treatment Facility - Construction (Ouyen) | 1 435 | 1 435 | .. |
| Septic Tank Effluent Drainage Scheme - Construction (Ouyen) | 3 463 | 103 | 3 360 |
| Water Treatment Facility - Pipework, Storage - Rehabilitation (Rainbow) | 103 | 103 | .. |
| Water Storage - No. 4 - Improvement (Rainbow) | 160 | 160 | .. |
| Water Treatment Facility - Construction (Rainbow) | 820 | 820 | .. |
| Water Storage - Beaching - Upgrade (Rupanyup) | 154 | 154 | .. |
| Water Treatment Facility - Pipework - Purchase (St Arnaud) | 164 | 164 | .. |
| Wastewater Trunk Sewer - Reuse Pipeline, Pump - Replacement (St Arnaud) | 208 | 208 | .. |
| Water Treatment Facility - Construction (St Arnaud) | 3 075 | 3 075 | .. |
| Water Pump Station - No. 4 Storage - Low Head - Construction (Stawell) | 110 | 110 | .. |
| Water Main - Isolate Reticulation - Construction (Stawell) | 104 | 104 | .. |
| Wastewater - Wet Weather Storage (Lined), Reuse - Construction (Warracknabeal) | 992 | 359 | 633 |
| Water Storage - Construction (Willaura) | 315 | 51 | 264 |
| Wastewater - Wet Weather Storage (Lined), Effluent Irrigation - Construction (Willaura) | 637 | 82 | 555 |
| Water Treatment Facility - Construction (Willaura) | 923 | 923 | .. |
| Lower Murray Region Water Authority |  |  | .. |
| Wastewater Scheme - Construction (Lake Boga) | 2 000 | 100 | 1 900 |
| Wastewater Treatment Plant Sludge Facilities - Construction (Mildura) | 500 | 50 | 450 |
| Water Treatment Plant Filter Underdrains - Replacement (Mildura) | 240 | 80 | 160 |
| Nicholls Point Water Main - Construction (Mildura) | 150 | 50 | 100 |
| Water Treatment Plant Process - Upgrade (Mildura) | 2 100 | 100 | 2 000 |
| Water Treatment Plant - Automation (Swan Hill) | 700 | 100 | 600 |
| North East Region Water Authority |  |  | .. |
| Water Treatment Plant - Construction (Bellbridge) | 103 | 103 | .. |
| Wastewater Effluent Nutrients - Reduction (Corryong) | 148 | 21 | 127 |
| Wastewater Pondage - Construction (Ebden/Bonegilla) | 343 | 10 | 333 |
| Water Treatment Plant - Construction (Kiewa) | 513 | 513 | .. |
| Water Main - Replacement (Mount Beauty) | 470 | 41 | 429 |
| WastewaterTreatment Plant - Upgrade (Mount Beauty) | 1 041 | 513 | 528 |
| Wastewater Reuse Pipeline and Pump Station - Construction (Myrtleford) | 256 | 256 | .. |
| Wastewater Treatment Plant - Construction (Tallangatta) | 506 | 10 | 496 |
| Wastewater Effluent Irrigation Crosher Lane Land - Development (Wangaratta) | 643 | 31 | 612 |
| Dissolved Air Flotation Treatment - Construction (Wangaratta) | 2 533 | 31 | 2 502 |
| Raw Water Pump - Replacement (Wodonga) | 289 | 51 | 238 |
| Clear Water Storage - Repair (Wodonga) | 221 | 10 | 211 |
| Wastewater Treatment Plant Land - Purchase (Wodonga) | 369 | 369 | .. |
| Wastewater Treatment Plant Anaerobic Pretreatment - Construction (Wodonga) | 1 230 | 1 230 | .. |
| Wastewater Treatment Plant Drying Pans - Construction (Wodonga) | 338 | 338 | .. |
| South Gippsland Region Water Authority |  |  | .. |
| Wastewater Outfall Pipeline - Upgrade (Foster) | 110 | 20 | 90 |
| Wastewater Treatment Plant - Upgrade (Foster) | 330 | 30 | 300 |
| Water Treatment Plant - Upgrade (Leongatha) | 140 | 30 | 110 |
| Wastewater Storage - Y Junction - Construction (Leongatha) | 600 | 20 | 580 |
| Advanced Water Treatment - Murray Goulburn - Construction (Leongatha) | 150 | 150 | .. |
| Treatment Plant Trade Wastes - Construction (Leongatha) | 1 050 | 70 | 980 |
| Water Basin - Cover (Poowong) | 140 | 140 | .. |
| Water Basin - Line/Cover (Toora) | 700 | 700 | .. |
| Dam Safety Surveillance Program - Development (Various) | 170 | 170 | .. |
| Wastewater Outfall - Upgrade (Venus Bay) | 550 | 30 | 520 |
| South West Water Authority |  |  | .. |
| Water Treatment Plant - Construction (Camperdown Rural) | 1 972 | 1 972 | .. |
| Water Treatment Plant - Construction (Lismore/Derrinallum) | 432 | 432 | .. |
| Water Storage/Generator - Construction (Lismore/Derrinallum) | 150 | 150 | .. |
| Water Treatment Plant - Construction (Mortlake) | 2 170 | 540 | 1 630 |
| Water Treatment Plant - Construction (Noorat/Glenormiston) | 925 | 760 | 165 |
| Water Main - Construction (Port Campbell) | 105 | 105 | .. |
| Western Region Water Authority |  |  | .. |
| Sewerage Scheme - Construction (Bulla) | 1 800 | 100 | 1 700 |
| Pierce Reservoir - Upgrade (Gisborne) | 200 | 100 | 100 |
| Reticulation Sewers - Construction (Lancefield) | 1 800 | 100 | 1 700 |
| Sewerage Scheme - Construction (Macedon) | 4 400 | 150 | 4 250 |
| Water Reservoir - Upgrade (Melton) | 400 | 100 | 300 |
| Business Development - Review (Region) | 1 000 | 200 | 800 |
| Wastewater Treatment Plant - Augmentation (Riddells Creek) | 640 | 80 | 560 |
| Water Treatment Plant at Reservoir C - Construction (Woodend) | 1 400 | 100 | 1 300 |
| Westernport Region Water Authority |  |  | .. |
| Water Main - Replacement (Corinella) | 410 | 410 | .. |
| Water Basin - Upgrade (Cowes) | 970 | 970 | .. |
| Total New Projects | 139 910 | 54 077 | 85 833 |
| Total Non-Metropolitan Urban Water Authorities Projects | 818 464 | 211 390 | 438 747 |

Source: Non-Metropolitan Urban Water Authorities

## Office of Housing

### Existing Projects

($ thousand)

| Project Description | Total Estimated Cost | Expenditure to 30.6.98 | Estimated Expenditure 1998-99 | Remaining Expenditure |
| --- | --- | --- | --- | --- |
| Rental and Community Housing Acquisition |  |  |  |  |
| Acquisitions - 51 Units/Sites (Barwon S-West) | 4 580 | 950 | 3 630 | .. |
| Acquisitions - 26 Units/Sites (Eastern Metropolitan) | 2 770 | 2 290 | 480 | .. |
| Acquisitions - 67 Units/Sites (Gippsland) | 4 350 | 2 830 | 1 520 | .. |
| Acquisitions - 96 Units/Sites (Grampians) | 10 440 | 3 500 | 6 930 | 10 |
| Acquisitions - 52 Units/Sites (Hume) | 3 680 | 2 000 | 1 680 | .. |
| Acquisitions - 58 Units/Sites (Loddon Mallee) | 5 140 | 2 310 | 2 830 | .. |
| Acquisitions - 103 Units/Sites (Northern Metropolitan) | 9 340 | 2 970 | 6 370 | .. |
| Acquisitions - 78 Units/Sites (Southern Metropolitan) | 7 100 | 2 810 | 4 290 | .. |
| Acquisitions - 86 Units/Sites (Western Metropolitan) | 8 830 | 5 910 | 2 920 | .. |
| Improvements |  |  |  |  |
| Improvement -Units/Sites (Barwon S-West) | 3 570 | 2 580 | 990 | .. |
| Improvement -Units/Sites (Eastern Metropolitan) | 5 970 | 2 870 | 3 100 | .. |
| Improvement -Units/Sites (Gippsland) | 2 950 | 1 910 | 1 040 | .. |
| Improvement -Units/Sites (Grampians) | 2 660 | 1 820 | 840 | .. |
| Improvement -Units/Sites (Hume) | 3 810 | 2 670 | 1 140 | .. |
| Improvement -Units/Sites (Loddon Mallee) | 2 290 | 1 820 | 470 | .. |
| Improvement -Units/Sites (Northern Metropolitan) | 14 890 | 8 040 | 6 850 | .. |
| Improvement -Units/Sites (Southern Metropolitan) | 15 430 | 10 350 | 5 080 | .. |
| Improvement -Units/Sites (Statewide) | 8 770 | 5 350 | 3 420 | .. |
| Improvement -Units/Sites (Western Metropolitan) | 22 310 | 10 900 | 9 040 | 2 370 |
| Redevelopment |  |  |  |  |
| Redevelopment - 20 Units/Sites (Northern Metropolitan) | 2 830 | 980 | 1 850 | .. |
| Redevelopment - 12 Units/Sites (Southern Metropolitan) | 1 100 | 100 | 1 000 | .. |
| Redevelopment - 99 Units/Sites (Western Metropolitan) | 9 710 | 5 420 | 4 290 | .. |
| Total Existing Projects | 152 520 | 80 380 | 69 760 | 2 380 |

Source: Office of Housing

### New Projects for Commencement – 1998-99

($ thousand)

| Project Description | Total Estimated Cost | Estimated Expenditure 1998-99 | Remaining Expenditure |
| --- | --- | --- | --- |
| Rental and Community Housing Acquisitions |  |  |  |
| Acquisitions - 76 Units/Sites (Barwon S-West) | 7 310 | 6 290 | 1 020 |
| Acquisitions - 333 Units/Sites (Eastern Metropolitan) | 42 260 | 38 800 | 3 460 |
| Acquisitions - 50 Units/Sites (Gippsland) | 5 250 | 4 670 | 580 |
| Acquisitions - 47 Units/Sites (Grampians) | 5 060 | 4 470 | 590 |
| Acquisitions - 62 Units/Sites (Hume) | 6 460 | 4 620 | 1 840 |
| Acquisitions - 193 Units/Sites (Loddon Mallee) | 16 770 | 13 470 | 3 300 |
| Acquisitions - 553 Units/Sites (Northern Metropolitan) | 67 350 | 63 140 | 4 210 |
| Acquisitions - 642 Units/Sites (Southern Metropolitan) | 69 070 | 63 000 | 6 070 |
| Acquisitions - 37 Units/Sites (Statewide) | 3 860 | 3 860 | .. |
| Acquisitions - 123 Units/Sites (Western Metropolitan) | 17 110 | 16 090 | 1 020 |
| Land |  |  |  |
| Acquisitions - Units/Sites (Southern Metropolitan) | 3 210 | 3 210 | .. |
| Improvements |  |  |  |
| Improvement - Units/Sites (Barwon S-West) | 2 010 | 1 920 | 90 |
| Improvement - Units/Sites (Eastern Metropolitan) | 6 540 | 5 950 | 590 |
| Improvement - Units/Sites (Gippsland) | 3 150 | 3 030 | 120 |
| Improvement - Units/Sites (Grampians) | 1 710 | 1 660 | 50 |
| Improvement - Units/Sites (Hume) | 1 390 | 1 350 | 40 |
| Improvement - Units/Sites (Loddon Mallee) | 2 310 | 2 210 | 100 |
| Improvement - Units/Sites (Northern Metropolitan) | 8 920 | 8 020 | 900 |
| Improvement - Units/Sites (Southern Metropolitan) | 13 680 | 12 050 | 1 630 |
| Improvement - Units/Sites (Statewide) | 29 050 | 23 810 | 5 240 |
| Improvement - Units/Sites (Western Metropolitan) | 7 940 | 7 690 | 250 |
| Redevelopment |  |  |  |
| Redevelopment - 74 Units/Sites (Northern Metropolitan) | 5 660 | 3 850 | 1 810 |
| Redevelopment - 138 Units/Sites (Western Metropolitan) | 13 210 | 6 490 | 6 720 |
| Total New Projects | 339 280 | 299 650 | 39 630 |
| Total Office of Housing Projects | 491 800 | 369 410 | 42 010 |

Source: Office of Housing

## Parks Victoria

### Existing Projects

($ thousand)

| Project Description | Total Estimated Cost | Expenditure to 30.6.98 | Estimated Expenditure 1998-99 | Remaining Expenditure |
| --- | --- | --- | --- | --- |
| Bay Services - Asset Renewal (Port Phillip Bay) | 160 | 18 | 142 | .. |
| Park Services - Tourism Initiatives (Various Statewide Parks) | 1 318 | 648 | 670 | .. |
| Park Services - Risk Management (Various Statewide Parks) | 673 | 148 | 525 | .. |
| Park Services - Provide Basic Services (Various Statewide Parks) | 640 | 64 | 576 | .. |
| Total Existing Projects | 2 791 | 878 | 1 913 | .. |

Source: Parks Victoria

### New Projects for Commencement – 1998-99

($ thousand)

| Project Description | Total Estimated Cost | Estimated Expenditure 1998-99 | Remaining Expenditure |
| --- | --- | --- | --- |
| Bay Services - Asset Renewal (Port Phillip Bay) | 1 125 | 1 125 | .. |
| Park Services - Asset Renewal (Various Statewide Parks) | 1 310 | 1 273 | 37 |
| Park Services - Provide Basic Services (Various Statewide Parks) | 3 210 | 3 105 | 105 |
| Park Services - Risk Management (Various Statewide Parks) | 2 170 | 2 077 | 93 |
| Park Services - Tourism Initiatives (Various Statewide Parks) | 5 925 | 5 207 | 718 |
| Total New Projects | 13 740 | 12 787 | 953 |
| Total Parks Victoria Projects | 16 531 | 14 700 | 953 |

Source: Parks Victoria

## Public Transport Corporations

### Existing Projects

($ thousand)

| Project Description | Total Estimated Cost | Expenditure to 30.6.98 | Estimated Expenditure 1998-99 | Remaining Expenditure |
| --- | --- | --- | --- | --- |
| Train Line Overheads - Upgrade (Dandenong - Packenham) | 4 800 | 2 217 | 2 583 | .. |
| Train Management Facility - Construction (Jolimont Railyards) | 123 000 | 67 433 | 43 891 | 11 676 |
| Freight - Provide Mobile Discharge Facilities (Melbourne) | 350 | 288 | 22 | 40 |
| Met Train - Flinders Street Amenities Upgrade - Amenities Upgrade (Melbourne) | 23 787 | 12 563 | 11 224 | .. |
| Met Train - Upfield Line Upgrade - Upfield Line Upgrade (Melbourne) | 24 942 | 21 378 | 3 564 | .. |
| B2 Deployment - Works (Melbourne Metropolitan) | 10 191 | 5 339 | 2 020 | 2 832 |
| Hitachi Trains - Floor Repairs (Melbourne Metropolitan) | 37 522 | 24 349 | 3 700 | 9 473 |
| Met Train - Comeng (includes $4m spot) - Refurbishment (Melbourne Metropolitan) | 49 000 | 35 667 | 13 333 | .. |
| Met Tram - Z1/Z2 Tram Upgrade- Additional - Ugrade (Melbourne Metropolitan) | 5 761 | 4 019 | 1 742 | .. |
| Met Tram- Install Z1/Z2 Destination Signs - Works (Melbourne Metropolitan) | 3 820 | 2 475 | 341 | 1 004 |
| Met Tram- Substation - Upgrade Works (Melbourne Metropolotan) | 16 500 | 9 182 | 3 518 | 3 800 |
| Metropolitan Cabling - Rehabilitation (Melbourne Metropolitan) | 46 747 | 26 919 | 1 439 | 18 389 |
| Tram Depots - Equipment Upgrade (Melbourne Metropolitan) | 2 933 | 1 587 | 550 | 796 |
| Carriage Park Brake - Upgrade (North Melbourne) | 2 500 | 1 224 | 1 276 | .. |
| Articulated Trams - Purchase 130 Trams (Various) | 238 286 | 238 270 | 16 | .. |
| Consolidated Signalling - Upgrade (Various) | 19 000 | 1 631 | 8 700 | 8 669 |
| V\Line Passenger- Country Stations Upgrade - Country Stations Upgrade (Various) | 5 626 | 2 481 | 2 036 | 1 109 |
| Ballasted Tram Track - Rehabilitation (Various Metropolitan) | 14 700 | 3 967 | 3 100 | 7 633 |
| 10 Premium Stations - Construction (Various Metropolitan) | 4 800 | 1 600 | 3 200 | .. |
| Total Existing Projects | 634 265 | 462 589 | 106 255 | 65 421 |

Source: Public Transport Corporation

### New Projects for Commencement – 1998-99

($ thousand)

| Project Description | Total Estimated Cost | Estimated Expenditure 1998-99 | Remaining Expenditure |
| --- | --- | --- | --- |
| Caulfield Electrical Substation - Replacement (Caulfield) | 2 200 | 2 200 | .. |
| Flinders Street Rail Viaduct - Upgrade (Melbourne) | 15 000 | 2 500 | 12 500 |
| Flinders Street Tram Terminating Facilities - Shift from Batman Av to Flinders St (Melbourne) | 1 600 | 1 600 | .. |
| Hitachi Train Brake - Upgrade (Melbourne) | 3 500 | 1 750 | 1 750 |
| Total New Project | 22 300 | 8 050 | 14 250 |
| Total Public Transport Corporations Projects | 656 565 | 114 305 | 79 671 |

Source: Public Transport Corporation

## Sunraysia Rural Water Authority

### Existing Projects

($ thousand)

| Project Description | Total Estimated Cost | Expenditure to 30.6.98 | Estimated Expenditure 1998-99 | Remaining Expenditure |
| --- | --- | --- | --- | --- |
| Pumped Irrigation - Replacement (Merbein) | 193 | 193 | .. | .. |
| Drainage Scheme - New (Nangiloc/Colignan) | 4 438 | 3 925 | 513 | .. |
| Pumped Irrigation - Replacement (Red Cliffs) | 356 | 233 | 123 | .. |
| Pumped Irrigation - Replacement (Robinvale) | 264 | 141 | 123 | .. |
| Total Existing Projects | 5 251 | 4 492 | 759 | .. |

Source: Sunraysia Rural Water Authority

### New Projects for Commencement – 1998-99

($ thousand)

| Project Description | Total Estimated Cost | Estimated Expenditure 1998-99 | Remaining Expenditure |
| --- | --- | --- | --- |
| Corporate - Replacement (Irymple) | 139 | 139 | .. |
| Pumped Irrigation - Replacement (Merbein) | 1 325 | .. | 1 325 |
| Pumped Irrigation - Replacement (Merbein) | 134 | .. | 134 |
| Pumped Irrigation - New (Merbein) | 130 | .. | 130 |
| Stock & Domestic - New (Millewa) | 103 | 103 | .. |
| Private Diverters - Replacement (Nyah to SA Border) | 535 | 154 | 381 |
| Pumped Irrigation - Replacement (Red Cliffs) | 1 137 | .. | 1 137 |
| Pumped Irrigation - Replacement (Red Cliffs) | 1 087 | .. | 1 087 |
| Pumped Irrigation - Replacement (Robinvale) | 514 | 7 | 507 |
| Pumped Irrigation - New (Robinvale) | 109 | .. | 109 |
| Pumped Irrigation - Replacement (Robinvale) | 259 | 26 | 233 |
| Total New Projects | 5 472 | 429 | 5 043 |
| Total Sunraysia Rural Water Authority Projects | 10 723 | 1 188 | 5 043 |

Source: Sunraysia Rural Water Authority

## Wimmera-Mallee Water Authority

### Existing Projects

($ thousand)

| Project Description | Total Estimated Cost | Expenditure to 30.6.98 | Estimated Expenditure 1998-99 | Remaining Expenditure |
| --- | --- | --- | --- | --- |
| Water Supply Works - System Development (Horsham) | 220 | 60 | 110 | 50 |
| Water Supply Works - Construction (Swan Hill) | 40 254 | 16 592 | 9 400 | 14 262 |
| Water Supply Works - SCADA Equipment (Various) | 1 257 | 199 | 220 | 838 |
| Water Supply Works - Replacement (Wartook) | 2 443 | 2 225 | 218 | .. |
| Total Existing Projects | 44 174 | 19 076 | 9 948 | 15 150 |

Source: Wimmera-Mallee Water

### New Projects for Commencement – 1998-99

($ thousand)

| Project Description | Total Estimated Cost | Estimated Expenditure 1998-99 | Remaining Expenditure |
| --- | --- | --- | --- |
| Water Supply Works - Rehabilitation (Halls Gap) | 15 691 | 800 | 14 891 |
| Water Supply Works - Rehabilitation (Horsham) | 5 225 | 220 | 5 005 |
| Water Supply Works - Replacement (Horsham) | 280 | .. | 280 |
| Water Supply Works - System Development (Horsham) | 85 | 85 | .. |
| Water Supply Works - Rehabilitation (Stawell) | 1 249 | .. | 1 249 |
| Water Supply Works - Rehabilitation (Wartook) | 8 413 | 5 000 | 3 413 |
| Total New Projects | 30 943 | 6 105 | 24 838 |
| Total Wimmera Mallee Water Projects | 75 117 | 16 053 | 39 988 |

Source: Wimmera-Mallee Water

# Appendix A: Contact Addresses and Telephone Numbers

| ## Budget Sector |  |  |
| --- | --- | --- |
| Parliament |  | Parliament House East Melbourne 3002 Telephone: 9651 8911 |
| Education |  | 2 Treasury Place East Melbourne 3002 Telephone: 9637 2000 |
| Human Services |  | Enterprise House 555 Collins Street Melbourne 3000 Telephone: 9616 7777 |
| Infrastructure |  |  |
| Department |  | Nauru House 80 Collins Street Melbourne 3000 Telephone: 9655 6666 |
| Roads Corporation |  | 60 Denmark Street Kew 3101 Telephone: 9854 2666 |
| Justice |  | 55 St Andrews Place East Melbourne 3002 Telephone: 9651 0333 |
| Natural Resources and Environment |  | 8 Nicholson Street East Melbourne 3002 Telephone: 9637 8000 |
| Premier and Cabinet |  | 1 Treasury Place Melbourne 3002 Telephone: 9651 5111 |
| State Development |  | 55 Collins Street Melbourne 3000 Telephone: 9651 9999 |
| Treasury and Finance |  | 1 Treasury Place Melbourne 3002 Telephone: 9651 5111 |
| ## Non-Budget Sector |  |  |
| Barwon Region Water Authority | 61-67 Ryrie Street Geelong 3213 Telephone: (03) 5226 2500 |  |
| Central Gippsland Region Water Authority | Hazelwood Road Traralgon 3844 Telephone: (03) 5177 4600 |  |
| Central Highlands Region Water Authority | 7 Learmonth Road Ballarat 3353 Telephone: (03) 5320 3100 |  |
| Coliban Region Water Authority | 2 Alder Street Bendigo Mail Centre 3554 Telephone: (03) 5434 1222 |  |
| Country Fire Authority | 8 Lakeside Drive Burwood East 3151 Telephone: 9262 8444 |  |
| East Gippsland Region Water Authority | 133 McLeod Street Bairnsdale 3875 Telephone: (03) 5152 4332 |  |
| First Mildura Irrigation Trust | 122 Knights Street Mildura 3502 Telephone: (03) 5021 1811 |  |
| Glenelg Region Water Authority | 66 Gray Street Hamilton 3300 Telephone: (03) 5551 0400 |  |
| Goulburn-Murray Rural Water | 40 Casey Street Tatura 3616 Telephone: (03) 5833 5500 |  |
| Goulburn Valley Region Water Authority | 104-110 Fryers Street Shepparton 3632 Telephone: (03) 5832 0400 |  |
| Grampians Region Water Authority | Roberts Avenue Horsham 3402 Telephone: (03) 5382 4611 |  |
| Lower Murray Region Water Authority | Fourteenth Street Mildura 3502 Telephone: (03) 5051 3400 |  |
| Metropolitan Fire and Emergency Services Board | 456 Albert Street East Melbourne 3002 Telephone: 9662 2311 |  |
| North East Region Water Authority | Level 3 Hovell Street Wodonga 3689 Telephone: 1300 361 622 |  |
| Office of Housing | 250 Elizabeth Street Melbourne 3000 Telephone: 9669 1100 |  |
| Parks Victoria | 378 Cotham Road Kew 3131 Telephone: 9816 7000 |  |
| Portland Coast Region Water Authority | 3/2 Gawler Street Portland 3305 Telephone: (03) 5523 6244 |  |
| Public Transport Corporation | 60 Market Street Melbourne 3000 Telephone: 9610 8833 |  |
| Southern Rural Water | 88 Johnson Street Maffra 3860 Telephone: (03) 5139 3100 |  |
| South Gippsland Region Water Authority | 14-18 Pioneer Street Foster 3960 Telephone: (03) 5682 1222 |  |
| South West Water Authority | 99 Fairy Street Warrnambool 3280 Telephone: (03) 5564 7600 |  |
| Sunraysia Rural Water Authority | 2115-2117 Fifteenth Street Irymple 3498 Telephone: (03) 5021 9777 |  |
| Western Region Water Authority | Robertson Street Gisborne 3437 Telephone: (03) 5421 9400 |  |
| Westernport Region Water Authority | Thompson Avenue Cowes 3922 Telephone: (03) 5952 2393 |  |
| Wimmera-Mallee Rural Water | 24 Darlot Street Horsham 3400 Telephone: (03) 5362 0200 |  |

# Appendix B: Location Index

A

Aireys Inlet	79

Albert Park	22

Albury	54

Alexandra	46, 65, 84

Allambee	46

Allansford	90

Altona Meadows	22

Altona North	54

Anglesea	93

Apollo Bay	79, 93

Ararat	22, 48, 55, 86, 95

Ardmona	69, 74

Avoca	40, 42, 81

Avondale Heights	22

Axedale	74

B

Bacchus Marsh	41, 44, 91

Bairnsdale	83, 94

Ballan	81

Ballarat	29, 30, 33, 34, 38, 42, 46, 47, 
	49, 51, 55, 56, 59, 81, 94

Ballarat East	47

Ballarat North	81

Ballarat South	81, 82

Ballendella	74

Balmoral	22, 84

Bamawm	69

Bannockburn	79

Barmah	74

Barnawartha	87

Barrabool	65

Barwon Downs	79

Barwon Heads	30, 40

Barwon S-West	99, 100

Bass Coast Shire	41, 51

Baw Baw Shire	48, 53

Bayside City	52

Bayswater	22, 48

Baywide	58

Beaconsfield	22

Bears Lagoon	69

Beechworth	50, 87

Bellbridge	97

Belmont	22

Benalla	30, 57, 74, 87

Benalla West	22

Bendigo	22, 23, 33, 34, 38, 42, 
	47, 50, 55, 61, 82

Benetook	42, 83, 87

Bentleigh East	23

Berwick	30, 34

Birchip	95

Birregurra	34

Black Forest	47

Black Rock	79, 80

Blackburn	23

Bonegilla	97

Bonnie Doon	50, 84

Boort	42, 69

Box Hill	29, 34

Briagolong	80

Bridgewater	82

Broadford	23, 30, 84

Broadmeadows	23

Brunswick	30, 53

Brunswick West	23

Bruthen	44, 83, 94

Bulla	48, 98

Bulleen	49

Buloke Shire	42

Bundalong	87

Bundoora	23, 34

Burrowye	53

C

Campaspe Shire	50

Campbellfield	52

Camperdown	45, 90

Camperdown Rural	98

Cann River	94

Canterbury	23, 48

Cape Woolamai	92

Cardinia Shire	48, 52

Carisbrook	82

Carlton	34, 59, 60

Carrum Downs	65, 77

Casey City	52

Casterton	84, 94

Castlemaine	41, 94

Caulfield	23, 55, 104

Chadstone	30

Charlton	40, 95

Chelsea	55

Chiltern	87

City of Brimbank	47

City of Monash	53

City of Port Phillip	48

Clunes	82

Cobden	41, 42, 44, 50, 90

Cobram	69, 75, 84

Cockatoo	23

Cohuna	23, 69, 75

Colac	31, 43, 79

Colac Otway Shire	40

Coleraine	42, 84

Colignan	105

Combierbar	53

Cooma	69

Coongulla	80

Corangamite Shire	43, 50, 51

Corinella	98

Corio	23

Coronet Bay	92

Corop	45, 69

Corryong	87, 88, 97

Cowes	92, 98

Craigie	40

Craigieburn	65, 67

Cranbourne	23, 31, 33, 34, 49, 53, 65

Cranbourne North	23

Creswick	82, 94

Crib Point	31

Croydon	48

Cudgewa	88

D

Dallas	23

Dalyston	92

Dandenong	34, 48, 52, 103

Dandenong Ranges	57

Dartmoor	89

Daylesford	23, 42, 43, 82

Dean	94

Deer Park	54

Delacombe	82

Delatite Shire	43, 54

Derrinallum	98

Dhurringile	69

Diamond Creek	23

Diamond Valley	23, 31

Diggers Rest	48, 50

Dimboola	95

Donald	95

Doncaster	31, 49

Doncaster East	23

Donvale	48

Doveton	67

Dromana	24, 65

Drouin	93

Drysdale	24

Dumbalk	89

Dunkeld	84

E

Eaglehawk Land	65

East Burwood	24

East Gippsland Shire	44, 46, 51, 52, 53

East Melbourne	34, 40, 61, 62, 63, 77

Ebden	97

Echuca	24, 46, 69, 70, 82, 94

Edenhope	42, 95, 96

Eildon	75, 85

Elmhurst	53

Elmore	43

Elphinstone	65

Eltham North	24

Emerald	24

Endeavour Hills	24

Epping	24, 42

Essendon North	31

F

Fairfield	35

Ferntree Gully	24

Ferny Creek	31

Fish Creek	51, 89

Fiskville	65

Fitzroy	35

Flemington	24

Footscray	24, 31, 35, 38

Footscray West	24

Foster	51, 97

Frankston	24, 25, 38, 48, 49, 53, 65

G

Geelong	25, 27, 30, 33, 35, 38, 40, 49, 79, 80, 93

Gellibrand	27, 41, 90

Gippsland	18, 39, 41, 48, 52, 68, 80, 
	83, 89, 93, 94, 97, 99, 100

Gisborne	41, 42, 44, 68, 91, 92, 98

Gisborne South	48

Gladstone Park	31

Glen Forbes	92

Glen Waverley	25, 31

Glenaladale	83

Glenmaggie	68

Glenorchy	96

Glenormiston	98

Glenroy	25, 67

Golden Plains	44

Golden Square	25, 67

Goornong	43, 50

Goroke	96

Grampians	86, 95, 99, 100

Great Ocean Road	40, 43, 57

Great Western	86

Greater Bendigo City	50

Greater Geelong City	51, 52

Greater Shepparton City	45, 50, 51

Greater Shepparton Shire	42

Greenvale	65

Grenville	53

Grovedale	22, 25

Guildford	43

H

Halls Gap	86, 106

Hamilton	38, 57, 84, 95, 109

Hamlyn Heights	31

Hampton Park	67

Harcourt	44, 48

Harston	70

Hastings	31, 67

Hawthorn	31, 56

Hawthorn East	25

Hazelwood North	93

Heathcote	94

Heathmont	25

Heidelberg	35

Hepburn Shire	41, 46, 51

Hepburn Springs	40

Heyfield	46, 80

Heywood	89

Highton	50, 79

Hopetoun	96

Hoppers Crossing	25

Horsham	30, 86, 96, 106

Hume	47, 52, 54, 99, 100

Huntly	94

I

Indigo Shire	41

Inglewood	38

Inverleigh	31, 65

Inverloch	89

Irymple	105

J

Jan Juc	93

Jeparit	96

Jolimont	40, 103

K

Kaniva	38, 96

Kardella South	44

Katandra	70, 76

Keilor	25, 52

Keilor Downs	25

Kensington	40

Kerang	25, 70, 75

Kew	35, 36, 49, 56

Kiewa	88, 97

Kilcunda	92

Kilmore	42, 85, 95

Kilsyth	31

Knox	35, 66

Koondrook	53, 70, 87

Koroit	90

Korumburra	45, 89

Kyabram	25, 38, 50, 70, 75, 85, 95

Kyneton	66, 82, 94

L

Lake Boga	72, 97

Lake Bolac	96

Lake Tyers	83

Lakes Entrance	83

Lalor	25, 31

Lance Creek	89

Lancefield	91, 98

Langwarrin	66

Latrobe Shire	46, 52

Lauriston	94

Lavers Hill	41, 54

Laverton	53

Learmonth	46, 82, 94

Leitchville	94

Leongatha	89, 97, 98

Lilydale	33, 66

Lismore	98

Loch Sport	80

Lockington	25

Lockwood	42

Loddon Mallee	99, 100

Lorne	25, 31, 53, 80

Lovely Banks	80

Lysterfield	57

M

Macarthur	95

Macedon	51, 91, 98

Macedon Ranges Shire	51

Macleod	25, 83

Macleod West	26

Maffra	45, 68, 93

Maldon	41, 75

Mallacoota	83

Malmsbury	94

Manningham City	49

Mansfield	85

Maribyrning City	53

Marong	94

Maroondah City	48

Maryborough	31, 44, 75

Marysville	85

Maryvale	63

Melbourne	7, 8, 15, 19, 21, 26, 30, 34, 35, 
	38, 40, 49, 55, 57, 58, 59, 60, 
	61, 62, 63, 103, 104

Melton	31, 49, 91, 92, 98

Menzies Creek	26

Merbein	105

Merino	84

Merrigum	70, 75, 85

Merrijig	67

Metung	83

Mildura	17, 26, 32, 42, 83, 84, 87, 94, 97

Mill Park	24, 26

Millewa	105

Minyip	96

Mirboo North	26, 93

Mitcham	26, 29, 48

Moe	26, 38, 41, 80, 93

Moira Shire	51

Moira Shire-Murray Valley	51

Moira Shire-Rodney	51

Montrose	26

Moonee Valley City	52

Moorabbin	23, 31

Moorabool Shire	43, 50

Mooroolbark	31, 35

Mooroopna	45, 85

Mordialloc	56

Mornington	31, 53

Mortlake	66, 90, 98

Morwell	32, 66, 80, 81, 93

Mount Waverley	26, 32

Moyne Shire	42, 50

Mt Alexander Shire	48

Mt Beauty	38, 88, 97

Mt Buffalo	57

Mt Buller	43

Mt Hotham	41

Mt Evelyn	67

Mt Martha	26

Mulgrave	26

Mumbannar	53

Murchison	50, 71, 75

Murrabit	87

Murrindindi Shire	43, 45, 46, 51

Murtoa	96

Myrtleford	53, 54, 75, 88, 97

N

Nagambie	47, 75, 85

Nangiloc	105

Narre Warren	26, 49

Narre Warren East	67

Narre Warren North	49, 67

Narre Warren South	67

Nathalia	71, 75, 85

Neerim South	93

Newborough	93

Newtown	32

Nhill	86, 96

Noojee	53, 81

Noorat	98

North Eastern Central Highlands	47

North Geelong	26, 27

North Melbourne	59, 103

Northcote	27

Northern Grampians Shire	47, 52

Numurkah	27, 32, 71

Nyah	38, 71, 87

Nyah to SA Border	105

Nyah West	87

O

Ocean Grove	27, 93

Omeo	41, 44

Orbost	83

Ouyen	35, 38, 96

P

Pakenham	27

Panton Hill	32

Parkville	35

Pascoe Vale	32

Paynesville	27

Penshurst	45

Peterborough	90

Piangil	87

Pittong	94

Point Gellibrand	27

Pomonal	86

Poowong	98

Port Albert	89

Port Campbell	44, 90, 98

Port Fairy	89

Port Melbourne	40, 59

Port Phillip Bay	102

Portarlington	80

Portland	27, 33, 89

Prahran	30, 35

Preston East	27

Pyalong	85

Pykes Creek	68

Pyrnees Shire	50

Q

Queenscliff	58

R

Rainbow	96

Raywood	83, 94

Red Cliffs	32, 87, 105

Reservoir	27, 79, 80, 81, 87, 90, 92, 93, 94, 98

Riddells Creek	92, 98

Ringwood	27, 48

Robinvale	27, 35, 105

Rochester	27, 50, 71, 75

Rockbank	54, 92

Rokewood	41

Romsey	92

Rosanna	49

Rosedale	45, 93

Rossbridge	45

Rowville	27

Rupanyup	96

Rushworth	27, 28, 75, 85

Rutherglen	88

S

Sale	28, 81, 93

San Remo	43, 92

Sandringham	36

Scoresby	28

Sea Lake	42, 86

Seaspray	81

Seymour	28, 32, 85

She Oaks	80

Shepparton	28, 32, 42, 55, 71, 72, 75, 76, 85, 95

Simpson	90

Skipton	41, 94

Somers	28

South Gippsland Shire	45, 50, 51

South Melbourne	28, 38, 59, 60

South Morang	28

South Oakleigh	32

Spotswood	60

Springvale	28, 48, 54, 66

Springvale South	28

St Albans	28

St Arnaud	96

Stanhope	45, 72, 76

Stanley	53, 54

Stawell	28, 32, 44, 45, 86, 96, 106

Steiglitz	50

Stonnington City	52, 53

Strathbogie Shire	47

Strathmerton	47

Sunbury	28, 32, 66, 67, 92

Sunshine	36, 37, 47, 49, 55

Swan Hill	28, 32, 33, 36, 70, 72, 73, 76, 87, 97, 106

Swan Hill Rural City	50

Sydenham	49

T

Tallangatta	29, 39, 88, 97

Tanjil Bren	50

Tank Hill	90

Tatura	39, 73, 76, 85, 95, 109

Taylors Lakes	49

Terang	32, 40, 44, 90

Thomastown	47, 48

Thornbury	29

Timboon	29, 39, 90

Tongala	29, 73, 76, 85

Tooborac	94

Toolamba	76, 86

Toora	98

Torquay	32

Towong Shire	45

Traralgon	29, 81, 93, 94

Tresco	73

Tullamarine	30

Tyers	94

U

Undera	73, 74

Upper Delatite	95

V

Venus Bay	98

Vermont South	29

Violet Town	86

W

Waaia	76

Wallan	86, 95

Wallan East	42

Walwa	88

Wandong	86, 95

Wangaratta	29, 32, 37, 50, 88, 97

Wangaratta Rural City	52, 53

Wantirna	32

Wantirna South	49

Warracknabeal	44, 45, 86, 87, 97

Warragul	39, 45, 81, 93, 94

Warragul North	32

Warrnambool	29, 32, 44, 45, 47, 49, 50, 90, 91, 110

Wartook	106

Waverley	30, 53

Wellington Shire	46, 52

Wendouree	29

Werribee	29, 37, 49, 61, 68

West Sunshine	29

West Wimmera Shire	47

Whittlesea Shire	52

Willaura	97

Williamstown	37

Willow Grove	94

Wilsons Promontory	41, 57

Winchelsea	80

Wodonga	29, 37, 54, 56, 88, 89, 97, 109

Wodonga Rural City	47

Wodonga West	29

Wonthaggi	89

Woodend	32, 42, 47, 92, 98

Woodglen	83

Woolsthorpe	50

Wurdee Boluc	80

Wy Yung	83

Wycheproof	37, 42

Wyelangta	54

Wyuna	74

Y

Yackandandah	89

Yallourn	94

Yarra Glen	49

Yarra Junction	29, 53

Yarra Ranges Shire	53

Yarrambat	67

Yarrawonga	89

Yarriambiack Shire	46

Yea	86