- Public Sector

Asset Investment Program

2001-2002

- Presented by

- The Honourable John Brumby, M.P.

- Treasurer of the State of Victoria

- for the information of Honourable Members

- Budget Information Paper No. 1

.

- Table of Contents

Introduction	1

Coverage	1

Assets	2

Chapter One: Victorian Public Sector Asset Investment Planning	3

Infrastructure investment in Victoria	3

Victoria’s asset base	4

Chapter Two: Public Sector Asset Investment Program 2001-02 – Summary	9

General government sector asset investments	9

Major public trading enterprises asset investments	16

Private sector investment in State infrastructure	19

Chapter Three: General Government Sector Asset Investment Program 2001-02	21

Education, Employment and Training	21

Human Services	41

Infrastructure	46

Justice	55

Natural Resources and Environment	59

Premier and Cabinet	63

State and Regional Development	65

Treasury and Finance	66

Parliament	68

Country Fire Authority	69

Metropolitan Fire and Emergency Services Board	74

Chapter Four: Major Public Trading Enterprises Asset Investment Program 2001-02 by Agency	77

Gippsland and Southern Rural Water Authority	77

Goulburn-Murray Rural Water Authority	79

Non-Metropolitan Water Authorities	86

Office of Housing	111

Sunraysia Rural Water Authority	115

Wimmera Mallee Water Authority	117

Appendix A: Contact Addresses and Telephone Numbers	119

Budget Sector	119

Public Trading Enterprises	120

Appendix B: Location Index	123

.

- Introduction

# Coverage

The 2001-02 Public Sector Asset Investment Program – Budget Information Paper No. 1 (BIP1) lists major asset investments in 2001-02 for the general government sector and major public trading and financial enterprises. For each agency, projects are listed as either ‘existing projects’ or ‘new projects for commencement in 2001-02’.

In the 2001-02 Budget, coverage of the Victorian budget was expanded to include all general government sector agencies. As a result, the budgeted financial statements now include a number of agencies which were previously classified to the non-budget sector, including Parks Victoria, the Country Fire Authority and Metropolitan Fire and Emergency Services Board, catchment management authorities, and a range of occupational registration boards.

- Moving to a general government sector basis will improve accountability and transparency by enhancing comparability of the Victorian budget statements with those of other States and Territories. All other Australian jurisdictions except South Australia and Northern Territory focus on the general government sector in their budget papers.

The general government sector asset investment projects published in this document support the outputs detailed in 2001-02 Budget Estimates – Budget Paper No. 3. Projected asset investment expenditure on individual projects for 2001-02 and beyond take into account actual investment activity to 30 June 2001.

Asset investment listings are provided for asset intensive major public trading enterprises, including some corporatised public trading enterprises (PTEs). However, only summary information is provided for a number of significant corporatised enterprises, reflecting the competitive nature of the markets within which they operate.

Major public sector asset investment projects being undertaken by the private sector during 2001-02 are also summarised in Chapter 2, Public Sector Asset Investment Program 2001-02 – Summary.

Minor asset investments, where the total estimated investment is less than $100 000 or where projects are funded from ongoing annual grants or allocations, are not listed. The exclusion of these means that the sum of agency asset investment totals in this document will differ from total general government sector fixed asset investment, as previously reported in the 2001-02 Budget Statement – Budget Paper No.2 and summarised in Chapter 2 of this document.

# Assets

Assets, for the purposes of this publication, are long-lived non-current physical assets, typically infrastructure assets. Infrastructure assets provide services often used in the production of final services or products.

The State’s road and technology networks, railway systems, school facilities and hospital complexes are all examples of infrastructure assets. So, too, are water storage and distribution infrastructure and highly specialised facilities such as correctional centres and courtrooms. Also included in the State’s asset portfolio are certain heritage assets (e.g. historic museum collections) and other public assets such as reserves, parks and public open spaces.

Chapter One: Victorian Public Sector Asset Investment Planning

# Infrastructure investment in Victoria

The 2001-02 Budget delivers today and builds for tomorrow through a program of financially responsible and socially progressive initiatives to deliver improved services and promote growth across the whole State. The Government is committed to building a new Victoria for the 21st century where all Victorians will have the opportunity to contribute and share in Victoria’s growth and economic prosperity.

Investment in infrastructure is fundamental to Victoria’s economic, social and environmental wellbeing. It provides jobs directly, ensures better service delivery and enables improvements in productivity that enhance overall economic performance, as well as enabling more environmentally sustainable industry practices to be embedded in the Victorian economy. The Government recognises this and has set as one of its key objectives the provision of capital works to enhance the social and economic infrastructure throughout Victoria.

The Government’s asset investment program is intended to:

- ensure the existing service capacity of assets is sustained for present and future needs;

- ensure the State’s asset base supports improved Government services for all Victorians; and

- achieve innovative delivery of assets, such as through public-private partnerships.

New infrastructure projects with a total estimated investment of $2.13 billion have been approved since the 2000-01 Budget. The new infrastructure projects, together with previously announced projects, will contribute to net purchases of fixed assets rising from $1 341 million in 2000-01 to $1 950 million in 2004-05, an increase of 45 per cent.

# Victoria’s asset base

Victoria’s stock of assets was valued at $59 billion as at 30 June 2000. Over the period 2000-01 to 2004-05, growth in real capital stock is expected to be 8 per cent compared to projected population growth of 4 per cent.

State assets can be costly to acquire and costly to operate so they must be efficiently operated and effectively maintained.

The introduction of accrual-based output management and accrual-based budgeting has brought sharper focus to asset management challenges facing government.

## Asset management strategy

The Government has put in place a long-term asset management strategy “Sustaining Our Assets”. It is aimed at maintaining a portfolio of assets to enable services to be delivered effectively to the community and to provide a foundation for economic growth across the whole State. This policy seeks to build on current asset management practices.

The policy specifically places emphasis on four main features:

- Service delivery needs. Service delivery needs are regarded as the basis of all asset management decisions and address the social, economic and environmental needs of all Victorians.

- Life cycle approach to asset management. This approach evaluates operating and maintenance requirements and the implications of eventual replacement or retirement of assets during acquisition decision making. The planning process also includes evaluation of alternatives, other than owning assets, for the delivery of services to Victorians.

- Integrated approach to asset management and service delivery, across all assets and all government departments and agencies. This means looking beyond stewardship of individual assets and examining the total asset base. It also means achieving balance across government portfolios to optimise investment outcomes.

- Increased emphasis on accountability for asset investment. This in turn requires greater transparency and quality in reporting arrangements.

These asset management features are critical to the creation and maintenance of a portfolio of assets that is responsive to Victoria’s changing needs. These features also ensure that service delivery requirements of present and future Victorians are met while preserving and safeguarding resources for future generations.

## A boost to asset investment

New infrastructure projects with a total estimated investment of $2.13 billion have been approved since the 2000-01 Budget. Key areas of investment include major transport infrastructure projects and investments to underpin a creative and innovative Victorian economy, including modernisation of education facilities, science research facilitation and ICT projects. Significant investment has also been made to social infrastructure, in particular, hospitals and prisons.

Major strategic asset investments include:

- $159 million for rail transport including reopening of country rail lines, the Wodonga rail freight and urban redevelopment, and rail standardisation;

- $113 million for road transport infrastructure including additional funding for the Eastern Freeway extension, regional arterial road and bridge links and Scoresby transport corridor planning;

- $304 million for schools and TAFE Institutes to construct and modernise facilities and $82 million to enhance the ICT environment;

- $514 million boost to rebuild the public health system under a multi-year plan targeting growth suburbs; and

- $166 million to expand permanent prison capacity to manage long-term growth in the adult prison system.

The Government recognises that building effective infrastructure is essential for delivering improved services and promoting growth across the whole State. In line with this objective, the 2000-01 Budget established a $1 billion infrastructure reserve, Growing Victoria.

In the 2001-02 Budget, the Government allocated an additional $175 million to the original $1 billion Growing Victoria infrastructure reserve to fund investments of considerable social, economic and environmental benefit to the State. Asset investment financed from Growing Victoria will significantly boost infrastructure development in the medium term from a strong base level.

The primary focus of the Growing Victoria infrastructure reserve is on:

- major transport infrastructure projects – Linking Victoria;

- significant modernisation programs in education and training – Skilling Victoria; and

- ICT facilities and capabilities – Connecting Victoria.

The specific allocation of the Growing Victoria infrastructure reserve is detailed in Table 1.1.

- Table 1.1: Growing Victoria infrastructure reserve – funding by project

($ million)

|  |  |  |  |  | TEI |
| --- | --- | --- | --- | --- | --- |
| Project | 2001-02 | 2002-03 | 2003-04 | 2004-05 | from GV (a) |
| Linking Victoria |  |  |  |  |  |
| Fast Rail Links to Regional Centres (DOI) | 32.0 | 110.0 | 110.0 | 170.0 | 550.0 |
| Total allocated to Linking Victoria | 32.0 | 110.0 | 110.0 | 170.0 | 550.0 |
| Skilling Victoria |  |  |  |  |  |
| Modernisation/upgrade of facilities - schools (DEET) (b) | 53.0 | .. | .. | .. | 110.0 |
| Innovating Victoria: Enhanced learning environments – schools (DEET) (c) | 21.9 | 36.8 | 31.3 | .. | 90.0 |
| Innovating Victoria: Enhanced learning environments – TAFE (DEET) | 9.2 | 23.3 | 12.5 | .. | 45.0 |
| Education precinct in Gippsland (DEET) | 2.5 | 7.0 | 1.0 | .. | 10.5 |
| Ballarat Vocational Education and Training Centre (DEET) | 2.0 | 3.0 | .. | .. | 5.0 |
| Modernisation of facilities - Maryborough education precinct (DEET) | 0.6 | .. | .. | .. | 0.6 |
| Australian College of Wine (DEET) | 4.0 | 3.4 | .. | .. | 7.4 |
| Bacchus Marsh Science and Technology Centre (DEET) | 1.8 | 2.2 | .. | .. | 4.0 |
| Gene Technology Access Centre (DEET) | 2.2 | 1.4 | 0.6 | .. | 4.2 |
| Space Science Education Centre (DEET) | 2.4 | 2.8 | 1.2 | .. | 6.4 |
| Science innovation and education precincts across regional Victoria (DNRE) | 10.0 | 20.0 | 20.0 | .. | 50.0 |
| Total allocated to Skilling Victoria | 109.6 | 99.9 | 66.6 | .. | 333.1 |

Table 1.1 (cont): Growing Victoria infrastructure reserve – funding by project

($ million)

|  |  |  |  |  | TEI |
| --- | --- | --- | --- | --- | --- |
| Project | 2001-02 | 2002-03 | 2003-04 | 2004-05 | from GV (a) |
| Connecting Victoria |  |  |  |  |  |
| E-Government - redevelopment of vic.gov.au portal (DSRD) | 4.0 | .. | .. | .. | 4.0 |
| Modernisation of school facilities to incorporate ICT (DEET) | 20.0 | 20.0 | .. | .. | 40.0 |
| Broadband ICT delivery infrastructure for TAFE (DEET) | 6.8 | 8.1 | 4.1 | .. | 19.0 |
| Regional telecommunications infrastructure (DNRE) | 2.4 | 0.3 | 0.3 | .. | 3.0 |
| Bridging the Digital Divide (DEET) | 17.0 | 3.0 | 3.0 | .. | 23.0 |
| Information and communication technology strategy for Health Care (DHS) | 9.5 | 14.0 | 6.5 | .. | 30.0 |
| Land titles automation project (DNRE) | 18.2 | .. | .. | .. | 18.2 |
| Information technology document management centre (DNRE) | 4.8 | .. | .. | .. | 4.8 |
| Total allocated to Connecting Victoria | 82.7 | 45.4 | 13.9 | .. | 142.0 |
| Total Growing Victoria allocation to date | 224.2 | 255.3 | 190.5 | 170.0 | 1025.1 |
| Unallocated |  |  |  |  | 149.9 |
| Total Growing Victoria Infrastructure reserve |  |  |  |  |  |  |  | 1175.0 |
| Including funding allocated in 2000-01 Budget: |  |  |  |  |  |  |  |  |
| Modernisation/upgrade of facilities - schools (DEET) (b) | 53.0 | .. | .. | .. | 110.0 |
| Fast Rail Links to Regional Centres (DOI) | 32.0 | 48.0 | .. | .. | 80.0 |

Source: Department of Treasury and Finance

Notes:

- Total estimated investment.

- Total estimated investment includes $57 million expenditure approved for 2000-01.

- Of total approved program of $90 million, funding of $38 million allocated to specific projects in 2001-02 Budget.

The Government has also put in place its Partnerships Victoria policy that is expected to lead to additional infrastructure investment through flexible funding arrangements. The Government is committed to maximising the value of infrastructure spending through a responsible use of both the public and private sectors. Partnerships Victoria provides the policy framework for a whole-of-government approach to the provision of public infrastructure and related ancillary services through public-private partnerships. Further detail on Partnerships Victoria is in Chapter 2, Public Sector Asset Investment Program 2001-02 – Summary.

## Rural and Regional Victoria

As noted above, provision of capital works to enhance social and economic infrastructure throughout Victoria is one of the Government’s key budget objectives. This reflects the Government’s commitment to ensuring that all Victorians share in the benefits of the State’s economic prosperity.

The 2001-02 budget further delivered on the Government’s commitment to a more equiTable distribution of investment across all of Victoria. This is reflected in the fact that 45 per cent (or $951 million) of new state funding for major asset investment projects commencing in 2001-02 will be directly targeted to rural and regional Victoria. This compares to 45 per cent of total expenditure on new projects in 2000-01 and 22 per cent (or $302 million) in 1999-2000.

A listing of new asset investment initiatives by region was provided for the first time in the 2001-02 Victorian Budget in the document Growing the whole State.

Chapter Two: Public Sector Asset Investment Program 2001-02 – Summary

The public sector asset investment program includes projects that will either increase the service capacity or sustain the existing service capacity of assets to meet the priority needs of the community. This Chapter summarises the asset investments of the general government sector and major public trading and financial enterprises and also highlights public-private partnership projects.

# General government sector asset investments

- Ministers and departments are accountable for managing an extensive range of public assets valued at $34.1 billion at 30 June 2000.

- Total general government sector investment in assets is estimated at $1 842.2 million in 2001-02. The composition of total general government sector asset investment by departments in 2001-02 is summarised in Chart 2.1.

Chart 2.1: Composition of asset investment by Department 2001-02

- Source: Department of Treasury and Finance

The investment of $1 842.2 million includes investments detailed in Table 2.1 together with minor asset investments that are below the threshold amount for inclusion in this document (ie projects with a total estimated investment of less than $100 000).

Table 2.1 summarises investment for 2001-02 on direct additions to public assets in the form of new projects and projects already in progress in departments. It includes those projects which are funded by way of State funds (both dedicated and non-dedicated) and Commonwealth funds. Details of these projects by department are set out in Chapter 3, General Government Sector Asset Investment Program 2001-02.

Table 2.1: General government asset investment program 2001-02 – summary(a)

($ million)

| Department | Total Estimated Investment | Expected Expenditure to 30.6.2001 | Estimated Expenditure 2001-2002 | Remaining Expenditure |
| --- | --- | --- | --- | --- |
| Education, Employment and Training |  |  |  |  |
| Existing Projects | 331.0 | 133.3 | 158.2 | 39.5 |
| New Projects | 332.2 | .. | 154.8 | 177.4 |
| Human Services |  |  |  |  |
| Existing Projects | 684.2 | 440.1 | 134.8 | 109.3 |
| New Projects (b) | 514.1 | 6.5 | 120.2 | 387.4 |
| Infrastructure |  |  |  |  |
| Existing Projects | 2 531.3 | 512.8 | 493.6 | 1 524.9 |
| New Projects | 483.5 | .. | 93.7 | 389.8 |
| Justice |  |  |  |  |
| Existing Projects | 185.0 | 27.0 | 65.9 | 92.0 |
| New Projects (b) | 336.2 | 2.2 | 68.0 | 266.0 |
| Natural Resources and Environment |  |  |  |  |
| Existing Projects | 83.8 | 44.3 | 24.4 | 15.1 |
| New Projects (b) | 116.6 | 9.5 | 36.1 | 71.0 |
| Premier and Cabinet |  |  |  |  |
| Existing Projects | 632.8 | 439.0 | 117.9 | 76.0 |
| New Projects | 30.6 | .. | 23.2 | 7.4 |
| State and Regional Development |  |  |  |  |
| Existing Projects | 3.1 | 1.5 | 1.1 | 0.5 |
| New Projects | 6.0 | .. | 4.3 | 1.8 |
| Treasury and Finance |  |  |  |  |
| Existing Projects | 150.3 | 121.5 | 27.3 | 1.5 |
| New Projects | 14.5 | .. | 8.5 | 6.0 |
| Parliament |  |  |  |  |
| Existing Projects | 7.1 | 0.5 | 5.2 | 1.4 |
| New Projects | 1.6 | .. | 1.6 | .. |
| Country Fire Authority |  |  |  |  |
| Existing Projects | 25.3 | 18.3 | 6.1 | 0.8 |
| New Projects (b) | 21.2 | 0.6 | 19.6 | 1.0 |
| Metropolitan Fire and Emergency Services Board |  |  |  |  |
| Existing Projects | 54.5 | 15.3 | 14.7 | 24.5 |
| New Projects | 42.2 | .. | 15.9 | 26.4 |
| Total Existing Projects | 4 688.3 | 1 753.7 | 1 049.2 | 1 885.4 |
| Total New Projects | 1 898.6 | 18.8 | 545.7 | 1 334.1 |
| Total Projects | 6 587.0 | 1 772.5 | 1 594.9 | 3 219.5 |

Source: Department of Treasury and Finance

Notes:

(a)	Summary of expenditure for projects listed in Chapter 3.

(b)	Includes new projects announced prior to 2001-02 Budget with expenditure commencing prior 30 June 2001.

## Funding general government sector asset investments

- Preserving the level of capital stock used to deliver services is broadly achieved by ensuring that investment in refurbishing and replacing assets is at least equivalent to the expected depreciation of the asset stock during the year.

- The Government has maintained ongoing budget investment in infrastructure at a minimum of 1 per cent of GSP. In addition to this, the Government has also created the $1.175 billion Growing Victoria infrastructure reserve to provide a major boost to the State’s infrastructure over the next four years.

- The sources of funding applied to deliver the asset investment program in the general government sector include:

- financial assets accumulated by departments;

- annual appropriations for additions to the department’s net asset base;

- annotated appropriations representing net retained receipts from approved asset sales; and

- own-source non-public account revenue of individual public agencies including retained earnings and revenue generated from donantions and fund raisings.

- Table 2.2 provides a summary of the sources of funding for total Victorian general government sector asset investment for the 2000-2001 and 2001-02 Budgets.

- Table 2.2: Victorian general government sector asset investment funding

($ million)

|  | 2000-2001 Budget | 2001-2002 Budget |
| --- | --- | --- |
| Financial Assets (attribuTable to depreciation expense) | 725.5 | 877.6 |
| Appropriation for increases in net asset base (a) | 477.8 | 713.8 |
| Retained Asset Sales Receipts | 36.7 | 22.4 |
| Non-Public Account and Other (including retained earnings) (b) | 86.0 | 228.4 |
| Total general government sector purchase of fixed assets | 1 326.0 | 1 842.2 |

Source: Department of Treasury and Finance

Note:

(a)	Includes carryovers of previous years.

(b)	Includes asset investment funded by own source revenue in schools, TAFES and hospitals.

Table 2.2 highlights that the primary source of State government funding for asset investment in 2001-02 is financial assets attribuTable to depreciation expense and appropriations for increases in the net asset base.

### Commonwealth programs

- The Commonwealth Government provides capital funds to the State on terms and conditions aimed at achieving particular Commonwealth objectives. In accepting these grants the Victorian Government seeks to ensure that:

- all asset investments are subject to the same evaluation criteria as those that are State-funded;

- State contributions are linked to output provision rather than input matching, and take account of whether they can be accommodated within the State’s fiscal plans; and

- asset investment planning and implementation complement and reinforce State investment requirements wherever practicable.

- Under the current Commonwealth-State Housing Agreement, the State receives annual allocations from the Commonwealth which, together with the State’s matching contributions, are transferred as capital grants through the Department of Human Services to the Office of Housing. The Office, which is classified as a Public Trading Enterprise (PTE), uses these funds and its internally generated resources to acquire additional rental units, improve existing public and community-based rental housing and make grants to housing related organisations. Annual allocations to these programs are determined by the Minister for Housing, with the approval of the Treasurer.

- Further information on Commonwealth supported asset investments is provided in Table 2.3. This category includes projects for housing, TAFE Institutes and roads. These estimates reflect the existing agreements only and may be subject to change in the future.

- Table 2.3: Commonwealth supported projects – 2001-02(a)

($ million)

|  | Total Estimated Investment | Expected Expenditure to 30.6.2001 | Estimated Expenditure 2001-02 | Remaining Expenditure |
| --- | --- | --- | --- | --- |
| Housing Projects |  |  |  |  |
| Existing Projects | 244.2 | 116.0 | 120.0 | 8.3 |
| New Projects | 179.7 | 0.2 | 156.3 | 23.2 |
| Road Projects (b) |  |  |  |  |
| Existing Projects | 798.0 | 142.0 | 133.0 | 523.0 |
| New Projects | 245.0 | .. | 50.3 | 194.7 |
| TAFE Institutes |  |  |  |  |
| Existing Projects | 39.4 | 4.8 | 19.1 | 15.5 |
| New Projects (c) | .. | .. | .. | .. |
| Total Existing Projects | 1 081.6 | 262.7 | 272.1 | 546.8 |
| Total New Projects | 424.7 | 0.2 | 206.6 | 217.9 |
| Total Projects | 1 506.3 | 263.0 | 478.6 | 764.7 |

Source: Department of Treasury and Finance

Notes:

(a) 	Includes Commonwealth and Commonwealth-State funded projects listed in Chapters 3 and 4.

- Includes Commonwealth funded National Highways and Federal Roads of National Importance projects.

- Projects are yet to be announced.

### Dedicated funds

- Funding for certain categories of asset investments is provided from specific dedicated sources, either under legislation or as a consequence of government policy. Planning for these investments is subject to the same evaluation procedures as for other budget sector projects, but annual expenditure on them is dependent on the availability of funding from these dedicated sources.

The Better Roads Victoria (BRV) program provides funding for the maintenance and upgrading of Victoria’s metropolitan and rural roads system. One third of the funding from the program is allocated to rural roads; one third to outer metropolitan roads; and one third to metropolitan roads. Until 1997, the program was funded from a 3 cents per litre ‘petrol levy’ collected with the fuel franchise fee. However, as a consequence of a decision by the High Court in 1997, all petroleum franchise fees previously levied by the states have been replaced by Commonwealth excises. Funds approximately equivalent to the former ‘petrol levy’ were then continued to support the BRV program. Depending upon the scope, BRV projects are determined by the Minister for Transport, the Treasurer and the Expenditure Review Committee of Cabinet. Specific projects that form the BRV program are identified in Chapter 3, General Government Sector Asset Investment Program 2001-02.

- The proceeds from the sales of non-core and surplus education assets are made available for re-investment in education facilities. This re-investment includes the improvement and refurbishment of existing school and TAFE Institute facilities and the enhancement of education services with new technology.

- The Community Support Fund (CSF) is established under the Gaming Machine Control Act 1991. Under the Act, funds in the CSF may be applied for community enhancement in the areas of sport and recreation, community services, arts and tourism. Funds may be used either for asset investment or to meet output provision costs. Budget sector proposals for CSF financed asset initiatives follow the normal planning and appraisal processes for approval.

- Table 2.4 summarises 2001-02 asset investments that are committed against ‘dedicated’ funds on projects listed in Chapter 3, General Government Sector Asset Investment Program 2001-02.

- Table 2.4: Dedicated funds – asset investment projects – 2001-02

($ million)

|  | Total Estimated Investment | Expected Expenditure to 30.6.2001 | Estimated Expenditure 2001-02 | Remaining Expenditure |
| --- | --- | --- | --- | --- |
| Better Roads |  |  |  |  |
| Existing Projects | 781.6 | 232.6 | 183.7 | 365.2 |
| New Projects (a) | .. | .. | .. | .. |
| Education Sector (b) |  |  |  |  |
| Existing Projects | .. | .. | .. | .. |
| New Projects | 18.9 | .. | 18.9 | .. |
| Community Support Fund |  |  |  |  |
| Existing Projects | 6.4 | 1.8 | 3.4 | 1.2 |
| New Projects | .. | .. | .. | .. |
| Total Existing Projects | 788.0 | 234.4 | 187.1 | 366.4 |
| Total New Projects | 18.9 | .. | 18.9 | .. |
| Total Projects | 806.8 | 234.4 | 206.0 | 366.4 |

Source: Department of Treasury and Finance

Note:

(a)	New projects for 2001-02 are yet to be approved by the Minister for Transport

(b) 	The $18.9 million has been provided in the Budget for the purposes of:

-	school refurbishment and improvement projects mainly financed from the proceeds of sales of surplus assets ($13.7 million); and

-	technical and further education projects from the proceeds of sales of surplus assets ($5.2 million).

# Major public trading enterprises asset investments

- The investment program of the major Public Trading Enterprises (PTEs) includes the asset investment programs of corporatised PTEs, other authorities such as the non-metropolitan urban and rural water businesses and the Office of Housing. These agencies are accountable for managing public assets valued in total at $24.9 billion at 30 June 2000.

Financing for these projects may include private sector contributions, for example, from developers in the water sector and, in some circumstances, from Commonwealth Government specific purpose payments. Other financing may include the take-up of private equity interests.

Table 2.5 provides a summary of major new and ongoing asset investment projects in asset intensive non-general government sector agencies (see Chapter 4, Major Public Trading Enterprises Asset Investment Program 2001-02 for details). Minor asset investments, where the total estimated investment is less than $100 000, are not listed. The investments listed reflect data available at the time of publication.

Table 2.5: Major Public Trading Enterprises asset investment program 2001-02 – summary (a)

($ million)

| Project Description | Total Estimated Investment | Expected Expenditure to 30.6.2001 | Estimated Expenditure 2001-02 | Remaining Expenditure |
| --- | --- | --- | --- | --- |
| Gippsland and Southern Rural Water |  |  |  |  |
| Existing Projects | 1.7 | 0.7 | 0.8 | 0.2 |
| New Projects (b) | 8.2 | 0.9 | 3.4 | 3.9 |
| Goulburn-Murray Rural Water |  |  |  |  |
| Existing Projects | 162.3 | 30.9 | 25.8 | 105.7 |
| New Projects | 10.7 | .. | 3.7 | 7.0 |
| Non-Metropolitan Water Authorities |  |  |  |  |
| Existing Projects | 585.4 | 117.9 | 156.7 | 307.8 |
| New Projects | 212.5 | .. | 54.3 | 158.0 |
| Office of Housing |  |  |  |  |
| Existing Projects | 244.2 | 116.0 | 120.0 | 8.3 |
| New Projects (b) | 179.7 | 0.2 | 156.3 | 23.2 |
| Sunraysia Rural Water |  |  |  |  |
| Existing Projects | 12.9 | 2.1 | 3.0 | 7.8 |
| New Projects (b) | 3.5 | 0.3 | 1.2 | 2.1 |
| Wimmera-Mallee Rural Water |  |  |  |  |
| Existing Projects | 52.0 | 36.4 | 5.0 | 10.6 |
| New Projects (b) | 6.7 | 0.5 | 6.2 | .. |
| Total Existing Projects | 1 058.4 | 304.0 | 311.2 | 440.2 |
| Total New Projects | 421.3 | 1.9 | 225.0 | 194.2 |
| Total Projects | 1 479.7 | 305.9 | 536.2 | 634.4 |

Source: Department of Treasury and Finance

Note:

(a)	Summary of investment for projects listed in Chapter 4.

(b)	The corporate planning cycle for some agencies required expenditure on some new projects to commence prior to 30 June 2001.

For the major corporatised PTEs and public financial enterprises (PFEs), the asset investment programs operate in the context of their three-year corporate plans. The corporate plans set out the strategic directions for each PTE and PFE over the planning period and include key performance indicators. Information on total investment undertaken by corporatised PTEs and PFEs is provided in summary form in Table 2.6.

Table 2.6: Asset investment program of selected major public trading and financial enterprises 2001-02(a) (b)

($ million)

|  | Actual Investment 1999-2000 | Estimated Investment 2000-2001 (b) |
| --- | --- | --- |
| Melbourne Water Corporation | 105.2 | 124.0 |
| Yarra Valley Water Ltd | 46.4 | 48.3 |
| South East Water Ltd | 38.7 | 45.0 |
| City West Water Ltd | 10.9 | 13.0 |
| Melbourne Port Corporation | 11.6 | 36.0 |
| Overseas Projects Corporation of Victoria | 0.1 | 0.0 |
| Victorian Channels Authority | 6.5 | 3.3 |
| Urban Land Corporation | 0.7 | 1.1 |
| State Trustees Limited | 2.1 | 2.5 |
| Victorian Energy Networks Corporation | 2.1 | 1.1 |
| Transport Accident Commission | 1.4 | 0.8 |
| Total Asset Investment Program | 225.8 | 275.1 |

Source: Department of Treasury and Finance

Note:

(a) 	The Public Trading Enterprises (PTEs) are Government-owned entities which provide goods and services for sale in a commercial market place. PTEs meet the competitive neutrality guidelines established under the National Competition Principles Agreement. One of the objectives of these major corporatised PTEs is that they operate in an environment that aims to mirror the commercial and competitive disciplines facing private sector firms. It is therefore inappropriate to provide more than summary details of the asset investment programs for these PTEs.

(b) 	The asset investment program shown in this Table is based on the capital expenditure programs outlined in the respective PTEs' 2000-2001 corporate planning documents.

# Private sector investment in State infrastructure

- Current major investment projects involving the private sector in the provision of public infrastructure are summarised below. These projects represent total estimated capital expenditure of approximately $3 125 million, and include:

| - County Court (a) | - Mobile Data Network |
| --- | --- |
| - Berwick Community Hospital | - Regional Fast Rail |
| - Alfred Hospital Carpark | - Film and Television Studio |
| - Westgate Container Terminal | - Scoresby Transport Corridor |
| - Box Hill Hospital Carpark | - VicTrack Fibre Optic |
| - Spencer Street Station Redevelopment | - Wodonga Wastewater Treatment Plant |
| - Echuca Rochester Wastewater Treatment | - Altona Wastewater Treatment Plant |

Note:

(a)	Currently under construction, contract can be accessed via the Government’s website: http://tenders.vic.gov.au/contracts/public

- The projects listed are those either currently being built, undergoing a tendering process or those for which a tender is anticipated to be called during 2001-02. At this stage, the total estimated capital expenditure is indicative, as the final costs may be affected by project financing and construction risks that are borne by the private sector.

## Partnerships Victoria

The Government is committed to maximising the level of infrastructure spending through a responsible use of the resources of both the public and private sectors. To this end, the Government’s Partnerships Victoria policy establishes a framework for partnerships between the public and private sectors for the provision of public infrastructure and related ancillary services.

Partnerships Victoria is about creating partnerships between the Government and private businesses in which improved value for money is achieved by utilising the innovation capabilities and skill of both to deliver performance improvements and efficiency savings. The choice between public and private provision of infrastructure is based on an assessment of the needs of each project and is tested against a rigorous public interest test. This framework ensures that investment decisions are based on merit and outcomes are judged on the public benefits obtained.

Partnerships Victoria guidance materials, including the publications, Overview, Practitioners’ Guide, Risk Allocation and Contractual Issues and Public Sector Comparator, assist implementation of the policy and serve a Government desire to ensure that project delivery processes are as efficient, consistent and reliable as possible.

Chapter Three: General Government Sector Asset Investment Program 2001-02

# Education, Employment and Training

- Existing Projects

| ($ thousand) |  |  |  |  |
| --- | --- | --- | --- | --- |
| Project Description | Total Estimated Investment | Expected Expenditure to 30.6.2001 | Estimated Expenditure 2001-02 | Remaining Expenditure |
| School Education |  |  |  |  |
| Altona Meadows Primary School - Stage 1 - GPCx 12 upgrade (Altona Meadows) | 1 375 | 316 | 1 059 | .. |
| Ascot Vale Primary School – Stage 2 - facilities development (Ascot Vale) | 380 | 309 | 71 | .. |
| Ascot Vale West Primary School - multi-purpose / art/craft upgrade (Ascot Vale) | 390 | 245 | 145 | .. |
| Solway Primary School - staff admin., multi-purpose, library, art/craft (Ashburton) | 935 | 70 | 865 | .. |
| Aspendale Gardens Primary School - new school (Aspendale Gardens) | 3 500 | 2 145 | 1 355 | .. |
| Bellbrae Primary School - redevelopment (Bellbrae) | 770 | 85 | 685 | .. |
| Belmont High School - Stage 2 (Belmont) | 2 940 | 1 859 | 1 081 | .. |
| Coatesville Primary School - fire reinstatement (Bentleigh East) | 1 000 | 43 | 957 | .. |
| Berwick Primary School - replacement school (Berwick) | 4 800 | .. | 4 800 | .. |
| Berwick Secondary College - redevelop to 1100 standard (tech & music) (Berwick) | 1 367 | 1 287 | 80 | .. |
| Berwick South Secondary College - new school - Stage 1 (Berwick) | 4 500 | 1 031 | 3 469 | .. |
| Dinjerra Primary School - Stage 2 - library/staff admin/GPC (Braybrook) | 250 | 157 | 93 | .. |
| Chirnside Park Primary School - GPCs (Chirnside Park) | 970 | 482 | 488 | .. |
| Clayton North Primary School - GPCs, library, multi-purpose, canteen (Clayton North) | 990 | 67 | 923 | .. |
| Cobram Secondary College - demolish excess, upgrades technology/arts/commerce (Cobram) | 1 195 | 184 | 1 011 | .. |
| Moreland City College - Stage 2 (Coburg) | 2 475 | 1 728 | 747 | .. |
| Craigieburn Primary School - school relocation (Craigieburn) | 3 624 | 92 | 3 532 | .. |
| Cranbourne Specialist School - new school (Cranbourne East) | 3 500 | 1 325 | 2 175 | .. |
| Yarra Road Primary School - GPC, student toilets (Croydon) | 850 | 814 | 36 | .. |
| Doncaster Primary School - GPCs, car park (Doncaster) | 715 | 54 | 661 | .. |
| Donburn Primary School - fire reinstatement (Doncaster East) | 1 000 | 67 | 933 | .. |
| Milgate Primary School - Stage 2, music, PE, staff administration (Doncaster East) | 1 158 | 1 123 | 35 | .. |
| Dromana Secondary College - Stage 1 - library upgrade to standard (Dromana) | 715 | 64 | 651 | .. |
| Edithvale Primary School - Stage 2 - redevelopment (Edithvale) | 615 | 36 | 579 | .. |
| St Helena Secondary College - Stage 1 - info tech, home eco & GPCs (Eltham North) | 1 715 | 156 | 1 559 | .. |
| Elwood College - refurbish following asbestos removal (Elwood) | 1 375 | 202 | 1 173 | .. |
| Aberfeldie Primary School - SRP - Stage 2 - 4 GPC & staff/admin (Essendon) | 605 | 47 | 558 | .. |
| Buckley Park Secondary College - PE, performing arts (Essendon) | 833 | 799 | 34 | .. |
| Footscray City Secondary College - technology (Footscray) | 1 120 | 875 | 245 | .. |
| South Gippsland Secondary College - Stage 1 - redevelopment (Foster) | 2 750 | 333 | 2 417 | .. |
| Gisborne Secondary College - permanent facilities (Gisborne) | 1 705 | 1 499 | 206 | .. |
| Gladstone Park Secondary College - additional accommodation (Gladstone Park) | 3 542 | 2 694 | 848 | .. |
| Greenvale Primary School - classroom, library and admin upgrade (Greenvale) | 1 115 | 1 069 | 46 | .. |
| Grovedale Secondary College - Stage 2 (Grovedale) | 1 060 | 823 | 237 | .. |
| Hampton Park Secondary College - Stage 1 - redevelopment (Hampton Park) | 1 130 | 1 016 | 114 | .. |
| Healesville Primary School - GPC, library, art/craft, staff admin. (Healesville) | 1 320 | 198 | 1 122 | .. |
| Sydenham Secondary College - new school - Stage 2 (Hillside) | 3 880 | 149 | 3 731 | .. |
| Horsham College - admin, technology, special developmental school (Horsham) | 3 950 | 2 450 | 1 500 | .. |
| Kangaroo Flat Primary School - replacement school (Kangaroo Flat) | 3 500 | .. | 3 500 | .. |
| Lalor North Secondary College - Stage 1 - GPC, student lounge & lecture (Lalor) | 1 025 | 71 | 954 | .. |
| Macleod College - Stage 3 - staff admin upgrade (Macleod) | 505 | 415 | 90 | .. |
| Malvern Central School (P-9) - library redevelopment & staff admin (Malvern) | 1 650 | 134 | 1 516 | .. |
| MacRobertson Girls High School - facilities refurbishment (Melbourne) | 3 054 | 2 985 | 69 | .. |
| Melton Secondary College - technology / music drama (Melton) | 2 060 | 1 867 | 193 | .. |
| Wedge Park Primary School - Stage 3 - GPC x 8 (Melton) | 840 | 277 | 563 | .. |
| Mentone Autistic - replacement (Mentone) | 2 574 | 2 338 | 236 | .. |
| Mildura Special Development School - permanent facilities - Stage 2 (Mildura) | 815 | 103 | 712 | .. |
| Mill Park Primary School - Stage 1 - classroom upgrade (Mill Park) | 950 | 363 | 587 | .. |
| Mont Albert Primary School - staff admin., GPCs, canteen, PE & library (Mont Albert) | 1 540 | 1 233 | 307 | .. |
| Mooroolbark East Primary School - staff admin. (Mooroolbark) | 330 | 234 | 96 | .. |
| Kunyung Primary School - Stage 1 - permanent facilities (Mount Eliza) | 1 170 | 1 098 | 72 | .. |
| Kunyung Primary School - Stage 2 - redevelopment (Mount Eliza) | 825 | 60 | 765 | .. |
| Mount Eliza Secondary College - technology upgrade & staff/admin upgrade (Mount Eliza) | 1 470 | 1 340 | 130 | .. |
| Narre Warren South Secondary College - new school - Stage 1 (Narre Warren) | 4 500 | 1 974 | 2 526 | .. |
| Narre Warren South Primary School - new school (Narre Warren South) | 3 500 | .. | 3 500 | .. |
| Newstead Primary School - redevelopment (Newstead) | 690 | 648 | 42 | .. |
| Northcote High School - Stage 3 - redevelopment (Northcote) | 1 325 | 114 | 1 211 |  |
| Numurkah Secondary College - demolish excess, student toilets, PE facility (Numurkah) | 850 | 5 | 845 | .. |
| Blackburn Lake Primary School - fire reinstatement (Nunawading) | 1 000 | 234 | 766 | .. |
| Oakleigh South Primary School - replacement school (Oakleigh South) | 1 980 | 1 493 | 487 | .. |
| Ormond Primary School - GPCs, M/P, admin. (Ormond) | 935 | 76 | 859 | .. |
| Portland North Primary School - redevelopment (Portland) | 900 | 314 | 586 | .. |
| Portland Secondary College - Stage 3 - science/home eco/art (Portland) | 2 105 | 138 | 1 967 | .. |
| Melbourne Girls Secondary College - Stage 2 - music drama (Richmond) | 805 | 168 | 637 | .. |
| Melbourne Girls Secondary College - Stage 3 - gym, science and S/A upgrade (Richmond) | 1 870 | 779 | 1 091 | .. |
| Ringwood Secondary College - GPC, personal develop, library, staff admin. (Ringwood) | 2 855 | 1 119 | 1 736 | .. |
| Ringwood Secondary College - music/drama, GPCs (Ringwood) | 1 004 | 756 | 248 | .. |
| Robinvale Secondary College - Upgrade (Robinvale) | 1 485 | 1 412 | 73 | .. |
| Rosanna Primary School - multi-purpose, music and canteen upgrade (Rosanna) | 420 | 94 | 326 | .. |
| Roxburgh Park Primary School - New School (Roxburgh Park) | 3 500 | 1 465 | 2 035 | .. |
| Rutherglen High School - technology / arts upgrades/GPCs (Rutherglen) | 1 040 | 999 | 41 | .. |
| Rye Primary School - replacement (Rye) | 4 322 | 573 | 3 749 | .. |
| Shepparton Special (Verney Road) - special schools consolidation (Shepparton) | 2 529 | 1 604 | 925 | .. |
| Caulfield South Primary School - M/P, canteen & toilets (South Caulfield) | 550 | 53 | 497 | .. |
| St Albans Meadows Primary School - Stage 1 - GPC x 8 upgrade (St Albans) | 880 | 112 | 768 | .. |
| St Albans Secondary College - Stage 1 - technology & PE (St Albans) | 1 705 | 1 396 | 309 | .. |
| Strathmore Secondary College - major upgrade - Stage 2 (Strathmore) | 2 185 | 245 | 1 940 | .. |
| Chatham Primary School - GPCs, staff admin. (Surrey Hills) | 825 | 19 | 806 | .. |
| Swan Hill Secondary College - consolidation, Stage 2 (Swan Hill) | 1 980 | 1 822 | 158 |  |
| Sydenham Secordary College - Stage 1- new school (Sydenham) | 4 748 | 4 404 | 344 | .. |
| Tatura Primary School - library upgrade / staff admin. upgrade (Tatura) | 630 | 539 | 91 | .. |
| Terang P-12 College - redevelopment Stage 1 (Terang) | 985 | 787 | 198 | .. |
| Tooradin Primary School - permanent GPCs (Tooradin) | 825 | 71 | 754 | .. |
| Torquay Primary School - new school relocation (Torquay) | 4 349 | 3 730 | 619 | .. |
| Traralgon (Grey St) Primary School - library/GPCs (Traralgon) | 1 830 | 1 489 | 341 | .. |
| Tyabb Primary School - GPCs & staff admin. in permanent (Tyabb) | 1 320 | 81 | 1 239 | .. |
| Various schools - planning projects - schools (Various) | 2 000 | 2 000 | .. | .. |
| Various schools - RelocaTable Upgrade Program (Various) | 14 000 | 7 000 | 7 000 | .. |
| Weeden Heights Primary School - GPCs, staff admin. (Vermont South) | 1 215 | 1 106 | 109 | .. |
| Wangaratta Primary School - GPCs, art/craft, library, staff admin. (Wangaratta) | 920 | 766 | 154 | .. |
| Warragul Regional College - library/art/technology (Warragul) | 2 010 | 1 069 | 941 | .. |
| Warrnambool Primary School - staff administration, GPCs, music, PE, canteen (Warrnambool) | 992 | 953 | 39 | .. |
| Warrnambool Secondary College - Stage 2 - science/art (Warrnambool) | 1 995 | 1 574 | 421 | .. |
| Watsonia North Primary School - upgrade (Watsonia) | 450 | 80 | 370 | .. |
| Wedderburn P-12 College - P-12 implementation (Wedderburn) | 1 340 | 1 097 | 243 | .. |
| Manorvale Primary School - Stage 1 - GPC x 10 upgrade (Werribee) | 1 100 | 80 | 1 020 | .. |
| Boardwalk Primary School (Pt Cook) - new school (Western Gardens) | 3 500 | 699 | 2 801 | .. |
| Upper Yarra Secondary College - technology/ bus loop (Yarra Junction) | 2 050 | 87 | 1 963 | .. |
| New Classrooms Program - provision of new classrooms (Various) | 32 000 | 22 532 | 9 468 | .. |
| Training and Further Education |  |  | .. |  |
| East Gippsland Institute of TAFE (Bairnsdale Campus) - Building One upgrade (Bairnsdale) | 900 | 50 | 850 | .. |
| Chisholm Institute of TAFE - Berwick stage 2 technology centre (Berwick) | 2 000 | 130 | 1 870 | .. |
| RMIT (Brunswick Campus) - Fashion Industry Centre (Brunswick) | 1 300 | 50 | 1 250 | .. |
| Bendigo Institute of TAFE - Stage 5 relocation (Echuca) | 3 220 | 1 060 | 2 160 | .. |
| Victoria University of Technology (Footscray Nicholson Campus) - refurbishment of Beanland Building (Footscray) | 1 400 | 420 | 980 | .. |
| Chisholm Institute of TAFE - Frankston nursing building (Frankston) | 2 650 | 1 175 | 1 475 | .. |
| Chisholm Institute of TAFE - replacement and expansion at Frankston Campus (Frankston) | 1 565 | 250 | 1 315 | .. |
| East Gippsland Institute of TAFE - Forestech Stage 2 (Kalimna West) | 950 | 50 | 900 | .. |
| William Angliss Institute of TAFE - development of Cybercentre (Melbourne) | 1 400 | 90 | 1 310 | .. |
| Sunraysia Institute of TAFE (Mildura Campus) - redevelop engineering workshops (Mildura) | 1 750 | 604 | 1 146 | .. |
| Central Gippsland Institute of TAFE (Yallourn Campus) - asset rationalisation (Newborough) | 4 985 | 175 | 4 810 | .. |
| Chisholm Institute of TAFE - permanent buildings (Wonthaggi) | 1 300 | 1 140 | 160 | .. |
| Special/Other |  |  |  |  |
| Human Resource Management System - further development (Statewide) | 1 625 | 709 | 916 | .. |
| Statewide - TAFE - online information/help facility 'Pathways to TAFE' (Statewide) | 800 | 414 | 386 | .. |
| Various - TAFE - replacement of obsolete training equip (Various) | 20 000 | 5 030 | 5 000 | 9 970 |
| Various schools - expand & refresh computers in schools (Various) | 28 000 | 7 000 | 7 000 | 14 000 |
| Various TAFE Institutes - communications infrastructure (Various) | 3 500 | 2 696 | 804 | .. |
| Victorian Curriculum and Assessment Authority (Nee Board of Studies) - VASS computers | 1 900 | 1 340 | 560 | .. |
| Commonwealth Supported Projects |  |  | .. |  |
| Kangan Batman Institute of TAFE - Regional Learning Centre - establishment of a purpose built facility (Broadmeadows) | 3 800 | 182 | 3 618 | .. |
| Chisholm Institute of TAFE - replacement of teaching facilities at Cleeland Tech. School with purpose built facilities (Dandenong) | 8 040 | .. | 1 000 | 7 040 |
| Northern Metropolitan Institute of TAFE - relocation of Parkville & Collingwood (Fairfield) | 10 950 | 3 720 | 6 035 | 1 195 |
| Royal Melbourne Institute of Technology - refurbishment of Building 57 (Melbourne) | 5 005 | 100 | 2 705 | 2 200 |
| Gordon Institute of TAFE - relocate centre of building & construction (Moorabool) | 5 200 | 250 | 2 200 | 2 750 |
| South Western Institute of TAFE - Stage 2 - campus redevelopment (Warrnambool) | 6 355 | 500 | 3 500 | 2 355 |
| Total Existing Projects | 331 016 | 133 299 | 158 207 | 39 510 |

Source: Department of Education, Employment and Training

Education, Employment and Training

- New projects for commencement in 2001-02

| ($ thousand) |  |  |  |  |
| --- | --- | --- | --- | --- |
| Project Description | Total Estimated Investment | Expected Expenditure to 30.6.2001 | Estimated Expenditure 2001-02 | Remaining Expenditure |
| School Education |  |  |  |  |
| Allansford & District Primary School - construct library (Allansford) | 168 | .. | 101 | 67 |
| Allansford & District Primary School - Technology Enhanced Classrooms (Allansford) | 1 087 | .. | 652 | 435 |
| Altona Secondary College - Modernise science and technology (Altona) | 1 384 | .. | 415 | 969 |
| Seaholme Primary School - Stage 1: Technology Enhanced Classrooms (Altona) | 1 363 | .. | 681 | 682 |
| Bacchus Marsh Science and Technology Centre - Upgrade and Refurbish (Bacchus Marsh) | 4 000 | .. | 1 800 | 2 200 |
| Pleasant Street Primary School - Stage 2, Permanent Technology Enhanced Classrooms (Ballarat) | 1 498 | .. | 749 | 749 |
| Mt Pleasant Primary School - 4 New Technology Enhanced Classrooms (Ballarat) | 629 | .. | 377 | 252 |
| Mt Pleasant Primary School - Modernise library (Ballarat) | 203 | .. | 122 | 81 |
| Berwick Lodge Primary School - Technology Enhanced Classrooms (Berwick) | 429 | .. | 215 | 214 |
| Berwick South Secondary College - New school - Stage 2 (Berwick) | 4 500 | .. | 1 800 | 2 700 |
| Brentwood Park Primary School - Technology Enhanced Classrooms (Berwick) | 467 | .. | 234 | 233 |
| Boronia Primary School - Modernise library (Boronia) | 352 | .. | 211 | 141 |
| Boronia Primary School - Technology Enhanced Classrooms (Boronia) | 1 182 | .. | 709 | 473 |
| Box Hill Senior Secondary College - Modernisation of facilities (Box Hill) | 1 336 | .. | 668 | 668 |
| Box Hill Senior Secondary College - Modernise facilities (Box Hill) | 1 478 | .. | 443 | 1 035 |
| Braybrook Secondary College - New facilities (Braybrook) | 180 | .. | 90 | 90 |
| Brighton Primary School - Modernisation of facilities (Brighton) | 880 | .. | 440 | 440 |
| Broadmeadows Secondary College - Modernise facilities (Broadmeadows) | 1 111 | .. | 555 | 556 |
| Princess Elizabeth Junior School - New School (Burwood) | 2 500 | .. | 1 750 | 750 |
| Casterton Secondary College - ICT, Science and library facilities (Casterton) | 612 | .. | 367 | 245 |
| Casterton Secondary College - Technology Enhanced Classrooms (Casterton) | 482 | .. | 289 | 193 |
| Moreland City College - Modernise facilities (Coburg) | 639 | .. | 383 | 256 |
| Moreland City College - Information Technology (Coburg) (a) | 105 | .. | 63 | 42 |
| Corio Community College - reinstate facilities destroyed by fire (Corio) | 1 200 | .. | 720 | 480 |
| Courtenay Gardens Primary School - Technology Enhanced Classrooms (Cranbourne) | 784 | .. | 392 | 392 |
| Yarra Road Primary School - Modernise library (Croydon) | 244 | .. | 146 | 98 |
| Yarra Road Primary School - Technology Enhanced Classrooms (Croydon) | 647 | .. | 388 | 259 |
| Mackellar Primary School - Technology Enhanced Classrooms (Delahey) | 743 | .. | 446 | 297 |
| Mackellar Primary School - Modernise Library (Delahey) | 116 | .. | 70 | 46 |
| Drouin Secondary College - Modernise facilities (Drouin) | 2 009 | .. | 1 004 | 1 005 |
| Brighton Secondary College - replacement facilities destroyed by fire (East Brighton) | 600 | .. | 240 | 360 |
| Echuca East Primary School - Modernise library (Echuca) | 378 | .. | 227 | 151 |
| Echuca East Primary School - Redevelopment Stage 2 (Echuca) | 717 | .. | 430 | 287 |
| Thomas Mitchell Primary School - Technology Enhanced Classrooms (Endeavour Hills) | 412 | .. | 206 | 206 |
| Lalor North Secondary College - Modernise art facilities (Epping) | 71 | .. | 43 | 28 |
| Lalor North Secondary College - Modernise facilities (Epping) | 1 275 | .. | 765 | 510 |
| Essendon Keilor College (Essendon Campus) - Modernise technology facilities (Essendon) | 679 | .. | 334 | 345 |
| Lysterfield Primary School - Modernise facilities (Ferntree Gully) | 161 | .. | 81 | 80 |
| Fyans Park Primary School - Technology Enhanced Classrooms (Geelong) | 802 | .. | 401 | 401 |
| James Harrison Secondary College - School Redevelopment - IT, Science, Library (Geelong East) | 1 304 | .. | 782 | 522 |
| James Harrison Secondary College - Technology Enhanced Classroom (Geelong East) | 1 196 | .. | 718 | 478 |
| Box Forest Secondary College - Upgrade facilities (Glenroy) | 401 | .. | 241 | 160 |
| Box Forest Secondary College -Modernise IT facilities (Glenroy) | 148 | .. | 89 | 59 |
| Golden Square Primary School - Technology Enhanced Classrooms (Golden Square) | 746 | .. | 373 | 373 |
| Specimen Hill Secondary College - Modernise facilities (Golden Square) | 100 | .. | 100 | .. |
| Hampton Primary School - Modernise facilities (Hampton) | 851 | .. | 511 | 340 |
| Hampton Primary School - Modernise library (Hampton) | 352 | .. | 211 | 141 |
| Coral Park Primary School - Technology Enhanced Classrooms (Hampton Park) | 218 | .. | 109 | 109 |
| Hampton Park Secondary College - Modernise library (Hampton Park) | 1 252 | .. | 751 | 501 |
| Hampton Park Secondary College - Upgrade - Stage 2 (Hampton Park) | 1 200 | .. | 360 | 840 |
| Westernport Secondary College - Modernise Facilities (Hastings) | 376 | .. | 188 | 188 |
| Swinburne Senior Secondary College - Technology Enhanced Classrooms (Stage 2) (Hawthorn) | 907 | .. | 544 | 363 |
| Swinburne Senior Secondary College - Upgrade facilities (Hawthorn) | 714 | .. | 428 | 286 |
| Healesville Primary School - replacement facilities destroyed by fire (Healesville) | 1 400 | .. | 840 | 560 |
| Bellbridge Primary School - Technology Enhanced Classrooms (Hoppers Crossing) | 234 | .. | 117 | 117 |
| Mossfiel Primary School - Modernise physical education facilities (Hoppers Crossing) | 425 | .. | 255 | 170 |
| Mossfiel Primary School - Upgrade Library (Hoppers Crossing) | 90 | .. | 54 | 36 |
| Irymple South Primary School - modernise Library (Irymple) | 194 | .. | 116 | 78 |
| Irymple South Primary School - Technology Enhanced Classrooms (Irymple) | 921 | .. | 552 | 369 |
| Keilor Downs Primary School - Library Extension (Keilor Downs) | 158 | .. | 95 | 63 |
| Keilor Downs Primary School - Technology Enhanced Classrooms (Keilor Downs) | 642 | .. | 385 | 257 |
| Kew High School - Modernise facilities (Kew East) | 793 | .. | 476 | 317 |
| Kew High School - Upgrade facilities (Kew East) | 1 887 | .. | 1 132 | 755 |
| Kooweerup Secondary College - Modernise facilities (Kooweerup) | 1 754 | .. | 1 052 | 702 |
| Kooweerup Secondary College - Technology Enhanced Classrooms (Kooweerup) | 479 | .. | 287 | 192 |
| Lang Lang Primary School - Modernise library (Lang Lang) | 200 | .. | 120 | 80 |
| Lang Lang Primary School - Technology Enhanced Classrooms (Lang Lang) | 718 | .. | 431 | 287 |
| Langwarrin Park Primary School - Technology Enhanced Classrooms (Langwarrin) | 808 | .. | 404 | 404 |
| Lara Secondary College - construct new school (Lara) | 4 500 | .. | 1 350 | 3 150 |
| Leopold Primary School - Technology Enhanced Classrooms (Leopold) | 1 763 | .. | 881 | 882 |
| Birmingham Primary School - Modernise library (Lilydale) | 358 | .. | 215 | 143 |
| Birmingham Primary School - Technology Enhanced Classrooms (Lilydale) | 1 347 | .. | 808 | 539 |
| Lilydale Heights Secondary College - Technology Enhanced Classrooms (Lilydale) | 137 | .. | 82 | 55 |
| Lilydale Heights Secondary College - Upgrade facilities (Lilydale) | 507 | .. | 304 | 203 |
| Lucknow Primary School - Replacement School (Lucknow) | 2 500 | .. | 1 000 | 1 500 |
| Macleod College - Upgrade facilities (Macleod) | 367 | .. | 271 | 96 |
| Maffra Secondary College - Modernise art facilities (Maffra) | 461 | .. | 277 | 184 |
| Maffra Secondary College - Science/Technology upgrade (Maffra) | 2 544 | .. | 1 526 | 1 018 |
| Maryborough Education Precinct - Development of Educational Precinct - Stage 1 Planning (Maryborough) | 600 | .. | 600 | .. |
| Melton West Primary School - New facilities (Melton) | 675 | .. | 405 | 270 |
| Melton West Primary School - Upgrade library (Melton) | 316 | .. | 190 | 126 |
| Melton South Primary School - Extend Library (Melton South) | 350 | .. | 210 | 140 |
| Melton South Primary School - Refurbish and construct facilities (Melton South) | 755 | .. | 453 | 302 |
| Mentone Girls Secondary College - Modernise facilities (Mentone) | 1 098 | .. | 659 | 439 |
| Mentone Girls Secondary College - Technology Enhanced Classrooms (Mentone) | 1 573 | .. | 944 | 629 |
| Mildura SDS - Stage 3 Replacement School (Mildura) | 700 | .. | 350 | 350 |
| Mildura Secondary College - Modernise ICT facilities (Mildura) | 833 | .. | 416 | 417 |
| Mill Park Heights Primary School - Technology Enhanced Classrooms (Mill Park) | 536 | .. | 322 | 214 |
| Mill Park Heights Primary School - Upgrade library (Mill Park) | 222 | .. | 133 | 89 |
| Mitcham Primary School - Modernise library (Mitcham) | 242 | .. | 145 | 97 |
| Mitcham Primary School - Technology Enhanced Classrooms (Stage 2) (Mitcham) | 795 | .. | 477 | 318 |
| Mont Albert Primary School - Technology Enhanced Classrooms (Stage 2) (Mont Albert) | 869 | .. | 435 | 434 |
| Montmorency Secondary College - Library upgrade (Montmorency) | 212 | .. | 127 | 85 |
| Montmorency Secondary College - Technology Enhanced Classrooms (Montmorency) | 1 637 | .. | 982 | 655 |
| Mornington East Primary School - New School (Mornington) | 4 000 | .. | 1 600 | 2 400 |
| Maramba Primary School - Technology Enhanced Classrooms (Narre Warren) | 167 | .. | 83 | 84 |
| Narre Warren South Secondary College - New school - Stage 2 (Narre Warren) | 4 500 | .. | 1 800 | 2 700 |
| Hillsmeade Primary School - New School (Narre Warren South) | 4 000 | .. | 1 600 | 2 400 |
| Niddrie Secondary College - New facilities (Niddrie) | 379 | .. | 190 | 189 |
| Carwatha P- 12 - Technology Enhanced Classrooms (Noble Park) | 1 632 | .. | 979 | 653 |
| Carwatha P- 12 - Modernise facilities (Noble Park) | 518 | .. | 311 | 207 |
| Herne Hill Primary School - construct library (North Geelong) | 336 | .. | 202 | 134 |
| Herne Hill Primary School - Technology Enhanced Classrooms (North Geelong) | 1 040 | .. | 624 | 416 |
| North Geelong Secondary College - Modernise Science & Technology (Foods) facilities (North Geelong) | 1 017 | .. | 508 | 509 |
| Nyah District Primary School - Merger Stage 2 - Technology Enhanced Classrooms (Nyah West) | 759 | .. | 380 | 379 |
| Pakenham Consolidated School - Technology Enhanced Classrooms (Pakenham) | 281 | .. | 140 | 141 |
| Pakenham Hills Primary School - Technology Enhanced Classrooms (Pakenham) | 713 | .. | 357 | 356 |
| Pakenham Secondary College - Modernise facilities (Pakenham) | 1 340 | .. | 804 | 536 |
| Pakenham Secondary College - Library (Pakenham) (a) | 663 | .. | 398 | 265 |
| New Gene Technology Access Centre (Parkville) | 4 200 | .. | 2 200 | 2 000 |
| Pascoe Vale Girls Secondary College - Modernise facilities (Pascoe Vale) | 1 183 | .. | 710 | 473 |
| Pascoe Vale Girls Secondary College - Library (Pascoe Vale) (a) | 62 | .. | 37 | 25 |
| Bundarra Primary School - construct library (Portland) | 323 | .. | 194 | 129 |
| Bundarra Primary School - Technology Enhanced Classrooms (Portland) | 1 051 | .. | 631 | 420 |
| Red Cliffs Secondary College - Library (Red Cliffs) | 685 | .. | 411 | 274 |
| Red Cliffs Secondary College - Upgrade Stage 2 (Red Cliffs) | 705 | .. | 423 | 282 |
| Merrilands P-12 - Modernise facilities (Reservoir) | 448 | .. | 269 | 179 |
| Merrilands P-12 - Modernise Technology Facilities (Reservoir) | 425 | .. | 255 | 170 |
| Heany Park Primary School - Technology Enhanced Classrooms (Rowville) | 561 | .. | 337 | 224 |
| Heany Park Primary School - Library (Rowville) (a) | 52 | .. | 31 | 21 |
| Rowville Primary School - Modernise facilities (Rowville) | 909 | .. | 455 | 454 |
| Roxburgh Park Secondary College - Construct new school (Roxburgh Park) | 4 930 | .. | 3 451 | 1 479 |
| Sandringham Primary School - Technology Enhanced Classrooms (Sandringham) | 939 | .. | 469 | 470 |
| Sebastopol Secondary College - modernise science facilities (Sebastopol) (a) | 786 | .. | 472 | 314 |
| Sebastopol Secondary College - Technology enhanced classrooms, Staff/Admin, Physical Education (Sebastopol) | 1 560 | .. | 936 | 624 |
| Bourchier Street Primary School - Modernise facilities (Shepparton) | 1 681 | .. | 841 | 840 |
| Somerville Rise Primary School - Technology Enhanced Classrooms (Somerville) | 634 | .. | 317 | 317 |
| Springvale Primary School - Technology Enhanced Classrooms (Springvale) | 1 522 | .. | 913 | 609 |
| Springvale Primary School - Library (Springvale) (a) | 131 | .. | 79 | 52 |
| Albanvale Primary School - Technology Enhanced Classrooms (St Albans) | 1 408 | .. | 704 | 704 |
| Various Schools - Planning Projects - Schools (Statewide) | 2 000 | .. | 2 000 | .. |
| Strathmore Secondary College - Construction of Space Science Education Centre (Strathmore) | 6 400 | .. | 2 400 | 4 000 |
| Strathmore Secondary College - Modernise facilities (Strathmore) | 283 | .. | 170 | 113 |
| Strathmore Secondary College - Stage 3: Technology Enhanced Classrooms (Strathmore) | 1 040 | .. | 624 | 416 |
| Sunbury Secondary College - Modernise facilities (Sunbury) | 804 | .. | 482 | 322 |
| Sunbury Secondary College - Modernise library (Sunbury) | 389 | .. | 233 | 156 |
| Sunbury Secondary College - Technology Upgrade (Sunbury) | 1 956 | .. | 587 | 1 369 |
| Copperfield Secondary College - Construct new school - Stage Three (Sydenham) | 3 500 | .. | 700 | 2 800 |
| Kiewa Valley Primary School - Modernise library (Tangambalanga) | 201 | .. | 121 | 80 |
| Kiewa Valley Primary School - Technology Enhanced Classrooms & facilities (Tangambalanga) | 1 057 | .. | 634 | 423 |
| Taylors Lakes Primary School - Library Extension (Taylors Lakes) | 110 | .. | 66 | 44 |
| Taylors Lakes Primary School - Technology Enhanced Classrooms (Taylors Lakes) | 1 045 | .. | 627 | 418 |
| Thomastown Meadows Primary - Technology Enhanced Classrooms (Thomastown) | 723 | .. | 362 | 361 |
| Thomastown Primary School - Technology Enhanced Classrooms (Thomastown) | 696 | .. | 348 | 348 |
| Wales Street Primary School - Modernise facilities (Thornbury) | 556 | .. | 334 | 222 |
| Wales Street Primary School - Modernise library (Thornbury) | 328 | .. | 197 | 131 |
| Tylden Primary School - Technology Enhanced Classrooms and facilities (Tylden) | 843 | .. | 506 | 337 |
| Tylden Primary School - Library (Tylden) (a) | 120 | .. | 72 | 48 |
| Upwey High School - Stage 2 - Modernise facilities (Upwey) | 2 232 | .. | 670 | 1 562 |
| Wallan Primary School - 12 Technology Enhanced Classrooms, Music & PE facilities (Wallan) | 2 351 | .. | 1 411 | 940 |
| Wallan Primary School - modernise library (Wallan) | 128 | .. | 77 | 51 |
| Yarrunga Primary School - Technology Enhanced Classrooms and facilities (Wangaratta) | 564 | .. | 338 | 226 |
| Yarrunga Primary School - Upgrade Library (Wangaratta) (a) | 307 | .. | 184 | 123 |
| Warragul RC - Modernise technology facilities (Warragul) | 646 | .. | 388 | 258 |
| Warragul RC - Technology Enhanced Classrooms (Warragul) | 899 | .. | 539 | 360 |
| Merrivale Primary School - construct library (Warrnambool) | 109 | .. | 65 | 44 |
| Merrivale Primary School - Technology Enhanced Classrooms (Warrnambool) | 928 | .. | 557 | 371 |
| Warrnambool East Primary School - Library (Warrnambool) | 189 | .. | 113 | 76 |
| Warrnambool East Primary School - Technology Enhanced Classrooms (Warrnambool) | 912 | .. | 547 | 365 |
| Warrnambool West Primary School - Technology Enhanced Classrooms (Warrnambool) | 737 | .. | 369 | 368 |
| Forest Street Primary School - modernise facilities (Wendouree) | 1 158 | .. | 579 | 579 |
| Whittlesea Secondary College - Arts, Personal development (Whittlesea) | 553 | .. | 332 | 221 |
| Whittlesea Secondary College - Upgrade technology (Whittlesea) | 470 | .. | 282 | 188 |
| Wonga Park Primary School - Modernise library (Wonga Park) | 207 | .. | 124 | 83 |
| Wonga Park Primary School - Technology Enhanced Classrooms (Wonga Park) | 871 | .. | 523 | 348 |
| Woodford Primary School - Distance Education (Woodford) | 75 | .. | 45 | 30 |
| Woodford Primary School - Technology Enhanced Classrooms (Woodford) | 725 | .. | 435 | 290 |
| Iramoo Primary School - Modernise Library (Wyndhamvale) | 71 | .. | 43 | 28 |
| Iramoo Primary School - New and upgraded facilities (Wyndhamvale) | 784 | .. | 470 | 314 |
| Training and Further Education |  |  |  |  |
| Australian College of Wine (Ararat) (b) | 7 400 | .. | 4 000 | 3 400 |
| East Gippsland Institute of TAFE - Refurbish Buildings (Bairnsdale) | 510 | .. | 510 | .. |
| Ballarat vocational education and training centre - improved access to training (Ballarat) | 5 000 | .. | 2 000 | 3 000 |
| University of Ballarat - School of Mines - Refurbishment of Buildings (Ballarat) | 1 500 | .. | 600 | 900 |
| Goulburn Ovens Institute of TAFE - Benalla - Auditorium, classrooms & administration (Benalla) | 2 000 | .. | 900 | 1 100 |
| Box Hill Institute of TAFE - Enhance learning environments (Box Hill) | 6 500 | .. | 500 | 6 000 |
| Kangan Batman Institute of TAFE - Koorie Training Centre (Broadmeadows) | 2 300 | .. | 700 | 1 600 |
| Holmesglen Institute of TAFE - Enhance learning environments (Chadstone) | 3 800 | .. | 300 | 3 500 |
| Holmesglen Institute of TAFE - Fitout & Relocation of a Department (Chadstone) | 450 | .. | 450 | .. |
| Holmesglen Institute of TAFE - Refurbishment (Chadstone) | 610 | .. | 610 | .. |
| Education precinct in Gippsland - modernise facilities (Churchill) | 10 500 | .. | 2 500 | 8 000 |
| Kangan Batman Institute of TAFE - Flexible Learning Centre (Craigieburn) | 1 600 | .. | 1 600 | .. |
| Chisholm Institute of TAFE - Planning of new and replacement facilities (Dandenong) | 1 900 | .. | 900 | 1 000 |
| Northern Institute of TAFE - Epping - Modernise facilities (Epping) | 590 | .. | 590 | .. |
| VUT - Refurbishment (Footscray) | 1 200 | .. | 400 | 800 |
| Gordon Institute of TAFE - Modernise facilities (Geelong) | 12 700 | .. | 800 | 11 900 |
| Gordon Institute of TAFE - Fenwick St Campus - Refurbish Buildings (Geelong) | 2 900 | .. | 200 | 2 700 |
| TAFE - Land and Food Institute - Flexible Learning Technology centre (Glenormiston) | 900 | .. | 700 | 200 |
| East Gippsland Institute of TAFE - Forestech Campus - enhanced learning environment (Kalimna West) | 500 | .. | 500 | .. |
| East Gippsland TAFE/RMIT - Maritime Science/Eco-tourism and Marine Biology (Lakes Entrance) | 4 000 | .. | 300 | 3 700 |
| CAE - Refurbishment of CBD headquarters (Melbourne) | 4 000 | .. | 600 | 3 400 |
| William Angliss Institute of TAFE - Modernise facilities (Melbourne) | 945 | .. | 945 | .. |
| Sunraysia Institute of TAFE - Enhanced learning environment (Mildura) | 2 750 | .. | 200 | 2 550 |
| TAFE - AMES - Redevelop Individual learning centres at Springvale, Box Hill and Footscray (Statewide) | 500 | .. | 500 | .. |
| VUT Sunbury - Establishment of Conservatorium of Music (Sunbury) | 2 100 | .. | 630 | 1 470 |
| Sunraysia Institute of TAFE - Enhanced learning facilities (Swan Hill) | 4 000 | .. | 400 | 3 600 |
| Wodonga Institute of TAFE - Replacement Library and refurbishment (Wodonga) | 2 750 | .. | 1 700 | 1 050 |
| Special/Other |  |  |  |  |
| Better learning environments: modernisation of school facilities to incorporate ICT (Statewide) | 40 000 | .. | 20 000 | 20 000 |
| Bridging the Digital Divide (Statewide) | 23 000 | .. | 17 000 | 6 000 |
| Broadband ICT infrastructure for TAFE - Upgrade obsolete & deficient ICT (Statewide) | 19 000 | .. | 6 800 | 12 200 |
| Total New Projects | 332 200 | .. | 154 790 | 177 410 |
| Total Education, Employment and Training Projects | 663 216 | 133 299 | 312 997 | 216 920 |

Source: Department of Education, Employment and Training

Notes:

- Variations to New Project TEI and cashflows are due to project scope reassessment since the publication of the May 2001-02 Budget and incorporates the Growing Victoria portion of the project.

- This project will benefit Ararat, Eden Park, Yarra Glen and all Victorian wine regions.

# Human Services

- Existing Projects

| ($ thousand) |  |  |  |  |
| --- | --- | --- | --- | --- |
| Project Description | Total Estimated Investment | Expected Expenditure to 30.6.2001 | Estimated Expenditure 2001-02 | Remaining Expenditure |
| Neonatal Review - redevelopment/upgrade (5 metro/ 1 rural) | 2 000 | 1 240 | 200 | 560 |
| Ballarat Health Services - redevelopment (Ballarat) | 6 000 | 5 000 | 1 000 | .. |
| Ballarat Health Services (aged rehab services) - redevelopment of site (Ballarat) | 8 500 | 7 818 | 682 | .. |
| Ballarat Health Services stage 2 - redevelopment of site (Ballarat) | 20 500 | 17 154 | 3 346 | .. |
| Radiotherapy - service (Bendigo) | 10 000 | 3 200 | 6 500 | 300 |
| Milparinka - relocation (Brunswick) | 1 300 | 228 | 72 | 1 000 |
| Disability Facilities - redevelopment (Bundoora) | 9 303 | 8 091 | 500 | 712 |
| Larundel Hospital closure, stage 3 - implementation (Bundoora) | 4 547 | 2 528 | .. | 2 019 |
| Royal Women's Hospital - develop Stage 2 (Carlton) | 37 000 | .. | 5 500 | 31 500 |
| Colac Hospital - redevelopment of facilities (Colac) | 13 500 | 2 350 | 4 400 | 6 750 |
| Heatherton Psychiatric Hospital Relocation of Services (Dandenong) | 1 000 | 606 | 394 | .. |
| Royal Victorian Eye and Ear Hospital - implementation of 'hub and spoke' service model (East Melbourne) | 3 500 | 2 096 | 1 000 | 404 |
| Victorian Institute of Forensic Psychiatry (Fairfield) | 16 658 | 15 563 | 1 095 | .. |
| North Western Health Care Network Mental Health Services for kids - new facility (Footscray) | 6 000 | 1 306 | 4 000 | 694 |
| Frankston Hospital - redevelopment (Frankston) | 12 000 | 4 800 | 6 800 | 400 |
| Brain Imaging Research Foundation medical equipment - new medical equipment (Heidelberg) | 3 000 | 2 000 | 1 000 | .. |
| North Eastern Mental Health Service New Facility (Heidelberg) | 1 500 | 1 330 | 170 | .. |
| Inglewood redevelopment - redevelopment of site (Inglewood) | 2 100 | 2 039 | 61 | .. |
| West Wimmera Health Service - redevelopment (Jeparit) | 2 000 | 1 917 | 83 | .. |
| Knox Community Health Centre - new facility (Knox) | 3 000 | 1 644 | 1 356 | .. |
| Gippsland Southern Health Service - acute and community health facilities - redevelopment (Korumburra) | 1 800 | 318 | 1 482 | .. |
| Kyneton Hospital - new hospital (Kyneton) | 11 000 | 1 120 | 7 800 | 2 080 |
| Lorne Community Hospital - redevelopment (Lorne) | 6 000 | 50 | 270 | 5 680 |
| Maryborough MPS - stage 1 - redevelopment (Maryborough) | 1 000 | 600 | 400 | .. |
| Royal Women’s Integrated Care Centre - redevelopment (Melbourne) | 7 100 | 2 400 | .. | 4 700 |
| Alpine Multipurpose Service - redevelopment of site (Mt Beauty) | 3 700 | 3 617 | 83 | .. |
| Alpine Health Stage 1 Myrtleford - redevelopment (Myrtleford) | 4 100 | 2 500 | 1 500 | 100 |
| Royal Dental Hospital - redevelopment (North Melbourne) | 32 800 | 5 991 | 14 900 | 11 909 |
| Nursing home outcomes - upgrade of facilities (Nyah) | 1 100 | 892 | 208 | .. |
| Cystic Fibrosis - new facility (Prahran) | 1 000 | 951 | 49 | .. |
| Nursing Homes - upgrades (Rural) | 47 500 | 7 700 | 18 500 | 21 300 |
| Rural Health - minor upgrades (Rural) | 1500 | 700 | 800 | .. |
| Ambulance Fleet - replacement of vehicle fleet (Statewide) | 4 400 | 2 900 | 1 500 | .. |
| Community Residential Units - develop/purchase 4-5 bed facilities (Statewide) | 15 000 | 4 868 | 6 000 | 4 132 |
| Fire Risk Management Strategy - fire safety audits and upgrades (Statewide) | 20 000 | 16 265 | 3 735 | .. |
| Hospital Equipment - purchase/upgrade medical equipment (Statewide) | 20 000 | 18 407 | 1 593 | .. |
| Hospitals Infection Control Program - purchase new/replacement equipment (Statewide) | 3 000 | 2 000 | 1 000 | .. |
| Juvenile Justice - purchase 4 community houses (Statewide) | 2 200 | 100 | 1 700 | 400 |
| Placement and Support Program - residential facilities - upgrade/build (Statewide) | 5 000 | 1 488 | 3 000 | 512 |
| Priority Housing for disability clients - development of services (Statewide) | 7 000 | 3 900 | 3 100 | .. |
| Sunshine Hospital - acute services development (Sunshine) | 8 000 | 7 500 | 500 | .. |
| Western Hospital - Sunshine - redevelopment (Sunshine) | 24 400 | 22 458 | 1 942 | .. |
| Aged Care Residential institutions to meet Commonwealth standards - update (Various) | 18 600 | 8 030 | 4 500 | 6 070 |
| All Human Services Service Provision and Related Facilities - conduct fire safety audits and upgrades (Various) | 26 503 | 25 061 | 1 442 | .. |
| Behavioural Management Facilities - new sites (Various) | 2 000 | 1 872 | 128 | .. |
| Community Care Units - Community Care Units (Various) | 1 457 | 1 056 | .. | 401 |
| Community Care Units and Psychiatric Services - construction (Various) | 3 742 | 3 513 | .. | 229 |
| Decommissioning (sites) - decommissioning (Various) | 4 420 | 1 501 | 2 000 | 919 |
| Disability Facilities - Future Facilities for Young Adults (Various) | 4 750 | 4 415 | 335 | .. |
| Fire Risk Management Strategy - fire safety upgrades (Various) | 15 000 | 13 130 | 1 870 | .. |
| Futures for Young Adults - new sites (Various) | 5 300 | 4 575 | 725 | .. |
| Futures for Young Adults - Stage 2 - Future Facilities for Young Adults (Various) | 4 900 | 2 732 | 2 168 | .. |
| Inner Eastern Network Aged Services - redevelopment (Various) | 2 500 | 1 225 | .. | 1 275 |
| Medical Research Institutes - redevelopment of sites (Various) | 4 174 | 3 894 | 280 | .. |
| Melbourne Extended Care and Rehabilitation Service - redevelopment (Various) | 18 000 | 16 276 | 1 724 | .. |
| Metropolitian Health Care Networks - redevelopment of sites (Various) | 87 283 | 84 773 | 2 000 | 510 |
| Palliative Care Redevelopment - upgrade of service (Various) | 3 000 | 2 020 | 980 | .. |
| Peninsula HC Network - Geriatric Palliative Care & Aged Rehab - redevelopment of sites (Various) | 12 750 | 11 593 | 500 | 657 |
| Projects supporting introduction of Casemix - (Various) | 39 833 | 39 256 | 500 | 77 |
| Southern Health Care Network CRC East Bentleigh Mordialloc - redevelopment (Various) | 3 500 | 1 471 | 550 | 1 479 |
| Transitional Integrated Educational Residential Services (TIERS) - new sites (Various) | 4 980 | 2 588 | 1 600 | 792 |
| Western HC Network Aged Care Redevelopment Stage 1 - redevelopment of site (Various) | 15 000 | 14 486 | 514 | .. |
| Youth and Family Services - Juvenile Justice Centre : Multi-purpose Living Units - new facility (Various) | 800 | 263 | 537 | .. |
| Wangaratta Base Hospital - Stage 2 - redevelopment (Wangaratta) | 14 650 | 8 755 | 4 200 | 1 695 |
| Total Existing Projects | 684 150 | 440 120 | 134 774 | 109 256 |

Source: Department of Human Services

Human Services

- New projects for commencement in 2001-02

| ($ thousand) |  |  |  |  |
| --- | --- | --- | --- | --- |
| Project Description | Total Estimated Investment | Expected Expenditure to 30.6.2001 | Estimated Expenditure 2001-02 | Remaining Expenditure |
| Ararat Hospital redevelopment (Ararat) | 7 300 | .. | 700 | 6 600 |
| Northern Hospital redevelopment (Epping) | 12 000 | .. | 2 000 | 10 000 |
| Frankston Hospital redevelopment (Frankston) | 9 000 | .. | 7 000 | 2 000 |
| Grace McKellar Centre redevelopment (Geelong) | 19 000 | .. | 3 000 | 16 000 |
| Austin and Repatriation Medical Centre redevelopment and Mercy Hospital for women relocation (Heidelberg) | 310 700 | 6 500 | 44 454 | 259 746 |
| Kyneton Hospital redevelopment - continuation (Kyneton) | 1 700 | .. | 200 | 1 500 |
| Rural ambulance facilities development (Non metro various) | 2 200 | .. | 350 | 1 850 |
| Residential aged care strategy (Non metro various) | 25 000 | .. | 2 500 | 22 500 |
| Outer east service expansion and redevelopment (South East Melbourne) | 18 500 | .. | 3 000 | 15 500 |
| Equipment upgrade program - essential hospital equipment (Statewide) | 20 000 | .. | 20 000 | .. |
| Information and communication technology (ICT) strategy for health care (Statewide) | 30 000 | .. | 9 500 | 20 500 |
| Infrastructure upgrade program - nursing home & acute facilities (Statewide) | 28 000 | .. | 18 000 | 10 000 |
| New and replacement ambulance vehicles (Statewide) | 4 400 | .. | 2 200 | 2 200 |
| Upgrade of placement & support, residential care facilities (Statewide) | 12 000 | .. | 5 000 | 7 000 |
| Stawell District Hospital redevelopment (Stawell) | 3 300 | .. | 300 | 3 000 |
| Wyndham Community Health Service (Wyndham) | 11 000 | .. | 2 000 | 9 000 |
| Total New Projects | 514 100 | 6 500 | 120 204 | 387 396 |
| Total Human Services Projects | 1 198 250 | 446 620 | 254 978 | 496 652 |

Source: Department of Human Services

# Infrastructure

- Existing Projects

| ($ thousand) |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Project Description | Total Estimated Investment | Expected Expenditure to 30.6.2001 |  | Estimated Expenditure 2001-02 |  | Remaining Expenditure |  |
| Ballarat - Camp St - renovation of State building for Ballarat University (Ballarat) | 12 750 | 6 000 |  | 6 750 |  | .. |  |
| Castlemaine Library works - (Castlemaine) | 1 000 | 200 |  | 800 |  | .. |  |
| Tram & Train Line Extensions and Faster Suburban Trains (Dandenong, Frankston, Ringwood, Cranbourne East, South Morang, Craigieburn, Knox City, Box Hill, and Sydenham) | 70 400 | 4 100 |  | 19 300 |  | 47 000 |  |
| Fast Rail links to regional centres - (Geelong, Bendigo, Ballarat, Traralgon) (a) | 550 000 | .. |  | 37 000 |  | 513 000 |  |
| Swanston Street Railway Bridge - bridge widening - public safety (Melbourne) | 2 000 | .. |  | 2 000 |  | .. |  |
| Premium Station Narre Warren and Hallam improvements - (Narre Warren, Hallam) | 500 | .. |  | 500 |  | .. |  |
| Port of Melbourne - rail access - study and seed funding (Port Melbourne) | 3 600 | 1 500 |  | 1 100 |  | 1 000 |  |
| Airport Transit Link (contribution) (Various) | 20 000 | .. |  | 11 700 |  | 8 300 |  |
| Connecting Transport Services (Rural Modal Interchanges) - amenities improvement (Various) | 10 000 | 2 300 |  | 3 700 |  | 4 000 |  |
| Metropolitan Bus - Cross town bus - Smart Bus- improved access and efficiency (Various) | 7 000 | 4 131 |  | 2 869 |  | .. |  |
| Metropolitan Modal Interchanges - Connecting transport services - (Various) | 10 000 | 2 500 |  | 5 500 |  | 2 000 |  |
| Public Heritage - capital works, community assistance, seed funding (Various) | 15 000 | 9 325 |  | 5 675 |  | .. |  |
| Rural School Bus Safety - improving bus bays, shelters, paving (Various) | 10 000 | 5 005 |  | 2 000 |  | 2 995 |  |
| Urban Design Fund - Pride of Place - community environment enhancement (Various) | 9 000 | 6 000 |  | 3 000 |  | .. |  |
| Better Roads - Rural Arterial Bridge Projects |  |  |  |  |  |  |  |
| Bendigo-Murchison Rd (37.4km. to 38.2km.) - replace timber bridge over Campaspe River - bridge replacement (Campaspe Shire, Gannawarra Shire) | 819 | 711 |  | 100 |  | 8 |  |
| Kerang-Koondrook Rd (6.6km. to 7.0km.) - replace Pyramid Creek Bridge (Gannawarra Shire) | 970 | 925 |  | 45 |  | .. |  |
| Bendigo-Maryborough Rd (45.2km. to 45.4km.) - bridge rehabilitation - deck overlay on Loddon River Bridge (Loddon Shire) | 1 000 | 886 |  | 114 |  | .. |  |
| Better Roads - Rural Arterial Road Projects |  |  |  |  |  |  |  |
| Bass Highway (95.9km. to 99.4km.) - duplication through Grantville (Bass Coast Shire) | 6 071 | 6 031 |  | 40 |  | .. |  |
| Mount Baw Baw Rd (6.5km. to 7.0km.) - Bridge Replacement - Replace bridge over Latrobe River and improve approach alignment (Baw Baw) | 1 737 | 648 |  | 1 065 |  | 24 |  |
| Bendigo-Eaglehawk Rd (0.6km. to 1.1km.) - Carriageway Duplication - Duplicate road from Bridge St to Grattan St (Bendigo) | 1 315 | 294 |  | 100 |  | 921 |  |
| Princes Hwy East (Via Bruthen) (39.7km. to 46.1km.) - Road Realignment - Stage 4: Resheet, widening, realignment and regrading (Bruthen) | 7 900 | 2 348 |  | 3 505 |  | 2 047 |  |
| Midland Hwy Sec 2 (69.4km. to 71.5km.) - Loddon River Bridge - replace bridge (Guildford) | 4 652 | 2 647 |  | 1 800 |  | 205 |  |
| South Gippsland Hwy Stage 1 (137.0km. to 139.2km.) - Road Realignment - Curve realignments: Koonwarra and Black Spur - Stage 1 (Koonwarra) | 4 582 | 1 050 |  | 3 415 |  | 117 |  |
| Geelong Rd (46.0km. to 64.1km.) - Little River To Geelong - road construction (Little River, Geelong, Lara) | 58 000 | 36 300 |  | 21 700 |  | .. |  |
| South Gippsland Hwy Sec 5 (287.4km. to 289.9km.) - Road Planning Studies - Cox's Bridge replacement - Stage 3 (Longford) | 250 | 50 |  | 200 |  | .. |  |
| Omeo Hwy Sec 3 (125.5km. to 125.9km.) - Bridge Replacement - Replace timber bridge over Livingstone Creek and realign approaches (Omeo) | 1 582 | 838 |  | 728 |  | 16 |  |
| Calder Freeway (63.0km to 75.9km) - Woodend Bypass - freeway construction (Woodend) | 40 546 | 38 115 |  | 1 000 |  | 1 431 |  |
| Better Roads - Outer Metropolitan |  |  |  |  |  |  |  |
| Princes Highway East (34.1km. to 44.1km.) - Hallam Bypass - road construction (Hallam) | 175 000 | 19 925 |  | 53 700 |  | 101 375 |  |
| Eastern Fwy (1.6km. to 16.3km.) - Miscellaneous Roadworks - Park and Ride (Various) | 1 800 | 206 |  | 1 594 |  | .. |  |
| Geelong Rd (16.3km. to 46.0km.) - Geelong Rd (WRR section to Little River) - road construction (Various) | 92 000 | 46 333 |  | 42 300 |  | 3 367 |  |
| Cooper St - Yale Drive To Hume Highway - road widening (Whittlesea City) | 18 415 | 1 339 |  | 10 400 |  | 6 676 |  |
| Better Roads - Metro Major Network Improvement Projects |  |  |  |  |  |  |  |  |
| West Gate Fwy - widening (Altona North) | 11 619 | 11 274 |  | 44 |  | 301 |  |
| Western Port Hwy (40.6km to 44.5km) - redevelopment (Cranbourne) | 27 325 | 25 869 |  | 185 |  | 1 271 |  |
| Eastern Fwy Sec F1 (18.2km. to 22.0km.) - freeway extension Springvale to Ringwood (Ringwood) (b) | 326 000 | 36 848 |  | 41 700 |  | 247 452 |  |
| National Highways (Commonwealth funded) |  |  |  |  |  |  |  |
| Hume Hwy Planning Study - Bypass (Albury/Wodonga) External Route (Albury, Wodonga) | 100 000 | 4 545 |  | 2 000 |  | 93 455 |  |
| Western Hwy (210.3km. to 213.0km.) - investigation of Armstrong rail underpass, realignment and overpass, and construction (Ararat Rural City, Northern Grampians Shire) | 12 900 | 1 000 |  | 10 157 |  | 1 743 |  |
| Hume Hwy (0.0km. to 13.0km.) - Bypass/New Road - Hume Fwy link - Planning/Construction WRR to Craigieburn (Broadmeadows, Craigieburn) | 306 000 | 11 474 |  | 35 000 |  | 259 526 |  |
| Murray River Bridge Replacements - crossings (Corowa, Echuca and Robinvale) | 44 000 | 293 |  | 300 |  | 43 407 |  |
| Western Hwy (16.0km. to 45.0km.) - intersection treatments - grade separation at Hopkins Rd - (Melton Shire) | 12 800 | 9 658 |  | 1 500 |  | 1 642 |  |
| Western Ring Rd (0.0km. to 0.0km.) - Bridge Widening - Bridge over Moonee Ponds Creek (Moonee Ponds) | 3 700 | 150 |  | 3 422 |  | 128 |  |
| Goulburn Valley Hwy Sec 3 (135.0km. to 150.0km.) - Bypass/New Road - Murchison East Deviation Construction (Murchison East) | 94 300 | 11 261 |  | 26 100 |  | 56 939 |  |
| Goulburn Valley Hwy Sec 3 (116.0km. to 131.0km.) - Bypass/New Road - Nagambie Bypass - Planning Study (Nagambie) | 2 000 | 300 |  | 1 200 |  | 500 |  |
| Goulburn Valley Hwy (165.0km. to 190.0km.) - bypass planning study (Shepparton) | 4 886 | 2 879 |  | 200 |  | 1 807 |  |
| Goulburn Valley Hwy - Hume to Nagambie (Shire of Strathbogie) | 52 800 | 47 075 |  | 160 |  | 5 565 |  |
| Federal Roads of National Importance (Commonwealth funded) |  |  |  |  |  |  |  |  |
| Princes Hwy West (16.4km. to 46.0km.) - Road Widening - Geelong Road - WRR section to Little River (Various) | 72 000 | 3 500 |  | 33 000 |  | 35 500 |  |
| Princes Hwy West (46.0km. to 64.0km.) - Road Widening - Geelong Road - Little River to Geelong (Various) | 48 000 | 11 390 |  | 17 000 |  | 19 610 |  |
| Calder Hwy - Bypass (Woodend) | 44 655 | 38 513 |  | 3 000 |  | 3 142 |  |
| State Major Network Improvements |  |  |  |  |  |  |  |
| Princes Hwy East (105.0km. to 110.0km.) - road construction - freeway access control Nilma to Darnum - (Baw Baw Shire) | 11 642 | 11 284 |  | 216 |  | 142 |  |
| State Funded Metropolitan Arterial Road Projects |  |  |  |  |  |  |  |
| High St Sec 1 (0.0km. to 1.8km.) - Carriageway Duplication - Doncaster Rd to Manningham Rd (Balwyn North, Doncaster) | 5 317 | 4 720 |  | 417 |  | 180 |  |
| Melton Hwy (2.6km. to 3.3km.) - duplication - At Grade Duplication of Rail Crossing, Sydenham (Brimbank City) | 4 520 | 2 846 |  | 1 133 |  | 541 |  |
| Sunshine Ave - Taylors Rd To Rutherglen Way - duplication (Brimbank City) | 6 300 | 6 005 |  | 103 |  | 192 |  |
| Calder Fwy - Melton Hwy to Diggers Rest - planning and investigations (Brimbank City, Hume City, Melton Shire) | 300 | 226 |  | 74 |  | .. |  |
| Pascoe Vale Road (10.4km. to 14.5km.) - Carriageway Duplication - between Coleraine Street and Shankland Boulevard (Broadmeadows) | 14 300 | 364 |  | 8 240 |  | 5 696 |  |
| Greens Rd - duplication - Hammond Rd to D.V.Hwy (Dandenong) | 6 137 | 4 695 |  | 1 211 |  | 231 |  |
| Greens Rd - duplication - Sth Gippsland Hwy to Dandenong Frankston Rd (Dandenong) | 7 691 | 6 381 |  | 1 310 |  | .. |  |
| Edgars Road (0.0km. to 0.0km.) - Road Planning Studies - Edgars Road, between Kingsway Drive and Cooper Street (Epping) | 1 300 | 270 |  | 1 030 |  | .. |  |
| Calder Alternative Hwy (147.3km. to 148.8km.) - Bullock Creek North bridge and improve approaches. - bridge widening (Greater Bendigo City) | 1 185 | 966 |  | 46 |  | 173 |  |
| Hutton Rd (3.3km. to 6.0km.) - Springvale Rd to Perry Rd - duplication (Greater Dandenong City) | 6 000 | 1 028 |  | 4 972 |  | .. |  |
| Kororoit Creek Rd - Fitzgerald Rd To Dow Chemical - duplication (Hobsons Bay City) | 11 600 | 8 638 |  | 2 369 |  | 593 |  |
| Mickleham Rd - Broadmeadows Rd To Alanbrae Tce - duplication (Hume City) | 5 620 | 4 705 |  | 721 |  | 194 |  |
| Eltham-Yarra Glen Rd (13.4km. to 15.7km.) - Road Realignment - Kangaroo Ground Cemetery Rd to Alma Rd - widening and realignment (Kangaroo Ground) | 2 500 | 1 769 |  | 309 |  | 422 |  |
| Northern Hwy (60.9km. to 62.2km.) - Overtaking Lanes - Construct north bound overtaking lane north of Kilmore (Kilmore) | 850 | 809 |  | 41 |  | .. |  |
| Boundary Rd (20.8km. to 22.4km.) - Centre Rd to Heatherton Rd - duplication (Kingston City) | 9 211 | 5 264 |  | 3 857 |  | 90 |  |
| Kelletts Rd (0.0km. to 1.0km.) - Stud Rd to Taylors Lane - duplication (Knox City) | 4 200 | 2 559 |  | 1 641 |  | .. |  |
| High Street Rd (18.0km. to 20.9km.) - Mimosa St to Cathies Lane - duplication (Knox City, Monash City) | 13 300 | 2 156 |  | 7 327 |  | 3 817 |  |
| South Gippsland Hwy Stage 2 (139.2km. to 142.0km.) - Road Planning Studies - Curve realignments: Koonwarra and Black Spur - Stage 2 and 3 (Koonwarra) | 585 | 137 |  | 448 |  | .. |  |
| South Gippsland Hwy Sec 3 (82.0km. to 82.0km.) - Road Planning Studies - Bass Highway Interchange improvements (Lang Lang) | 293 | 98 |  | 52 |  | 143 |  |
| South Gippsland Hwy Sec 3 (86.7km. to 93.5km.) - Overtaking Lanes - Kettles Road and McKenzies Rd curve crossfall improvement - develop to A road standard (Lang Lang, Loch) | 2 155 | 1 380 |  | 211 |  | 564 |  |
| Reynolds Rd - Andersons Rd to Springvale Rd - duplication (Manningham City) | 4 500 | 593 |  | 3 907 |  | .. |  |
| Melba Hwy - planning and investigations (Melba) | 887 | 678 |  | 208 |  | 1 |  |
| Narre Warren North Rd (1.3km. to 3.2km.) - Carriageway Duplication - Magid Drive to Ernst Wanke Rd (Narre Warren North) | 7 000 | 2 880 |  | 4 120 |  | .. |  |
| Princes Hwy East (Via Bruthen) (52.6km. to 53.8km.) - Road Planning Studies - Stage 6 - Development of Bruthen route (Nowa Nowa) | 146 | 47 |  | 99 |  | .. |  |
| Princes Hwy East (0.0km. to 0.0km.) - Road Planning Studies - P & I Pakenham Bypass (Pakenham) | 590 | 526 |  | 64 |  | .. |  |
| Scoresby Freeway (0.0km. to 0.0km.) - Planning and Investigations (Scoresby) | 149 | 46 |  | 103 |  | .. |  |
| SCATS 2 - development project (Statewide) | 3 068 | 2 425 |  | 643 |  | .. |  |
| Melton Highway (3.3km to 6.7km) - Stage 2 Railway to Beatty's Rd (Sydenham) | 14 760 | 4 170 |  | 7 725 |  | 2 865 |  |
| Cemetery Road-Paramount Road - Dempster Street Study (0.0km. to 0.0km.) - Road Planning Studies (Tottenham) | 159 | 96 |  | 63 |  | .. |  |
| Princes Hwy East Sec 4 (155.0km. to 174.0km.) - Road Planning Studies - Traralgon Bypass - Investigation of alignment options & road reservation requirements (Traralgon) | 1 950 | 400 |  | 309 |  | 1 241 |  |
| Princes Hwy East Sec 4 (166.0km. to 212.0km.) - Road Planning Studies - Duplication from Traralgon to Sale - Investigation of alignment options and road reservation requirements (Traralgon, Rosedale, Sale) | 390 | 145 |  | 163 |  | 82 |  |
| Dingley Bypass (0.0km. to 0.0km.) - Bypass/New Road - between Warrigal Road and Springvale Road (Various) | 30 000 | 500 |  | 500 |  | 29 000 |  |
| Mornington Peninsula Freeway To Monash Freeway Link (0.0km. to 0.0km.) - Planning and Investigations (Various) | 1 000 | 200 |  | 103 |  | 697 |  |
| Mornington Peninsula Rte (0.0km. to 0.0km.) - Planning and Investigations - Seaford to Moorooduc (Various) | 1 500 | 400 |  | 412 |  | 688 |  |
| State (Bell/Springvale) Hwy (10.2km. to 10.9km.) - Road Planning Studies - Bell St Corridor Strategy (Various) | 200 | 107 |  | 93 |  | .. |  |
| South Gippsland Hwy Sec 5 (283.8km. to 286.6km.) - Swing Bridge Project (Sale to Longford) - Stage 1 - road realignment & new bridge (historic bridge remaining) (Wellington Shire) | 13 835 | 9 380 |  | 2 307 |  | 2 148 |  |
| Calder Hwy (75.9km. to 82.0km.) - Bypass/New Road - Carlsruhe 50% State - Freeway construction (Woodend, Carlsruhe, Kyneton) | 25 000 | 6 500 |  | 13 390 |  | 5 110 |  |
| Swansea Rd (0.0km. to 3.8km.) - Lilydale - Monbulk Rd (Anderson Street) to York Rd - duplication (Yarra Ranges Shire) | 10 300 | 1 690 |  | 5 009 |  | 3 601 |  |
| Total Existing Projects | 2 531 314 | 512 819 |  | 493 614 |  | 1 524 881 |  |

Source: Department of Infrastructure

Notes:

- Includes $470 million approved in 2001-02 State Budget.

- Includes $71 million approved in 2001-02 State Budget.

Infrastructure

- New projects for commencement in 2001-02

| ($ thousand) |  |  |  |  |
| --- | --- | --- | --- | --- |
| Project Description | Total Estimated Investment | Expected Expenditure to 30.6.2001 | Estimated Expenditure 2001-02 | Remaining Expenditure |
| Restoration of passenger rail service to Ararat (Ararat) | 5 400 | .. | .. | 5 400 |
| Restoration of passenger rail service to Bairnsdale (Bairnsdale) | 14 000 | .. | 4 800 | 9 200 |
| Box Hill public transport upgrade (Box Hill) | 5 500 | .. | 3 500 | 2 000 |
| Restoration of passenger rail service to South Gippsland (Leongatha) | 5 600 | .. | 2 400 | 3 200 |
| Public transport information system upgrades (Melbourne) | 14 900 | .. | 2 700 | 12 200 |
| Restoration of passenger rail service to Mildura (Mildura) | 7 700 | .. | 2 000 | 5 700 |
| Standardisation of regional freight lines (Non metro various) | 96 000 | .. | 10 000 | 86 000 |
| Scoresby transport corridor planning (Outer East and South East Melbourne) | 2 000 | .. | 2 000 | .. |
| Station Pier refurbishment (Port Melbourne) | 800 | .. | 800 | .. |
| Sydenham public transport upgrade (Sydenham) | 14 000 | .. | 4 000 | 10 000 |
| Project planning for multi-year strategy (Various) | 2 500 | .. | 2 500 | .. |
| Wodonga Rail Freight and Urban Redevelopment (Wodonga) | 30 000 | .. | 3 000 | 27 000 |
| Federal Roads of National Importance (Commonwealth funded) |  |  |  |  |
| Calder Hwy (75.9km. To 82.0km.) - Bypass/New Road - Carlsruhe (Woodend To Kyneton) - Freeway Construction | 25 000 |  | 25 000 | .. |
| Scoresby Freeway - Stage One (Scoresby) | 220 000 | .. | 25 300 | 194 700 |
| State Funding |  |  |  |  |
| Regional Arterial Road and Bridge Links (Non metro various) | 40 100 |  | 5 700 | 34 400 |
| Total New Projects | 483 500 | .. | 93 700 | 389 800 |
| Total Infrastructure Projects | 3 014 814 | 512 819 | 587 314 | 1 914 681 |

Source: Department of Infrastructure

# Justice

- Existing Projects

| ($ thousand) |  |  |  |  |
| --- | --- | --- | --- | --- |
| Project Description | Total Estimated Investment | Expected Expenditure to 30.6.2001 | Estimated Expenditure 2001-02 | Remaining Expenditure |
| Bacchus Marsh Police Station - construction (Bacchus Marsh) | 4 250 | 98 | 2 002 | 2 150 |
| Belgrave Police Station - construction (Belgrave) | 3 400 | 46 | 2 254 | 1 100 |
| Loddon Prison Expansion - Construction (Castlemaine) | 9 000 | 1 500 | 4 100 | 3 400 |
| Melbourne Women's Correctional Centre - construction (Deer Park) | 10 500 | 1 500 | 500 | 8 500 |
| Eltham Police Station - construction (Eltham) | 5 100 | 114 | 1 039 | 3 947 |
| Heidelberg Police Station/ Court House - refurbishment/extension (Heidelberg) | 13 200 | 410 | 4 900 | 7 890 |
| Kew/Hawthorn Police Station - construction (Kew/Hawthorn) | 8 200 | 2 005 | 3 959 | 2 236 |
| Kinglake Police Station - construction (Kinglake) | 500 | 17 | 483 | .. |
| Barwon Prison Expansion - construction (Lara) | 11 300 | 1 500 | 5 300 | 4 500 |
| Women's Community Based Corrections Facilities - construction (Melbourne) | 4 500 | .. | 1 500 | 3 000 |
| CrimTrac - Commonwealth Criminal Intelligence Data Base System (Melbourne) | 3 866 | .. | 3 866 | .. |
| Men's Community Based Corrections Facilities - construction (Melbourne) | 9 000 | .. | .. | 9 000 |
| VicSES Relocation - Construction (Melbourne) | 3 565 | 2 000 | 1 565 | .. |
| Mildura Court House - construction (Mildura) | 8 900 | 1 310 | 800 | 6 790 |
| Moe Police Station - construction (Moe) | 4 300 | 27 | 2 373 | 1 900 |
| Mordialloc Police Station - construction (Mordialloc) | 3 050 | 584 | 2 466 | .. |
| Northcote Police Station - construction (Northcote) | 5 520 | 14 | 986 | 4 520 |
| Preston Police Station - construction (Preston) | 8 000 | 931 | 2 000 | 5 069 |
| Richmond Police Station - construction (Richmond) | 7 730 | 2 172 | 1 550 | 4 008 |
| Seymour Police Station - construction (Seymour) | 7 000 | 148 | 3 002 | 3 850 |
| VicSES annual provisions - equipment replacement (Various) | 7 480 | 1 800 | 1 850 | 3 830 |
| Police Operational Safety & Tactics Training Facility - construction (Glen Waverley) | 8 500 | 12 | 3 188 | 5 300 |
| Police Station Upgrade Program Stage 3 - construction (Various) | 5 500 | 1 240 | 2 260 | 2 000 |
| Courts Security upgrades (Various) | 2 100 | 300 | 1 000 | 800 |
| Warrnambool Court House - construction (Warrnambool) | 7 900 | .. | 600 | 7 300 |
| Warrnambool Court House - site acquisition (Warrnambool) | 900 | 854 | 46 | .. |
| Water Police and Search & Rescue Squad - construction (Williamstown) | 2 000 | 12 | 1 088 | 900 |
| Wodonga Police and Courts Complex - construction (Wodonga) | 11 900 | 5 194 | 6 706 | .. |
| Wonthaggi Police Station - construction (Wonthaggi) | 4 210 | 2 262 | 1 948 | .. |
| Total Existing Projects | 184 971 | 27 039 | 65 942 | 91 990 |

Source: Department of Justice

Justice

- New projects for commencement in 2001-02

| ($ thousand) |  |  |  |  |
| --- | --- | --- | --- | --- |
| Project Description | Total Estimated Investment | Expected Expenditure to 30.6.2001 | Estimated Expenditure 2001-02 | Remaining Expenditure |
| Apsley Police Station - upgrade/replacement program (Apsley) | 250 | .. | .. | 250 |
| Boolarra Police Station - upgrade/replacement program (Boolarra) | 250 | .. | .. | 250 |
| Branxholme Police Station (Branxholme) | 250 | .. | .. | 250 |
| Chiltern Police Station - upgrade/replacement program (Chiltern) | 250 | .. | .. | 250 |
| Clunes Station - upgrade/replacement program (Clunes) | 250 | .. | 250 | .. |
| Croydon Police Station Replacement (Croydon) | 5 100 | 487 | 1 000 | 3 613 |
| Diamond Creek Police Station Replacement (Diamond Creek) | 6 000 | 13 | 1 000 | 4 987 |
| Eildon Police Station - upgrade/replacement program (Eildon) | 545 | .. | .. | 545 |
| Endeavour Hills Police Station Construction (Endeavour Hills) | 4 000 | 14 | 100 | 3 886 |
| Gisborne Police Station Replacement (Gisborne) | 5 000 | .. | 1 800 | 3 200 |
| Kaniva Police Station - upgrade/replacement program (Kaniva) | 545 | .. | 545 | .. |
| Kilmore Police Station Replacement (Kilmore) | 4 500 |  | 1 200 | 3 300 |
| Police Station and Courthouse Replacement Program - Upgrade/Replace (LaTrobe Valley) | 25 000 | .. | 1 600 | 23 400 |
| Lang Lang Police Station - upgrade/replacement program (Lang Lang) | 270 | .. | 270 | .. |
| Maryborough Police Station Replacement (Maryborough) | 4 500 | 5 | 1 200 | 3 295 |
| IT Infrastructure Improvement Initiative (Melbourne) | 6 120 | .. | .. | 6 120 |
| Bellarine Peninsula Police Station - Replacement (Ocean Grove) | 5 000 | 478 | 1 742 | 2 780 |
| Romsey Police Station - upgrade replacement program (Romsey) | 545 | .. | 545 | .. |
| Rowville Police Station construction (Rowville) | 500 | 7 | 493 | .. |
| Skipton Police Station - upgrade/replacement program (Skipton) | 260 | .. | .. | 260 |
| 10 Year Cell Safety Project - Upgrade safety of cells and buildings (Statewide) | 50 000 | .. | 5 000 | 45 000 |
| Diversionary Program for Adult Aboriginal Offenders (Statewide) | 1 750 | .. | 1 750 | .. |
| Integrated Road safety campaign - road safety measures (Statewide) | 12 230 |  | 8 360 | 3 870 |
| Police Protective Equipment (Statewide) | 7 800 | .. | 7 800 | .. |
| Prison Capacity Expansion Program (Statewide) | 193 700 | 1 200 | 33 100 | 159 400 |
| Tongala Police Station - upgrade/replacement program (Tongala) | 250 | .. | .. | 250 |
| Underbool Police Station - upgrade replacement program (Underbool) | 250 | .. | .. | 250 |
| Violet Town Police Station - upgrade/replacement program (Violet Town) | 250 | .. | .. | 250 |
| Yackandandah Police Station - upgrade/replacement program (Yackandandah) | 290 | .. | 290 | .. |
| Yea Police Station - upgrade/replacement program (Yea) | 545 | .. | .. | 545 |
| Total New Projects | 336 200 | 2 204 | 68 045 | 265 951 |
| Total Justice Projects | 521 171 | 29 243 | 133 987 | 357 941 |

Source: Department of Justice

# Natural Resources and Environment

- Existing Projects

| ($ thousand) |  |  |  |  |
| --- | --- | --- | --- | --- |
| Project Description | Total Estimated Investment | Expected Expenditure to 30.6.2001 | Estimated Expenditure 2001-02 | Remaining Expenditure |
| EPA Laboratory fit out - laboratory equipment (Bundoora) | 900 | 500 | 400 | .. |
| Forest Research Centre - Research Institute redevelopment works (Creswick) | 1 300 | 250 | 1 050 | .. |
| Agriculture Victoria Institute Redevelopment - Horsham - Research Institute redevelopment works (Horsham) | 5 000 | 3 210 | 1 790 | .. |
| Lysterfield Lake Park - land purchase (Lysterfield) | 3 300 | 1 196 | 60 | 2 044 |
| Land Information Infrastructure - enhancement (Melbourne) | 4 000 | 2 100 | 1 900 | .. |
| Land Victoria Consolidation - relocation (Melbourne) | 4 250 | 481 | 2 850 | 919 |
| On Line Service Delivery - Infrastructure and Content - systems development (Melbourne) | 6 500 | 6 440 | 60 | .. |
| Agriculture Victoria Institute Redevelopment - Sunraysia - Research Institute redevelopment works (Mildura) | 5 000 | 410 | 2 750 | 1 840 |
| Icon National Parks - 12 Apostles - improved visitor facilities (Port Campbell) | 1 500 | 1 350 | 150 | .. |
| Marine and Freshwater Resources Institute (MAFRI) - redevelopment (Queenscliff) | 17 000 | 1 431 | 7 244 | 8 325 |
| Fire Infrastructure and Equipment Replacement - equipment upgrades (Statewide) | 6 000 | 1 000 | 3 000 | 2 000 |
| Groundwater Management Strategy - mapping and management (Statewide) | 2 000 | 2 000 | .. | .. |
| Victorian Initiative for Minerals and Petroleum - VIMP 2001 - geological mapping and distribution (Statewide) | 7 101 | 7 101 | .. | .. |
| Wilson's Promontory National Park - Infrastructure - upgrade and development (Tidal River) | 3 500 | 3 100 | 400 | .. |
| Coasts and Ports - improvement works (Various) | 5 500 | 5 358 | 142 | .. |
| Icon National Parks - improved visitor facilities (Various) | 4 400 | 1 950 | 2 450 | .. |
| Lightstations - redevelopment (Various) | 1 590 | 1 590 | .. | .. |
| Managed Insurance Fund - National Parks risk mitigation works (Various) | 2 705 | 2 555 | 150 | .. |
| Victoria’s Research Equipment - acquisition (Various) | 2 300 | 2 300 | .. | .. |
| Total Existing Projects | 83 846 | 44 322 | 24 396 | 15 128 |

Source: Department of Natural Resources and Environment

Natural Resources and Environment

- New projects for commencement in 2001-02

| ($ thousand) |  |  |  |  |
| --- | --- | --- | --- | --- |
| Project Description | Total Estimated Investment | Expected Expenditure to 30.6.2001 | Estimated Expenditure 2001-02 | Remaining Expenditure |
| Centre for Land Protection Research, Bendigo - Modernise facilities (Bendigo) | 10 700 | 0 | 300 | 10 400 |
| Agriculture Victoria Ellinbank - Modernise facilities (Ellinbank) | 12 500 | 0 | 2 600 | 9 900 |
| Agriculture Victoria Hamilton - Modernise facilities (Hamilton) | 1 500 | 0 | 1 000 | 500 |
| Agriculture Victoria Horsham - Modernise facilities (Horsham) | 10 000 | 0 | 2 400 | 7 600 |
| Pyramid Creek Salt Scheme- Intercept saline groundwater before entering creek (Kerang) | 1 700 | 0 | 1 200 | 500 |
| Institute of Sustainable Irrigated Agriculture, Kyabram - Modernise facilities (Kyabram) | 600 | 0 | 0 | 600 |
| IT and Document Management Centre (Laverton) | 11 760 | 0 | 4 760 | 7 000 |
| Land Titles Automation Project (Melbourne) | 29 700 | 9 500 | 12 200 | 8 000 |
| Sunraysia Horticulture Centre - Modernise facilities (Mildura) | 4 500 | 0 | 1 300 | 3 200 |
| Parks Asset Base - Renew/Upgrade Visitor facilities in National Parks and upgrade boating access in the Bay (Non metro Various) | 7 000 | 0 | 2 000 | 5 000 |
| Agriculture Victoria Rutherglen - Modernise facilities (Rutherglen) | 3 200 | 0 | 700 | 2 500 |
| Marine Parks - Accomodation (Statewide) | 370 | 0 | 0 | 370 |
| Marine Parks - Vessel monitoring and other marine equipment (Statewide) | 400 | 0 | 0 | 400 |
| Marine Parks - Vessels (Statewide) | 630 | 0 | 0 | 630 |
| Minerals and Petroleum Development Initiative (Statewide) | 4 000 | 0 | 1 000 | 3 000 |
| Regional telecommunciations infrastructure installed (Statewide) | 3 000 | 0 | 2 400 | 600 |
| Risk Mitigation in Coastal Areas (Statewide) | 8 000 | 0 | 2 000 | 6 000 |
| Institute of Sustainable Irrigated Agriculture, Tatura - Modernise facilities (Tatura) | 7 000 | 0 | 2 200 | 4 800 |
| Total New Projects | 116 560 | 9 500 | 36 060 | 71 000 |
| Total Natural Resources and Environment Projects | 200 406 | 53 822 | 60 456 | 86 128 |

Source: Department of Natural Resources and Environment

# Premier and Cabinet

- Existing Projects

| ($ thousand) |  |  |  |  |
| --- | --- | --- | --- | --- |
| Project Description | Total Estimated Investment | Expected Expenditure to 30.6.2001 | Estimated Expenditure 2001-02 | Remaining Expenditure |
| Museum - Carlton Gardens - construction (Carlton) | 263 000 | 262 617 | 383 | .. |
| Museum - Royal Exhibition Buildings - refurbishments (Carlton) | 6 100 | 5 514 | 586 | .. |
| Royal Exhibition Building redevelopment - (Carlton) | 1 074 | 200 | 874 | .. |
| New Riverside Park - (East Melbourne) | 1 700 | 1 324 | 376 | .. |
| Cinemedia at Federation Square - (Melbourne) | 14 950 | 2 158 | 12 792 | .. |
| Museum of Australian Art - fit out at Federation Square (Melbourne) | 7 600 | .. | 7 600 | .. |
| Museum of Victoria - accelerated move SLV (Melbourne) | 6 100 | 5 617 | 483 | .. |
| State Library - redevelopment - Phase 4 (Melbourne) | 91 400 | .. | 25 125 | 66 275 |
| State Library - redevelopment - Phase 1 to 3 (Melbourne) | 99 241 | 97 366 | 1 875 | .. |
| Victorian Arts Centre - Public and Technical Facilities - upgrade (Melbourne) | 6 600 | 2 000 | 2 000 | 2 600 |
| Australian Centre for Contemporary Art - development on Malthouse Plaza (South Melbourne) | 8 000 | 4 567 | 3 433 | .. |
| Malthouse Plaza redevelopment - (South Melbourne) | 960 | .. | 960 | .. |
| National Gallery - building redevelopment/upgrade (South Melbourne) | 96 383 | 30 784 | 60 000 | 5 599 |
| National Gallery Victoria - fire safety (South Melbourne) | 10 000 | 9 182 | 818 | .. |
| Victorian Arts Centre - car park ventilation - (South Melbourne) | 2 624 | 600 | 545 | 1 479 |
| Victorian Arts Centre-Sidney Myer Music Bowl - refurbishment (South Melbourne) | 17 106 | 17 106 | .. | .. |
| Total Existing Projects | 632 838 | 439 035 | 117 850 | 75 953 |

Source: Department of Premier and Cabinet

Premier and Cabinet

- New projects for commencement in 2001-02

| ($ thousand) |  |  |  |  |
| --- | --- | --- | --- | --- |
| Project Description | Total Estimated Investment | Expected Expenditure to 30.6.2001 | Estimated Expenditure 2001-02 | Remaining Expenditure |
| Royal Exhibition Building improvements (Carlton) | 800 | .. | 800 | .. |
| Legislative compliance program for state owned assets - Moreland Annex (Coburg) | 140 | .. | 140 | .. |
| Australian Centre for Moving Image - technology infrastructure (Melbourne) | 13 840 | .. | 13 840 | .. |
| Legislative compliance program for state owned assets - Victorian Arts Centre Trust (Melbourne) | 486 | .. | 148 | 338 |
| Redevelopment of the core Business Systems (Melbourne) | 4 000 | .. | 4 000 | .. |
| Victorian Arts Centre Trust - asset management (Melbourne) | 5 400 | .. | 1 000 | 4 400 |
| Legislative compliance program for state owned assets - Risk Management Program | 80 | .. | 80 | .. |
| Meat Market Craft Centre - asset management (North Melbourne) | 3 260 | .. | 2 640 | 620 |
| Legislative compliance program for state owned assets - Scienceworks (Spotswood) | 995 | .. | 105 | 890 |
| Library and community networks (Statewide) | 1 600 | .. | 400 | 1 200 |
| Total New Projects | 30 601 | .. | 23 153 | 7 448 |
| Total Premier and Cabinet projects | 663 439 | 439 035 | 141 003 | 83 401 |

Source: Department of Premier and Cabinet

# State and Regional Development

- Existing Projects

| ($ thousand) |  |  |  |  |
| --- | --- | --- | --- | --- |
| Project Description | Total Estimated Investment | Expected Expenditure to 30.6.2001 | Estimated Expenditure 2001-02 | Remaining Expenditure |
| Sport and Recreation Victoria (SRV) Camps - upgrade (Anglesea, Rowsley, Falls Creek, Mt Eliza, Mt Evelyn) | 3 090 | 1 472 | 1 118 | 500 |
| Total Existing Projects | 3 090 | 1 472 | 1 118 | 500 |

Source: Department of State and Regional Development

- New projects for commencement in 2001-02

| ($ thousand) |  |  |  |  |
| --- | --- | --- | --- | --- |
| Project Description | Total Estimated Investment | Expected Expenditure to 30.6.2001 | Estimated Expenditure 2001-02 | Remaining Expenditure |
| Bonegilla Migrant Settlement Centre - rebuilding and recreation of the centre (Bonegilla) | 2 000 | .. | 250 | 1 750 |
| Redevelopment of vic.gov.au portal to enhance e-Government (Statewide) | 4 000 | .. | 4 000 | .. |
| Total New Projects | 6 000 | .. | 4 250 | 1 750 |
| Total State and Regional Development Projects | 9 090 | 1 472 | 5 368 | 2 250 |

Source: Department of State and Regional Development

# Treasury and Finance

- Existing Projects

| ($ thousand) |  |  |  |  |
| --- | --- | --- | --- | --- |
| Project Description | Total Estimated Investment | Expected Expenditure to 30.6.2001 | Estimated Expenditure 2001-02 | Remaining Expenditure |
| Refurbishment/Fitout of 3 Treasury Place - upgrade (East Melbourne) | 500 | 60 | 440 | .. |
| DTF Infrastructure - Cyclical and Strategic Replacement of IT Networks - replacement (Melbourne) | 5 800 | 2 800 | 1 500 | 1 500 |
| Land Victoria Consolidation - relocation (Melbourne) | 5 900 | 357 | 5 543 | .. |
| Refurbishment of Transport House - 589 Collins Street - upgrade (Melbourne) | 2 000 | 105 | 1 895 | .. |
| Relocation of Police Prosecutors - upgrade (Melbourne) | 870 | 4 | 866 | .. |
| State Revenue Office IT - Revenue Generating Data Matching Projects - systems upgrade (Melbourne) | 3 600 | 1 189 | 2 411 | .. |
| State Revenue Office IT Strategic Plan/E-Business - systems upgrade (Melbourne) | 27 498 | 22 310 | 5 188 | .. |
| Country Public Offices - upgrade (Various) | 5 874 | 5 083 | 791 | .. |
| Government Office Accommodation - City Precinct Strategic Plan - upgrade (Various) | 97 731 | 89 531 | 8 200 | .. |
| Refurbishment and Installation of Air Conditioning - State Government Offices - upgrade (Warragul) | 500 | 44 | 456 | .. |
| Total Existing Projects | 150 273 | 121 483 | 27 290 | 1 500 |

Source: Department of Treasury and Finance

- New projects for commencement in 2001-02

| ($ thousand) |  |  |  |  |
| --- | --- | --- | --- | --- |
| Project Description | Total Estimated Investment | Expected Expenditure to 30.6.2001 | Estimated Expenditure 2001-02 | Remaining Expenditure |
| SRO - relocation and fitout (Ballarat) | 3 000 | .. | 3 000 | .. |
| 3 Treasury Place - Refurbishment of offices (Melbourne) | 9 000 | .. | 3 000 | 6 000 |
| Budget management - Replace Forward Estimates System (Melbourne) | 1 500 | .. | 1 500 | .. |
| Old Treasury Building - Refurbishment works (Melbourne) | 1 000 | .. | 1 000 | .. |
| Total New Projects | 14 500 | .. | 8 500 | 6 000 |
| Total Treasury and Finance Projects | 164 773 | 121 483 | 35 790 | 7 500 |

Source: Department of Treasury and Finance

# Parliament

- Existing Projects

| ($ thousand) |  |  |  |  |
| --- | --- | --- | --- | --- |
| Project Description | Total Estimated Investment | Expected Expenditure to 30.6.2001 | Estimated Expenditure 2001-02 | Remaining Expenditure |
| Air Conditioning system - Parliament House - (Melbourne) | 1 880 | .. | 1 880 | .. |
| Auditor General's Office - refurbishment (Melbourne) | 600 | .. | 600 | .. |
| Facility Management Plan - major works (Melbourne) | 2 653 | .. | 1 400 | 1 253 |
| IT Upgrades - upgrade (Melbourne) | 400 | .. | 400 | .. |
| PABX System - (Melbourne) | 240 | .. | 240 | .. |
| Parlynet Stage 2 - development (Melbourne) | 700 | 251 | 349 | 100 |
| Victorian Auditor General's Office - Information Technology Strategy (Melbourne) | 600 | 232 | 368 | .. |
| Total Existing Projects | 7 073 | 483 | 5 237 | 1 353 |

Source: Department of Parliamentary Services

- New projects for commencement in 2001-02

| ($ thousand) |  |  |  |  |
| --- | --- | --- | --- | --- |
| Project Description | Total Estimated Investment | Expected Expenditure to 30.6.2001 | Estimated Expenditure 2001-02 | Remaining Expenditure |
| Improved Legislative Council office space (Melbourne) | 280 | .. | 280 | .. |
| Legislative Assembly Chamber renovations (Melbourne) | 750 | .. | 750 | .. |
| Parliament Information Technology Strategy (Melbourne) | 560 | .. | 560 | .. |
| Total New Projects | 1 590 | .. | 1 590 | .. |
| Total Parliament Projects | 8 663 | 483 | 6 827 | 1 353 |

Source: Department of Parliamentary Services

# Country Fire Authority

- Existing Projects

| ($ thousand) |  |  |  |  |
| --- | --- | --- | --- | --- |
| Project Description | Total Estimated Investment | Expected Expenditure to 30.6.2001 | Estimated Expenditure 2001-02 | Remaining Expenditure |
| Fire Station - building construction (Apollo Bay) | 330 | 330 | .. | .. |
| Training Ground Props - simulated training equipment, construction (Bendigo) | 122 | 122 | .. | .. |
| Office - modifications (Burwood East) | 152 | 152 | .. | .. |
| Fire Station Alt (Hillside) - construction (Caroline Springs) | 305 | 305 | .. | .. |
| Fire Station - building construction (Caroline Springs) | 1 200 | 125 | 1 075 | .. |
| Fire Station - land purchase (Caroline Springs) | 220 | 220 | .. | .. |
| Training Ground Props - South East Training Ground amenities construction (Carrum Downs) | 350 | 12 | 338 | .. |
| Special Resource Initiative (SRI) Fire Station - Fire Station building construction (Chirnside Park) | 650 | 20 | 630 | .. |
| Fire Station - land purchase (Chirnside Park) | 160 | 19 | 141 | .. |
| Includes SRI $76k) - Firestation building construction (Craigieburn) | 1 333 | 1 257 | 76 | .. |
| Vehicle - Rescue - heavy, purchase (Dandenong) | 220 | 17 | 203 | .. |
| SRI Fire Station - building construction (Derrinallum) | 120 | 120 | .. | .. |
| Fire Station - land purchase (Doveton) | 558 | 558 | .. | .. |
| SRI Fire Station - land purchase (Ferntree Gully) | 180 | 180 | .. | .. |
| SRI - Fire Station land purchase (Greenvale) | 300 | 5 | 295 | .. |
| Fire Station - land purchase (Hampton Park) | 204 | .. | 204 | .. |
| SRI Fire Station - building construction (Hastings) | 770 | 770 | .. | .. |
| Fire Station - building construction (Kerang) | 750 | 622 | 128 | .. |
| SRI Fire Station - building construction (Lilydale) | 970 | 680 | 290 | .. |
| Training Ground Props - simulated training equipment, construction (Longrenong) | 49 | 49 | .. | .. |
| Co-Location - building construction (Lorne) | 505 | 505 | .. | .. |
| Special Resource Initiative (SRI) Fire Station - land purchase (Morwell) | 350 | 350 | .. | .. |
| Fire Station - land purchase (Narre Warren South) | 193 | 193 | .. | .. |
| SRI - Fire Station building construction (Point Cook) | 1 050 | 100 | 950 | .. |
| SRI Fire Station - land purchase (Scoresby) | 180 | 180 | .. | .. |
| SRI Fire Station - building construction (Seymour) | 420 | 420 | .. | .. |
| Rural Fire Station Enhancement Program - construction (Statewide) | 3 000 | 642 | 1 563 | 795 |
| Aerial Appliance Teleboom Vehicle - purchase (Statewide) | 865 | 865 | .. | .. |
| Training Ground Props - simulators purchase (Statewide) | 304 | 304 | .. | .. |
| Pumpers - Vehicle purchase (Statewide) | 520 | 520 | .. | .. |
| Vehicle - Pumper / Tanker x 4 purchase (Statewide) | 510 | 510 | .. | .. |
| Vehicle - 3.4D Tankers (Lom) x 15 purchase (Statewide) | 1 440 | 1 440 | .. | .. |
| Vehicle - 3.4D Tankers (Hatz) x 21 purchase (Statewide) | 3 234 | 3 234 | .. | .. |
| SRI Firestation - Gap Rd - building construction (Sunbury) | 1 277 | 1 277 | .. | .. |
| Fire Station - building construction (Sunbury) | 223 | .. | 223 | .. |
| SRI Office - Area/Region office fit out (Swan Hill) | 130 | 130 | .. | .. |
| Training Ground Props - building used for training, construction (Wangaratta) | 196 | 196 | .. | .. |
| SRI Fire Station - building construction (Warragul) | 550 | 550 | .. | .. |
| SRI Fire Station - alteration, construction (Warrandyte) | 450 | 450 | .. | .. |
| SRI Fire Station - building construction (Wedderburn) | 215 | 215 | .. | .. |
| Training Ground Props - simulated training equipment, construction (West Sale) | 260 | 246 | 14 | .. |
| Firestation - building construction (Yarrambat) | 442 | 442 | .. | .. |
| Total Existing Projects | 25 257 | 18 332 | 6 130 | 795 |

Source: Country Fire Authority

Country Fire Authority

- New Projects for Commencement in 2001-02

| ($ thousand) |  |  |  |  |
| --- | --- | --- | --- | --- |
| Project Description | Total Estimated Investment | Expected Expenditure to 30.6.2001 | Estimated Expenditure 2001-02 | Remaining Expenditure |
| Special Resource Initiative (SRI) - Building construction (Cobden) | 650 | 5 | 645 | .. |
| SRI - Building construction (Creswick) | 200 | .. | 200 | .. |
| Fire Station - Building construction (Darley) | 160 | .. | 160 | .. |
| Fire Station - Building construction (Doreen) | 162 | .. | 162 | .. |
| SRI - Building construction (Eaglehawk) | 650 | 10 | 640 | .. |
| Special Resource Initiative (SRI) - Land purchase (Echuca) | 150 | .. | 150 | .. |
| SRI - Building construction (Ferntree Gully) | 550 | 10 | 540 | .. |
| Training and Development - simulated training equipment, Upgrade fire attack buildings (Fiskville) | 350 | .. | 350 | .. |
| Fire Station - Land purchase (Geelong) | 950 | .. | 950 | .. |
| SRI - Building construction (Greenvale) | 950 | .. | 950 | .. |
| SRI - Building construction stage 2 (Hoppers Crossing) | 550 | 15 | 535 | .. |
| Fire Station - Land purchase (Kilmore) | 130 | .. | 130 | .. |
| Fire Station - Building construction (Lara) | 435 | .. | 435 | .. |
| Fire Station - Building construction (Maiden Gully) | 175 | .. | 175 | .. |
| SRI - Building construction (Montrose) | 400 | 2 | 398 | .. |
| SRI - Land purchase (Mornington) | 570 | 5 | 565 | .. |
| SRI - Building construction (Morwell) | 350 | 50 | 300 | .. |
| SRI - Building construction (Port Campbell) | 100 | 5 | 95 | .. |
| Fire Station - Land purchase (Shepparton) | 120 | .. | 120 | .. |
| SRI - Building construction (South Morang) | 1300 | 100 | 1200 | .. |
| SRI - Land purchase (St. Helena (Eltham Nth)) | 500 | 1 | 499 | .. |
| SRI - Building construction (St. Helena (Eltham Nth)) | 1300 | .. | 300 | 1 000 |
| Vehicles - Type 3 pumpers purchase (Statewide) | 1440 | .. | 1440 | .. |
| Vehicles - Tankers purchase (Statewide) | 1884 | .. | 1884 | .. |
| Vehicles - Tankers purchase (Statewide) | 1190 | .. | 1190 | .. |
| Vehicles - Tankers purchase (Statewide) | 680 | .. | 680 | .. |
| Vehicles - medium pumpers purchase (Statewide) | 150 | .. | 150 | .. |
| Vehicles - aerial appliance purchase (Statewide) | 750 | .. | 750 | .. |
| Vehicles - pumper/tankers purchase (Statewide) | 750 | .. | 750 | .. |
| Vehicles - Road accident rescue purchase (Statewide) | 170 | .. | 170 | .. |
| SRI - Vehicles Puchase (Statewide) | 2106 | 380 | 1726 | .. |
| Fire Station - Building construction (Strathfieldsaye) | 180 | .. | 180 | .. |
| SRI - Building construction (Torquay) | 850 | 10 | 840 | .. |
| SRI - Building construction (Yea) | 300 | 5 | 295 | .. |
| Total New Projects | 21 152 | 598 | 19 554 | 1 000 |
| Total Country Fire Authority Projects | 46 409 | 18 930 | 25 684 | 1 795 |

Source: Country Fire Authority

# Metropolitan Fire and Emergency Services Board

- Existing Projects

| ($ thousand) |  |  |  |  |
| --- | --- | --- | --- | --- |
| Project Description | Total Estimated Investment | Expected Expenditure to 30.6.2001 | Estimated Expenditure 2001-02 | Remaining Expenditure |
| Hot Fire Training Ground - Additions/Upgrade, (Carrum Downs) | 1 005 | 129 | 476 | 400 |
| Computers Software - Upgrade/Replacement, Upgrade of PC, Systems & Software (Metropolitan Areas) | 7 101 | 1 658 | 2 783 | 2 660 |
| Stations - Alterations & Major Maintenance, (Metropolitan Areas) | 4 798 | 1 929 | 99 | 2 770 |
| Plant & Equipment - Additional/Replacement, Machinery, Office Equipment, etc. (Metropolitan Areas) | 8 400 | 1 925 | 2 575 | 3 900 |
| Fire Fighting Appliances - Upgrade/Replacement, Trucks Appliances (Metropolitan Areas) | 8 474 | 4 633 | 1 441 | 2 400 |
| Car & Light Truck - Replacement , (Metropolitan Areas) | 12 784 | 2 440 | 2 544 | 7 800 |
| Land & Building - Construction of New Station, (Metropolitan Areas) | 11 932 | 2 594 | 4 738 | 4 600 |
| Total Existing Projects | 54 494 | 15 308 | 14 656 | 24 530 |

Source: Metropolitan Fire and Emergency Services Board

- New Projects for Commencement in 2001-02

| ($ thousand) |  |  |  |  |
| --- | --- | --- | --- | --- |
| Project Description | Total Estimated Investment | Expected Expenditure to 30.6.2001 | Estimated Expenditure 2001-02 | Remaining Expenditure |
| Stations - Alterations & Major Maintenance, Property Maintenance (Metropolitan Areas) | 2 842 | .. | 1 352 | 1 490 |
| Land & Buildings - Construction of New Station, New Stn's & Property (Metropolitan Areas) | 2 695 | .. | 2 695 | .. |
| Plant & Equipment - Additional/Replacement, Machinery, Office Equip. etc. (Metropolitan Areas) | 6 458 | .. | 2 048 | 4 410 |
| Computers Software - Upgrade/Replacement, Upgrade of PC, Systems & S/Ware (Metropolitan Areas) | 6 829 | .. | 1 929 | 4 900 |
| Fire Fighting Appliances - Upgrade/Replacement, Trucks Appliances (Metropolitan Areas) | 23 413 | .. | 7 843 | 15 570 |
| Total New Projects | 42 237 | .. | 15 867 | 26 370 |
| Total Metropolitan Fire & Emergency Services Board Projects | 96 731 | 15 308 | 30 523 | 50 900 |

Source: Metropolitan Fire and Emergency Services Board

.

Chapter Four: MAJOR Public Trading Enterprises Asset Investment Program 2001-02 by Agency

# Gippsland and Southern Rural Water Authority

- Existing Projects

| ($ thousand) |  |  |  |  |
| --- | --- | --- | --- | --- |
| Project Description | Total Estimated Investment | Expected Expenditure to 30.6.2001 | Estimated Expenditure 2001-02 | Remaining Expenditure |
| Glenmaggie Dam outlet valves - Rehabilitation, Headworks (Glenmaggie) | 1 221 | 551 | 486 | 184 |
| Nuntin Channel - Rehabilitation, Irrigation (Macalister) | 439 | 126 | 313 | .. |
| Total Existing Projects | 1 660 | 677 | 799 | 184 |

Source: Gippsland and Southern Rural Water Authority

- New Projects for Commencement in 2001-02

| ($ thousand) |  |  |  |  |
| --- | --- | --- | --- | --- |
| Project Description | Total Estimated Investment | Expected Expenditure to 30.6.2001 | Estimated Expenditure 2001-02 | Remaining Expenditure |
| Channel Flume Replacement - Rehabilitation, Irrigation (Bacchus Marsh) | 609 | 14 | 240 | 355 |
| Glenmaggie Dam - Erosion Control, Headworks (Glenmaggie) | 239 | 32 | 100 | 107 |
| Main Northern Channel - Little Weir - Reconstruction, Irrigation (Macalister) | 2 862 | 162 | 1 000 | 1 700 |
| Channel Service Improvement - Rehabilitation, Irrigation (Macalister) | 1 029 | 99 | 180 | 750 |
| Telecommunications Enhancement - Upgrade, Corporate support (Maffra) | 150 | 15 | 135 | .. |
| Geographic Information System (GIS) - Upgrade, Corporate support (Maffra) | 282 | 42 | 240 | .. |
| Automation & SCADA - Initial installation, Irrigation (Maffra & Cowwarr) | 164 | 74 | 90 | .. |
| Pykes Creek - Erosion Control, Headworks (Pykes Creek) | 852 | 8 | 150 | 694 |
| Metering Program - GSPA Monitoring, Groundwater (Various) | 871 | 254 | 468 | 149 |
| Computer Replacement Program - Upgrade, Corporate support (Various) | 213 | 73 | 10 | 130 |
| Pipelining Main Channel - Rehabilitation, Irrigation (Werribee) | 907 | 162 | 745 | .. |
| Total New Projects | 8 178 | 935 | 3 358 | 3 885 |
| Total Gippsland and Southern Rural Water Authority Projects | 9 838 | 1 612 | 4 157 | 4 069 |

Source: Gippsland and Southern Rural Water Authority

# Goulburn-Murray Rural Water Authority

- Existing Projects

| ($ thousand) |  |  |  |  |
| --- | --- | --- | --- | --- |
| Project Description | Total Estimated Investment | Expected Expenditure to 30.6.2001 | Estimated Expenditure 2001-02 | Remaining Expenditure |
| Central Goulburn 14/6/4 - Channel Remodelling, (Ardmona) | 484 | 20 | 300 | 164 |
| Eppalock Dam Safety Works - Storage Safety Compliance, (Axedale) | 15 800 | 7 529 | 56 | 8 215 |
| Eppalock Effluent Lagoons - Facilities Renewal/Replacement, (Axedale) | 115 | 15 | 50 | 50 |
| Channel 20 - Channel Remodelling, (Bamawm) | 834 | 289 | 90 | 455 |
| Mokoan Storage Basin Reclamation - Catchment Renewal, (Benalla) | 747 | 360 | 140 | 247 |
| Eustace Creek Boat Ramp - Construction, (Benambra) | 284 | 3 | 31 | 250 |
| Boort (West of Loddon) Community Drains - Drain Construction, (Boort) | 210 | 70 | 30 | 110 |
| Wycheproof Road Bridge - Replacement, (Boort) | 135 | 5 | 10 | 120 |
| Normanville Pipeline System - Pipeline Replacement, (Boort) | 5 500 | 420 | 4 600 | 480 |
| Mosquito Community Surface Drain 24/25 - Drain Construction, (Byrneside) | 1 900 | 800 | 300 | 800 |
| Main Town Number 1 Syphon - Investigation, (Cobram) | 560 | 200 | 210 | 150 |
| Murray Valley Drain 11 Stage 1 - Drain Construction, (Cobram) | 2 700 | 1 024 | 345 | 1 331 |
| Murray Valley Drain 11 Stage 2 - Drain Construction, (Cobram) | 2 200 | 35 | 10 | 2 155 |
| Murray Valley Drain 11 Stage 3 - Drain Construction, (Cobram) | 2 000 | 45 | 10 | 1 945 |
| Murray Valley Drain 11 Stage 4 - Drain Construction, (Cobram) | 800 | 80 | .. | 720 |
| Murray Valley Drain 3/7/3 Extension - Drain Construction, (Cobram) | 800 | 37 | 235 | 528 |
| Central Goulburn 4/8 & 2/4/8 - Channel Remodelling, (Cooma) | 2 009 | 697 | 100 | 1 212 |
| Central Goulburn 27/4 - Channel Remodelling, (Coomboona) | 1 000 | 300 | 215 | 485 |
| Central Goulburn 16 - Channel Remodelling, (Corop) | 343 | 281 | 50 | 12 |
| Central Goulburn 1/3 - Channel Remodelling, (Dhurringile) | 1 445 | 541 | 300 | 604 |
| Mosquito Dhurringile Drain - Drain Construction, (Dhurringile) | 540 | 127 | 285 | 128 |
| Bendigo Creek Subway System - 3 sites - Subway Replacement, (Dingee) | 318 | 58 | 100 | 160 |
| Campaspe Drain 3A - Drain Construction, (Echuca) | 450 | 302 | 135 | 13 |
| Eildon Dam Safety Works - Storage Safety Compliance, (Eildon) | 19 131 | 56 | 992 | 18 083 |
| Eildon Irrigation Conduit - Stiffening Ring Support, (Eildon) | 1 075 | 2 | .. | 1 073 |
| Eildon Recreational Development Plan - Implementation, (Eildon) | 201 | 136 | 51 | 14 |
| Central Goulburn 17/12/9 & 1/17/12/9 - Channel Remodelling, (Girgarre) | 200 | 20 | .. | 180 |
| Deakin Drain 16 Extension - Drain Construction, (Harston) | 1 800 | 114 | .. | 1 686 |
| East Goulburn 2/24 - Channel Remodelling, (Katandra) | 405 | 205 | 200 | .. |
| Channel 2 (Loddon Syphon) - Syphon Replacement, (Kerang) | 155 | 5 | .. | 150 |
| Kerang Office - Building Replacement, (Kerang) | 1 400 | .. | 1 400 | .. |
| Supervisory Control & Data Acquisition (Channels) - System Installation, (Kerang) | 391 | 200 | .. | 191 |
| Tragowel (East of Loddon) Community Surface Drains - Drain Construction, (Kerang) | 300 | 120 | 40 | 140 |
| Benwell Drain 1 - Drain Construction, (Kerang) | 2 800 | 200 | 700 | 1 900 |
| Wandella Creek Drain 1 - Drain Construction, (Kerang) | 1 000 | 100 | 200 | 700 |
| Central Goulburn 14/8 & 5/14/8 - Channel Remodelling, (Kyabram) | 545 | 450 | 95 | .. |
| Cairn Curran Dam Safety Works - Safety Compliance, (Maldon) | 20 184 | 533 | 1 536 | 18 115 |
| Central Goulburn 7 - Channel Remodelling, (Merrigum) | 1 087 | 287 | 116 | 684 |
| Buffalo Dam Safety Works - Safety Compliance, (Myrtleford) | 11 843 | 482 | 295 | 11 066 |
| Cornellia Creek Drain - Drain Construction, (Nanneella) | 750 | 446 | 285 | 19 |
| Timmering Drain Stage 2 - Drain Construction, (Nanneella) | 2 200 | 1 679 | 492 | 29 |
| Timmering Drainage Course Declaration - Drain New, (Nanneella) | 300 | 48 | 150 | 102 |
| Ball's Weir (Broken Creek) - Weir Replacement, (Nathalia) | 400 | 300 | 100 | .. |
| East Goulburn 12 (Blacksmith Road) - Bridge Replacement, (Nathalia) | 130 | 10 | .. | 120 |
| East Goulburn 12 Stage 2 - Channel Remodelling, (Nathalia) | 207 | 17 | 180 | 10 |
| East Goulburn 32/12 - Channel Remodelling, (Nathalia) | 311 | 205 | 106 | .. |
| Muckatah Arterial Drain Stage 1B - Drain Construction, (Numurkah) | 1 100 | 578 | 85 | 437 |
| Muckatah Drain 1P - Drain Construction, (Numurkah) | 200 | 100 | 100 | .. |
| Muckatah Drain 2P - Drain Construction, (Numurkah) | 300 | 200 | 100 | .. |
| Muckatah Drain 3 - Drain Construction, (Numurkah) | 500 | 130 | 350 | 20 |
| Murray Valley 8/6 - Channel Construction, (Numurkah) | 250 | .. | 10 | 240 |
| Muckatah Arterial Drain Stage 2 - Drain Construction, (Numurkah) | 1 900 | 37 | 350 | 1 513 |
| Nyah Relift Pumpstation - Pressure Improvements, (Nyah) | 390 | 20 | 70 | 300 |
| Supervisory Control & Data Acquisition (Channels) - System Implementation, (Pyramid Hill) | 2 000 | 220 | .. | 1 780 |
| Tragowel Plains Community Surface Drains - Drain Construction, (Pyramid Hill) | 430 | 90 | 45 | 295 |
| Campaspe Pipeline - Pump Upgrade, (Rochester) | 200 | 75 | 15 | 110 |
| Supervisory Control & Data Acquisition - Host Works - System Installation, (Rochester) | 100 | 8 | 20 | 72 |
| Supervisory Control & Data Acquisition (Waranga West Channel) - System Installation, (Rochester) | 460 | 224 | .. | 236 |
| Waranga Dam Safety Works - Safety Compliance, (Rushworth) | 6 852 | 1 122 | .. | 5 730 |
| Supervisory Control & Data Acquisition (Waranga Major Offtake) - Construction, (Rushworth) | 270 | 80 | 103 | 87 |
| Drain Discharge Project - Drain Installation, (Shepparton) | 320 | 80 | 80 | 160 |
| East Goulburn 1 - Channel Remodelling, (Shepparton) | 228 | 168 | 60 | .. |
| East Goulburn 1/10 - Channel Remodelling, (Shepparton) | 350 | 30 | 90 | 230 |
| East Goulburn 1/18 - Channel Remodelling, (Shepparton) | 119 | 24 | 95 | .. |
| East Goulburn 11 - Channel Remodelling, (Shepparton) | 200 | 25 | 75 | 100 |
| East Goulburn 14 - Channel Remodelling, (Shepparton) | 130 | 15 | 113 | 2 |
| East Goulburn 19/12 (Offtake to Goulburn Valley Highway) - Channel Remodelling, (Shepparton) | 400 | 255 | 145 | .. |
| East Goulburn 2 - Channel Remodelling, (Shepparton) | 235 | 35 | 100 | 100 |
| East Goulburn 4/18 - Channel Remodelling, (Shepparton) | 100 | 15 | 85 | .. |
| Supervisory Control & Data Acquisition (Drains) - System Installation, (Shepparton) | 186 | 41 | 10 | 135 |
| Drain 2/11 Stage 2 - Upgrade, (Shepparton) | 2 000 | 57 | 462 | 1 481 |
| Deakin Drain 16 - Remodelling, (Stanhope) | 551 | 279 | 190 | 82 |
| Stanhope Drain Stage 1 - Drain Construction, (Stanhope) | 1 315 | 870 | 285 | 160 |
| Stanhope Drain Stage 2 - Drain Construction, (Stanhope) | 1 315 | 60 | .. | 1 255 |
| Channel 10 System - Meter Outlets Replacement, (Swan Hill) | 172 | 72 | 30 | 70 |
| Concrete Lined Channels - Channels Replacement, (Swan Hill) | 18 000 | 4 040 | 6 079 | 7 881 |
| Lake Boga Outfall - Construction, (Swan Hill) | 2 500 | 50 | .. | 2 450 |
| Little Murray Weir Doors - Weir Installation, (Swan Hill) | 1 200 | 160 | .. | 1 040 |
| Shepparton Community Surface Drains 3A/11P - Drain Construction, (Tallygaroopna) | 300 | 200 | 100 | .. |
| Central Goulburn 5 - Channel Remodelling, (Tatura) | 193 | 10 | .. | 183 |
| Central Goulburn 5/3 - Channel Remodelling, (Tatura) | 160 | 30 | 130 | .. |
| Mosquito Drain Stage 10 - Drain Construction, (Tatura) | 815 | 198 | 285 | 332 |
| Mosquito Drain Tatura Bypass - Drain Construction, (Tatura) | 2 425 | 930 | 485 | 1 010 |
| Supervisory Control & Data Acquisition - Host Works - System Installation, (Tatura) | 185 | 2 | 20 | 163 |
| Supervisory Control & Data Acquisition (Channels) - System Installation, (Tatura) | 826 | 10 | 5 | 811 |
| Water Management System - Irrigation Planning Module - System Development, (Tatura) | 500 | .. | 50 | 450 |
| Water Management System - System Planning Module - System Development, (Tatura) | 710 | 440 | 40 | 230 |
| Central Goulburn 34/9 (Stage 2) - Channel Remodelling, (Tongala) | 220 | .. | 220 | .. |
| Tresco System Water Quality - Alternate Supply Works, (Tresco) | 205 | 50 | .. | 155 |
| Central Goulburn 1/19/6 - Channel Remodelling, (Undera) | 210 | 10 | 200 | .. |
| Central Goulburn 7/19/6 - Channel Remodelling, (Undera) | 1 500 | 816 | 300 | 384 |
| Murray Valley 8/6 - Channel Remodelling, (Waaia) | 250 | 60 | 45 | 145 |
| Central Goulburn 5/27/6 (Stage 2) - Channel Remodelling, (Wyuna) | 210 | 10 | 200 | .. |
| Central Goulburn 5/34/9 - Channel Remodelling, (Wyuna) | 190 | 20 | .. | 170 |
| Central Goulburn 8 & 24/8 - Channel Remodelling, (Wyuna) | 1 145 | 60 | .. | 1 085 |
| Total Existing Projects | 162 306 | 30 859 | 25 767 | 105 681 |

Source: Goulburn-Murray Rural Water Authority

Goulburn-Murray Rural Water Authority

- New Projects for Commencement in 2001-02

| ($ thousand) |  |  |  |  |
| --- | --- | --- | --- | --- |
| Project Description | Total Estimated Investment | Expected Expenditure to 30.6.2001 | Estimated Expenditure 2001-02 | Remaining Expenditure |
| Central Goulburn 16/4 - Channel Remodelling, (Ardmona) | 200 | .. | 200 | .. |
| Lake Leaghur Prime Development Zone - Environmental Study, (Boort) | 200 | .. | 100 | 100 |
| No 1 System - Channel Remodelling, (Cohuna) | 110 | .. | 110 | .. |
| Deakin Main Drain - Drain Remodelling, (Echuca) | 540 | .. | 300 | 240 |
| Financial Maintenance Management System - Implementation, (Eildon) | 150 | .. | 100 | 50 |
| Eildon Revegetation - Replacement, (Eildon) | 220 | .. | 20 | 200 |
| East Goulburn 24 - Channel Remodelling, (Katandra) | 200 | .. | 20 | 180 |
| East Goulburn 3/25 - Channel Remodelling, (Katandra) | 240 | .. | 5 | 235 |
| East Goulburn Main Syphon (Sims, D/S Broken River) - Rehabilitation, (Katandra) | 130 | .. | .. | 130 |
| Laanecoorie Operating Deck Pedestals & Monorail - Structure Replacement, (Laanecoorie) | 100 | .. | 20 | 80 |
| Laanecoorie No. 3 & 4 Valves - Structures Replacement, (Laanecoorie) | 150 | .. | 100 | 50 |
| Channel 23 - Channel Remodelling, (Lockington) | 300 | .. | 144 | 156 |
| Tullaroop Butterfly Valve - Structure Replacement, (Majorca) | 215 | .. | 15 | 200 |
| Cairn Curran Service Gate - Guide Rail Replacement, (Maldon) | 100 | .. | 50 | 50 |
| Central Goulburn 9/3/6 - Channel Remodelling, (Merrigum) | 220 | .. | 220 | .. |
| Stuart Murray Canal Channels - Bank & Offtake Replacement, (Nagambie) | 1 510 | .. | 10 | 1 500 |
| Muckatah Arterial Drain 8 - Drain Construction, (Numurkah) | 1 100 | .. | 80 | 1 020 |
| Waranga Western Channel - Capacity Upgrade, (Rochester) | 2 000 | .. | 1 000 | 1 000 |
| Cornelia Creek Community Surface Drains - Drain Construction, (Rochester) | 500 | .. | 300 | 200 |
| Drainage Subway Greens Lake - Pump Upgrade, (Rochester) | 150 | .. | 80 | 70 |
| Drainage Subway Greens Lake - Subway Replacement, (Rochester) | 130 | .. | 100 | 30 |
| East Goulburn 12 Stage 4 - Channel Remodelling, (Shepparton) | 240 | .. | 5 | 235 |
| East Goulburn Main Syphon (Pine Lodge) - Rehabilitation, (Shepparton) | 110 | .. | 5 | 105 |
| East Goulburn Main Syphon (Sutherland No1, D/S Broken River) - Rehabilitation, (Shepparton) | 120 | .. | .. | 120 |
| East Goulburn 12 (McCracken's Lane) - Bridge Replacement, (Shepparton) | 100 | .. | 100 | .. |
| Central Goulburn 10/7/9 - Channel Remodelling, (Stanhope) | 510 | .. | 180 | 330 |
| Community Surface Drain 3A/11P - Drain Construction, (Tallygaroopna) | 300 | .. | 200 | 100 |
| Supervisory Control & Data Acquisition (Drains) - Installation, (Tatura) | 711 | .. | 50 | 661 |
| Central Goulburn 6/34/9 - Channel Remodelling, (Tongala) | 150 | .. | 150 | .. |
| Total New Projects | 10 706 | .. | 3 664 | 7 042 |
| Total Goulburn-Murray Rural Water Authority | 173 012 | 30 859 | 29 431 | 112 723 |

Source: Goulburn-Murray Rural Water Authority

# Non-Metropolitan Water Authorities

- Existing Projects

| ($ thousand) |  |  |  |  |
| --- | --- | --- | --- | --- |
| Project Description | Total Estimated Investment | Expected Expenditure to 30.6.2001 | Estimated Expenditure 2001-02 | Remaining Expenditure |
| Barwon Region Water Authority |  |  |  |  |
| Sewerage Treatment Plant - Effluent - Irrigation, (Aireys Inlet) | 1 013 | 663 | 60 | 290 |
| Water Storage Tank - Construction, (Anglesea) | 3 050 | 2 743 | 305 | 2 |
| Water Reticulation - Augmentation, (Apollo Bay) | 692 | 210 | 281 | 201 |
| Sewerage Treatment Plant - Irrigation - Improvement, (Bannockburn) | 3 225 | 2 866 | 20 | 339 |
| Sewerage Treatment Plant - Plant And Equipment - Replacement, (Breamlea) | 3 580 | 370 | 260 | 2 950 |
| Biosolids Management - Implementation, (Breamlea) | 16 957 | 990 | 300 | 15 667 |
| Sewage Storm Detention Tank - Construction, (Colac) | 943 | 50 | 421 | 472 |
| Water Pipeline Access Track - Construction, (Colac) | 163 | 40 | 40 | 83 |
| Water Reticulation - Augmentation, (Colac) | 680 | 4 | .. | 676 |
| Water Supply - Improvement, (Colac) | 4 679 | 375 | 640 | 3 664 |
| Sewerage Treatment Plant - Process And Nutrient Removal - Upgrade, (Colac) | 5 927 | 232 | 2 500 | 3 195 |
| Trunk Sewerage System - Improvement, (Geelong) | 28 014 | 1 015 | 4 950 | 22 049 |
| Barwon Downs Groundwater Supply - Augmentation, (Geelong) | 5 539 | 1 996 | 760 | 2 783 |
| Moorabool Water Treatment Plant - Construction, (Geelong) | 17 320 | 15 253 | 1 100 | 967 |
| Geelong Water Supply - Improvement, (Geelong) | 4 354 | 1 949 | 373 | 2 032 |
| Barwon Downs Groundwater Supply - Refurbishment, (Geelong) | 1 384 | 887 | 32 | 465 |
| Bellarine Penisula Water Supply - Improvement, (Geelong) | 19 109 | 7 769 | 2 000 | 9 340 |
| Water Supply - High Level - Improvement, (Jan Juc) | 290 | 116 | 174 | .. |
| Water Supply - Improvement, (Lorne) | 984 | 606 | 45 | 333 |
| Southern Bellarine Sewerage System - Improvement, (Ocean Grove) | 5 548 | 550 | 640 | 4 358 |
| Sewerage Scheme - Construction, (Skenes Creek) | 2 710 | 10 | 140 | 2 560 |
| Sewerage System - Improvement, (Torquay) | 6 029 | 374 | 65 | 5 590 |
| Sewage Effluent Reuse - Improvement, (Winchelsea) | 351 | 290 | .. | 61 |
| Water Storage Algae Process And Associated Works - Improvement, (Wurdiboluc) | 18 000 | 493 | 575 | 16 932 |
| Water Storage Inlet Channel Works - Refurbishment, (Wurdiboluc) | 6 291 | 285 | 61 | 5 945 |
| Central Highlands Region Water Authority |  |  |  |  |
| Sewerage System - Construction, (Avoca) | 104 | 4 | .. | 100 |
| Sewage Pump Stations - Upgrade, (Ballarat) | 215 | 165 | 50 | .. |
| Water Supply Reservoirs - Improvement, (Ballarat) | 5 355 | 455 | 500 | 4 400 |
| Water Source - Bulk Metering - Installation, (Ballarat) | 606 | 110 | 114 | 382 |
| Ballarat North Water Distribution Mains - Construction, (Ballarat) | 113 | 33 | 80 | .. |
| Water Reticulation Disinfection - Improvement, (Ballarat) | 385 | 85 | .. | 300 |
| Water Supply (Including Raglan) - Improvement, (Beaufort) | 1 925 | 50 | 75 | 1 800 |
| Water Supply - Improvement, (Blackwood) | 805 | 30 | 75 | 700 |
| Sewerage System - Construction, (Clunes) | 800 | 300 | 200 | 300 |
| Water Supply - Upgrade, (Clunes) | 3 090 | 95 | 1 000 | 1 995 |
| Sewerage System - Construction, (Maryborough) | 3 300 | 20 | 1 100 | 2 180 |
| Sewerage Treatment Plant - Biosolids - Transfer, (Sebastopol) | 185 | 135 | 50 | .. |
| Sewerage System - Construction, (Skipton) | 3 235 | 55 | 1 620 | 1 560 |
| Coliban Region Water Authority |  |  |  |  |
| Sewerage Treatment Plant - Construction, (Axedale) | 702 | 62 | .. | 640 |
| Water Main - Construction, (Axedale) | 570 | 5 | 565 | .. |
| Sewerage Scheme - Construction, (Axedale) | 691 | 41 | 65 | 585 |
| Sewerage Treatment Plant - Improvement, (Bendigo) | 4 793 | 43 | 2 450 | 2 300 |
| Sewerage Treatment Plant - Replacement, (Bendigo) | 1 790 | 70 | .. | 1 720 |
| Water Pump Station - Replacement, (Bendigo) | 180 | 40 | 20 | 120 |
| Water Distribution - Construction, (Bendigo) | 119 | 28 | 71 | 20 |
| Water Main - Replacement, (Bendigo) | 3 195 | 1 288 | 357 | 1 550 |
| Water Main - Replacement, (Bendigo) | 298 | 200 | 24 | 74 |
| Water Main - Improvement, (Bendigo) | 1 263 | 12 | 10 | 1 241 |
| Water Treatment - Improvement, (Bendigo) | 693 | 676 | 10 | 7 |
| Water Reservoir - Improvement, (Bendigo) | 8 386 | 787 | 671 | 6 928 |
| Water Main - Improvement, (Bendigo) | 736 | 139 | 469 | 128 |
| Water Distribution - Construction, (Bendigo) | 179 | 42 | 107 | 30 |
| Office Equipment - Improvement, (Bendigo) | 7 567 | 1 937 | 4 145 | 1 485 |
| Water Reservoir - Improvement, (Bendigo) | 6 398 | 600 | 894 | 4 904 |
| Sewer Main - Replacement, (Bendigo) | 285 | 185 | 20 | 80 |
| Sewerage Scheme - Construction, (Bendigo) | 5 792 | 5 692 | 100 | .. |
| Sewage Pumping - Replacement, (Bendigo) | 242 | 40 | 41 | 161 |
| Office Equipment - Replacement, (Bendigo) | 1 448 | 576 | 420 | 452 |
| Sewerage Treatment Plant - Construction, (Boort) | 1 832 | 117 | 857 | 858 |
| Sewerage Scheme - Construction, (Boort) | 1 822 | 92 | 1 000 | 730 |
| Sewerage Scheme - Construction, (Castlemaine) | 4 702 | 1 772 | 2 930 | .. |
| Sewerage Treatment Plant - Construction, (Dunolly) | 1 747 | 102 | .. | 1 645 |
| Sewerage Scheme - Construction, (Dunolly) | 1 747 | 77 | 100 | 1 570 |
| Water Treatment - Improvement, (Echuca) | 3 935 | 593 | 3 342 | .. |
| Sewerage Scheme - Construction, (Harcourt) | 1 780 | 630 | 1 150 | .. |
| Sewerage Treatment Plant - Improvement, (Heathcote) | 500 | 300 | .. | 200 |
| Sewerage Treatment Plant - Improvement, (Kyneton) | 8 655 | 825 | 7 330 | 500 |
| Sewerage Treatment Plant - Construction, (Leitchville) | 1 675 | 110 | 782 | 783 |
| Sewerage Scheme - Construction, (Leitchville) | 1 675 | 85 | 1 000 | 590 |
| Water Treatment - Improvement, (Leitchville) | 1 605 | 105 | 695 | 805 |
| Water Reservoir - Improvement, (Malmsbury) | 5 839 | 628 | 1 025 | 4 186 |
| Sewage Pumping - Improvement, (Malmsbury) | 250 | 20 | 230 | .. |
| Water Reservoir - Replacement, (Malmsbury) | 655 | 37 | 263 | 355 |
| Water Main - Construction, (Malmsbury) | 630 | 2 | 628 | .. |
| Sewerage Scheme - Construction, (Newstead) | 2 430 | 197 | 223 | 2 010 |
| Sewerage Treatment Plant - Construction, (Pyramid Hill) | 1 317 | 97 | 610 | 610 |
| Sewerage Scheme - Construction, (Pyramid Hill) | 1 317 | 67 | 1 000 | 250 |
| Water Main - Construction, (Tooborac) | 900 | 5 | 895 | .. |
| Sewerage Scheme - Construction, (Trentham) | 2 386 | 856 | 1 530 | .. |
| Sewerage Scheme - Construction, (Tylden) | 1 403 | 603 | 800 | .. |
| Sewerage Scheme - Construction, (Wedderburn) | 2 067 | 97 | 197 | 1 773 |
| Sewerage Treatment Plant - Construction, (Wedderburn) | 2 067 | 107 | .. | 1 960 |
| East Gippsland Region Water Authority |  |  |  |  |
| Head Office - Extension, (Bairnsdale) | 405 | 200 | 205 | .. |
| Sewage Effluent - Macleods Morass Wetland Works - Construction, (Bairnsdale) | 1 329 | 293 | 1 036 | .. |
| Regional Water Treatment Plant - Construction, (Bairnsdale) | 10 188 | 25 | .. | 10 163 |
| Sewerage Scheme - Construction, (Bruthen) | 1 789 | 133 | 818 | 838 |
| Sewerage Scheme - Construction, (Cann River) | 1 729 | 95 | .. | 1 634 |
| Sewerage System - Augmentation, (Dinner Plain) | 1 145 | 49 | 658 | 438 |
| Water Supply - High Level Pump System - Augmentation, (Eagle Point) | 266 | 15 | 251 | .. |
| Water Pipeline - Construction, (Lakes Entrance) | 1 135 | 25 | 468 | 642 |
| Tambo River Water Pipeline Crossing - Construction, (Lakes Entrance) | 509 | 169 | 340 | .. |
| Sewerage Treatment Plant (Bruces Track) - Development, (Lakes Entrance) | 444 | 190 | 125 | 129 |
| Sewerage Treatment Plant - Augmentation, (Lakes Entrance) | 739 | 48 | 691 | .. |
| Water Supply Bore And Pumps - Construction, (Mallacoota) | 164 | 133 | 31 | .. |
| Water Supply - High Level - Augmentation, (Metung) | 413 | 36 | 31 | 346 |
| Glenelg Region Water Authority |  |  |  |  |
| Water Service Basin - Upgrade, (Casterton) | 213 | 13 | .. | 200 |
| Water Treatment Plant - Construction, (Casterton) | 934 | 7 | .. | 927 |
| Sewerage Treatment Plant - Irrigation - Construction, (Coleraine) | 165 | 5 | 160 | .. |
| Konongwootong Water Reservoir - Remediation, (Coleraine) | 181 | 46 | .. | 135 |
| Sewerage Scheme - Construction, (Dunkeld) | 2 900 | 167 | 2 733 | .. |
| Eastern Zone Water Pressure - Improvement, (Hamilton) | 554 | 104 | .. | 450 |
| Water Treatment - Construction, (Hamilton) | 201 | 76 | 125 | .. |
| Sewerage Treatment Plant - Irrigation - Construction, (Hamilton) | 608 | 138 | 350 | 120 |
| Sewerage Treatment Plant - Biosolids Digester - Construction, (Hamilton) | 646 | 26 | .. | 620 |
| Water Treatment - Construction, (Merino) | 266 | 16 | 250 | .. |
| Goulburn Valley Region Water Authority |  |  |  |  |
| Sewerage Treatment Plant - Improvement, (Alexandra) | 1 790 | 30 | 1 760 | .. |
| Sewerage Scheme - Construction, (Avenel) | 3 000 | 400 | 2 100 | 500 |
| Sewerage Treatment Plant - Effluent Storage - Improvement, (Bonnie Doon) | 825 | 550 | 275 | .. |
| Sewerage Treatment Plant - Improvement, (Broadford) | 1 550 | 300 | 1 040 | 210 |
| Sewerage Treatment Plant - Improvement, (Eildon) | 1 050 | 50 | 1 000 | .. |
| Sewage Effluent Storage And Land Disposal - Improvement, (Euroa) | 1 880 | 880 | 1 000 | .. |
| Water Supply Main From Stanhope - Construction, (Girgarre) | 350 | 10 | 340 | .. |
| Sewerage Treatment Plant - Improvement, (Kilmore) | 4 700 | 180 | 1 000 | 3 520 |
| Water Treatment Plant - Stage 1 - Augmentation, (Kilmore) | 2 150 | 50 | 1 100 | 1 000 |
| Water Supply Main - Augmentation, (Kilmore) | 980 | 755 | 225 | .. |
| Sewerage Treatment Plant - Augmentation, (Kyabram) | 1 560 | 1 365 | 195 | .. |
| Water Treatment - Upper Delatite - Construction, (Mansfield) | 650 | 100 | 550 | .. |
| Sewerage Treatment Plant - Improvement, (Mansfield) | 2 290 | 1 200 | 1 090 | .. |
| Sewerage Treatment Plant - Improvement, (Nathalia) | 790 | 100 | 100 | 590 |
| Sewerage Treatment Plant - Improvement, (Numurkah) | 1 130 | 890 | 240 | .. |
| Sewerage Scheme - Construction, (Rushworth) | 4 730 | 200 | 1 500 | 3 030 |
| Sewerage Treatment Plant - Effluent Storage - Improvement, (Seymour) | 2 260 | 1 540 | 720 | .. |
| Sewerage Treatment Plant - Irrigation - Development, (Seymour) | 1 410 | 80 | .. | 1 330 |
| Sewer Outfall Rising Main To Daldy Road - Replacement, (Shepparton) | 2 625 | 105 | .. | 2 520 |
| Sewage Effluent Disposal - Improvement, (Shepparton) | 12 380 | 12 250 | .. | 130 |
| Sewerage Treatment Plant - Lagoons (High Rate) - Improvement, (Shepparton) | 8 600 | 500 | 5 200 | 2 900 |
| Biosolids Management - Implementation, (Shepparton) | 1 800 | 100 | 200 | 1 500 |
| Sewage Pump Station No.7 And Pressure Main - Upgrade, (Shepparton) | 390 | 20 | 370 | .. |
| Byham Park Sewage Pump Station - Upgrade, (Shepparton) | 215 | 20 | 195 | .. |
| Sewerage Scheme - Construction, (Stanhope) | 1 800 | 100 | 600 | 1 100 |
| Water Treatment Plant - Construction, (Stanhope) | 4 500 | 300 | 2 000 | 2 200 |
| Raw Water Storage - Improvement, (Tatura) | 790 | 290 | 100 | 400 |
| Water Supply - Improvement, (Violet Town) | 1 400 | 200 | 1 200 | .. |
| Sewerage Scheme - Construction, (Violet Town) | 3 387 | 1 800 | 1 587 | .. |
| Water Supply - High Level System - Improvement, (Wallan) | 2 000 | 1 770 | .. | 230 |
| Water Pipeline-South Mountain Road to Wallan - Improvement, (Wallan) | 760 | 350 | 410 | .. |
| Sewerage Treatment Plant - Improvement, (Wallan) | 3 200 | 30 | 285 | 2 885 |
| Water Storage Tank - Improvement, (Wandong) | 500 | 50 | 450 | .. |
| Water Distribution Main - Improvement, (Wandong) | 126 | 26 | 100 | .. |
| Water Supply - Upgrade, (Woods Point) | 190 | 100 | 90 | .. |
| Sewerage Treatment Plant - Improvement, (Yea) | 840 | 380 | 460 | .. |
| Grampians Region Water Authority |  |  |  |  |
| Water Disinfection Plant - Construction, (Apsley) | 113 | 14 | 10 | 89 |
| Sewerage System Infiltration - Abatement, (Ararat) | 240 | 40 | 31 | 169 |
| Olivers Gully Water Pump Station And Pipeline - Upgrade, (Ararat) | 597 | 596 | .. | 1 |
| Sewerage Treatment Plant - Biosolids and Odour Control - Upgrade, (Ararat) | 179 | 5 | .. | 174 |
| Sewerage Treatment Plant - Effluent Storage And Irrigation - Upgrade, (Ararat) | 992 | 20 | 972 | .. |
| Water Disinfection - Construction, (Buangor) | 116 | 8 | .. | 108 |
| Water Treatment Plant - Construction, (Donald) | 2 396 | 20 | .. | 2 376 |
| Raw Water Pump Station - Upgrade, (Edenhope) | 276 | 20 | .. | 256 |
| Water Disinfection Plant - Construction, (Goroke) | 173 | 3 | 15 | 155 |
| Reids Lane Water Supply Outlet - Construction, (Halls Gap) | 492 | 240 | .. | 252 |
| Land - Reids Lane Water Tank - Purchase, (Halls Gap) | 105 | 5 | .. | 100 |
| Water Storage - Upgrade, (Harrow) | 250 | 27 | 29 | 194 |
| Sewerage Scheme - Construction, (Hopetoun) | 2 785 | 59 | 358 | 2 368 |
| Burnt Creek Water Supply - Construction, (Horsham) | 994 | 50 | 944 | .. |
| Burnt Creek Sewerage Services - Construction, (Horsham) | 1 524 | 60 | 1 149 | 315 |
| Sewerage Scheme - Construction, (Minyip) | 1 593 | 58 | 358 | 1 177 |
| Supply Treated Water - Construction, (Natimuk) | 2 895 | 20 | .. | 2 875 |
| Sewerage Scheme - Construction, (Ouyen) | 3 890 | 66 | 512 | 3 312 |
| Water Supply - Improvement, (Ouyen) | 442 | 360 | 82 | .. |
| Water Supply Pump From Storage No 2 - Upgrade, (Quambatook) | 143 | 40 | 103 | .. |
| Sewage Effluent Reuse - Construction, (St Arnaud) | 1 027 | 48 | 979 | .. |
| Water Supply Trunk Main Part 2 - Cathodic Protection, (St Arnaud) | 143 | 30 | 29 | 84 |
| Water Trunk Main - Main And Seaby Streets - Replacement, (Stawell) | 256 | 10 | 246 | .. |
| Water Storages 4 And 6 - Relocation, (Stawell) | 141 | 34 | .. | 107 |
| Sewage Pump Station - Upgrade, (Stawell) | 1 230 | 79 | 102 | 1 049 |
| Sewerage Treatment Plant - Effluent Storage - Remediation, (Stawell) | 169 | 10 | 159 | .. |
| Water Storage - Upgrade, (Underbool) | 198 | 10 | 41 | 147 |
| Water Treatment Plant - Construction, (Warracknabeal) | 3 385 | 123 | 3 262 | .. |
| Sewerage Treatment Plant - Irrigation - Construction, (Warracknabeal) | 381 | 14 | 36 | 331 |
| Water Treatment Plant - Construction, (Willaura) | 2 248 | 62 | 1 137 | 1 049 |
| Sewerage Treatment Plant - Effluent Storage And Land Disposal - Construction, (Willaura) | 299 | 30 | .. | 269 |
| Water Supply Telemetry (Including Moyston) - Construction, (Willaura) | 386 | 191 | 195 | .. |
| Lower Murray Region Water Authority |  |  |  |  |
| Water Mains Network - Construction, (Koondrook) | 600 | 12 | 588 | .. |
| Sewerage Treatment Plant - Augmentation, (Koorlong) | 8 445 | 125 | 320 | 8 000 |
| Sewerage Scheme - Construction, (Lake Boga) | 2 600 | 20 | 2 000 | 580 |
| Water Storage - Upgrade, (Merbein) | 125 | 5 | 120 | .. |
| Sewage Pump Station 14th Street - Replacement, (Mildura) | 435 | 35 | 400 | .. |
| Sewers 14th Street - Construction, (Mildura) | 360 | 10 | 350 | .. |
| Water Treatment Plant - Mildura West - Construction, (Mildura) | 8 200 | 150 | 4 000 | 4 050 |
| Water Treatment Plant - Alum Sludge - Return Line - Construction, (Mildura) | 175 | 16 | 159 | .. |
| Water Supply Trunk Mains - Construction, (Mildura) | 3 602 | 82 | 750 | 2 770 |
| Water Supply High Lift Pump - Upgrade, (Mildura) | 590 | 90 | 500 | .. |
| Water Mains 14th Street - Construction, (Mildura) | 360 | 10 | 350 | .. |
| Milburn Park Water Supply - Construction, (Mildura) | 300 | 10 | 290 | .. |
| Water Treatment Plant - Automation, (Robinvale) | 336 | 36 | .. | 300 |
| Sewerage Treatment Plant - Desludge/Aerators - Construction, (Swan Hill) | 290 | 10 | 280 | .. |
| North East Region Water Authority |  |  |  |  |
| Water Treatment Plant And Clearwater Storage - Upgrade, (Beechworth) | 1 620 | 120 | 100 | 1 400 |
| Sewage Effluent Reuse - Construction, (Bellbridge) | 981 | 621 | 360 | .. |
| Sewerage Treatment Plant - Tertiary Treatment/Disinfection - Construction, (Benalla) | 3 222 | 1 022 | 2 000 | 200 |
| Sewage Effluent Reuse - Construction, (Bright) | 2 421 | 57 | 364 | 2 000 |
| Sewerage Treatment Plant - Effluent Storage And Land Disposal - Construction, (Corryong) | 997 | 937 | 60 | .. |
| Sewerage Treatment Plant - Irrigation - Construction, (Dartmouth) | 179 | 29 | 150 | .. |
| Sewerage Treatment Plant - Upgrade, (Mount Beauty) | 2 810 | 2 610 | 200 | .. |
| Sewerage Treatment Plant - Tertiary Treatment - Construction, (Myrtleford) | 360 | 75 | 285 | .. |
| Sewerage Scheme - Construction, (Porepunkah) | 2 021 | 21 | 2 000 | .. |
| Sewerage Treatment Plant - Irrigation - Construction, (Tallangatta) | 580 | 30 | 550 | .. |
| Sewerage Treatment Plant - Lagoons - Beaching, (Wangaratta) | 149 | 59 | 90 | .. |
| Sewerage Treatment Plant - Tertiary Treatment - Construction, (Wangaratta) | 3 044 | 1 969 | 1 075 | .. |
| Sewerage Treatment Plant - Irrigation - Construction, (Wangaratta) | 503 | 3 | 500 | .. |
| Sewerage Treatment Plant (West Wodonga) - Upgrade, (Wodonga) | 15 179 | 479 | 6 500 | 8 200 |
| Clear Water Storage - Improvement, (Wodonga) | 580 | 180 | .. | 400 |
| Sewerage Treatment Plant - Effluent Storage And Irrigation - Construction, (Yackandandah) | 1 000 | 650 | 350 | .. |
| Portland Coast Region Water Authority |  |  |  |  |
| Water Supply - Construction, (Dartmoor) | 853 | 89 | 764 | .. |
| Sewerage System Infiltration - Improvement, (Heywood) | 229 | 29 | 50 | 150 |
| Sewage Pump Station - Improvement, (Port Fairy) | 167 | 44 | 29 | 94 |
| Water Supply Bore No. 2 - Replacement, (Port Fairy) | 329 | 11 | 18 | 300 |
| Water Supply Bore No.1 - Replacement, (Port Fairy) | 759 | 11 | 748 | .. |
| Bald Hill Water Basin - Refurbishment, (Portland) | 290 | 5 | .. | 285 |
| Water Supply Pump Stations - Improvement, (Portland) | 271 | 14 | 193 | 64 |
| South Gippsland Region Water Authority |  |  |  |  |
| Water Tower - Rehab, (Cape Paterson) | 203 | 8 | 120 | 75 |
| Sewerage Treatment Plant - Upgrade, (Foster) | 273 | 58 | 215 | .. |
| Communications - Upgrade, (Foster) | 190 | 70 | 40 | 80 |
| Water Meters - Replacement, (Foster) | 598 | 98 | 100 | 400 |
| Computer Systems - Upgrade, (Foster) | 810 | 100 | 60 | 650 |
| Water Mains - Replacement, (Foster) | 1 383 | 46 | 80 | 1 257 |
| Water Treatment Plant - Upgrade, (Foster) | 246 | 46 | 50 | 150 |
| Water Treatment Plant - Upgrade, (Korumburra) | 255 | 55 | .. | 200 |
| Water Treatment Plant - Upgrade, (Leongatha) | 323 | 123 | 50 | 150 |
| Water Treatment Plant - Upgrade, (Poowong) | 981 | 1 | 980 | .. |
| Water Treatment Plant - Upgrade, (Toora) | 381 | 31 | 150 | 200 |
| Sewage Outfall - Construction, (Venus Bay) | 184 | 84 | .. | 100 |
| Sewage Outfall - Upgrade, (Venus Bay) | 2 015 | 15 | 300 | 1 700 |
| Sewerage Scheme - Construction, (Waratah Bay) | 1 429 | 29 | 600 | 800 |
| Water Mains - Replacement, (Wonthaggi) | 1 199 | 219 | .. | 980 |
| Mine Water Mains - Replacement, (Wonthaggi) | 271 | 111 | .. | 160 |
| Water Treatment Plant - Construction, (Yarram) | 2 481 | 381 | .. | 2 100 |
| South West Water Authority |  |  |  |  |
| Water Mains - Replacement, (Allansford) | 205 | 30 | 21 | 154 |
| Water Supply System - Upgrade, (Allansford) | 1 003 | 20 | 983 | .. |
| Water Treatment Plant - Contribution, (Allansford) | 356 | 13 | 343 | .. |
| Sewerage Treatment Plant - Upgrade, (Camperdown) | 630 | 250 | 380 | .. |
| Sewerage Treatment Plant - Industrial - Desludging, (Camperdown) | 450 | 370 | 80 | .. |
| Water Main - Replacement, (Camperdown) | 785 | 114 | 137 | 534 |
| Donald's Hill Water Reservoir - Embankment - Investigation, (Camperdown) | 430 | 30 | 50 | 350 |
| Sewer Reticulation - Rehabilitation/Replacement, (Camperdown) | 1 420 | 800 | 550 | 70 |
| Groundwater - Investigation, (Carlisle River) | 373 | 335 | 31 | 7 |
| Sewerage Treatment Plant - Stage 2 - Upgrade, (Cobden) | 150 | 10 | 140 | .. |
| Water Main - Replacement, (Cobden) | 305 | 55 | 50 | 200 |
| Raw Water - Extraction/Distribution, (Gellibrand River) | 125 | 5 | 20 | 100 |
| Water Treatment Plant - Contribution, (Koroit) | 356 | 13 | 343 | .. |
| Water Main - Replacement, (Koroit) | 105 | 2 | 16 | 87 |
| Sewerage Treatment Plant - Process/Irrigation - Upgrade, (Mortlake) | 305 | 5 | 90 | 210 |
| Sewer Reticulation - Construction, (Peterborough) | 2 675 | 25 | 75 |  |
| Water Pipeline To Timboon - Upgrade, (Port Campbell) | 820 | 20 | 720 | 80 |
| Water Treatment Plant Stage 1 - Upgrade, (Port Campbell) | 1 220 | 20 | 1 100 | 100 |
| Water Treatment Plant - Construction, (Purnim) | 524 | 7 | 47 | 470 |
| Sewerage Treatment Plant - Effluent Storage And Irrigation - Construction, (Simpson) | 750 | 30 | 40 | 680 |
| Water Treatment Plant - Construction, (Simpson) | 777 | 7 | 70 | 700 |
| Sewerage Treatment Plant - Effluent Storage And Irrigation - Construction, (Terang) | 2 400 | 1 700 | 650 | 50 |
| Water Mains - Replacement, (Terang) | 212 | 10 | 95 | 107 |
| Pertobe Road Sewage Pump Station - Investigation/Upgrade, (Warrnambool) | 528 | 25 | 503 | .. |
| Lyndoch Sewage Pump Station - Upgrade, (Warrnambool) | 398 | 25 | 373 | .. |
| Sewerage Treatment Plant - Diffuser - Replacement, (Warrnambool) | 570 | 420 | 30 | 120 |
| Sewerage Treatment Plant - Inflow Screens - Installation, (Warrnambool) | 350 | 30 | 320 | .. |
| Sewerage Treatment Plant - Biosolids - Disposal, (Warrnambool) | 3 600 | 900 | 1 500 | 1 200 |
| Sewerage Treatment Plant - Septic Tank Waste - Disposal, (Warrnambool) | 160 | 10 | 150 | .. |
| Allansford Rising Main - Extension, (Warrnambool) | 711 | 10 | 376 | 325 |
| Sewer Reticulation - Wangoom Road - Construction, (Warrnambool) | 329 | 4 | .. | 325 |
| Sewer Reticulation - Rehabilitation, (Warrnambool) | 826 | 46 | 180 | 600 |
| Sewer Reticulation - Modelling, (Warrnambool) | 141 | 60 | 73 | 8 |
| Water Main - Replacement, (Warrnambool) | 176 | 5 | 28 | 143 |
| Water Reticulation Leakage - Investigation, (Warrnambool) | 105 | 5 | 50 | 50 |
| Dual Reticulation - Trials, (Warrnambool) | 101 | 10 | 91 | .. |
| Water Treatment Plant - Upgrade, (Warrnambool) | 713 | 25 | 688 | .. |
| Western Region Water Authority |  |  |  |  |
| Outfall Sewer - Construction, (Bacchus Marsh) | 3 670 | 60 | 1 450 | 2 160 |
| Sewage Pump Station - Avenue of Honour - Replacement, (Bacchus Marsh) | 200 | 75 | 125 | .. |
| Water Mains - Replacement, (Bacchus Marsh) | 1 551 | 31 | .. | 1 520 |
| Bences Road Water Pump Station - Relocation, (Bacchus Marsh) | 150 | 50 | 100 | .. |
| Laboratory And Chemical Storage - Upgrade, (Bacchus Marsh) | 240 | 15 | 225 | .. |
| Water Treatment Plant - Decommission, (Bacchus Marsh) | 115 | 15 | .. | 100 |
| Sewerage Treatment Plant - Control Building - Construction, (Gisborne) | 250 | 195 | 55 | .. |
| Sewage Effluent Reuse Stage 1 - Construction, (Gisborne) | 318 | 18 | 50 | 250 |
| Telemetry - Installation, (Gisborne) | 800 | 200 | 200 | 400 |
| Graphic Information System - Implementation, (Gisborne) | 5 303 | 303 | 250 | 4 750 |
| Rosslynne Aeration System - Installation, (Gisborne) | 191 | 121 | 70 | .. |
| Office - Upgrade, (Gisborne) | 275 | 5 | 50 | 220 |
| Sewer Reticulation - Construction, (Lancefield) | 2 775 | 175 | 1 750 | 850 |
| Taylors Road Water Storage - Replacement, (Macedon) | 760 | 10 | 150 | 600 |
| Bulmans And Coburns Road Water Tanks - Construction, (Melton) | 1 805 | 5 | 150 | 1 650 |
| Melbourne Water Pipeline - Construction, (Melton) | 10 150 | 430 | 450 | 9 270 |
| Merrimu Aeration And Fluoridation Plant - Construction, (Melton) | 235 | 85 | 150 | .. |
| Sewerage Treatment Plant - Equipment - Replacement, (Melton) | 1 814 | 139 | 685 | 990 |
| Sewerage Treatment Plant - Irrigation - Augmentation, (Melton) | 1 215 | 5 | 60 | 1 150 |
| Blaney Drive Outfall Sewers - Construction, (Melton) | 4 730 | 20 | 110 | 4 600 |
| Chloramination - Installation, (Myrniong) | 120 | 20 | 100 | .. |
| Sewerage Treatment Plant - Augmentation, (Romsey) | 484 | 4 | .. | 480 |
| Water Supply - Augmentation, (Romsey) | 460 | 60 | .. |  |
| Northern Water Tank - Construction, (Sunbury) | 1 025 | 10 | 140 | 875 |
| Biosolids Management - Implementation, (Sunbury) | 533 | 33 | .. | 500 |
| Sewage Effluent Reuse Stage 1 - Construction, (Sunbury) | 300 | 95 | 205 | .. |
| Marriages Water Treatment Plant - Augmentation, (Woodend) | 1 470 | 10 | 700 | 760 |
| Sewerage Treatment Plant - Augmentation, (Woodend) | 450 | 290 | 160 | .. |
| Sewage Effluent Reuse Stage 1 - Construction, (Woodend) | 365 | 15 | 50 | 300 |
| Westernport Region Water Authority |  |  |  |  |
| Sewerage Treatment Plant (King Road) - Review/Upgrade, (Coronet Bay) | 136 | 6 | 90 | 40 |
| Sewerage Treatment Plant (King Road) - Lagoon - Upgrade, (Coronet Bay) | 215 | 50 | .. | 165 |
| King Road Sewage Pump Station - Upgrade, (Coronet Bay) | 350 | 30 | .. | 320 |
| Sewerage Treatment Plant (King Road) - Reuse - Upgrade, (Coronet Bay) | 1 400 | 1 088 | 50 | 262 |
| Office Equipment - Purchase, (Cowes) | 142 | 29 | 33 | 80 |
| Sewerage Treatment Plant (Phillip Island) - Reuse - Upgrade, (Cowes) | 2 021 | 1 081 | 5 | 935 |
| Sewerage Treatment Plant (Phillip Island) - Filters - Construction, (Cowes) | 911 | 7 | 497 | 407 |
| Sewerage Treatment Plant (Phillip Island) - Upgrade, (Cowes) | 2 400 | 81 | 968 | 1 351 |
| Information Technology - Purchase, (Cowes) | 771 | 107 | 340 | 324 |
| Thompson Avenue Water Main - Replacement, (Cowes) | 180 | 110 | 70 | .. |
| Dalyston/Kilcunda Sewerage Scheme - Construction, (Dalyston) | 2 700 | 2 650 | 50 | .. |
| Water Reservoir Wetland - Development, (Glen Forbes) | 263 | 19 | 64 | 180 |
| Water Supply - Augmentation, (Glen Forbes) | 13 000 | 30 | .. | 12 970 |
| Water Treatment Plant - Upgrade, (Glen Forbes) | 1 375 | 50 | 1 150 | 175 |
| Reservoir Water - Improvement, (Glen Forbes) | 130 | 60 | 70 | .. |
| Water Reservoir - Spillway And Capacity - Upgrade, (Glen Forbes) | 1 200 | 90 | .. | 1 110 |
| Office and Depot Accommodation - Construction, (Newhaven) | 1 608 | 129 | 1 479 | .. |
| Churchill Island Sewerage - Construction, (Newhaven) | 167 | 5 | 162 | .. |
| Tenby Point Sewerage Scheme - Construction, (Tenby Point) | 656 | 136 | 520 | .. |
| Total Existing Projects | 585 439 | 117 941 | 156 749 | 307 774 |

Source: Non-Metropolitan Water Authorities

Non-Metropolitan Water Authorities

- New Projects for Commencement in 2001-02

| ($ thousand) |  |  |  |  |
| --- | --- | --- | --- | --- |
| Project Description | Total Estimated Investment | Expected Expenditure to 30.6.2001 | Estimated Expenditure 2001-02 | Remaining Expenditure |
| Barwon Region Water Authority |  |  |  |  |
| Land - Reinstatement/Development, (Bell Post Hill) | 1 282 | .. | 991 | 291 |
| Reclaimed Water Project - Construction, (Breamlea) | 2 500 | .. | 2 500 | .. |
| Sewage Detention Tank - Construction, (Lorne) | 522 | .. | 30 | 492 |
| Central Gippsland Region Water Authority |  |  |  |  |
| Sewerage Treatment Plant - Upgrade, (Drouin) | 6 200 | .. | 3 500 | 2 700 |
| Hopetoun Rd Sewer Pump Station - Replacement, (Drouin) | 300 | .. | 300 | .. |
| Raw Water Supply System - Improvement, (Heyfield) | 250 | .. | 250 | .. |
| Esso Waste Pipeline - Upgrade, (Longford) | 3 100 | .. | 3 100 | .. |
| McAdams Water Supply Tank and Ring Main - Upgrade, (Maffra) | 640 | .. | 320 | 320 |
| Sewage Pump Station, Nestles and Davis Street - Replacement, (Maffra) | 480 | .. | 400 | 80 |
| Moondarra Water Supply Reservoir - Upgrade, (Moondarra) | 1 150 | .. | 250 | 900 |
| Sewage Outfall Main - Augmentation, (Morwell) | 300 | .. | 50 | 250 |
| Sewerage Treatment Plant - Inlet Works - Upgrade, (Morwell) | 150 | .. | 30 | 120 |
| Buckley's Hill Clear Water Storage, Inlet/Outlet Pipeline - Upgrade, (Morwell) | 320 | .. | 20 | 300 |
| Sewer Outfall Main (West) - Re-connection, (Morwell) | 350 | .. | 50 | 300 |
| Sewerage Treatment Plant - Equipment - Upgrade, (Neerim South) | 230 | .. | 50 | 180 |
| Raw Water Supply Main - Replacement, (Rawson) | 350 | .. | 350 | .. |
| Sewerage Treatment Plant (Dutson Downs) - Resource Recovery Facility - Development, (Sale) | 4 750 | .. | 600 | 4 150 |
| Sewerage Treatment Plant (Dutson Downs) - Roadworks - Improvement, (Sale) | 200 | .. | 200 | .. |
| Sewerage Collection System - Construction, (Seaspray) | 1 200 | .. | 200 | 1 000 |
| Water Supply Security - Upgrade, (Thorpdale) | 500 | .. | 300 | 200 |
| Water Treatment Plant - Upgrade, (Traralgon) | 2 000 | .. | 200 | 1 800 |
| Regional Outfall Sewer - Wastewater Management - Replacement, (Traralgon) | 61 800 | .. | 300 | 61 500 |
| Saline Waste Outfall Pipeline - Cathodic Protection, (Traralgon) | 150 | .. | 15 | 135 |
| Geographic Information System - Review, (Traralgon) | 200 | .. | 200 | .. |
| Sewer Flows - Modelling, (Traralgon) | 500 | .. | 50 | 450 |
| Water Treatment Plant - Upgrade, (Tyers) | 350 | .. | 50 | 300 |
| Water Treatment Plant - Inlet Pump Station - Upgrade, (Warragul) | 400 | .. | 20 | 380 |
| Sewer Reticulation - Replacement, (Warragul) | 646 | .. | 46 | 600 |
| Central Highlands Region Water Authority |  |  |  |  |
| Water Treatment Plant - Upgrade, (Avoca) | 1 100 | .. | 30 | 1 070 |
| Ballarat South Sewer Catchment Works - Upgrade, (Ballarat) | 7 500 | .. | 400 | 7 100 |
| Sewerage Treatment Plant - Upgrade, (Daylesford) | 1 100 | .. | 300 | 800 |
| Sewerage Treatment Plant - Land - Purchase, (Daylesford) | 600 | .. | 600 | .. |
| Water Supply - Improvement, (Forest Hill) | 500 | .. | 500 | .. |
| Sewerage Treatment Plant - Inlet Works - Upgrade, (Sebastopol) | 1 020 | .. | 1 020 | .. |
| Coliban Region Water Authority |  |  |  |  |
| Sewer Main - Improvement, (Bendigo) | 1 650 | .. | 150 | 1 500 |
| Water Main - Construction, (Bendigo) | 471 | .. | 271 | 200 |
| Water Main - Construction, (Bendigo) | 2 100 | .. | 500 | 1 600 |
| Water Main - Improvement, (Bendigo) | 170 | .. | 20 | 150 |
| Water Treatment - Improvement, (Boort) | 850 | .. | 425 | 425 |
| Water Main - Replacement, (Castlemaine) | 200 | .. | 30 | 170 |
| Water Treatment - Improvement, (Cohuna) | 1 600 | .. | 800 | 800 |
| Water Main - Replacement, (Echuca) | 164 | .. | 164 | .. |
| Water Main - Construction, (Goornong) | 830 | .. | 415 | 415 |
| Water Tank - Improvement, (Harcourt) | 213 | .. | 213 | .. |
| Water Main - Replacement, (Korong Vale) | 497 | .. | 52 | 445 |
| Water Main - Replacement, (Leitchville) | 150 | .. | 150 | .. |
| Water Treatment - Improvement, (Lockington) | 800 | .. | 400 | 400 |
| Water Main - Construction, (Raywood) | 1 240 | .. | 620 | 620 |
| Water Distribution - Improvement, (Rochester) | 2 000 | .. | 2 000 | .. |
| Water Treatment - Improvement, (Rochester) | 2 500 | .. | 1 250 | 1 250 |
| Water Tank - Construction, (Sebastian) | 237 | .. | 118 | 119 |
| Water Tank - Construction, (Tooborac) | 225 | .. | 112 | 113 |
| East Gippsland Region Water Authority |  |  |  |  |
| Sewerage Treatment Plant - Improvement, (Bairnsdale) | 113 | .. | 113 | .. |
| Glenelg Region Water Authority |  |  |  |  |
| Water Reticulation - Construction, (Branxholme) | 600 | .. | 30 | 570 |
| Water Main From Hamilton - Construction, (Coleraine) | 1 723 | .. | 40 | 1 683 |
| Water Main - Construction, (Dunkeld) | 191 | .. | 16 |  |
| Clear Water Storage - Construction, (Dunkeld) | 420 | .. | 10 | 410 |
| Sewer Main - Construction, (Hamilton) | 214 | .. | 14 | 200 |
| Water Treatment Stage 2 - Construction, (Macarthur) | 330 | .. | 20 | 310 |
| Goulburn Valley Region Water Authority |  |  |  |  |
| Sewerage Treatment Plant - Winter Storage - Improvement, (Cobram) | 1 045 | .. | 580 | 465 |
| Strathmerton Water Pipeline - Construction, (Cobram) | 1 200 | .. | 1 200 | .. |
| IXL Trade Waste - Augmentation, (Kyabram) | 200 | .. | 200 | .. |
| Sewerage Treatment Plant - Improvement, (Mansfield) | 165 | .. | 165 | .. |
| Sewerage Treatment Plant - Augmentation, (Marysville) | 1 140 | .. | 150 | 990 |
| Sewerage Treatment Plant - Equipment - Refurbishment, (Seymour) | 1 000 | .. | 50 | 950 |
| East Water Distribution Main - Replacement, (Seymour) | 115 | .. | 115 | .. |
| Water Reticulation - Improvement, (Seymour) | 470 | .. | 90 | 380 |
| Shepparton East Water Loop Mains - Improvement, (Shepparton) | 140 | .. | 60 | 80 |
| Water Main Archer St (North) - Construction, (Shepparton) | 230 | .. | 230 | .. |
| Water Supply Low Lift Pump Station Switchboard - Replacement, (Shepparton) | 180 | .. | 180 | .. |
| Water Treatment Plant Centrifuge - Upgrade, (Shepparton) | 150 | .. | 150 | .. |
| Sewerage Treatment Plant (Wanganui Road) - Equipment - Replacement, (Shepparton) | 240 | .. | 120 | 120 |
| Water Main Verney Road - Improvement, (Shepparton) | 175 | .. | 115 | 60 |
| Sewerage Treatment Plant - Improvement, (Tatura) | 535 | .. | 110 | 425 |
| Sewerage Treatment Plant - Augmentation, (Tongala) | 800 | .. | 300 | 500 |
| Grampians Region Water Authority |  |  |  |  |
| Mount Cole/Langhi Ghiran Water Supply - Assessment/Remediation, (Ararat) | 995 | .. | 46 | 949 |
| Water Tower - Replacement, (Beulah) | 102 | .. | 102 | .. |
| Sewerage Treatment Plant - Effluent Storage And Land Disposal - Construction, (Birchip) | 269 | .. | 269 | .. |
| Sewerage Treatment Plant - Effluent Storage And Land Disposal - Construction, (Charlton) | 653 | .. | 552 | 101 |
| Sewerage Treatment Plant - Irrigation - Construction, (Charlton) | 104 | .. | 15 | 89 |
| Sewerage System Infiltration - Abatement, (Donald) | 224 | .. | 61 | 163 |
| Sewerage Treatment Plant - Effluent Storage And Land Disposal - Construction, (Edenhope) | 505 | .. | 55 | 450 |
| Sewerage Treatment Plant - Effluent Storage And Land Disposal - Construction, (Halls Gap) | 886 | .. | 86 | 800 |
| Sewerage Treatment Plant - Irrigation - Construction, (Halls Gap) | 528 | .. | 51 | 477 |
| Water Supply Headworks Capacity - Augmentation, (Halls Gap) | 128 | .. | 20 | 108 |
| Water Supply - Disinfection, (Harrow) | 144 | .. | 14 | 130 |
| Sewerage Treatment Plant - Upgrade, (Horsham) | 1 420 | .. | 1 315 | 105 |
| Sewerage Treatment Plant - Upgrade, (Horsham) | 3 456 | .. | 51 | 3 405 |
| Regional Store - Upgrade, (Horsham) | 214 | .. | 33 | 181 |
| Sewerage Treatment Plant - Effluent Storage And Land Disposal - Construction, (Jeparit) | 532 | .. | 49 | 483 |
| Sewerage Treatment Plant - Effluent Storage And Land Disposal - Upgrade, (Nhill) | 1 030 | .. | 110 | 920 |
| Sewerage Treatment Plant - Irrigation - Construction, (Nhill) | 543 | .. | 41 | 502 |
| Water Supply Desalination Pilot Plant - Construction, (Nhill) | 307 | .. | 307 | .. |
| Water Treatment Plant - Construction, (Nhill) | 5 020 | .. | 102 | 4 918 |
| Sewerage Treatment Plant - Effluent Storage And Land Disposal - Construction, (Rainbow) | 388 | .. | 29 | 359 |
| Sewerage Treatment Plant - Effluent Storage And Land Disposal - Construction, (Sea Lake) | 419 | .. | 42 | 377 |
| Sewerage Treatment Plant - Biosolids Management - Upgrade, (Stawell) | 285 | .. | 128 | 157 |
| Sewage Effluent Reuse - Wineries - Construction, (Stawell) | 333 | .. | 15 | 318 |
| Water Storage Basin, Valves and Beaching - Upgrade, (Willaura) | 358 | .. | 358 | .. |
| Water Pipeline To Mount Pleasant - Construction, (Willaura) | 594 | .. | 594 | .. |
| Sewerage Treatment Plant - Effluent Storage And Land Disposal - Construction, (Wycheproof) | 270 | .. | 270 | .. |
| Lower Murray Region Water Authority |  |  |  |  |
| Sewerage Catchment - Development, (Mildura) | 2 800 | .. | 500 | 2 300 |
| Water Treatment Plant - Process - Upgrade, (Mildura) | 150 | .. | 150 | .. |
| Mildura West - Water Mains - Construction, (Mildura) | 3 200 | .. | 1 600 | 1 600 |
| Water Treatment Plant - Sludge Handling - Upgrade, (Mildura) | 390 | .. | 390 | .. |
| Water Main 16th Street - (Etiwanda To Riverside) - Construction, (Mildura) | 190 | .. | 115 | 75 |
| Water Reticulation - Disinfection, (Mildura) | 150 | .. | 150 | .. |
| Mildura West - Water Storage - Construction, (Mildura) | 1 200 | .. | 900 | 300 |
| Mildura West - Pump Stations - Construction, (Mildura) | 1 500 | .. | 750 | 750 |
| Sewerage Treatment Plant - Lagoon - Construction, (Robinvale) | 160 | .. | 160 | .. |
| Water Mains - Murray/Werril Streets - Construction, (Swan Hill) | 320 | .. | 150 | 170 |
| North East Region Water Authority |  |  |  |  |
| Sewerage Treatment Plant - Effluent - Irrigation, (Barnawartha) | 200 | .. | 50 | 150 |
| Sewage Effluent Ponds - Lining, (Beechworth) | 520 | .. | 20 | 500 |
| Loombah Dam Works - Improvement, (Benalla) | 405 | .. | 405 | .. |
| Sewerage Treatment Plant - Irrigation - Construction, (Corryong) | 170 | .. | 170 | .. |
| Sewage Effluent - Storage And Distribution - Construction, (Dartmouth) | 629 | .. | 629 | .. |
| Mount Tabor Dam Works - Improvement, (Dartmouth) | 330 | .. | 330 | .. |
| Transfer Water Treatment Sludge To Sewerage Treatment Plant - Construction, (Wangaratta) | 950 | .. | 950 | .. |
| Sewerage Treatment Plant - Inlet Works - Upgrade, (Wangaratta) | 285 | .. | 285 | .. |
| Water Storage McGaffin Road - Construction, (Wodonga) | 1 030 | .. | 80 | 950 |
| Portland Coast Region Water Authority |  |  |  |  |
| Water Main - Replacement, (Port Fairy) | 106 | .. | 55 | 51 |
| Sewerage Treatment Plant - Stage 2 - Construction, (Port Fairy) | 1 371 | .. | 1 371 | .. |
| Sewage Pump Stations - Improvement, (Portland) | 127 | .. | 104 | 23 |
| South Gippsland Region Water Authority |  |  |  |  |
| Water System Telemetery - Development, (Foster) | 550 | .. | 100 | 450 |
| Water Pump Station Switchboards - Upgrade, (Foster) | 150 | .. | 50 | 100 |
| Water Supply Dams - Upgrade, (Foster) | 3 500 | .. | 500 | 3 000 |
| Sewage Pump Station Switchboards - Upgrade, (Foster) | 125 | .. | 25 | 100 |
| Sewerage Treatment Plant - Construction, (Koonwarra) | 1 500 | .. | 800 | 700 |
| Sewerage Treatment Plant - Upgrade, (Korumburra) | 1 300 | .. | 400 | 900 |
| Water Treatment Sludge Handling - Upgrade, (Leongatha) | 198 | .. | 198 | .. |
| Sewerage Treatment Plant - Upgrade, (Leongatha) | 1 700 | .. | 800 | 900 |
| Water Treatment Sludge Handling - Upgrade, (Toora) | 156 | .. | 156 | .. |
| South West Water Authority |  |  |  |  |
| Warrnambool Cheese And Butter Water Supply - Construction, (Allansford) | 1 995 | .. | 10 | 1 985 |
| Trade Waste Treatment Plant - Biosolids Reuse - Installation, (Camperdown) | 210 | .. | 137 | 73 |
| Gellibrand River - Water Pumps - Refurbishment, (Gellibrand River) | 150 | .. | 150 | .. |
| Gellibrand Main Water Pump Station - Augmentation, (Gellibrand River) | 150 | .. | 150 | .. |
| Groundwater Resource - Development, (Lismore) | 530 | .. | 10 | 520 |
| Water Main - Replacement, (Peterborough) | 135 | .. | 5 | 130 |
| Sewerage Treatment Plant - Lagoon Leakage - Repair, (Port Campbell) | 230 | .. | 230 | .. |
| Sewerage Reticulation Study - Rehabilitation, (Simpson) | 130 | .. | 130 | .. |
| Tank Hill Water Reservoir - Outlet Works - Upgrade, (Warrnambool) | 150 | .. | 25 | 125 |
| Tank Hill Water Reservoir - Embankment - Upgrade, (Warrnambool) | 593 | .. | 68 | 525 |
| Plantation Road Water Reservoir - Pumps - Refurbishment, (Warrnambool) | 110 | .. | 110 | .. |
| Sewerage Treatment Plant - Biosolids Reuse - Installation, (Warrnambool) | 596 | .. | 480 | 116 |
| Sewerage Treatment Plant - Augmentation, (Warrnambool) | 3 700 | .. | 700 | 3 000 |
| Golf Course Sewage Effluent Reuse - Irrigation, (Warrnambool) | 705 | .. | 705 | .. |
| Donovan's Road Trunk Sewer - Upgrade, (Warrnambool) | 115 | .. | 115 | .. |
| Brierly Station - Water Pumps - Replacement, (Warrnambool) | 115 | .. | 115 | .. |
| Wangoom Road Water Supply - Construction, (Warrnambool) | 276 | .. | 276 | .. |
| Western Region Water Authority |  |  |  |  |
| Rosslynne Water Treatment Plant - Upgrade, (Gisborne) | 500 | .. | 100 | 400 |
| Outfall Sewer - Construction, (Lancefield) | 1 050 | .. | 350 | 700 |
| Romsey Sewerage Treatment Plant - Augmentation, (Lancefield) | 1 000 | .. | 100 | 900 |
| Water Treatment Plant - Disinfection - Installation, (Lancefield) | 2 100 | .. | 200 | 1 900 |
| Sewerage Scheme - Construction, (Macedon) | 6 200 | .. | 50 | 6 150 |
| Salisbury Road Chlorinator - Construction, (Macedon) | 150 | .. | 150 | .. |
| Sewerage Treatment Plant - Clarifiers And Digester - Installation, (Melton) | 3 000 | .. | 1 100 | 1 900 |
| Sewerage Treatment Plant - Sludge Drying Beds - Construction, (Melton) | 650 | .. | 50 | 600 |
| Water Supply - Low Level - Upgrade, (Melton) | 430 | .. | 330 | 100 |
| Princeton Park Estate Water Mains - Upsize, (Melton) | 1 150 | .. | 140 | 1 010 |
| Princeton Park Estate Water Mains - Extension, (Melton) | 609 | .. | 90 | 519 |
| Merrimu Water Supply Equipment - Replacement, (Melton) | 135 | .. | 135 | .. |
| Sewage Effluent Reuse - Stage 1 - Construction, (Riddells Creek) | 600 | .. | 100 | 500 |
| Chlorinator - Construction, (Riddells Creek) | 150 | .. | 150 | .. |
| Settlement Road Water Pump Station - Replacement, (Riddells Creek) | 150 | .. | 150 | .. |
| Sewerage Biosolids - Management, (Romsey) | 200 | .. | 200 | .. |
| Sewage Effluent Reuse - Construction, (Romsey) | 550 | .. | 50 | 500 |
| Water Trunk Main Zone 2 - Construction, (Sunbury) | 3 780 | .. | 40 | 3 740 |
| Vineyard Road Sewerage Works - Construction, (Sunbury) | 400 | .. | 50 | 350 |
| Sewage Effluent Reuse - Stage 2 - Construction, (Sunbury) | 3 300 | .. | 595 | 2 705 |
| Westernport Region Water Authority |  |  |  |  |
| Sewage Effluent And Stormwater Reuse - Construction, (San Remo) | 1 000 | .. | 700 | 300 |
| Lance Creek Water Pipeline And Standby Pump - Renewal, (Wonthaggi) | 533 | .. | 33 | 500 |
| Total New Projects | 212 509 | .. | 54 307 | 158 027 |
| Total Non-Metropolitan Water Authorities Projects | 797 948 | 117 941 | 211 056 | 465 801 |

Source: Non-Metropolitan Water Authorities

# Office of Housing

- Existing Projects

| ($ thousand) |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Project Description | Total Estimated Investment | Expected Expenditure to 30.6.2001 | Estimated Expenditure 2001-02 | Remaining Expenditure |  |
| Rental & Community Housing Acquisitions |  |  |  |  |  |  |  |  |  |
| Acquisition - 17 Units/Sites (Barwon S-West) | 2 380 | 600 | 1 780 | .. |  |
| Acquisition - 13 Units/Sites (Eastern Metro) | 3 750 | 1 440 | 2 310 | .. |  |
| Acquisition - 5 Units/Sites (Gippsland) | 940 | 410 | 530 | .. |  |
| Acquisition - 6 Units/Sites (Grampians) | 730 | 30 | 700 | .. |  |
| Acquisition - 11 Units/Sites (Hume) | 850 | 230 | 620 | .. |  |
| Acquisition - 26 Units/Sites (Loddon Mallee) | 4 320 | 1 920 | 2 400 | .. |  |
| Acquisition - 27 Units/Sites (Northern Metro) | 4 940 | 1 400 | 3 540 | .. |  |
| Acquisition - 89 Units/Sites (Southern Metro) | 11 110 | 3 010 | 8 050 | 50 |  |
| Acquisition - 57 Units/Sites (Western Metro) | 7 880 | 730 | 6 860 | 290 |  |
| Improvements |  |  |  |  |  |
| Improvement - Units/Sites (Barwon S-West) | 10 580 | 7 320 | 3 260 | .. |  |
| Improvement - Units/Sites (Eastern Metro) | 10 440 | 6 510 | 3 600 | 330 |  |
| Improvement - Units/Sites (Gippsland) | 7 850 | 5 130 | 2 720 | .. |  |
| Improvement - Units/Sites (Grampians) | 7 160 | 4 830 | 2 330 | .. |  |
| Improvement - Units/Sites (Hume) | 11 190 | 6 690 | 3 580 | 920 |  |
| Improvement - Units/Sites (Loddon Mallee) | 10 610 | 6 600 | 4 010 | .. |  |
| Improvement - Units/Sites (Northern Metro) | 23 820 | 14 650 | 9 170 | .. |  |
| Improvement - Units/Sites (Southern Metro) | 34 580 | 15 700 | 18 540 | 340 |  |
| Improvement - Units/Sites (Statewide) | 43 130 | 22 520 | 20 610 | .. |  |
| Improvement - Units/Sites (Western Metro) | 34 540 | 10 910 | 17 390 | 6 240 |  |
| Redevelopment |  |  |  |  |  |
| Redevelopment - 16 Units/Sites (Barwon S-West) | 2 240 | 110 | 2 050 | 80 |  |
| Redevelopment - 30 Units/Sites (Eastern Metro) | 3 990 | 1 800 | 2 190 | .. |  |
| Redevelopment - 17 Units/Sites (Northern Metro) | 2 130 | 1 340 | 790 | .. |  |
| Redevelopment - 7 Units/Sites (Southern Metro) | 570 | 440 | 130 | .. |  |
| Redevelopment - 45 Units/Sites (Western Metro) | 4 460 | 1 630 | 2 830 | .. |  |
| Total existing projects | 244 190 | 115 950 | 119 990 | 8 250 |  |

Source: Office of Housing

Office of Housing

- New Projects for Commencement in 2001-02

| ($ thousand) |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| Project Description | Total Estimated Investment | Expected Expenditure to 30.6.2001 | Estimated Expenditure 2001-02 | Remaining Expenditure |  |  |
| Rental & Community Housing Acquisitions |  |  |  |  |  |  |  |  |  |  |
| Acquisition - 34 Units/Sites (Barwon S-West) | 5 310 | .. | 5 000 | 310 |  |  |
| Acquisition - 96 Units/Sites (Eastern Metro) | 14 610 | 60 | 12 500 | 2 050 |  |  |
| Acquisition - 25 Units/Sites (Gippsland) | 3 890 | .. | 3 830 | 60 |  |  |
| Acquisition - 34 Units/Sites (Grampians) | 4 280 | .. | 3 860 | 420 |  |  |
| Acquisition - 59 Units/Sites (Hume) | 7 460 | .. | 7 460 | .. |  |  |
| Acquisition - 42 Units/Sites (Loddon Mallee) | 4 890 | .. | 4 340 | 550 |  |  |
| Acquisition - 155 Units/Sites (Northern Metro) | 22 180 | .. | 14 880 | 7 300 |  |  |
| Acquisition - 182 Units/Sites (Southern Metro) | 27 600 | .. | 25 340 | 2 260 |  |  |
| Acquisition - 115 Units/Sites (Western Metro) | 23 350 | .. | 23 350 | .. |  |  |
| Improvements |  |  |  | .. |  |  |
| Improvement - Units/Sites (Barwon S-West) | 1 120 | .. | 1 100 | 20 |  |  |
| Improvement - Units/Sites (Eastern Metro) | 680 | .. | 680 | .. |  |  |
| Improvement - Units/Sites (Northern Metro) | 5 150 | 150 | 2 700 | 2 300 |  |  |
| Improvement - Units/Sites (Southern Metro) | 1 590 | .. | 1590 | .. |  |  |
| Improvement - Units/Sites (Statewide) | 17 220 | .. | 17 220 | .. |  |  |
| Improvement - Units/Sites (Western Metro) | 11 910 | .. | 8 750 | 3 160 |  |  |
| Redevelopment |  |  |  | .. |  |  |
| Redevelopment - 57 Units/Sites (Barwon S-West) | 5 910 | .. | 3 450 | 2 460 |  |  |
| Redevelopment - 16 Units/Sites (Eastern Metro) | 2 170 | .. | 2 120 | 50 |  |  |
| Redevelopment - 2 Units/Sites (Hume) | 280 | .. | 270 | 10 |  |  |
| Redevelopment - 53 Units/Sites (Loddon Mallee) | 5 500 | .. | 4 800 | 700 |  |  |
| Redevelopment - 56 Units/Sites (Northern Metro) | 6 180 | .. | 5 850 | 330 |  |  |
| Redevelopment - 12 Units/Sites (Southern Metro) | 1 640 | .. | 1 570 | 70 |  |  |
| Redevelopment - 54 Units/Sites (Western Metro) | 6 760 | .. | 5 600 | 1 160 |  |  |
| Total new projects | 179 680 | 210 | 156 260 | 23 210 |  |  |
| Total Office of Housing projects | 423 870 | 116 160 | 276 250 | 31 460 |  |  |

Source: Office of Housing

# Sunraysia Rural Water Authority

- Existing Projects

| ($ thousand) |  |  |  |  |
| --- | --- | --- | --- | --- |
| Project Description | Total Estimated Investment | Expected Expenditure to 30.6.2001 | Estimated Expenditure 2001-02 | Remaining Expenditure |
| River Diverters - Construct, Drainage Scheme (Bumbang) | 500 | 500 | .. | .. |
| Mobile Plant - Replace, Corporate (Irymple) | 667 | 128 | 103 | 436 |
| Computer Systems - Replace, Corporate (Irymple) | 565 | 134 | 62 | 369 |
| Vehicles - Replace, Corporate (Irymple) | 2 201 | 300 | 431 | 1 470 |
| Outlets - Replace, Pumped Irrigation (Merbein) | 320 | 50 | 51 | 219 |
| Isolation Valves - Replace, Pumped Irrigation (Red Cliffs) | 320 | 50 | 51 | 219 |
| Outlets - Replace, Pumped Irrigation (Red Cliffs) | 320 | 50 | 51 | 219 |
| Rising Main - Replace, Pumped Irrigation (Red Cliffs) | 3 866 | 200 | 1 538 | 2 128 |
| Pumps - Replace, Pumped Irrigation (Robinvale) | 192 | 30 | 31 | 131 |
| Outlets - Replace, Pumped Irrigation (Robinvale) | 255 | 40 | 41 | 174 |
| Isolation Valves - Replace, Pumped Irrigation (Robinvale) | 320 | 50 | 51 | 219 |
| Pressure Pits - Replace, Pumped Irrigation (Robinvale) | 639 | 100 | 103 | 436 |
| Pipeline - Replace, Pumped Irrigation (Robinvale) | 2 533 | 500 | 410 | 1 623 |
| Meters - Replace, River Diverters (Various) | 172 | 10 | 31 | 131 |
| Total Existing Projects | 12 870 | 2 142 | 2 954 | 7 774 |

Source: Sunraysia Rural Water Authority

Sunraysia Rural Water Authority

- New Projects for Commencement in 2001-02

| ($ thousand) |  |  |  |  |
| --- | --- | --- | --- | --- |
| Project Description | Total Estimated Investment | Expected Expenditure to 30.6.2001 | Estimated Expenditure 2001-02 | Remaining Expenditure |
| Pump and Channel - Upgrade, Stock and Domestic (Cullulleraine) | 519 | 50 | 256 | 213 |
| Suction Pipes - Replace, Pumped Irrigation (Merbein) | 223 | .. | 10 | 213 |
| Electric Motors - Upgrade, Pumped Irrigation (Merbein) | 180 | .. | 10 | 170 |
| Pipeline - Replace, Pumped Irrigation (Merbein) | 114 | 5 | 21 | 88 |
| Drains - Replace, Pumped Irrigation (Merbein) | 111 | 2 | 21 | 88 |
| Pump, Replace, Pumped Irrigation (Merbein) | 113 | 10 | 103 | .. |
| Pipeline, Upgrade, Stock & Domestic (Millewa) | 240 | 30 | 113 | 97 |
| Electric Motors - Upgrade, Pumped Irrigation (Red Cliffs) | 251 | .. | .. | 251 |
| Water Channel - Upgrade, Pumped Irrigation (Red Cliffs) | 357 | .. | .. | 357 |
| Pipeline - Replace. Pumped Irrigation (Red Cliffs) | 159 | 20 | 51 | 88 |
| Drains - Replace, Pumped Irrigation (Red Cliffs) | 160 | 51 | 21 | 88 |
| Channel, Replace, Pumped Irrigation (Robinvale) | 165 | .. | 165 | .. |
| Pump, Replace, Pumped Irrigation (Robinvale) | 298 | .. |  | 298 |
| River Diverters - Construct, Drainage Scheme (Tol Tol) | 617 | 100 | 410 | 107 |
| Total New Projects | 3 507 | 268 | 1 181 | 2 058 |
| Total Sunraysia Rural Water Authority Projects | 16 377 | 2 410 | 4 135 | 9 832 |

Source: Sunraysia Rural Water Authority

# Wimmera Mallee Water Authority

- Existing Projects

| ($ thousand) |  |  |  |  |
| --- | --- | --- | --- | --- |
| Project Description | Total Estimated Investment | Expected Expenditure to 30.6.2001 | Estimated Expenditure 2001-02 | Remaining Expenditure |
| Dam Recording & Irrigation Planning - System Development, Water Supply Works (Horsham) | 220 | 120 | 60 | 40 |
| Taylors Lake Embankment - Rehabilitation, Water Supply Works (Horsham) | 6 353 | 1 | .. | 6 352 |
| Northern Mallee Pipeline - Construction, Water Supply Works (Ouyen) | 40 254 | 35 447 | 4 401 | 406 |
| Lake Fyans Outlet Works - Rehabilitation, Water Supply Works (Stawell) | 125 | 25 | 100 | .. |
| Lake Fyans Crest Works - Rehabilitation, Water Supply Works (Stawell) | 3 760 | 400 | .. | 3 360 |
| Communication Equipment - SCADA Equipment, Water Supply Works (Various) | 1 257 | 450 | 400 | 407 |
| Total Existing Projects | 51 969 | 36 443 | 4 961 | 10 565 |

Source: Wimmera-Mallee Water Authority

- New Projects for Commencement in 2001-02

| ($ thousand) |  |  |  |  |
| --- | --- | --- | --- | --- |
| Project Description | Total Estimated Investment | Expected Expenditure to 30.6.2001 | Estimated Expenditure 2001-02 | Remaining Expenditure |
| Lake Bellfield Spillway - Rehabilitation, Water Supply Works (Halls Gap) | 6500 | 500 | 6000 | .. |
| Lake Bellfield Bulkhead - Rehabilitation, Water Supply Works (Halls Gap) | 200 | .. | 200 | .. |
| Total New Projects | 6 700 | 500 | 6 200 | .. |
| Total Wimmera Mallee Water Authority Projects | 58 669 | 36 943 | 11 161 | 10 565 |

Source: Wimmera-Mallee Water Authority

.

Appendix A: Contact Addresses and Telephone Numbers

| # Budget Sector |  |  |  |
| --- | --- | --- | --- |
| Education, Employment and Training |  |  | 2 Treasury Place East Melbourne 3002 Telephone: 9637 2000 |
| Human Services |  |  | Enterprise House 555 Collins Street Melbourne 3000 Telephone: 9616 7777 |
| Infrastructure |  |  |  |
| Department |  |  | Nauru House 80 Collins Street Melbourne 3000 Telephone: 9655 6666 |
| Roads Corporation |  |  | 60 Denmark Street Kew 3101 Telephone: 9854 2666 |
| Justice |  |  | 55 St Andrews Place East Melbourne 3002 Telephone: 9651 0333 |
| Natural Resources and Environment |  |  | 8 Nicholson Street East Melbourne 3002 Telephone: 9637 8000 |
| Premier and Cabinet |  |  | 1 Treasury Place East Melbourne 3002 Telephone: 9651 5111 |
| State and Regional Development |  |  | 55 Collins Street Melbourne 3000 Telephone: 9651 9999 |
| Treasury and Finance |  |  | 1 Treasury Place East Melbourne 3002 Telephone: 9651 5111 |
| Parliament |  |  | Parliament House East Melbourne 3002 Telephone: 9651 8911 |
| # Public Trading Enterprises |  |  |  |
| Barwon Region Water Authority | 61-67 Ryrie Street Geelong 3213 Telephone: (03) 5226 2500 |  |  |
| Central Gippsland Region Water Authority | Hazelwood Road Traralgon 3844 Telephone: (03) 5177 4600 |  |  |
| Central Highlands Region Water Authority | 7 Learmonth Road Ballarat 3353 Telephone: (03) 5320 3100 |  |  |
| Coliban Region Water Authority | 2 Alder Street Bendigo Mail Centre 3554 Telephone: (03) 5434 1222 |  |  |
| Country Fire Authority | 8 Lakeside Drive Burwood East 3151 Telephone: 9262 8444 |  |  |
| East Gippsland Region Water Authority | 133 McLeod Street Bairnsdale 3875 Telephone: (03) 5152 5335 |  |  |
| Gippsland and Southern Rural Water Authority | 88 Johnson Street Maffra 3860 Telephone: (03) 5139 3100 |  |  |
| Glenelg Region Water Authority | 66 Gray Street Hamilton 3300 Telephone: (03) 5551 0400 |  |  |
| Goulburn Valley Region Water Authority | 104-110 Fryers Street Shepparton 3632 Telephone: (03) 5832 0400 |  |  |
| Goulburn-Murray Rural Water Authority | 40 Casey Street Tatura 3616 Telephone: (03) 5833 5500 |  |  |
| Grampians Region Water Authority | 11 McLachlan Street Horsham 3402 Telephone: (03) 5382 4611 |  |  |
| Lower Murray Region Water Authority | Fourteenth Street Mildura 3502 Telephone: (03) 5051 3400 |  |  |
| Metropolitan Fire and Emergency Services Board | 456 Albert Street East Melbourne 3002 Telephone: 9662 2311 |  |  |
| North East Region Water Authority | Level 3 Hovell Street Wodonga 3689 Telephone: 1300 361 622 |  |  |
| Office of Housing | 555 Collins Street Melbourne 3000 Telephone: 9616 7777 |  |  |
| Portland Coast Region Water Authority |  | 3/2 Gawler Street Portland 3305 Telephone: (03) 5523 6244 |  |
| South Gippsland Region Water Authority | 14-18 Pioneer Street Foster 3960 Telephone: (03) 5682 1222 |  |  |
| South West Water Authority | 99 Fairy Street Warrnambool 3280 Telephone: (03) 5564 7600 |  |  |
| Sunraysia Rural Water Authority | 2115-2117 Fifteenth Street Irymple 3498 Telephone: (03) 5021 9777 |  |  |
| Western Region Water Authority | Robertson Street Gisborne 3437 Telephone: (03) 5421 9400 |  |  |
| Westernport Region Water Authority | 91-97 Thompson Avenue Cowes 3922 Telephone: (03) 5952 2393 |  |  |
| Wimmera Mallee Rural Water Authority | 24 Darlot Street Horsham 3400 Telephone: (03) 5362 0200 |  |  |

- Appendix B: Location Index

- A

- Aireys Inlet, 86

Albury/Wodonga, 48

Alexandra, 91

Allansford, 29, 97, 108

Altona, 29

Altona Meadows, 21

Altona North, 48

Anglesea, 86

Apollo Bay, 69, 86

Apsley, 57, 92

Ararat, 38, 45, 54, 93, 105

Ararat Rural City, 49

Ardmona, 79, 84

Ascot Vale, 21

Ashburton, 21

Aspendale Gardens, 21

Avenel, 91

Avoca, 87, 103

Axedale, 79, 88

- B

- Bacchus Marsh, 29, 55, 77, 99

Bairnsdale, 26, 38, 54, 90, 104

Ballarat, 29, 38, 41, 46, 67, 87, 103

Balwyn North, 50

Bamawm, 79

Bannockburn, 86

Barnawartha, 107

Barwon South West, 111, 112, 113

Bass Coast Shire, 47

Baw Baw, 47

Baw Baw Shire, 50

- Beaufort, 87

Beechworth, 95, 107

Belgrave, 55

Bell Post Hill, 102

Bellbrae, 21

Bellbridge, 95

Belmont, 21

Benalla, 38, 79, 95, 107

Benambra, 79

Bendigo, 41, 46, 47, 61, 69, 88, 103, 104

Bentleigh East, 21

Berwick, 21, 22, 26, 29

Beulah, 105

Birchip, 106

Blackwood, 87

Bonegilla, 65

Bonnie Doon, 91

Boolarra, 57

Boort, 79, 84, 88, 104

Boronia, 29

Box Hill, 29, 30, 38, 46, 54

Branxholme, 57, 104

Braybrook, 22, 30

Breamlea, 86, 102

Bright, 95

Brighton, 30

Brimbank City, 50

Broadford, 91

Broadmeadows, 27, 30, 38, 49, 50

Brunswick, 26, 41

Bruthen, 47, 52, 90

Buangor, 93

Bumbang, 115

Bundoora, 41, 59

Burwood, 30

Byrneside, 79

- C

- Campaspe Shire, 47

Camperdown, 97, 109

Cann River, 90

Cape Paterson, 96

Carlisle River, 97

Carlsruhe, 53

Carlton, 41, 63, 64

Carrum Downs, 69, 74

Casterton, 30, 90

Castlemaine, 46, 55, 89, 104

Chadstone, 38, 39

Charlton, 106

Chiltern, 57

Chirnside Park, 22, 69

Churchill, 39

Clayton North, 22

Clunes, 57, 87

Cobden, 72, 97

Cobram, 22, 79, 105

Coburg, 22, 30, 64

Cohuna, 84, 104

Colac, 41, 86

Coleraine, 90, 104

Cooma, 79

Coomboona, 79

Corio, 30

Coronet Bay, 100

Corop, 80

Corowa, 49

Corryong, 95, 108

Cowes, 100

Cowwarr, 78

Craigieburn, 22, 39, 46, 49, 69

Cranbourne, 30, 48

Cranbourne East, 22, 46

Creswick, 59, 72

Croydon, 22, 30, 57

Cullulleraine, 116

- D

- Dalyston, 100

Dandenong, 28, 39, 41, 46, 50, 69

Darley, 72

Dartmoor, 96

Dartmouth, 95, 108

Daylesford, 103

Deer Park, 55

Delahey, 30

Dhurringile, 80

Diamond Creek, 57

Dingee, 80

Dinner Plain, 90

Donald, 93, 106

Doncaster, 22, 50

Doncaster East, 22

Dromana, 22

Drouin, 30, 102

Dunkeld, 90, 104

Dunolly, 89

- E

- Eagle Point, 90

Eaglehawk, 72

East Brighton, 30

East Melbourne, 41, 45, 54, 63, 66

Eastern Metro, 111, 112, 113

Echuca, 19, 26, 30, 49, 72, 80, 84, 89, 104

Edenhope, 93, 106

Edithvale, 22

Eildon, 57, 80, 84, 91

Ellinbank, 61

Eltham, 55

Eltham North, 22

Elwood, 22

Endeavour Hills, 31, 57

Epping, 31, 39, 45, 50

Essendon, 22, 31

Euroa, 91

- F

- Fairfield, 28, 41

Ferntree Gully, 31, 69, 72

Fiskville, 72

Footscray, 22, 27, 39, 41

Forest Hill, 103

Foster, 23, 96, 108

Frankston, 27, 41, 45, 46

- G

- Gannawarra Shire, 47

Geelong, 31, 34, 39, 45, 46, 48, 72, 86

Geelong East, 31

Gellibrand River, 97, 109

Gippsland, 111, 113

Girgarre, 80, 91

Gisborne, 23, 57, 99, 109

Gladstone Park, 23

Glen Forbes, 101

Glenmaggie, 77

Glenormiston, 39

Glenroy, 31

Golden Square, 31

Goornong, 104

Goroke, 93

Grampians, 111, 113

Greater Bendigo City, 51

Greater Dandenong City, 51

Greenvale, 23, 69, 72

Grovedale, 23

Guildford, 47

- H

- Hallam, 46, 48

Halls Gap, 93, 106, 117

Hamilton, 61, 90, 91, 104

Hampton, 31

Hampton Park, 23, 31, 69

Harcourt, 89, 104

Harrow, 93, 106

Harston, 80

Hastings, 31, 69

Hawthorn, 32, 55

Healesville, 23, 32

Heathcote, 89

Heidelberg, 41, 45, 55

Heyfield, 102

Heywood, 96

Hillside, 23, 69

Hobsons Bay City, 51

Hopetoun, 93

Hoppers Crossing, 32, 72

Horsham, 23, 59, 61, 93, 106, 117

Hume, 111, 113

Hume City, 50, 51

- I

- Inglewood, 42

Irymple, 32, 115

- J

- Jan Juc, 87

Jeparit, 42, 106

- K

- Kalimna West, 27, 39

Kangaroo Flat, 23

Kangaroo Ground, 51

Kaniva, 57

Katandra, 80, 84

Keilor Downs, 32

Kerang, 61, 69, 80

Kew East, 32

Kilmore, 51, 57, 72, 91

Kinglake, 55

Kingston City, 51

Knox, 42

Knox City, 46, 51

Koondrook, 94

Koonwarra, 47, 51, 108

Koorlong, 94

Kooweerup, 32

Koroit, 97

Korong Vale, 104

Korumburra, 42, 96, 108

Kyabram, 61, 80, 91, 105

Kyneton, 42, 45, 53, 54, 89

- L

- Laanecoorie, 84

Lake Boga, 94

Lakes Entrance, 39, 90

Lalor, 23

Lancefield, 99, 109

Lang Lang, 32, 51, 52, 57

Langwarrin, 32

Lara, 32, 48, 55, 72

Laverton, 61

Leitchville, 89, 104

Leongatha, 54, 96, 108

Leopold, 33

Lilydale, 33, 70

Lismore, 109

Little River, 48

Loch, 52

Lockington, 84, 104

Loddon Mallee, 111, 113, 114

Loddon Shire, 47

Longford, 48, 53, 102

Lorne, 42, 70, 87, 102

Lucknow, 33

Lysterfield, 59

- M

- Macalister, 77, 78

Macarthur, 105

Macedon, 99, 110

Macleod, 23, 33

Maffra, 33, 78, 102

Maiden Gully, 72

Majorca, 84

Maldon, 80, 84

Mallacoota, 90

Malmsbury, 89

Malvern, 23

Manningham City, 52

Mansfield, 91, 105

Maryborough, 33, 42, 57, 87

Marysville, 105

Melba, 52

Melbourne, 23, 27, 28, 39, 41, 42, 46, 54, 55, 57, 59, 61, 63, 64, 66, 67, 68

Melton, 23, 33, 99, 110

Melton Shire, 49, 50

Melton South, 33

Mentone, 23, 33

Merbein, 94, 115, 116

Merino, 91

Merrigum, 80, 84

Metropolitan Areas, 74, 75

Metung, 90

Mildura, 23, 27, 33, 39, 54, 55, 59, 61, 94, 107

Mill Park, 23, 34

Millewa, 116

Minyip, 93

Mitcham, 34

Moe, 55

Monash City, 51

Mont Albert, 24, 34

Montmorency, 34

Montrose, 72

Moondarra, 102

Moonee Ponds, 49

Moorabool, 28

Mooroolbark, 24

Mordialloc, 55

Mornington, 34, 72

Mortlake, 97

Morwell, 70, 72, 102

Mt Beauty, 42, 95

Mt Eliza, 24

Mt Evelyn, 65

Murchison East, 49

Myrniong, 100

Myrtleford, 42, 80, 95

- N

- Nagambie, 49, 84

Nanneella, 81

Narre Warren, 24, 34, 46

Narre Warren North, 52

Narre Warren South, 24, 34, 70

Nathalia, 81, 91

Natimuk, 93

Neerim South, 102

Newborough, 27

Newhaven, 101

Newstead, 24, 89

Nhill, 106

Niddrie, 34

Noble Park, 34

Non metro, 45, 54

North Geelong, 34

North Melbourne, 42, 64

Northcote, 24, 55

Northern Grampians Shire, 49

Northern Metro, 111, 112, 113, 114

Nowa Nowa, 52

Numurkah, 24, 81, 84, 91

Nunawading, 24

Nyah, 42, 81

Nyah West, 34

- O

- Oakleigh South, 24

Ocean Grove, 58, 87

Omeo, 48

Ormond, 24

Ouyen, 93, 117

- P

- Pakenham, 35, 52

Parkville, 35

Pascoe Vale, 35

Peterborough, 97, 109

Poowong, 96

Porepunkah, 95

Port Campbell, 59, 72, 98, 109

Port Fairy, 96, 108

Port Melbourne, 46, 54

Portland, 24, 35, 96, 108

Prahran, 42

Preston, 56

Purnim, 98

Pykes Creek, 78

Pyramid Hill, 81, 89

- Q

- Quambatook, 93

Queenscliff, 59

- R

- Rainbow, 106

Rawson, 102

Raywood, 104

Red Cliffs, 35, 115, 116

Reservoir, 35

Richmond, 24, 56

Riddells Creek, 110

Ringwood, 24, 46, 48

Robinvale, 25, 49, 95, 107, 115, 116

Rochester, 81, 85, 104

Romsey, 58, 100, 110

Rosanna, 25

- Rosedale, 53

Rowville, 35, 58

Roxburgh Park, 25, 35

Rural, 42

Rushworth, 81, 82, 91

Rutherglen, 25, 61

Rye, 25

- S

- Sale, 53, 71, 102, 103

San Remo, 110

Sandringham, 35

Scoresby, 52, 54, 70

Sea Lake, 107

Seaspray, 103

Sebastian, 104

Sebastopol, 35, 36, 87, 103

Seymour, 56, 70, 91, 92, 105

Shepparton, 25, 36, 49, 72, 82, 85, 92, 105

Shire of Strathbogie, 49

Simpson, 98, 109

Skenes Creek, 87

Skipton, 58, 87

Somerville, 36

South Caulfield, 25

South East Melbourne, 45, 54

South Melbourne, 63

South Morang, 46, 73

Southern Metro, 111, 112, 113, 114

Spotswood, 64

Springvale, 36, 53

St Albans, 25, 36

St Arnaud, 93

Stanhope, 82, 85, 92

Statewide, 27, 36, 39, 40, 42, 43, 45, 52, 58, 59, 61, 64, 65, 70, 73, 111, 113

Stawell, 45, 93, 94, 107, 117

Strathfieldsaye, 73

Strathmore, 25, 36

Sunbury, 36, 39, 70, 100, 110

Sunshine, 43

Surrey Hills, 25

Swan Hill, 25, 39, 70, 82, 95, 107

Sydenham, 25, 36, 46, 52, 54

- T

- Tallangatta, 95

Tallygaroopna, 82, 85

Tangambalanga, 36

Tatura, 25, 62, 83, 85, 92, 105

Taylors Lakes, 36

Tenby Point, 101

Terang, 25, 98

Thomastown, 37

Thornbury, 37

Thorpdale, 103

Tidal River, 60

Tol Tol, 116

Tongala, 58, 83, 85, 105

Tooborac, 89, 104

Toora, 96, 108

Tooradin, 25

Torquay, 25, 73, 87

Tottenham, 52

Traralgon, 25, 46, 52, 53, 103

Trentham, 89

Tresco, 83

Tyabb, 25

Tyers, 103

Tylden, 37, 89

- U

- Undera, 83

Underbool, 58, 94

Upwey, 37

- V

Various, 26, 27, 43, 44, 46, 47, 48, 49, 50, 53, 54, 56, 60, 61, 66, 78, 115, 117

Venus Bay, 96

Vermont South, 26

Violet Town, 58, 92

- W

- Waaia, 83

Wallan, 37, 92

Wandong, 92

Wangaratta, 26, 37, 44, 70, 95, 108

Waratah Bay, 97

Warracknabeal, 94

Warragul, 26, 37, 66, 70, 103

Warrnambool, 26, 28, 37, 56, 98, 99, 109

Watsonia, 26

Wedderburn, 26, 71, 89

Wellington Shire, 53

Wendouree, 37

Werribee, 26, 78

Western Gardens, 26

Western Metro, 111, 112, 113, 114

Whittlesea, 38

Whittlesea City, 48

Willaura, 94, 107

Williamstown, 56

Winchelsea, 87

Wodonga, 40, 48, 54, 56, 95, 108

Wonga Park, 38

Wonthaggi, 27, 56, 97, 110

Woodend, 48, 50, 53, 100

Woodford, 38

Woods Point, 92

Wurdiboluc, 87

Wycheproof, 107

Wyndham, 45

Wyndhamvale, 38

Wyuna, 83

- Y

- Yackandandah, 58, 96

Yarra Junction, 26

Yarra Ranges Shire, 53

Yarram, 97

Yea, 58, 73, 92

.	Amounts subject to an agreement under section 29 of the Financial Management Act 1994 and retained by departments.