# Department of Transport

## Departmental mission statement

## The Department of Transport and its agencies aim to provide a safe and reliable transport system that contributes to a prosperous, inclusive and environmentally responsible State.

## Departmental objectives

## The Department of Transport is committed to delivering the Government’s election commitments, which will achieve significant results against the following objectives:

- efficiency and reliability: facilitate network wide efficient, reliable and free flowing movement of people and goods.

- safety: provide a transport system which is safe and continually improve the safety of the system.

- economic prosperity: enable efficient access for people and goods to employment, markets and services.

- integration: integrate transport and land use planning to reduce the amount and distance of travel.

- social inclusion: provide tailored infrastructure and services to enable people to access opportunities.

- sustainability: provide effective public transport services and sustainable travel options to minimise transport’s impact on the environment.

## Key strategic priorities for 2011-12

- The key strategic priorities for the Department in 2011-12 are:

- improving transport network capacity and efficiency to address current and future transport demand;

- improving public transport punctuality and reliability;

- improving personal safety on the transport network; and

- improving regional and rural transport infrastructure and services.

## Ministerial portfolios

The Department supports the ministerial portfolios of Public Transport, Roads, and Ports.

## Changes to the output structure

The Department made no changes to its output structure for 2011-12.

The following table summarises the Department’s total output cost.

Table 3.28:	Output summary

($ million)

|  | 2010-11 Budget | 2010-11 Revised | 2011-12 Budget | Variation (a) % |
| --- | --- | --- | --- | --- |
| Transport Safety and Security (b) | 342.9 | 325.0 | 319.6 | -6.8 |
| Public Transport Services (c) | 3 805.6 | 3 839.8 | 4 131.3 | 8.6 |
| Integrated Transport Planning Delivery and Management (d) | 1 380.6 | 1 411.0 | 1 513.0 | 9.6 |
| Total (e) | 5 529.1 | 5 575.8 | 5 963.9 | 7.9 |

Source: Department of Transport

Notes:

(a)	Variation between 2010-11 Budget and 2011-12 Budget.

(b)	The 2011-12 Budget primarily reflects a higher proportion of projects being undertaken as capital works rather than operating activities.

(c)	The 2011-12 Budget includes funding for new initiatives and expanded services.

(d)	The 2011-12 Budget includes funding for new initiatives.

(e)	Total output cost for 2011-12 Budget may not equate to the total expense reported in Budget Paper No. 5, Chapter 3 Departmental financial statements due to additional expenses in Budget Paper No. 5 that are not included in departmental output costs.

## Amounts available

The following tables detail the amounts available to the Department from Parliamentary authority and income generated through transactions.

Table 3.29 outlines the Department’s income from transactions and Table 3.30 summarises the sources of Parliamentary authority available to the Department to fund the provision of outputs, additions to net asset base and payments made on behalf of the State.

Table 3.29:	Income from transactions

($ million)

|  | 2009-10 | 2010-11 | 2010-11 | 2011-12 |
| --- | --- | --- | --- | --- |
|  | Actual | Budget | Revised | Budget |
| Output appropriations | 4 461.5 | 4 801.9 | 4 739.4 | 5 240.1 |
| Special appropriations | 1.3 | 2.0 | 2.0 | 2.0 |
| Interest | 4.0 | 1.4 | 1.5 | 1.5 |
| Sale of goods and services | 507.5 | 703.2 | 691.3 | 744.0 |
| Grants | 298.5 | 231.2 | 269.7 | 282.5 |
| Fair value of assets and services received free of charge or for nominal consideration | 19.9 | .. | .. | .. |
| Other income | 111.9 | 101.5 | 134.0 | 165.7 |
| Total income from transactions | 5 404.6 | 5 841.2 | 5 837.9 | 6 435.8 |

Source: Department of Transport and Department of Treasury and Finance

Table 3.30:	Parliamentary authority for resources

($ million)

|  | 2010-11 | 2010-11 | 2011-12 |
| --- | --- | --- | --- |
|  | Budget | Revised | Budget |
| Annual appropriations | 5 606.1 | 5 508.7 | 6 120.1 |
| Provision of outputs | 4 271.2 | 4 212.7 | 4 535.9 |
| Additions to the net asset base | 1 334.9 | 1 296.0 | 1 584.3 |
| Payments made on behalf of the State | .. | .. | .. |
| Receipts credited to appropriations | 942.5 | 551.3 | 1 176.3 |
| Unapplied previous years appropriation | 162.2 | 670.9 | 160.7 |
| Provision of outputs | 19.3 | 239.4 | 25.0 |
| Additions to the net asset base | 142.9 | 431.6 | 135.7 |
| Accumulated surplus – previously applied appropriation | 22.5 | 69.1 | 10.8 |
| Gross annual appropriation | 6 733.4 | 6 800.0 | 7 467.8 |
| Special appropriations | 109.5 | 96.8 | 2.0 |
| Trust funds | 728.9 | 737.4 | 839.3 |
| Total parliamentary authority | 7 571.8 | 7 634.2 | 8 309.1 |

Source: Department of Transport and Department of Treasury and Finance

The following section provides details of the outputs provided to government, including performance measures and costs for each output. Total expenditure for the department can be found in Budget Paper No. 5, Chapter 3 Departmental financial statements.

Transport Safety and Security

These outputs will deliver initiatives and regulatory activities that will improve safety on Victoria’s roads, public transport and waterways. These outputs also include activities aimed at maintaining the security of critical transport infrastructure and ensuring the preparedness to respond to emergencies involving this infrastructure.

These outputs will make the transport system safer by reducing the frequency, severity and cost of incidents and accidents and supports the Department’s objective of ensuring safety, health and wellbeing for all transport users.

| Major Outputs/Deliverables Performance Measures | Unit of Measure | 2011-12 Target | 2010-11 Expected Outcome | 2010-11 Target | 2009-10 Actual |
| --- | --- | --- | --- | --- | --- |
| Public Transport Safety and Regulation |  |  |  |  |  |
| This output provides programs and initiatives to achieve the highest standards of safety practicable for public transport services in Victoria. Activity in this output includes public transport infrastructure improvements, monitoring compliance with public transport operators’ safety management systems and implementing corrective actions. A safe public transport network is an important part of encouraging greater use, in turn reducing road congestion and transport emissions. |  |  |  |  |  |
| Quantity |  |  |  |  |  |
| Audits conducted to identify gaps between currently deemed accredited operators systems and the Bus Safety Act 2009 (Vic) requirements | per cent | 20 | nm | nm | nm |
| The Bus Safety Act 2009 (Vic) (BSA) requires all applicable operators accredited under the Public Transport Competition Act 1995 (Vic) to transition to accreditation under the BSA by 2015. The new performance measure for 2011-12 reflects the five year transition plan by Transport Safety Victoria (TSV) to ensure all operators meet this timeframe. |  |  |  |  |  |
| Existing operators requiring registration under the Bus Safety Act 2009 (Vic) registered within legislative timeframes | per cent | 100 | nm | nm | nm |
| New performance measure as a result of the Bus Safety Act 2009 (Vic) requiring the registration of all existing operators that do not operate commercial or local bus services by 31 December 2011. |  |  |  |  |  |
| Public railway crossings upgraded | number | 40 | 20 | 20 | 44 |
| The higher 2011-12 Target reflects additional funding for level crossing upgrades. |  |  |  |  |  |
| Rail safety audits/compliance inspections conducted in accordance with legislative requirements | number | 60 | 50 | 50 | 74 |
| The higher 2011-12 Target reflects the organisation’s capacity to deliver this function. |  |  |  |  |  |
| Quality |  |  |  |  |  |
| Bus safety improvement notices addressed within specified timeframes by accredited bus operators | per cent | 100 | 100 | 100 | nm |
| Rail safety improvement notices addressed within specified timeframes by accredited rail operators | per cent | 100 | 100 | 100 | 100 |
| This performance measure replaces the 2010-11 performance measure ‘Rail safety improvement notices addressed within agreed timeframes by accredited rail operators’. The 2011-12 measure is the same as the 2010-11 measure except that the terminology has been amended for consistency with the Rail Safety Act 2009 (Vic) and measures the same activity as per the performance measure in 2010-11. |  |  |  |  |  |
| Timeliness |  |  |  |  |  |
| Applications for bus safety accreditation processed on time | per cent | 100 | 100 | 100 | 94 |
| Applications for rail accreditation processed on time | per cent | 100 | 100 | 100 | 97 |
| Cost |  |  |  |  |  |
| Total output cost | $ million | 29.1 | 30.6 | 29.2 | 28.1 |
| Additional funding in 2011-12 under the Fix Country Level Crossings initiative is of a capital nature. |  |  |  |  |  |
| Road Safety and Regulation |  |  |  |  |  |
| This output provides a road safety program that incorporates the ‘safe system’ approach with initiatives to improve the safety of roads and roadsides, increase the safety of vehicles on Victoria’s roads and promote safer behaviour from Victoria’s road users. A well designed road network, safer vehicles and safer road users will reduce road incidents and accidents. |  |  |  |  |  |
| Quantity |  |  |  |  |  |
| Road Safety projects/initiatives completed: safe roads | number | 112 | 195 | 226 | 278 |
| The lower 2011-12 Target is due to a number of larger projects planned in 2011-12. The 2010-11 Expected Outcome is lower than the 2010-11 Target following a review of project priorities. |  |  |  |  |  |
| Road Safety projects/initiatives completed: safe road users | number | 38 | 95 | 62 | 21 |
| The lower 2011-12 Target reflects currently approved projects. The number of projects will likely increase during the year once projects funded under the Motorcycle Levy program are approved. The 2010-11 Expected Outcome is higher than the 2010-11 Target due to both the completion of projects that were rescheduled from 2009-10 and additional approved projects during the year. |  |  |  |  |  |
| Road Safety projects/initiatives completed: safe vehicles | number | 6 | 24 | 24 | 10 |
| The lower 2011-12 Target reflects the number of projects that are expected to be delivered under the existing program in 2011-12. |  |  |  |  |  |
| Quality |  |  |  |  |  |
| Road safety projects completed within agreed scope and standards | per cent | 100 | 100 | 100 | 100 |
| This performance measure replaces the 2010-11 performance measure ‘Projects completed within agreed scope and standards’. The 2011-12 performance measure is the same as the 2010-11 measure except that it has been reworded to provide clarity on the activity measured and measures the same activity as per the performance measure in 2010-11. |  |  |  |  |  |
| Timeliness |  |  |  |  |  |
| Road safety programmed works completed within agreed timeframes | per cent | 100 | 100 | 100 | 78 |
| This performance measure replaces the 2010-11 performance measure ‘Programmed works completed within agreed timeframes’. The 2011-12 performance measure is the same as the 2010-11 measure except that it has been reworded to provide clarity on the activity measured and measures the same activity as per the performance measure in 2010-11. |  |  |  |  |  |
| Cost |  |  |  |  |  |
| Total output cost | $ million | 87.4 | 98.8 | 119.7 | 158.0 |
| The 2011-12 Target and 2010-11 Expected Outcome primarily reflect the higher proportion of road safety projects being undertaken as capital works rather than operating activities. |  |  |  |  |  |
| Vehicle and Driver Regulation |  |  |  |  |  |
| This output provides vehicle registration and driver licensing that ensures vehicles meet minimum safety standards and drivers meet competency requirements. This output also administers, regulates and monitors taxis, hire cars, special purpose vehicles and tow trucks. A roadworthy vehicle fleet and safer road users will reduce road incidents and accidents. |  |  |  |  |  |
| Quantity |  |  |  |  |  |
| Calls to the Victorian Taxi Directorate (VTD) call centre | number (‘000) | 160 | 150 | >150 | nm |
| The higher 2011-12 Target reflects an increase in calls to VTD as a result of the call centre extending the hours of operation. In addition, public commentary with regards to the Taxi Industry Inquiry is expected to lead to an increased number of calls coming through to VTD. |  |  |  |  |  |
| Driver licences renewed | number (‘000) | 780 | 600 | 560 | 389 |
| The higher 2011-12 Target reflects the increase in licence renewal volumes due to the additional licence terms available to customers (i.e. 3, 6 and 10 year licences). |  |  |  |  |  |
| New driver licences issued | number (‘000) | 170 | 165 | 153 | 162 |
| The 2010-11 Target excluded motorcycle licences issued. The 2009-10 Actual, 2010-11 Expected Outcome and 2011-12 Target all include motorcycle licences issued. |  |  |  |  |  |
| New vehicle registrations issued | number (‘000) | 540 | 535 | 500 | 510 |
| Taxi and hire vehicle inspections | number | 35 000 | 39 000 | 14 500 | 18 270 |
| The 2011-12 Target and 2010-11 Expected Outcome is higher than the 2010-11 Target due to the introduction of a range of issue specific inspections, in addition to the full vehicle inspections. The 2010-11 Target was based only on the full vehicle inspections. |  |  |  |  |  |
| Taxi driver accreditation requests processed | number | 4 950 | 4 300 | >4 000 | nm |
| The 2011-12 Target is forecast to increase following the release of additional taxi vehicle licences within the industry. |  |  |  |  |  |
| Vehicle and driver information requests processed | number (‘000) | 4 150 | 4 060 | 4 800 | 4 714 |
| The 2010-11 Expected Outcome is lower than the 2010-11 Target due to fewer registration search requests by both road toll operators ConnectEast and CityLink. |  |  |  |  |  |
| Vehicle registration transfers | number (‘000) | 810 | 810 | 820 | 812 |
| Vehicle registrations renewed | number (‘000) | 5 010 | 4 870 | 4 870 | 4 680 |
| Quality |  |  |  |  |  |
| Currency of registration and licensing records | per cent | 99 | 99 | 99 | 99 |
| Customer satisfaction index: Taxi services | score | 66.0 | 66.0 | 66.0 | 56.4 |
| The reported 2009-10 Actual result was based on a different scale. The 2009-10 result calculated using the current scale would be 63.7. |  |  |  |  |  |
| Taxi and hire vehicle complaints assessed | number | 3 000 | 3 100 | 3 000 | 3 518 |
| Taxis and hire vehicles conform to quality standards | per cent | 85 | 85 | >80 | 77 |
| The 2011-12 Target reflects an increased focus on full vehicle inspections. |  |  |  |  |  |
| User satisfaction with registration and licensing | per cent | >85 | 90 | >85 | 91 |
| Timeliness |  |  |  |  |  |
| Calls answered within 30 seconds in VicRoads call centres | per cent | 80 | 80 | 80 | 65 |
| Customers served within 10 minutes in VicRoads licensing and registration offices | per cent | 80 | 80 | 80 | 68 |
| Taxi and hire vehicle complaints investigated and closed within 45 days | per cent | >85 | 90 | >85 | nm |
| Taxi Industry Inquiry – preliminary report completed | date | qtr 4 | nm | nm | nm |
| The new 2011-12 performance measure reflects the activity and project to be undertaken in 2011-12. |  |  |  |  |  |
| Cost |  |  |  |  |  |
| Total output cost | $ million | 177.9 | 169.5 | 170.2 | 169.7 |
| Marine Safety and Regulation |  |  |  |  |  |
| This output provides a program to administer the policy and regulatory framework for the safe and efficient operation of commercial and recreational vessels in Victoria. Activity in this output includes registration and licensing that ensures vessels meet safety standards and operators meet competency requirements as well as monitoring compliance through rigorous audits and inspections. Safer vessels and safer operators will reduce marine incidents and accidents. |  |  |  |  |  |
| Quantity |  |  |  |  |  |
| Commercial registered training organisations and training providers audited | per cent | 100 | 100 | 100 | nm |
| Commercial vessels requesting annual survey are surveyed | per cent | 100 | 100 | 100 | 100 |
| The 2011-12 Target is based on the current marine safety regulations and may change when the Marine Safety Regulations 2011 is implemented. |  |  |  |  |  |
| Delivery of recreational boating safety education seminars | number | 25 | 20 | 12 | nm |
| The 2011-12 Target and the 2010-11 Expected Outcome are higher than 2010-11 Target due to increasing interest from recreational boating clubs in having customised safety seminars. |  |  |  |  |  |
| Operational safety audits performed on commercial vessels | per cent | 15 | 15 | 15 | 15 |
| This performance measure replaces the 2010-11 performance measure ‘Safety audits performed on commercial vessels’. The 2011-12 measure is the same as the 2010-11 measure except that the terminology has been amended for consistency with the Marine Safety Act 2010 (Vic) and measures the same activity as per the performance measure in 2010-11. The 2011-12 Target is based on the current marine safety regulations and may change when the Marine Safety Regulations 2011 is implemented. |  |  |  |  |  |
| Quality |  |  |  |  |  |
| Designated waterways audited to determine compliance with vessel operating and zoning rules | per cent | 15 | 15 | 15 | 15 |
| This performance measure replaces the 2010-11 performance measure ‘Designated waterways audited to access adequacy of vessel operating and zoning rules’. The 2011-12 measure is the same as the 2010-11 measure except that the terminology has been amended for consistency with the Marine Safety Act 2010 (Vic) and measures the same activity as per the performance measure in 2010-11. |  |  |  |  |  |
| Cost |  |  |  |  |  |
| Total output cost | $ million | 18.8 | 19.9 | 18.1 | 16.4 |
| The 2010-11 Expected Outcome includes additional one-off marine safety activities approved post 2010-11 Budget. |  |  |  |  |  |
| Transport and Marine Safety Investigations |  |  |  |  |  |
| This output provides independent safety investigations of public transport and marine incidents and accidents to determine causal factors and identify systemic issues. Reviewing, monitoring and acting on these factors and issues will result in safer transport infrastructure and improved transport user behaviour which will reduce incidents and accidents. |  |  |  |  |  |
| Quantity |  |  |  |  |  |
| Proportion of accidents/incidents involving identified multiple safety system failures investigated | per cent | 100 | 100 | 100 | 100 |
| Proportion of notified accidents with passenger fatalities and serious passenger injuries investigated | per cent | 100 | 100 | 100 | 100 |
| Timeliness |  |  |  |  |  |
| Accidents/incidents assessed within two days of notification to determine need for detailed investigation | per cent | 100 | 100 | 100 | 100 |
| Completion of investigations measured against benchmark timeframes | Index | 1 | 0.88 | 1 | 0.93 |
| The 2010-11 Expected Outcome is lower than the 2010-11 Target due to a number of investigations requiring extensive research. |  |  |  |  |  |
| Cost |  |  |  |  |  |
| Total output cost | $ million | 2.2 | 2.1 | 2.0 | 1.6 |
| Transport Security and Emergency Management |  |  |  |  |  |
| This output provides services and strategic advice to ensure that there is adequate management of security risks to transport services and sufficient capacity and preparedness to respond to emergency situations within the transport sector. These services will ensure continuity of transport services and make the transport system safer for all Victorians. |  |  |  |  |  |
| Quantity |  |  |  |  |  |
| Contribution to multi agency exercise management and coordinate Department of Transport portfolio involvement | number | 3 | 3 | 3 | 3 |
| Coordination of Victorian marine pollution response exercises and incidents | number | 2 | nm | nm | nm |
| New performance measure to better reflect the departmental outcomes and business objectives. |  |  |  |  |  |
| Infrastructure security and emergency management exercises coordinated by Department of Transport consistent with the required standards | number | 4 | nm | nm | nm |
| The new 2011-12 performance measure consolidates the 2010-11 performance measures ‘Major infrastructure security and emergency management exercises coordinated by Department of Transport consistent with the required standards’ and ‘Minor infrastructure security and emergency management exercises coordinated by Department of Transport consistent with the required standards’ into a new measure for 2011-12 called ‘Infrastructure security and emergency management exercises coordinated by Department of Transport consistent with the required standards’. |  |  |  |  |  |
| Quality |  |  |  |  |  |
| Implementation plans developed for agreed recommendations in response to infrastructure security and/or emergency management reviews | per cent | 100 | 100 | 100 | 100 |
| Monitor all reported marine pollution incidents in accordance with Victorian State Marine Pollution Response Plan | per cent | 100 | 100 | 100 | 100 |
| The new performance measure replaces the 2010-11 performance measure ‘Reported marine pollution incidents responded to and resolved in accordance with the Victorian State Marine Pollution Response Plan’. The 2011-12 performance measure is the same as the 2010-11 measure except that it has been reworded to provide clarity on the activity measured and measures the same activity as per the performance measure in 2010-11. |  |  |  |  |  |
| Review of risk management plans of declared essential services for terrorism | per cent | 100 | 90 | 85 | 85 |
| Supervision of exercises to test declared essential services risk management plans for terrorism | per cent | 100 | 100 | 100 | 100 |
| Timeliness |  |  |  |  |  |
| All reported marine pollution response action initiated within one hour of notification of an incident | per cent | 100 | nm | nm | nm |
| This performance measure replaces the 2010-11 performance measure ‘Marine pollution response action initiated within four hours of notification of an incident’. It has been replaced to more accurately reflect the activity measured. |  |  |  |  |  |
| Provide advice to the portfolio ministers on policy issues within required timeframes | per cent | 100 | 100 | 100 | 100 |
| Cost |  |  |  |  |  |
| Total output cost | $ million | 4.2 | 4.1 | 3.8 | 3.7 |
| The 2010-11 Expected Outcome includes activities approved post 2010-11 Budget. |  |  |  |  |  |

Source: Department of Transport

Public Transport Services

These outputs oversee the delivery of quality, sustainable and cost effective passenger train, tram and bus services to metropolitan Melbourne and regional Victoria, in partnership with operators and in accordance with contractual arrangements, providing services that are safe, on time and accommodate passengers. These outputs also include the provision of specialist transport services that provide mobility for those unable to use other forms of public transport.

Dependable and accessible public transport services will reduce reliance on private motor vehicles and reduce social exclusion caused by lack of transport options. These outputs support the Department’s objectives to provide an efficient and reliable transport network that supports economic prosperity, social inclusion and environmental sustainability.

| Major Outputs/Deliverables Performance Measures | Unit of Measure |  | 2011-12 Target |  | 2010-11 Expected Outcome |  |  | 2010-11 Target |  | 2009-10 Actual |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Integrated Metropolitan Public Transport Services |  |  |  |  |  |  |  |  |  |  |
| This output provides the delivery of quality, sustainable and cost effective passenger train, tram and bus services to metropolitan Melbourne through contractual arrangements with private operators. Dependable and accessible public transport services provide more travel options to Victorians so that they are less reliant on private motor vehicles, which contribute to reducing road congestion and transport emissions. |  |  |  |  |  |  |  |  |  |  |
| Quantity |  |  |  |  |  |  |  |  |  |  |
| Passengers carried: bus services | number (million) |  | 106.8 |  | 103.1 |  |  | 105.5 |  | 102.1 |
| Passengers carried: train services | number (million) |  | 256.8 |  | 238 |  |  | 226.9 |  | 219.3 |
| The 2011-12 Target is based on the most recent growth trends and long-term projections. |  |  |  |  |  |  |  |  |  |  |
| Passengers carried: tram services | number (million) |  | 189.2 |  | 181.2 |  |  | 189.5 |  | 175.6 |
| Payments made for: bus services | $ million |  | 579 |  | 527 |  |  | 542 |  | 461 |
| The higher 2011-12 Target reflects the full implementation of SmartBus Yellow Orbital Stage 2 and Doncaster Area Rapid Transit Services. |  |  |  |  |  |  |  |  |  |  |
| Payments made for: train services | $ million |  | 900 |  | 830 |  |  | 821 |  | 691 |
| The higher 2011-12 Target includes additional maintenance funding provided under the Maintaining our Rail Network Fund initiative and the introduction of new rolling stock and additional train services. |  |  |  |  |  |  |  |  |  |  |
| Payments made for: tram services | $ million |  | 376 |  | 356 |  |  | 357 |  | 263 |
| The higher 2011-12 Target includes funding provided under the Preserve W-Class Trams initiative. |  |  |  |  |  |  |  |  |  |  |
| Scheduled services delivered: bus | per cent |  | 99.9 |  | 99.9 |  |  | 99.9 |  | >99.9 |
| Scheduled services delivered: train | per cent |  | 98.0 |  | 98.8 |  |  | 98.0 |  | nm |
| Scheduled services delivered: tram | per cent |  | 98.0 |  | 99.2 |  |  | 98.0 |  | nm |
| Total kilometres scheduled: bus | km (million) |  | 108.8 |  | 108.8 |  |  | 108.0 |  | 101.3 |
| Total kilometres scheduled: train | km (million) |  | 21.0 |  | 19.7 |  |  | 19.3 |  | 18.9 |
| The higher 2011-12 Target reflects the introduction of additional train services. |  |  |  |  |  |  |  |  |  |  |
| Total kilometres scheduled: tram | km (million) |  | 23.6 |  | 23.6 |  |  | 23.3 |  | 23.3 |
| W-Class Trams fully restored | number |  | 1 |  | nm |  |  | nm |  | nm |
| New performance measure for 2011-12 reflects the activity and project to be undertaken in 2011-12. |  |  |  |  |  |  |  |  |  |  |
| Quality |  |  |  |  |  |  |  |  |  |  |
| Customer satisfaction index: bus services | score |  | 77.0 |  | 75.0 |  |  | 77.0 |  | 69.0 |
| The reported 2009-10 Actual result was based on a different scale. The 2009-10 result calculated using the current scale would be 74.3. |  |  |  |  |  |  |  |  |  |  |
| Customer satisfaction index: train services | score |  | 67.0 |  | 65.0 |  |  | 65.0 |  | 59.6 |
| The reported 2009-10 Actual result was based on a different scale. The 2009-10 result calculated using the current scale would be 62.7. |  |  |  |  |  |  |  |  |  |  |
| Customer satisfaction index: tram services | score |  | 72.0 |  | 71.0 |  |  | 72.0 |  | 69.4 |
| The reported 2009-10 Actual result was based on a different scale. The 2009-10 result calculated using the current scale would be 71.0. |  |  |  |  |  |  |  |  |  |  |
| Rolling Stock Management Plan meets specifications in Franchise Agreements for: train services | per cent |  | 100 |  | 100 |  |  | 100 |  | 100 |
| Rolling Stock Management Plan meets specifications in Franchise Agreements for: tram services | per cent |  | 100 |  | 100 |  |  | 100 |  | 100 |
| Timeliness |  |  |  |  |  |  |  |  |  |  |
| Service punctuality for: bus services | per cent |  | 95.0 |  | 94.0 |  |  | 95.0 |  | 94.1 |
| Service punctuality for: train services | per cent |  | 88.0 |  | 86.0 |  |  | 88.0 |  | nm |
| Service punctuality for: tram services | per cent |  | 77.0 |  | 81.6 |  |  | 77.0 |  | nm |
| Cost |  |  |  |  |  |  |  |  |  |  |
| Total output cost | $ million |  | 3 061.7 |  | 2 830.1 |  |  | 2 822.8 |  | 2 419.0 |
| The 2011-12 Target includes additional maintenance funding under the Maintaining Our Rail Network Fund initiative and funding for the introduction of new rolling stock and additional train and bus services. It also reflects increases in the capital asset charge as a result of investments in rail infrastructure projects. |  |  |  |  |  |  |  |  |  |  |
| Rural and Regional Public Transport Services |  |  |  |  |  |  |  |  |  |  |
| This output provides the delivery of quality, sustainable and cost effective passenger train, coach and bus services to rural and regional Victoria through contractual arrangements with V/Line and private operators. Dependable and accessible public transport services provide more travel options to Victorians so that they are less reliant on private motor vehicles, which contribute to reducing road congestion and transport emissions. |  |  |  |  |  |  |  |  |  |  |
| Quantity |  |  |  |  |  |  |  |  |  |  |
| Passengers carried: regional bus services | number (million) |  | 13.6 |  | 13.5 |  |  | 13.5 |  | 13.5 |
| Passengers carried: regional train and coach services | number (million) |  | 15.4 |  | 14.4 |  |  | 14.0 |  | 13.7 |
| The higher 2011-12 Target is based on the most recent growth trends and long-term projections. |  |  |  |  |  |  |  |  |  |  |
| Payments made for: regional bus services | $ million |  | 116 |  | 113 |  |  | 106 |  | 97 |
| The higher 2011-12 Target includes funding for bus service improvements in regional Victoria. |  |  |  |  |  |  |  |  |  |  |
| Payments made for: regional train services | $ million |  | 352 |  | 313 |  |  | 302 |  | 300 |
| The higher 2011-12 Target includes additional maintenance funding provided under the Maintaining our Rail Network Fund initiative and funding for the repair of flood damage. |  |  |  |  |  |  |  |  |  |  |
| Scheduled services delivered: regional bus | per cent |  | 99.0 |  | 99.0 |  |  | 99.0 |  | 99.0 |
| Scheduled services delivered: regional train | per cent |  | 99.0 |  | 98.8 |  |  | 99.0 |  | 98.5 |
| Total kilometres scheduled: regional bus | km (million) |  | 20.9 |  | 20.9 |  |  | 18.9 |  | 18.8 |
| The higher 2011-12 Target and 2010-11 Expected Outcome reflects bus service improvements in regional Victoria, particularly in the Geelong area. |  |  |  |  |  |  |  |  |  |  |
| Total kilometres scheduled: regional train and coach | km (million) |  | 21.2 |  | 21.2 |  |  | 21.5 |  | 21.2 |
| Quality |  |  |  |  |  |  |  |  |  |  |
| Customer satisfaction index: regional coach services | score |  | 80.0 |  | 81.0 |  |  | 80.0 |  | 75.4 |
| The reported 2009-10 Actual result was based on a different scale. The 2009-10 result calculated using the current scale would be 81.8. |  |  |  |  |  |  |  |  |  |  |
| Customer satisfaction index: regional train services | score |  | 80.0 |  | 77.0 |  |  | 80.0 |  | 74.5 |
| The reported 2009-10 Actual result was based on a different scale. The 2009-10 result calculated using the current scale would be 77.3. |  |  |  |  |  |  |  |  |  |  |
| Rolling Stock Management Plan meets specifications in Franchise Agreement for regional train services | per cent |  | 100 |  | 100 |  |  | 100 |  | 100 |
| This performance measure replaces the 2010-11 performance measure ‘Rolling Stock Management Plan meets specifications in the Franchise Agreement for: V/Line trains’. The 2011-12 performance measure is the same as the 2010-11 performance measure except that it has been reworded to provide clarity on the activity measured and measures the same activity as per the performance measure in 2010-11. |  |  |  |  |  |  |  |  |  |  |
| Timeliness |  |  |  |  |  |  |  |  |  |  |
| Service punctuality for: regional bus services | per cent |  | 99.0 |  | 96.9 |  |  | 99.0 |  | 98.5 |
| Service punctuality for: regional train services | per cent |  | 92.0 |  | 84.4 |  |  | 92.0 |  | 85.2 |
| The 2010-11 Expected Outcome is lower than the 2010-11 Target due to a combination of infrastructure and train faults, and congestion on the metropolitan train network. |  |  |  |  |  |  |  |  |  |  |
| Cost |  |  |  |  |  |  |  |  |  |  |
| Total output cost | $ million |  | 814.5 |  | 757.9 |  |  | 732.3 |  | 691.0 |
| The 2011-12 Target includes additional maintenance funding under the Maintaining Our Rail Network Fund initiative and for the repair of flood damage. It also reflects increases in the capital asset charge as a result of investments in rail infrastructure projects. |  |  |  |  |  |  |  |  |  |  |
| Specialist Transport Services |  |  |  |  |  |  |  |  |  |  |
| This output provides programs to improve accessibility to public transport for people with a disability, programs to provide specialist transport services for those unable to use other forms of public transport and provides the delivery of school bus services through contractual arrangements with private operators. Specialist public transport services increase the mobility of Victorians that are transport disadvantaged and reduce dependency on private motor vehicles. This contributes to improving social inclusion. |  |  |  |  |  |  |  |  |  |  |
| Quantity |  |  |  |  |  |  |  |  |  |  |
| Disability Discrimination Act (DDA) compliance for public transport infrastructure: level access tram stops built | number |  | 16 |  | 25 |  |  | 20 |  | 6 |
| The lower 2011-12 Target reflects the continuation of the current program of level access tram stop projects. The 2010-11 Expected Outcome is higher than the 2010-11 Target due to better than expected project timelines. |  |  |  |  |  |  |  |  |  |  |
| Disability Discrimination Act (DDA) compliance for public transport infrastructure: metropolitan train station upgrades |  | number |  | 8 |  | 2 | 2 |  | nm |  |
| This performance measure has been retained following the recommendation of the Public Accounts and Estimates Committee contained in the 102nd Report – 2011-12 Budget Estimates Part Two. The revised 2011-12 Target reflects the expected completion of works for the following metropolitan railway stations: Thomastown, Epping, South Morang, Watergardens, Diggers Rest, Sunbury, Lynbrook and Cardinia Road. In addition, incremental improvements on components of DDA access at railway stations across the network will also be undertaken in 2011-12. However, these incremental improvements will not lead to any additional metropolitan railway stations being upgraded to full DDA compliance in 2011-12. |  |  |  |  |  |  |  |  |  |  |
| Disability Discrimination Act (DDA) compliance for public transport infrastructure: regional train station upgrade |  | number |  | 5 |  | 2 | 2 |  | nm |  |
| This performance measure has been retained following the recommendation of the Public Accounts and Estimates Committee contained in the 102nd Report – 2011-12 Budget Estimates Part Two. The revised 2011-12 Target reflects the expected completion of works for the following regional railway stations: Clunes, Riddells Creek, Clarkefield, Wandong and Chiltern. In addition, incremental improvements on components of DDA access at railway stations across the network will also be undertaken in 2011-12. However, these incremental improvements will not lead to any additional regional railway stations being upgraded to full DDA compliance in 2011-12. |  |  |  |  |  |  |  |  |  |  |
| Multi Purpose Taxi Program: passenger only trips | number (‘000) |  | 3 700 |  | 3 720 |  |  | 3 700 |  | 3 631 |
| Multi Purpose Taxi Program: total members | number (‘000) |  | 155 |  | 155 |  |  | 192 |  | nm |
| The 2011-12 Target and 2010-11 Expected Outcome is lower than the 2010-11 Target due to the removal of inactive members from the Multi Purpose Taxi Program database. |  |  |  |  |  |  |  |  |  |  |
| Multi Purpose Taxi Program: with wheelchair trips | number (‘000) |  | 760 |  | 750 |  |  | 735 |  | 692 |
| Scheduled school bus services delivered | per cent |  | 99.0 |  | 99.0 |  |  | 99.0 |  | 98.8 |
| Total kilometres scheduled: school bus | km (million) |  | 33.5 |  | 33.5 |  |  | 33.4 |  | 33.5 |
| Timeliness |  |  |  |  |  |  |  |  |  |  |
| Multi Purpose Taxi Program applications assessed and completed within 10 working days | per cent |  | 95 |  | 98 |  |  | 90 |  | 88 |
| The higher 2010-11 Target and 2010-11 Expected Outcome is attributable to improved business processes in the Victorian Taxi Directorate to administer the Multi Purpose Taxi Program. |  |  |  |  |  |  |  |  |  |  |
| Service punctuality for school bus services | per cent |  | 99.0 |  | 99.0 |  |  | 99.0 |  | 98.7 |
| Cost |  |  |  |  |  |  |  |  |  |  |
| Total output cost | $ million |  | 255.1 |  | 251.8 |  |  | 250.6 |  | 240.7 |

Source: Department of Transport

Integrated Transport Planning, Delivery and Management

These outputs deliver strategic policy guidance to improve integrated transport and land use planning. Integrated transport and land use planning identifies current and future access needs – for people to employment, goods to markets and services to businesses – and ensures that land use and transport development are coordinated to best address these needs. These outputs deliver strategic transport infrastructure planning, development and improvements to increase the capacity and reliability of the transport system and increase the efficiency of existing transport infrastructure to improve the movement of people, goods and services throughout Victoria. These outputs deliver projects to develop sustainable transport solutions, including promoting sustainable travel modes and increasing the use of public transport. An integrated and sustainable transport system will sustain economic growth and support social inclusion and improved quality of life, while conserving the environment for current and future generations.

These outputs support the Department’s objectives to integrate transport and land use planning and deliver an efficient and reliable transport network that supports economic prosperity, social inclusion and environmental sustainability.

| Major Outputs/Deliverables Performance Measures | Unit of Measure | 2011-12 Target | 2010-11 Expected Outcome | 2010-11 Target | 2009-10 Actual |
| --- | --- | --- | --- | --- | --- |
| Integrated and Sustainable Transport Development |  |  |  |  |  |
| This output provides projects and programs that plan and develop improvements in the transport system. This output also provides for the integration of transport and land use planning to support the concentration of jobs and services closer to where people live, reducing the distance and time Victorians need to access them. This output also implements programs aimed at supporting more sustainable forms of transport. An integrated and sustainable transport system will help reduce reliance on private motor vehicles for transport needs, reduce road congestion and increase trips that are made on public transport, or by walking and cycling. |  |  |  |  |  |
| Quantity |  |  |  |  |  |
| Cycling projects completed | number | 20 | 13 | 13 | 17 |
| The higher 2011-12 Target reflects the number of projects that are expected to be delivered under the existing program in 2011-12. |  |  |  |  |  |
| Low Emission Vehicles program: Commercial fleets engaged | number | 115 | 65 | 65 | 0 |
| The higher 2011-12 Target reflects the ramping up of the program following the availability of the commercial fleets program framework and tools. |  |  |  |  |  |
| Planning and coordination of transport infrastructure projects in Central Activity Areas | number | 7 | 7 | 6 | 6 |
| This performance measure replaces the 2010-11 performance measure ‘Planning and coordination of transport infrastructure projects in Central Activity Districts’. The 2011-12 performance measure is the same as the 2010-11 measure except that the terminology has been amended for consistency and measures the same activity as per the performance measure in 2010-11. |  |  |  |  |  |
| Public transport planning and development: feasibility studies commenced | number | 3 | 1 | nm | nm |
| New performance measure reflects the commencement of feasibility studies into rail services to Doncaster, Melbourne Airport, and between Geelong, Ballarat and Bendigo in 2011-12, and the commencement of a feasibility study for Rowville in 2010-11. |  |  |  |  |  |
| Public transport planning and development: planning commenced for new or upgraded railway stations and services | number | 8 | nm | nm | nm |
| New performance measure for 2011-12 to reflect commencement of planning for rail station developments at Balaclava, Ballan, Epsom, Grovedale, Ringwood, Southland, Syndal and Talbot. |  |  |  |  |  |
| Timeliness |  |  |  |  |  |
| Avalon airport rail link: commence preliminary design including service planning | date | qtr 3 | nm | nm | nm |
| New performance measure reflects the activity and project to be undertaken in 2011-12. |  |  |  |  |  |
| Avalon airport rail link: identification of preferred option(s) | date | qtr 2 | nm | nm | nm |
| New performance measure reflects the activity and project to be undertaken in 2011-12. |  |  |  |  |  |
| Avalon Jet Fuel Pipeline: finalisation of funding grant agreement | date | qtr 3 | nm | nm | nm |
| New performance measure reflects the activity and project to be undertaken in 2011-12. |  |  |  |  |  |
| Establishment of the Victorian Public Transport Development Authority | date | qtr 2 | nm | nm | nm |
| New performance measure reflects the activity and project to be undertaken in 2011-12. |  |  |  |  |  |
| Low Emission Vehicles Program: Public Report delivered for first year of trial | date | qtr 1 | nm | nm | nm |
| New performance measure to reflect the next phase of the project. |  |  |  |  |  |
| Policy advice including COAG National Reform Agenda provided to agreed timelines | per cent | 100 | 100 | 100 | 100 |
| Projects in Central Activity Areas progressed to agreed plans and timeframes | per cent | 100 | 100 | 100 | 100 |
| This performance measure replaces the 2010-11 performance measure ‘Projects in Central Activity Districts progressed to agreed plans and timeframes’. The 2011-12 performance measure is the same as the 2010-11 measure except that the terminology has been amended for consistency and measures the same activity as per the performance measure in 2010-11. |  |  |  |  |  |
| West Gate Punt: completion of procurement process including award of tender | date | qtr 4 | nm | nm | nm |
| New performance measure reflects the activity and project to be undertaken in 2011-12. |  |  |  |  |  |
| Cost |  |  |  |  |  |
| Total output cost | $ million | 51.9 | 39.9 | 48.5 | 54.2 |
| The 2011-12 Target includes funding for new planning and feasibility studies. The 2010-11 Target included pedestrian project costs under this output. This is now reported under the Road Network Improvement output. |  |  |  |  |  |
| Public Transport Infrastructure Development |  |  |  |  |  |
| This output provides capital initiatives that will increase the capacity and efficiency of the public transport network. Dependable and accessible public transport will provide more travel options to Victorians and reduce reliance on private motor vehicles. Victorians who shift their travel from private motor vehicles to public transport will contribute to reducing road congestion and transport emissions. |  |  |  |  |  |
| Quantity |  |  |  |  |  |
| Growth Area Stations – completion of design and construction work | per cent | 80 | 40 | 40 | nm |
| Metro Train – procurement of new rolling stock | per cent | 100 | 60 | 55 | nm |
| This performance measure relates to the existing 38 X’Trapolis train sets currently in the delivery phase. A new performance measure titled ‘Metro Trains: new trains for Melbourne commuters: Stage 1 – procurement of seven new train sets – contract awarded’, relating to the procurement of the 40 new metropolitan train sets, has been introduced. |  |  |  |  |  |
| Projects continuing: Country rail services: Mildura | number | 1 | 1 | 1 | 1 |
| Public submissions for the Mildura Rail Feasibility Study report closed on 14 March 2011. Analysis of the submissions and further investigation will be undertaken for government consideration. |  |  |  |  |  |
| Regional Rail Link | per cent | na | na | 12 | nm |
| In April 2011, the Government announced changes to the scope and budget for the Regional Rail Link including two grade separations in Sunshine. Project timelines and costs are currently being finalised by Government. Therefore, the 2010-11 Expected outcome is not applicable and a 2011-12 Target is not available. A target measure will be set in 2012-13. |  |  |  |  |  |
| Regional Train – procurement of new Vlocity train rolling stock | per cent | 100 | 70 | 60 | nm |
| South Morang: construction of Epping Corridor | per cent | 90 | nm | nm | nm |
| New performance measure to reflect the next phase of the project. |  |  |  |  |  |
| South Morang: construction of Hurstbridge Corridor | per cent | 50 | nm | nm | nm |
| New performance measure to reflect the next phase of the project. |  |  |  |  |  |
| Tram – procurement of new rolling stock | per cent | 5 | nm | nm | nm |
| New performance measure reflects the procurement of the 50 new trams based on tram construction and delivery timelines. |  |  |  |  |  |
| Quality |  |  |  |  |  |
| myki customer satisfaction score (statewide) | score | 75 | tba | 70.0 | nm |
| This project is under review. The methodology of this measure is identical to previous measure but with unit of measurement to be out of 100 (previously out of 10). |  |  |  |  |  |
| Projects progressed to agreed plans and timeframes | per cent | 100 | tba | 100 | 63 |
| Timeliness |  |  |  |  |  |
| Development of new integrated public transport ticketing solution: complete implementation of metropolitan live operations | date | na | na | qtr 2 | nm |
| In June 2011, the Government announced its plan to completely phase out Metcard by 31 December 2012, which will then complete the implementation of metropolitan live operations of the new transport ticketing system. Therefore 2010-11 Expected outcome is not applicable and a target for this measure will be set in 2012-13. |  |  |  |  |  |
| Development of new integrated public transport ticketing solution: start regional rail and coach live operations | date | na | na | qtr 2 | na |
| In June 2011, the Government announced its plan to remove V/Line intercity trains and long distance V/Line coach services from the initial scope until at least steady state operations are achieved in metropolitan Melbourne and major regional centres. Therefore, the 2010-11 Expected Outcome and 2011-12 Target are not applicable. This measure will be replaced with a new measure in 2012-13 to reflect the plan for regional implementation. |  |  |  |  |  |
| Doncaster Area Rapid Transit (DART): construction works completed for all on-road bus priority treatments | date | qtr 4 | nm | nm | nm |
| New performance measure to reflect the next phase of the project. |  |  |  |  |  |
| Major periodic maintenance works completed against plan: metropolitan train network | per cent | 100 | 100 | 100 | 96 |
| Major periodic maintenance works completed against plan: regional train network | per cent | 100 | 95 | 100 | 83 |
| This performance measure replaces the 2010-11 performance measure ‘Major periodic maintenance works completed against plan: country passenger rail network’. The 2011-12 performance measure is the same as the 2010-11 performance measure except that it has been reworded to provide clarity on the activity measured and measures the same activity as per the performance measure in 2010-11. The 2010-11 Expected Outcome is lower than the 2010-11 Target due to flood damage in early 2011. |  |  |  |  |  |
| Major periodic maintenance works completed against plan: tram network | per cent | 100 | 98 | 100 | 90 |
| Metrol replacement: existing reporting Train Operation Performance System (TOPS) replaced | date | qtr 4 | na | qtr 3 | nm |
| This performance measure replaces the 2010-11 performance measure ‘Metrol Replacement: existing reporting (TOPS) system replaced’. The 2011-12 performance measure is the same as the 2010-11 performance measure except that it has been reworded to provide clarity on the activity measured and measures the same activity as per the performance measure in 2010-11. The 2011-12 Target and 2010-11 Expected Outcome are based on the revised target completion date due to the change in software delivery method. |  |  |  |  |  |
| Metrol replacement: Train Control and Monitoring System (TCMS) commence operational testing | date | qtr 2 | nm | nm | nm |
| New performance measure to reflect the next phase of the project. |  |  |  |  |  |
| Metropolitan Train Communications System replacement: 50 per cent of on-train equipment installed | date | qtr 3 | nm | nm | nm |
| New performance measure to reflect the next phase of the project. |  |  |  |  |  |
| Metropolitan Train Communications System replacement: commence installation of equipment in train driver cabin | date | qtr 2 | nm | nm | nm |
| New performance measure to reflect the next phase of the project. |  |  |  |  |  |
| Metropolitan Train Communications System replacement: network coverage testing complete | date | qtr 1 | nm | nm | nm |
| New performance measure to reflect the next phase of the project. |  |  |  |  |  |
| Metropolitan Train Communications System replacement: provisional system acceptance | date | na | na | qtr 3 | nm |
| The 2011-12 Target and 2010-11 Expected Outcome reflect the additional time required for software development. |  |  |  |  |  |
| This performance measure is expected to be completed by qtr 1 2012-13 due to the revised schedule. |  |  |  |  |  |
| Metro Trains: new trains for Melbourne commuters: Stage 1 – procurement of seven new train sets – contract awarded | date | qtr 2 | nm | nm | nm |
| New performance measure reflects new funding in the 2011-12 Budget. This is in addition to the existing 38 X’Trapolis train sets currently in the delivery phase. |  |  |  |  |  |
| Regional Rail Link: approval of first alliance proponent by Regional Rail Link Authority Board | date | qtr 3 | nm | nm | nm |
| New performance measure to reflect the next phase of the project. |  |  |  |  |  |
| Regional Rail Link: complete issuing Notices of Acquisition for affected properties in Greenfields corridor | date | qtr 4 | nm | nm | nm |
| New performance measure to reflect the next phase of the project. |  |  |  |  |  |
| SmartBus: Yellow Orbital Stage 2 – Ringwood to Melbourne Airport: completion of on-road bus priority treatments | date | qtr 2 | na | qtr 4 | nm |
| The 2011-12 Target and 2010-11 Expected Outcome reflect the additional time required for the design process. |  |  |  |  |  |
| South Morang: construction complete: Epping Corridor – Operation of duplicated section Keon Park to Epping | date | qtr 2 | nm | nm | nm |
| New performance measure to reflect the next phase of the project. |  |  |  |  |  |
| Sunbury Electrification: construction completed | date | qtr 4 | nm | nm | nm |
| New performance measure to reflect the next phase of the project. |  |  |  |  |  |
| Tram – procurement of new rolling stock: design complete | date | qtr 2 | nm | nm | nm |
| New performance measure to reflect the next phase of the project. |  |  |  |  |  |
| Vigilance Control and Event Recording System (VICERS): commence installation on Siemens fleet | date | qtr 4 | na | qtr 4 | na |
| This performance measure replaces the 2010-11 performance measure ‘Vigilance Control and Event Recording System (VICERS): commence installation on Siemens’. The 2011-12 performance measure is the same as the 2010-11 performance measure except that it has been reworded to provide clarity on the activity measured and measures the same activity as per the performance measure in 2010-11. VICERS installation on Siemens trains to commence after completion of VICERS installation on the X’Trapolis fleet that is planned for qtr 4 2011-12. |  |  |  |  |  |
| Vigilance Control and Event Recording System (VICERS): completion of commissioning on X’Trapolis fleet | date | qtr 4 | na | qtr 4 | nm |
| VICERS installation on the X’Trapolis fleet is expected to commence in qtr 4 2010-11. The completion is not expected until qtr 4 2011-12 because of the need to align the installation schedule with operational train fleet service requirements. |  |  |  |  |  |
| Cost |  |  |  |  |  |
| Total output cost | $ million | 106.5 | 143.2 | 143.1 | 135.9 |
| The 2011-12 Target and 2010-11 Expected Outcome may change as they are subject to the outcome of the Government’s review of myki. |  |  |  |  |  |
| Road Network Improvements |  |  |  |  |  |
| Enhance the performance of Victoria’s road network to improve access and efficiency by developing road transport links, lowering transport operating costs and upgrading the quality of roads with respect to safety, and delivering cost effective projects to reduce congestion and improve reliability and travel times for all road users including public transport and freight vehicles. |  |  |  |  |  |
| Quantity |  |  |  |  |  |
| Bridge strengthening and replacement projects completed: metropolitan | number | 3 | 3 | 3 | 2 |
| Bridge strengthening and replacement projects completed: regional | number | 23 | 22 | 22 | 11 |
| Bus/tram route and other high occupancy vehicle improvements | number | 11 | 16 | 16 | 25 |
| The 2011-12 Target reflects the number of projects that are expected to be delivered under the existing program in 2011-12. |  |  |  |  |  |
| Congestion projects completed | number | 1 | 5 | 2 | 19 |
| The lower 2011-12 Target reflects the number of projects that are expected to be delivered under the existing program in 2011-12. The 2010-11 Expected Outcome is higher than the 2010-11 Target due to projects which were not originally targeted to be completed in 2010-11, are now expected to be completed in 2010-11. |  |  |  |  |  |
| Local road projects completed: regional | number | 3 | 13 | 18 | 15 |
| The 2011-12 Target and 2010-11 Expected Outcome reflect the number of projects that are expected to be delivered under the existing program in 2011-12. |  |  |  |  |  |
| Major road improvement projects completed: metropolitan | number | 1 | 1 | 1 | 2 |
| Major road improvement projects completed: regional | number | 1 | 1 | 1 | 0 |
| Other road improvement projects completed: metropolitan | number | 6 | 2 | 1 | 6 |
| The 2011-12 Target reflects a rolling program with project durations that span multiple years. |  |  |  |  |  |
| Other road improvement projects completed: regional | number | 6 | 3 | 4 | 3 |
| The 2011-12 Target reflects a rolling program with project durations that span multiple years. |  |  |  |  |  |
| Pedestrian projects completed | number | 7 | 11 | 11 | 17 |
| This performance measure is transferred directly from the ‘Integrated and Sustainable Transport Development’ output. The 2011-12 Target reflects the number of projects that are expected to be delivered under the existing program in 2011-12. |  |  |  |  |  |
| Transport access site treatments completed by VicRoads | number | 43 | 44 | 44 | 45 |
| This performance measure is transferred directly from the ‘Specialist Transport Services’ output. |  |  |  |  |  |
| Quality |  |  |  |  |  |
| Road projects completed within agreed scope and standards: metropolitan | per cent | 98 | 98 | 98 | 99 |
| Road projects completed within agreed scope and standards: regional | per cent | 98 | 98 | 98 | 100 |
| Transport treatments completed within agreed scope or standards | per cent | 100 | 100 | 100 | 78 |
| This performance measure is transferred directly from the ‘Specialist Transport Services’ output. |  |  |  |  |  |
| Timeliness |  |  |  |  |  |
| Peninsula Link: major design and construction milestones reviewed and reported | per cent | 100 | 100 | 100 | 100 |
| Programmed transport access works completed within agreed timeframes | per cent | 100 | 100 | 100 | 100 |
| This performance measure is transferred directly from the ‘Specialist Transport Services’ output. |  |  |  |  |  |
| Programmed works completed within agreed timeframes: metropolitan | per cent | 95 | 95 | 95 | 100 |
| Programmed works completed within agreed timeframes: regional | per cent | 95 | 95 | 95 | 100 |
| Cost |  |  |  |  |  |
| Total output cost | $ million | 789.0 | 712.4 | 733.2 | 721.3 |
| The 2011-12 Target includes higher depreciation costs and other expenses relating to capital projects. |  |  |  |  |  |
| Road Asset Management |  |  |  |  |  |
| This output provides programs to maintain the quality of Victoria’s road network. This includes resurfacing damaged pavements, ensuring the integrity of bridges and maintaining roadsides. These activities improve the safety and reliability of the road network for all road users, including on road public transport and freight carriers. |  |  |  |  |  |
| Quantity |  |  |  |  |  |
| Bridges maintained: metropolitan | number | 909 | 898 | 898 | 902 |
| Bridges maintained: regional | number | 2 249 | 2 235 | 2 235 | 2 238 |
| Pavement resurfaced: metropolitan | m2 (‘000) | 1 500 | 1 959 | 1 959 | 1 945 |
| The lower 2011-12 Target for metropolitan pavement resurfaced reflects the current needs between metropolitan and regional roads across the Victorian network, with increased coverage for regional roads due to flood damage. |  |  |  |  |  |
| Pavement resurfaced: regional | m2 (‘000) | 10700 | 10 248 | 10 248 | 9 007 |
| Road network maintained: metropolitan | lane-km | 11 714 | 11 391 | 11 391 | 11 391 |
| Road network maintained: regional | lane-km | 41 549 | 41 480 | 41 480 | 41 480 |
| Quality |  |  |  |  |  |
| Bridges that are acceptable for legal load vehicles: metropolitan | per cent | 99.6 | 99.6 | 99.6 | 99.6 |
| Bridges that are acceptable for legal load vehicles: regional | per cent | 99.6 | 99.5 | 99.5 | 99.5 |
| Proportion of distressed road pavements: metropolitan | per cent | 7.1 | nm | nm | nm |
| New performance measure is proposed to replace the 2010-11 performance measure ‘Proportion of travel on smooth roads: metropolitan’. It has been replaced to more accurately reflect the actual condition of road pavement. |  |  |  |  |  |
| Proportion of distressed road pavements: regional | per cent | 6.6 | nm | nm | nm |
| New performance measure is proposed to replace the 2010-11 performance measure ‘Proportion of travel on smooth roads: regional’. It has been replaced to more accurately reflect the actual condition of road pavement. |  |  |  |  |  |
| Timeliness |  |  |  |  |  |
| Annual road maintenance program completed within agreed timeframes: metropolitan | per cent | 100 | 100 | 100 | 100 |
| This performance measure replaces the 2010-11 performance measure ‘Annual maintenance program completed within agreed timeframes: metropolitan’. The 2011-12 performance measure is the same as the 2010-11 measure except that it has been reworded to provide clarity on the activity measured and measures the same activity as per the performance measure in 2010-11. |  |  |  |  |  |
| Annual road maintenance program completed within agreed timeframes: regional | per cent | 100 | 100 | 100 | 100 |
| This performance measure replaces the 2010-11 performance measure ‘Annual maintenance program completed within agreed timeframes: regional’. The 2011-12 performance measure is the same as the 2010-11 measure except that it has been reworded to provide clarity on the activity measured and measures the same activity as per the performance measure in 2010-11. |  |  |  |  |  |
| Cost |  |  |  |  |  |
| Total output cost | $ million | 490.0 | 434.0 | 383.5 | 380.4 |
| The 2011-12 Target and 2010-11 Expected Outcome include funding for the repair of flood damage. In addition the 2011-12 Target includes funding under the Country Roads and Bridges initiative. |  |  |  |  |  |
| Freight, Logistics, Ports and Marine Development |  |  |  |  |  |
| This output provides strategic freight infrastructure improvements, regulations and policy to improve the efficiency and safety of the freight and logistics sector, including road and rail based freight and Victoria’s ports and marine environment. This output delivers activities to concentrate freight activities into freight activity centres, reduce barriers to moving freight on rail and reduce the environmental and social impacts caused by the movement of freight. Increasing the concentration, efficiency and accessibility of the freight network will reduce freight movements on local roads, increase the amount of freight carried by rail and maintain the competitiveness of Victoria’s ports and industry. |  |  |  |  |  |
| Quantity |  |  |  |  |  |
| Altona/Laverton Intermodal Terminal works | per cent | 100 | 50 | 50 | 25 |
| Number of accessible local ports | number | 14 | 14 | 14 | nm |
| Road-based freight accessibility and reliability improvement projects completed | number | 2 | 1 | 1 | 11 |
| The higher 2011-12 Target reflects a rolling program with project durations that span multiple years. |  |  |  |  |  |
| South West Passing Loop works completed | per cent | 20 | nm | nm | nm |
| New performance measure reflects the activity and project to be undertaken in 2011-12. |  |  |  |  |  |
| Quality |  |  |  |  |  |
| Road-based freight accessibility and reliability projects completed within specified scope and standards | per cent | 100 | 100 | 100 | 100 |
| Timeliness |  |  |  |  |  |
| Road-based freight accessibility and reliability projects completed within agreed timeframes | per cent | 100 | 100 | 100 | 100 |
| Cost |  |  |  |  |  |
| Total output cost | $ million | 75.6 | 81.5 | 72.4 | 64.5 |
| Variance between the 2010-11 Target, the 2010-11 Expected Outcome and the 2011-12 Target reflects changes in initiative funding over this period including for the Rail Freight Support Package and Sand Management at Lakes Entrance initiative. |  |  |  |  |  |

Source: Department of Transport