State Capital Program

2011-12

Presented by

Kim Wells MP

Treasurer of the State of Victoria

for the information of Honourable Members

Budget Paper No. 4

Table of contents

Introduction	1

Chapter 1 – Public sector capital program 2011-12	7

Capital program	7

General government capital program	9

Public non-financial corporations capital program	10

Chapter 2 – General government capital program 2011-12	15

Department of Business and Innovation	15

Department of Education and Early Childhood Development	17

Department of Health	29

Department of Human Services	34

Department of Justice	35

Department of Planning and Community Development	39

Department of Premier and Cabinet	41

Department of Primary Industries	42

Department of Sustainability and Environment	43

Department of Transport	45

Department of Treasury and Finance	50

Parliament	51

Country Fire Authority	52

Metropolitan Fire and Emergency Services Board	54

Chapter 3 – Public non-financial corporations capital program 2011-12	57

Barwon Region Water Corporation	57

Cemeteries	67

Central Gippsland Region Water Corporation	68

Central Highlands Region Water Corporation	74

City West Water Limited	76

Coliban Region Water Corporation	77

Director of Housing	79

East Gippsland Region Water Corporation	81

Gippsland and Southern Rural Water Corporation	82

Goulburn-Murray Rural Water Corporation	83

Goulburn Valley Region Water Corporation	84

Grampians Wimmera Mallee Water Corporation	88

Lower Murray Urban and Rural Water Corporation	89

Melbourne Water Corporation	90

North East Region Water Corporation	93

Port of Melbourne Corporation	95

Table of contents (continued)

South East Water Limited	96

South Gippsland Region Water Corporation	100

Transport Ticketing Authority	102

Victorian Rail Track (VicTrack)	103

Victorian Urban Development Authority (VicUrban)	107

V/Line Passenger Corporation	108

Wannon Region Water Corporation	109

Western Region Water Corporation	110

Westernport Region Water Corporation	113

Yarra Valley Water Limited	114

Other public non-financial corporations	116

Appendix A – Location index	117

Style conventions	121

Introduction

Budget Paper No. 4 State Capital Program, which replaces the previous year’s Budget Information Paper No. 1 Public Sector Asset Investment Program, is published to inform Parliament and the community about Victoria’s capital program. Budget Paper No. 4 provides an overview of the asset investments delivered by departments and controlled entities in the coming financial year. The capital investments in programs and projects published in this budget paper are those that are currently being undertaken or where work will commence in 2011-12 to support the provision of future public services.

Budget Paper No. 4 is prepared by the Department of Treasury and Finance (DTF) with input from across the general government sector and the public non-financial corporations (PNFC) sector. It should be noted that project details reflect the intentions and priorities as at 20 April 2011. However, capital investment initiatives are rarely static and it can be expected that some rescheduling will occur over the course of the year.

The Victorian Economic and Financial Statement released in April 2011 highlights the fiscal and economic challenges confronting the Government, including significant cost pressures across a number of high-value and high-risk infrastructure projects. The Statement foreshadows the broad direction of reform the Government will pursue in order to address these challenges over time and the measures being implemented to tackle the pattern of cost pressures in the State’s major projects.

Budget Paper No. 2 Strategy and Outlook describes the State’s economic and financial position and performance while also outlining the Government’s fiscal and economic reform strategy.

Budget Paper No. 3 Service Delivery provides an overview of the goods and services funded by the Government and delivered by departments in the coming financial year and describes how these services support the Government’s strategic priorities and objectives. This includes descriptions of new capital investment initiatives announced in the 2011-12 Budget for the general government sector.

Budget Paper No. 5 Statement of Finances provides the financial details of the aggregated Victorian general government sector as outlined in Budget Paper No. 2.

## Delivering in challenging circumstances

Capital investment is required to maintain and improve the quality of life of all Victorians. This investment results in the production, enhancement and acquisition of non-current physical assets. The State’s asset portfolio is deployed through both the general government sector (e.g. government departments) and the PNFC sector (e.g. urban and regional water authorities). It includes road and railway networks, information technology systems, research facilities, schools, hospitals and social housing, as well as water storage and distribution infrastructure, correctional centres, courts, cultural assets such as historic museum collections, and environmental assets such as public reserves, parks and public open space.

In the 2011-12 Budget, the Government has taken immediate action to improve the delivery of the State Capital Program while ensuring value for money and delivering its commitments despite very tight fiscal constraints. These fiscal constraints are partly attributable to reduced GST and other revenue from the Commonwealth, but also due to cost pressures associated with existing capital investment projects.

As outlined in the Victorian Economic and Financial Statement, the potential impact of cost pressures across a number of high-value and high-risk infrastructure projects is in the order of $2 billion. The Government is managing the cost and delivery pressures facing the Regional Rail Link project in the 2011-12 Budget, while the future of other major projects is subject to the outcome of project reviews.

To help ensure capital overruns of this magnitude are minimised in the future, the Government has implemented greater rigour in developing, approving and implementing its capital program, in particular for high-value and high-risk investments.

High-value and high-risk asset investments have been defined as those that:

- have a total estimated investment (TEI) greater than $100 million, regardless of the funding source;

- are identified as high risk, using an approved risk assessment tool; or

- are determined by the Government as warranting the rigour of increased oversight.

## Adopting more rigorous central oversight processes

The Treasurer will have greater and continuing involvement in current and future major projects by way of increased oversight. This oversight will ensure all government departments and agencies apply greater focus on ensuring that high-value and high-risk projects are delivered within approved budget and project timeframes.

Project proposals assessed as high-value and high-risk will be subject to:

- more rigorous processes at all stages of development, from project development, robust business case development, to project implementation and reporting;

- increased central review and Treasurer’s sign-off at key project stages; and

- Gateway reviews.

Gateway reviews are peer reviews which occur at six project decision points and are designed to improve investment selection, management and delivery for the State through assuring the use of robust processes for project planning, business case development, project delivery and reporting.

The initial set of high-value and high-risk projects subject to the increased oversight include:

- all new projects for the 2011-12 Budget that fall within the high-value and high-risk definition; and

- existing infrastructure projects that are subject to significant budgetary and or delivery risks.

- Other projects will remain under review and will be subject to the new oversight process if their particular circumstances deteriorate.

- The enhanced planning and governance processes will help ensure that:

- projects are more clearly linked to the intended service delivery outcome;

- best value for money projects are selected for delivery;

- project costing and timing are more rigorously tested;

- the most efficient and appropriate procurement and governance models are used in project delivery; and

- high-value and high-risk projects are effectively monitored and managed throughout construction and commissioning.

## High-value and high-risk projects

The Government has assessed all infrastructure projects that are underway to define an initial set of high-value and high-risk projects. These projects will be subject to the immediate implementation of the enhanced processes referred to above in order to mitigate infrastructure procurement and delivery risks.

Following the Government’s commitment to increase the transparency of government information, Tables 1 and 2 provide the initial set of high-value and high-risk projects subject to the increased oversight.

Table 1:	High-value and high-risk infrastructure projects already underway

($ million)

| Project | Total Estimated Investment |
| --- | --- |
| Regional Rail Link (a) | tbd |
| Victorian Desalination Plant (b) | 3 500 |
| Bendigo Hospital (c) | 630 |
| myki (d) | tbd |
| Box Hill Hospital redevelopment (e) | 448 |
| West Gate Bridge rehabilitation (f) | 240 |
| Melbourne Wholesale Market redevelopment (g) | tbd |
| New trains for Melbourne commuters – stage 1 (h) | 210 |
| HealthSMART (i) | 186 |
| State sports facilities project (j) | 67 |
| Total high-value and high-risk infrastructure projects (TEI) | 10 250 |

Source: Department of Treasury and Finance

Notes:

(a)	The original TEI for the Regional Rail Link was $4.3 billion. Provision has been made for additional contingency funding for this project in order to meet a range of cost pressures. A revised TEI is not reported at this time due to commercial sensitivities.

(b)	This is a Partnerships Victoria project. The finance lease value of this project is $4.2 billion which represents the capital component of the project, which is the total estimated capital cost including certain financing costs incurred by the private sector, but excludes the State’s associated project delivery costs, and finance, operating and maintenance costs over the operating phase of the project contract.

(c)	Incorporates additional funding of $102 million provided in the 2011-12 Budget to expand the scope of the project.

Notes (continued):

(d)	The original estimated capital cost for this project was $461 million (plus $890 million in operating costs). This project is facing cost pressures and is under review.

(e)	Incorporates additional funding of $40 million provided in the 2011-12 Budget for 100 additional beds.

(f)	The West Gate Bridge rehabilitation project is subject to cost pressures but is expected to achieve practical completion by 30 June 2011. The final cost will be subject to commercial negotiations.

(g)	The original government funding for this project was $218 million. This project is facing cost pressures and is under review.

(h)	This is a new project which makes provision for seven X’Trapolis trains as Stage 1 of a rolling stock procurement program for 40 new trains.

(i)	The TEI reflects the approved capital budget funding but excludes $165 million in operating and agency costs. This project is facing cost pressures and is under review.

(j)	The increase of $13 million in TEI from 2010-11 largely reflects additional scope required to complete the project.

Table 1 does not include the LINK police database project, which was allocated $61 million by the previous government in 2005 to replace Victoria Police’s operations management IT system (LEAP). This project has been subject to significant cost and delivery pressures, and was recently stopped pending redevelopment of the business case.

Table 2 includes high-value and high-risk initiatives that are either announced in this budget to start construction in 2011-12 or are larger projects which will be considered for funding and delivery in future budgets.

Table 2:	High-value and high-risk infrastructure projects in planning/development (a)

Project

Additional 500 prison beds

Metropolitan level crossings

Emergency services communications

Doncaster rail – planning

Melbourne Airport Rail Link

Lara to Avalon Airport Link

Rowville rail – feasibility study

Southland Station – planning and development

Source: Department of Treasury and Finance

Note:

(a)	Details about these asset investments are presented in Budget Paper No. 3, Chapter 1 Election Commitments and Chapter 2 Other Output, Asset Investment and Revenue Initiatives.

## Structure of Budget Paper No. 4

The Government has implemented some changes to this budget paper in order to strengthen the transparency of the Government’s activities and to improve accountability for changes in these activities. In implementing these changes, the Government has ensured the overall level of disclosure compared to past budget papers has been maintained or enhanced. The following narrative describes the revised structure and highlights the major changes compared to the 2010-11 Public Sector Asset Investment Program.

##### Structure

For each sector, department or agency, the capital investments are listed in the chapters as either:

- ‘New’ – general government sector projects announced by the Government as part of the 2011-12 Budget or, in the case of PNFCs, new projects approved by the entity’s board; or

- ‘Existing’ – projects that have previously been announced and delivery will be continuing as at 1 July 2011.

The projects in this publication are listed with their location and grouped according to the organisation delivering the projects. Details of TEIs are provided with projected investment expenditures on individual projects for 2010-11 and beyond.

Chapter 1 – Public sector capital program 2011-12

Chapter 1 details the infrastructure investment by TEI and provides summaries by sector, by departments in the general government sector, and by agency in the PNFC sector.

Chapter 2 – General government capital program 2011-12

Chapter 2 details the infrastructure investment by TEI for each individual project or program in the general government sector.

All general government sector projects with a TEI equal to, or in excess of, $250 000 are published.

Chapter 3 – Public non-financial corporations capital program 2011-12

Chapter 3 details the infrastructure investment by TEI for each individual project or program in the PNFC sector.

For the PNFC sector, only projects with a TEI equal to, or in excess of, $1 million are separately listed, with the aggregate value of other projects not individually identified captured in the ‘Other’ category.

Budget Paper No. 4 does not include:

- capital grants paid to other sectors; or

- existing general government sector projects with a planned capital expenditure in 2011-12 of less than $75 000 and PNFC projects that have planned capital expenditure in 2011-12 of less than $150 000. For the purposes of this publication these projects are considered complete.

Chapter 1 – Public sector capital program 2011-12

# Capital program

Infrastructure can be improved either through acquiring additional assets or through renewal or replacement of existing assets. Budget Paper No. 4 State Capital Program provides a summary of the Government’s capital program from the perspectives of sectors, organisations and individual infrastructure projects. Chapter 1 and subsequent chapters of Budget Paper No. 4 provide listings of projects that meet specific criteria (as outlined in the Introduction).

The broad and diverse capital program outlined demonstrates the Government’s commitment to deliver world-class infrastructure to enhance social, economic, environmental and cultural outcomes across the State.

The total estimated investment (TEI) of the capital program included in this publication is $34.8 billion, with $15.4 billion worth of projects in the general government sector and the remaining $19.4 billion provided through the public non-financial corporations (PNFC) sector entities listed in Chapter 3.

For the 2011-12 financial year the Government has committed to a total expenditure in infrastructure of about $7.4 billion to support service delivery, which represents 21 per cent of the $34.8 billion TEI committed for the total capital program referred to above. Further expenditure for the delivery of infrastructure will occur over a number of years and this is reflected in the project listings provided in this document.

## Sources of funding

Capital investments can require significant and long-term funding commitments given the scale of the projects. Capital investments in both the general government and PNFC sectors are funded from a combination of sources including:

- operating cash flows;

- borrowings;

- revenue from asset sales;

- State and Commonwealth Government funding; and/or

- private finance.

The TEI for the individual projects reported in Budget Paper No. 4 reflects the total value of all these sources of funding.

## Partnerships Victoria

A number of capital projects are also procured through Partnerships Victoria arrangements.

Partnerships Victoria is a framework that provides a whole of government approach to the provision of infrastructure and related ancillary services through public private partnerships. It focuses on whole of life costing and full consideration of project risks and optimal risk allocation between the public and private sectors. The framework includes an oversight structure consistent with that outlined for high-value and high-risk projects. Public private partnership delivery is most useful for major and complex capital projects with opportunities for innovation and risk transfer.

The choice between public and private provision of infrastructure and associated services is based on an assessment of value for money and public interest considerations. This framework ensures that procurement decisions are based on merit and outcomes are judged on the public benefits obtained. The majority of Partnerships Victoria projects are government funded through availability payments and financed by the private sector.

There are currently 21 Partnerships Victoria projects contracted with a capital investment of approximately $10.5 billion. Of these 21 projects, 15 have been commissioned and are now operational and six are under construction. In addition to these 21, one project is in its procurement stage.

## Infrastructure investment

Included in Table 1.1 are the total projected investments in 2011-12 by sector.

Capital investments summarised in Table 1.1 use the same categorisation of projects used in Chapters 2 and 3.

Table 1.1:	Infrastructure investment by TEI – summary (a)

($ million)

| Sector | Total Estimated Investment | Estimated Expenditure to 30.06.11 | Estimated Expenditure 2011-12 | Remaining Expenditure |
| --- | --- | --- | --- | --- |
| General government |  |  |  |  |
| Existing projects | 13 406 | 6 187 | 2 951 | 4 269 |
| New projects | 1 963 | 143 | 741 | 1 079 |
| Public non-financial corporations |  |  |  |  |
| Existing projects | 16 902 | 5 953 | 3 190 | 7 758 |
| New projects | 2 493 | 341 | 504 | 1 649 |
| Total existing projects | 30 308 | 12 140 | 6 141 | 12 027 |
| Total new projects | 4 457 | 484 | 1 245 | 2 728 |
| Total projects | 34 764 | 12 623 | 7 386 | 14 754 |

Source: Department of Treasury and Finance

Note:

(a)	Expenditure for the year to 30 June 2011 based on information provided by agencies as at 20 April 2011.

# General government capital program

Included in Table 1.2 are the total projected investments in 2011-12 by department or entity.

The totals for each general government department presented in this publication may not reconcile to the total purchases of non-financial assets as shown in Budget Paper No. 5, Chapter 3 Departmental Financial Statements, due to Budget Paper No. 4 threshold conventions.

Capital investments announced in the 2011-12 Budget for the general government sector are included in the tables in Chapter 2 under ‘New projects’. Descriptions of these capital investments in assets are presented in Budget Paper No. 3, Chapter 1 Election Commitments and Chapter 2 Other Output, Asset Investment and Revenue Initiatives.

Table 1.2:	General government capital program 2011-12 – summary (a)

($ million)

| Department/entity | Total Estimated Investment |  | Estimated Expenditure to 30.06.11 | Estimated Expenditure 2011-12 | Remaining Expenditure |
| --- | --- | --- | --- | --- | --- |
| Business and Innovation |  |  |  |  |  |
| Existing projects | 341 |  | 191 | 52 | 99 |
| New projects | .. |  | .. | .. | .. |
| Education and Early Childhood Development |  |  |  |  |  |
| Existing projects | 3 426 |  | 2 692 | 620 | 114 |
| New projects | 243 |  | .. | 100 | 143 |
| Health |  |  |  |  |  |
| Existing projects | 3 138 |  | 579 | 624 | 1 935 |
| New projects | 669 |  | 80 | 153 | 436 |
| Human Services |  |  |  |  |  |
| Existing projects | 40 |  | 19 | 17 | 3 |
| New projects | 8 |  | 2 | 6 | .. |
| Justice |  |  |  |  |  |
| Existing projects | 548 |  | 270 | 159 | 120 |
| New projects | 147 |  | 19 | 101 | 27 |
| Planning and Community Development |  |  |  |  |  |
| Existing projects | 236 |  | 103 | 69 | 64 |
| New projects | 2 |  | 1 | 1 | .. |
| Premier and Cabinet |  |  |  |  |  |
| Existing projects | 171 |  | 83 | 76 | 12 |
| New projects | 20 |  | .. | 10 | 10 |
| Primary Industries |  |  |  |  |  |
| Existing projects | 24 |  | 13 | 7 | 4 |
| New projects | 87 |  | 8 | 20 | 60 |
| Sustainability and Environment |  |  |  |  |  |
| Existing projects | 1 022 |  | 648 | 190 | 184 |
| New projects | 160 |  | 28 | 107 | 25 |
| Transport |  |  |  |  |  |
| Existing projects | 4 264 |  | 1 472 | 1 088 | 1 704 |
| New projects | 311 |  | 1 | 89 | 221 |
| Treasury and Finance |  |  |  |  |  |
| Existing projects | 48 |  | 34 | 9 | 5 |
| New projects | 10 |  | 1 | 4 | 5 |
| Parliament |  |  |  |  |  |
| Existing projects | 10 |  | 8 | 2 | .. |
| New projects | 4 |  | .. | 4 | .. |
| Country Fire Authority |  |  |  |  |  |
| Existing projects | 69 |  | 46 | 21 | 3 |
| New projects | 174 |  | 4 | 107 | 63 |
| Metropolitan Fire and Emergency Services Board |  |  |  |  |  |
| Existing projects | 67 |  | 28 | 16 | 22 |
| New projects | 129 |  | .. | 41 | 87 |
| Total existing projects | 13 406 |  | 6 187 | 2 951 | 4 269 |
| Total new projects | 1 963 |  | 143 | 741 | 1 079 |
| Total projects | 15 369 |  | 6 329 | 3 692 | 5 348 |

Source: Department of Treasury and Finance

Note:

- Expenditure for the year to 30 June 2011 based on information provided by agencies as at 20 April 2011.

# Public non-financial corporations capital program

Investment in new infrastructure assets for the PNFC sector is largely funded through operating cash flows, borrowings, revenue from asset sales and State and Commonwealth Government funding and grants. Contributions from the private sector (for example from developers providing assets free of charge to entities in the water sector) also add to the asset base of the sector.

For all projects valued over set thresholds, PNFC entities are required to submit a detailed business case of the proposal to the Department of Treasury and Finance (DTF). These are reviewed and evaluated by DTF before the Treasurer’s approval is obtained. The threshold is set for a particular entity in accordance with a three tier approach, being $10 million, $20 million or $50 million, depending on the relative size and risk of the PNFC entity. The three thresholds have been developed to ensure that the business case review and acceptance process focuses on those projects that are complex, high-value and high-risk in nature. The assessment of the appropriate threshold for an individual PNFC is based on the size and risk of each entity.

Included in Table 1.3 are projected investments in 2011-12 by PNFCs or entities.

Table 1.3:	Public non-financial corporations capital program 2011-12 – summary (a)

($ million)

| Agency | Total Estimated Investment |  |  | Estimated Expenditure to 30.06.11 |  |  |  |  | Estimated Expenditure 2011-12 |  | Remaining Expenditure |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Barwon Region Water Corporation |  |  |  |  |  |  |  |  |  |  |  |
| Existing projects | 1 081 |  |  | 306 |  |  |  |  | 259 |  | 517 |
| New projects | 446 |  |  | 19 |  |  |  |  | 23 |  | 404 |
| Cemeteries |  |  |  |  |  |  |  |  |  |  |  |
| Existing projects | 1 |  |  | 1 |  |  |  |  | .. |  | .. |
| New projects | 3 |  |  | .. |  |  |  |  | 3 |  | .. |
| Central Gippsland Region Water Corporation |  |  |  |  |  |  |  |  |  |  |  |
| Existing projects | 633 |  |  | 67 |  |  |  |  | 44 |  | 522 |
| New projects | 45 |  |  | 10 |  |  |  |  | 2 |  | 33 |
| Central Highlands Region Water Corporation |  |  |  |  |  |  |  |  |  |  |  |
| Existing projects | 120 |  |  | 25 |  |  |  |  | 35 |  | 60 |
| New projects | .. |  |  | .. |  |  |  |  | .. |  | .. |
| City West Water Limited |  |  |  |  |  |  |  |  |  |  |  |
| Existing projects | 304 |  |  | 85 |  |  |  |  | 38 |  | 181 |
| New projects | 36 |  |  | 6 |  |  |  |  | 18 |  | 12 |
| Coliban Region Water Corporation |  |  |  |  |  |  |  |  |  |  |  |
| Existing projects | 321 |  |  | 91 |  |  |  |  | 49 |  | 180 |
| New projects | 16 |  |  | 1 |  |  |  |  | 11 |  | 3 |
| Director of Housing (b) |  |  |  |  |  |  |  |  |  |  |  |
| Existing projects | 609 |  |  | 254 |  |  |  |  | 182 |  | 172 |
| New projects | 26 |  |  | .. |  |  |  |  | 22 |  | 4 |
| East Gippsland Region Water Corporation |  |  |  |  |  |  |  |  |  |  |  |
| Existing projects | 37 |  |  | 9 |  |  |  |  | 7 |  | 20 |
| New projects | 2 |  |  | .. |  |  |  |  | .. |  | 2 |
| Gippsland and Southern Rural Water Corporation |  |  |  |  |  |  |  |  |  |  |  |
| Existing projects | 11 |  |  | 5 |  |  |  |  | 3 |  | 4 |
| New projects | 1 |  |  | .. |  |  |  |  | 1 |  | .. |
| Goulburn-Murray Rural Water Corporation |  |  |  |  |  |  |  |  |  |  |  |
| Existing projects | 20 |  |  | 3 |  |  |  |  | 1 |  | 17 |
| New projects | 49 |  |  | 7 |  |  |  |  | 39 |  | 2 |
| Goulburn Valley Region Water Corporation |  |  |  |  |  |  |  |  |  |  |  |
| Existing projects | 445 |  |  | 30 |  |  |  |  | 27 |  | 387 |
| New projects | 31 |  |  | .. |  |  |  |  | .. |  | 31 |
| Grampians Wimmera Mallee Water Corporation |  |  |  |  |  |  |  |  |  |  |  |
| Existing projects | 759 |  |  | 649 |  |  |  |  | 27 |  | 83 |
| New projects | .. |  |  | .. |  |  |  |  | .. |  | .. |
| Lower Murray Urban and Rural Water Corporation |  |  |  |  |  |  |  |  |  |  |  |
| Existing projects | 180 |  |  | 39 |  |  |  |  | 5 |  | 136 |
| New projects | .. |  |  | .. |  |  |  |  | .. |  | .. |
| Melbourne Water Corporation |  |  |  |  |  |  |  |  |  |  |  |
| Existing projects | 1 163 |  |  | 913 |  |  |  |  | 172 |  | 78 |
| New projects | 644 |  |  | 221 |  |  |  |  | 130 |  | 293 |
| North East Region Water Corporation |  |  |  |  |  |  |  |  |  |  |  |
| Existing projects | 84 |  |  | 17 |  |  |  |  | 33 |  | 35 |
| New projects | .. |  |  | .. |  |  |  |  | .. |  | .. |
| Port of Melbourne Corporation |  |  |  |  |  |  |  |  |  |  |  |
| Existing projects | 97 |  |  | 18 |  |  |  |  | 26 |  | 53 |
| New projects | 192 |  |  | .. |  |  |  |  | 11 |  | 181 |
| South East Water Limited |  |  |  |  |  |  |  |  |  |  |  |
| Existing projects | 584 |  |  | 118 |  |  |  |  | 128 |  | 338 |
| New projects | 262 |  |  | 36 |  |  |  |  | 66 |  | 160 |
| South Gippsland Region Water Corporation |  |  |  |  |  |  |  |  |  |  |  |
| Existing projects | 70 |  |  | 11 |  |  |  |  | 9 |  | 50 |
| New Projects | 19 |  |  | 1 |  |  |  |  | 2 |  | 17 |
| Transport Ticketing Authority |  |  |  |  |  |  |  |  |  |  |  |
| Existing projects | tbd |  |  | tbd |  |  |  |  | tbd |  | tbd |
| New projects | .. |  |  | .. |  |  |  |  | .. |  | .. |
| Victorian Rail Track (VicTrack) |  |  |  |  |  |  |  |  |  |  |  |
| Existing projects | 8 441 |  |  | 2 689 |  |  |  |  | 1 812 |  | 3 940 |
| New projects | 320 |  |  | 4 |  |  |  |  | 79 |  | 238 |
| Victorian Urban Development Authority (VicUrban) |  |  |  |  |  |  |  |  |  |  |  |
| Existing projects | 265 |  |  | 219 |  |  |  |  | 40 |  | 6 |
| New projects | 3 |  |  | .. |  |  |  |  | 3 |  | .. |
| V/Line Passenger Corporation |  |  |  |  |  |  |  |  |  |  |  |
| Existing projects | 18 |  |  | 16 |  |  |  |  | 2 |  | .. |
| New projects | .. |  |  | .. |  |  |  |  | .. |  | .. |
| Wannon Region Water Corporation |  |  |  |  |  |  |  |  |  |  |  |
| Existing projects | 50 |  |  | 13 |  |  |  |  | 18 |  | 19 |
| New projects | .. |  |  | .. |  |  |  |  | .. |  | .. |
| Western Region Water Corporation |  |  |  |  |  |  |  |  |  |  |  |
| Existing projects | 210 |  |  | 59 |  |  |  |  | 8 |  | 143 |
| New projects | 8 |  |  | .. |  |  |  |  | .. |  | 8 |
| Westernport Region Water Corporation |  |  |  |  |  |  |  |  |  |  |  |
| Existing projects | 27 |  |  | 6 |  |  |  |  | 6 |  | 14 |
| New projects | 3 |  |  | 1 |  |  |  |  | 2 |  | .. |
| Yarra Valley Water Limited |  |  |  |  |  |  |  |  |  |  |  |
| Existing projects | 943 |  |  | 234 |  |  |  |  | 141 |  | 568 |
| New projects | 380 |  |  | 36 |  |  |  |  | 87 |  | 258 |
| Other public non-financial corporations |  |  |  |  |  |  |  |  |  |  |  |
| Existing projects | 430 |  |  | 77 |  |  |  |  | 119 |  | 234 |
| New projects | 6 |  |  | .. |  |  |  |  | 4 |  | 2 |
| Total existing projects | 16 902 |  |  | 5 953 |  |  |  |  | 3 190 |  | 7 758 |
| Total new projects | 2 493 |  |  | 341 |  |  |  |  | 504 |  | 1 649 |
| Total projects | 19 395 |  |  | 6 294 |  |  |  |  | 3 694 |  | 9 407 |

Source: Department of Treasury and Finance

Notes:

- Expenditure for the year to 30 June 2011 based on information provided by agencies as at 20 April 2011.

- In addition to the projects identified in Chapter 3, there are redevelopment, improvement and acquisition projects that may be funded in part or full by the Nation Building and Jobs Plan National Partnership and accordingly have not been included in the Office of Housing figures.

Chapter 2 – General government capital program 2011-12

# Department of Business and Innovation

## Existing projects

| ($ thousand) |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
|  | Total Estimated Investment |  | Estimated Expenditure to 30.06.11 | Estimated Expenditure 2011-12 | Remaining Expenditure |
| Australian Synchrotron – Commonwealth supported project – National Centre for Synchrotron Science: Outreach and Research support facilities (Clayton) |  | 36 780 | 10 180 | 21 600 | 5 000 |
| Docklands Studios Melbourne – future directions – infrastructure enhancement (Docklands) (a) | 10 000 |  | 1 000 | 9 000 | .. |
| Federation Square East – Feasibility and investigations (Melbourne) | 5 660 |  | 3 322 | 1 200 | 1 138 |
| Melbourne Exhibition Centre expansion – land acquisition (Melbourne) |  | 17 700 | 500 | 17 200 | .. |
| Melbourne Wholesale Markets redevelopment (Epping) (b) | TBD |  | 137 578 | TBD | TBD |
| Parkville Gardens (Melbourne) | 43 520 |  | 28 096 | 2 695 | 12 729 |
| Princes Pier restoration – stage 2 (Port Melbourne) | 20 000 |  | 10 281 | .. | 9 719 |
| Total existing projects (c) | 341 274 |  | 190 957 | 51 695 | 98 622 |

Source: Department of Business and Innovation

Notes:

(a)	This initiative was previously reported as Docklands Studios Melbourne.

(b)	The project is currently facing significant cost pressures and is undergoing a strategic review.

(c)	These totals include the total estimated investment (TEI) for the Melbourne Wholesale Markets redevelopment of $208 million (previously approved government contribution only) and remaining expenditure of $70 million. The reduction in TEI from the previously published amount of $218 million for the Melbourne Wholesale Markets redevelopment is a result of a $11 million transfer from asset funding to output funding and an amount of $96 000 retained by the Department of Primary Industries as part of the earlier machinery of government change where the project transferred to the Department of Business and Innovation.

## New projects

| ($ thousand) |  |  |  |  |
| --- | --- | --- | --- | --- |
|  | Total Estimated Investment | Estimated Expenditure to 30.06.11 | Estimated Expenditure 2011-12 | Remaining Expenditure |
| Nil |  |  |  |  |
| Total new projects | .. | .. | .. | .. |
| Total Business and Innovation projects | 341 274 | 190 957 | 51 695 | 98 622 |

Source: Department of Business and Innovation

# Department of Education and Early Childhood Development

## Existing projects

| ($ thousand) |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  | Total Estimated Investment |  |  | Estimated Expenditure to 30.06.11 |  |  | Estimated Expenditure 2011-12 | Remaining Expenditure |
| School Education |  |  |  |  |  |  |  |  |
| Altona/Bayside Regeneration – Regeneration – Bayside P-12 College Stage 2 (Altona North) | 10 000 |  |  | .. |  |  | 9 606 | 394 |
| Altona/Bayside Regeneration – Regeneration – Bayside Secondary College – Paisley Senior campus Stage 1 (Altona North) | 11 100 |  |  | 6 080 |  |  | 5 020 | .. |
| Ashburton Primary School – Modernisation – New classrooms and administration facilities (Ashburton) | 6 000 |  |  | 82 |  |  | 5 918 | .. |
| Avenel Primary School – Secure the Future of Small Rural Schools – Replace relocatable buildings with permanent facilities (Avenel) | 762 |  |  | 305 |  |  | 457 | .. |
| Bastow Institute of Educational Leadership – Provision of new facilities (Carlton) | 16 002 |  |  | 8 402 |  |  | 7 600 | .. |
| Beaufort Education Centre Regeneration – Regeneration – Beaufort Primary School, Beaufort Secondary College Stage 1 (Beaufort) |  | 2 250 |  | 473 |  |  | 1 777 | .. |
| Belmont Primary School – Modernisation – Heritage overlay and facilities, classrooms and specialist areas (Belmont) (a) | 2 988 |  |  | 1 125 |  |  | 1 863 | .. |
| Bendigo Education Plan – Regeneration – Bendigo South East 7-10 Secondary College, Flora Hill Secondary College and Golden Square Secondary College Stage 2 (Bendigo) |  | 13 500 |  | 9 216 |  |  | 4 284 | .. |
| Bendigo Education Plan – Regeneration – Weeroona College Stage 2 (Bendigo) |  | 13 500 |  | 7 591 |  |  | 5 909 | .. |
| Bendigo Senior Secondary College – Modernisation (Bendigo) | 8 000 |  |  | 142 |  |  | 7 858 | .. |
| Beveridge Primary School – Secure the Future of Small Rural Schools – Replace relocatable buildings with permanent facilities (Beveridge) | 1 150 |  |  | 242 |  |  | 908 | .. |
| Blackburn High School – Modernisation – Including classrooms, music, admin and specialist facilities stage 1 (Blackburn) (a) |  | 9 723 |  | 4 389 |  |  | 5 333 | .. |
| Boort Regeneration – Regeneration – Boort Primary School, Boort Secondary College (Boort) | 5 020 |  |  | 3 856 |  |  | 1 164 | .. |
| Broadmeadows Regeneration – Hume Senior campus – Regeneration – Broadmeadows Secondary College, Hillcrest Secondary College, Erinbank Secondary College Stage 2 (Broadmeadows) | 4 000 |  |  | 3 538 |  |  | 462 | .. |
| Broadmeadows Regeneration – Primary Schools (Broadmeadows) (a) | 7 858 |  |  | 6 690 |  |  | 1 168 | .. |
| Broadmeadows Regeneration – Broadmeadows Special Development School Stage 1 (Broadmeadows) (b) | 5 000 |  |  | 250 |  |  | 4 750 | .. |
| Burwood Heights Primary School – Modernisation – classrooms, library and administrative facilities (Burwood East) (a) |  | 1 407 |  | .. |  |  | 1 407 | .. |
| Burwood Heights Primary School – Modernisation – Upgrade of classrooms and administration (Burwood East) | 2 500 |  |  | 1 136 |  |  | 1 364 | .. |
| Coimadai Primary School – Modernisation – Small refurbishment (Coimadai) | 300 |  |  | 150 |  |  | 150 | .. |
| Collingwood College – Modernisation – General refurbishment and modernisation of classrooms (Collingwood) | 500 |  |  | 338 |  |  | 162 | .. |
| Corio/Norlane Regeneration – Regeneration Stage 1 (Corio) | 10 000 |  |  | 984 |  |  | 9 016 | .. |
| Doveton Regeneration – Regeneration – Doveton Heights Primary School, Doveton North Primary School, Eumemmerring Primary School and Endeavour Hills Secondary College (Doveton) | 14 600 |  |  | 2 344 |  |  | 12 256 | .. |
| Eastern Autistic School (Wantirna Heights School) – Modernisation – Relocation of school – classrooms, arts, library, multi purpose and administration (Wantirna) | 8 000 |  |  | 1 380 |  |  | 6 620 | .. |
| Eltham East Primary School – Modernisation – New classrooms and administration facilities (Eltham) | 6 000 |  |  | 35 |  |  | 5 965 | .. |
| Eltham High School – Modernisation – Including classrooms, administration and specialist facilities stage 1 (Eltham) (a) |  | 8 038 |  | 2 746 |  |  | 5 292 | .. |
| Essex Heights Primary School – Modernisation – New classrooms and administration facilities (Mount Waverley) (a) | 6 935 |  |  | 786 |  |  | 6 149 | .. |
| Flemington Primary School – Modernisation – Upgrade of facilities including classrooms (Flemington) | 1 200 |  |  | 1 089 |  |  | 111 | .. |
| Frankston Heights Primary School – Modernisation (Frankston) | 2 000 |  |  | 1 000 |  |  | 1 000 | .. |
| Garfield Primary School – Secure the Future of Small Rural Schools – Relocatable classroom renewal (Garfield) | 2 000 |  |  | 292 |  |  | 1 708 | .. |
| Glen Devon/Glen Orden Regeneration – Regeneration – Glen Devon Primary School and Glen Orden Primary School (Werribee) | 3 000 |  |  | 593 |  |  | 2 407 | .. |
| Glenroy Specialist School – Replacement Schools – Replacement School (Glenroy) (c) | 13 597 |  |  | 2 711 |  |  | 10 886 | .. |
| Glenroy Specialist School – Replacement Schools – Administration facilities (Glenroy) (a) | 4 000 |  |  | .. |  |  | 4 000 | .. |
| Halls Gap Primary School – Secure the Future of Small Rural Schools – Relocatable classroom renewal (Halls Gap) | 2 000 |  |  | 746 |  |  | 1 254 | .. |
| Hartwell Primary School – Modernisation – General purpose classrooms, library, administration (Camberwell) | 6 043 |  |  | 5 504 |  |  | 538 | .. |
| Healesville High School – Modernisation – New classrooms, administration, library and specialist facilities (Healesville) (a) |  | 10 696 |  | 2 996 |  |  | 7 700 | .. |
| Heidelberg Regeneration – Regeneration – Heidelberg Regeneration Plan Banksia – Prep to Year 12 School – La Trobe Secondary College, Bellfield Primary School, Haig Street Primary School and Olympic Village Primary School Stage 1 (Heidelberg Heights) |  | 10 893 |  | 7 972 |  |  | 2 921 | .. |
| Heidelberg Regeneration – Regeneration – Charles La Trobe P-12 College – Completion of Stage 1 (Heidelberg Heights) |  | 5 000 |  | 4 005 |  |  | 995 | .. |
| Keysborough Springvale Regeneration – Regeneration – Chandler Secondary College and Coomoora Secondary College (Keysborough) | 10 109 |  |  | 9 458 |  |  | 650 | .. |
| Keysborough/Springvale Regeneration – Regeneration – Keysborough Secondary College, Heatherhill Secondary College and Springvale Secondary College (Springvale South) (a) | 4 696 |  |  | 495 |  |  | 3 756 | 445 |
| Keysborough/Springvale Regeneration – Regeneration – Keysborough Secondary College, Chandler Secondary College and Coomoora Secondary College (Keysborough) (a) | 5 059 |  |  | 545 |  |  | 4 068 | 445 |
| Knox Regeneration – Regeneration – Bayswater Secondary College (Bayswater) | 4 500 |  |  | 9 |  |  | 4 491 | .. |
| Knox Regeneration – Regeneration – Boronia Primary School and Boronia Heights College (Boronia) (a) | 9 009 |  |  | 2 373 |  |  | 6 636 | .. |
| Knox Regeneration – Regeneration – Wantirna College (Wantirna) | 8 000 |  |  | 96 |  |  | 7 904 | .. |
| Kyabram Regeneration – Regeneration – Kyabram P-12 College (Kyabram) | 2 000 |  |  | 792 |  |  | 1 208 | .. |
| Laverton Regeneration – Regeneration – Laverton Primary School, Laverton Plains Primary School, Laverton Secondary College Stage 2 (Laverton) | 8 074 |  |  | 6 922 |  |  | 1 152 | .. |
| Lockwood South Primary School – Secure the Future of Small Rural Schools – Relocatable classroom renewal (Lockwood South) | 1 000 |  |  | .. |  |  | 1 000 | .. |
| Manor Lakes P-12 Specialist College – New Schools in Growth Areas – New School Stage 3 (Wyndham Vale) (a) | 9 905 |  |  | 8 091 |  |  | 1 814 | .. |
| Manor Lakes P-12 Specialist College – New Schools in Growth Corridors – Continued development of new school (Wyndham Vale) | 9 000 |  |  | 623 |  |  | 8 377 | .. |
| McKinnon Primary School Modernisation (Ormond) (d) | 1 500 |  |  | .. |  |  | 1 500 | .. |
| Merbein Regeneration – Regeneration – (Merbein P-12 College) Merbein Primary School, Merbein South Primary School, Merbein West Primary School and Merbein Secondary College (Merbein) | 2 000 |  |  | 1 855 |  |  | 145 | .. |
| Montmorency South Primary School – Modernisation – Modernisation of existing facilities (Montmorency) | 2 500 |  |  | 1 201 |  |  | 1 299 | .. |
| Mount Ridley P-12 College – New Schools in Growth Corridors – Classrooms, science, technology, art, graphics, fabrics, home economics facilities (Craigieburn) (a) | 8 255 |  |  | 1 537 |  |  | 6 718 | .. |
| Navigating the Training System (various) (e) |  |  | 4 750 | 4 483 |  |  | 267 | .. |
| Noble Park Special Developmental School – Modernisation – Relocation of school (Noble Park) | 11 500 |  |  | 737 |  |  | 9 027 | 1 737 |
| Northern School For Autism – Modernisation – Relocation of school – classrooms, arts, library, multi-purpose and administration (Preston) | 10 000 |  |  | 2 424 |  |  | 7 576 | .. |
| Ouyen Regeneration – Regeneration – Ouyen P-12 College (Ouyen) (a) | 3 345 |  |  | 2 721 |  |  | 624 | .. |
| Overport Primary School – Modernisation – Teaching and administration spaces (Frankston) | 5 000 |  |  | 9 |  |  | 4 991 | .. |
| Parkdale Primary School – Modernisation – New classrooms, art/craft building, library, staff administration buildings and toilets (Parkdale) (a) | 2 985 |  |  | 1 571 |  |  | 1 414 | .. |
| Parkmore Primary School – Modernisation – New classrooms and administration facilities Stage 2 (Forest Hill) (a) | 2 850 |  |  | 198 |  |  | 2 651 | .. |
| Parkmore Primary School – Modernisation – Upgrade of classrooms and administration (Forest Hill) | 2 350 |  |  | 694 |  |  | 1 656 | .. |
| Pembroke Secondary College – Modernisation – Pembroke Secondary College – Two Campuses Stage 1 (Mooroolbark) (a) | 10 086 |  |  | 9 949 |  |  | 138 | .. |
| Relocatable Classroom Renewal 2009-10 (various) | 19 000 |  |  | 16 687 |  |  | 2 313 | .. |
| Seymour Regeneration – Regeneration – Seymour Primary School, Seymour East Primary School, Seymour Special School and Seymour Technical High School Stage 1 (Seymour) | 4 150 |  |  | 639 |  |  | 3 511 | .. |
| Tarneit 10-12 – New Schools in Growth Corridors – New Senior Secondary College Stage 1 (Tarneit) (a) | 8 915 |  |  | 923 |  |  | 7 992 | .. |
| Tawonga Primary School – Secure the Future of Small Rural Schools – Relocatable classroom renewal (Tawonga) | 1 500 |  |  | 990 |  |  | 510 | .. |
| Technical Wings and Trade Equipment for Government Schools (various) | 50 000 |  |  | 43 000 |  |  | 7 000 | .. |
| Thomastown Regeneration – Regeneration (Thomastown) (f) | 5 000 |  |  | 2 799 |  |  | 2 201 | .. |
| Timbarra P-9 – New Schools in Growth Corridors – Provision of facilities including 7-9 learning neighbourhood (Science, technology and resources) and completion of gymnasium (drama, music, food technology and café) (Berwick) (a) | 6 932 |  |  | 726 |  |  | 5 931 | 276 |
| Toolamba Primary School – Fire Reinstatement – Classrooms and administration facilities (Toolamba) | 1 500 |  |  | 274 |  |  | 1 226 | .. |
| Toolamba Primary School – Secure the Future of Small Rural Schools – Replacement relocatable buildings with permanent facilities (Toolamba) | 650 |  |  | 553 |  |  | 97 | .. |
| Victorian Deaf Education Institute – Other – Establishment of Deaf Education Institute (metropolitan) | 1 660 |  |  | 920 |  |  | 620 | 120 |
| Wandin Yallock Primary School – Secure the Future of Small Rural Schools – Relocatable classroom renewal (Wandin North) | 2 000 |  |  | 934 |  |  | 1 066 | .. |
| Wangaratta Regeneration – Regeneration – Wangaratta High School Stage 2 (Wangaratta) | 10 800 |  |  | 7 948 |  |  | 2 852 | .. |
| Western Heights Regeneration – Regeneration – Western Heights Secondary College Stage 2 (Western Heights) | 13 000 |  |  | 1 013 |  |  | 11 987 | .. |
| Western Port Secondary College – Modernisation – Home economics, upgrade of existing physical education, canteen, senior student lounge, staff work, general purpose classrooms (Hastings) (a) | 4 581 |  |  | 1 088 |  |  | 3 493 | .. |
| Whitehorse Primary School – Regeneration – Nunawading Primary School, Springview Primary School (Nunawading) | 4 300 |  |  | 2 608 |  |  | 1 692 | .. |
| Woady Yaloak Primary School – Secure the Future of Small Rural Schools – Relocatable Classroom renewal (Smythesdale) (a) | 1 832 |  |  | 1 194 |  |  | 638 | .. |
| Wooragee Primary School – Secure the Future of Small Rural Schools – Replacement relocatable buildings with permanent facilities (Wooragee) | 1 750 |  |  | 1 025 |  |  | 725 | .. |
| Technical and Further Education |  |  |  |  |  |  |  |  |
| Automotive Centre of Excellence – Kangan Batman (Docklands) (g) | 84 200 |  |  | 55 000 |  |  | 29 200 | .. |
| Aviation Training Academy – Centre of Excellence (Tullamarine) (h) | 3 000 |  |  | 2 300 |  |  | 700 | .. |
| Ballarat University – School of Mines Car Park Redevelopment (Ballarat) (h) | 3 250 |  |  | 120 |  |  | 3 130 | .. |
| Box Hill Institute of TAFE – Integrated and Technical Centre – Elgar Road Campus – Commonwealth Supported Project (Box Hill) (d) | 34 000 |  |  | 600 |  |  | 2 000 | 31 400 |
| Central Gippsland Institute of TAFE (GippsTAFE) – Commonwealth Supported Project – Chadstone Campus Development (Chadstone) (h) | 21 600 |  |  | 7 200 |  |  | 14 400 | .. |
| East Gippsland Institute of TAFE – Commonwealth Supported Project – Learning and Common Centre Redevelopment (Bairnsdale) (h) | 3 000 |  |  | 1 000 |  |  | 2 000 | .. |
| Holmesglen Institute of TAFE – International Centre and Teaching Facility (Chadstone) (h) | 19 000 |  |  | 2 500 |  |  | 11 500 | 5 000 |
| Northern Melbourne Institute of TAFE – Campus redevelopment – Teaching and Learning Centre (Preston) (h) | 24 000 |  |  | 250 |  |  | 2 000 | 21 750 |
| Northern Melbourne Institute of TAFE – Campus Redevelopment Stage 1 (Epping) (h) | 10 500 |  |  | 4 000 |  |  | 6 500 | .. |
| TAFE Institute Specialist Teaching Equipment (various) (h) | 12 000 |  |  | 11 901 |  |  | 99 | .. |
| TAFE Student Management System (various) (h) | 66 930 |  |  | 46 760 |  |  | 16 772 | 3 398 |
| Technical Education Centres (various) (h) | 32 000 |  |  | 26 500 |  |  | 5 500 | .. |
| University of Ballarat TAFE – Manufacturing Technology Training Centre (Ballarat) (h) | 21 690 |  |  | 1 792 |  |  | 6 000 | 13 898 |
| Victoria University Technical Trade centres – Sunshine Campus – Commonwealth Supported Project (Sunshine) (d) | 44 200 |  |  | 2 100 |  |  | 10 200 | 31 900 |
| Wodonga Institute of TAFE – National Logistics and Driver Skills Training Centre (Wodonga) (h) | 16 000 |  |  | 6 600 |  |  | 7 000 | 2 400 |
| Adult, Community and Further Education |  |  |  |  |  |  |  |  |
| Adult, Community and Further Education Building Maintenance Program (statewide) (i) | 2 000 |  |  | 1 000 |  |  | 500 | 500 |
| Commonwealth Funding |  |  |  |  |  |  |  |  |
| Primary Schools for the 21st Century (various) (j) | 2 231 653 |  |  | 2 082 553 |  |  | 149 100 | .. |
| Science and Language Centres (various) | 139 186 |  |  | 127 286 |  |  | 11 900 | .. |
| Trade Training Centres – Government Schools (various) | 146 400 |  |  | 83 456 |  |  | 62 944 | .. |
| Total existing projects | 3 426 212 |  |  | 2 692 209 |  |  | 620 340 | 113 663 |

Source: Department of Education and Early Childhood Development

Notes:

(a)	The TEI for this project has changed as a result of rephasing within the school capital program. This rephasing may be due to a range of factors including inclement weather, latent soil conditions and adverse tender results. The total cost to deliver the school capital program to the Department has not changed.

Notes (continued):

(b)	Published in the Department of Education and Early Childhood Development section for the first time as project approval by the previous government was received after the publication of 2010-11 Public Sector Asset Investment Program.

(c)	The TEI has decreased by $553 000 as a result of rephasing within the school capital program. Expenditure on this project may be deferred due to Koori cultural heritage issues.

(d)	Published in the Department of Education and Early Childhood Development section for the first time as project approval by the previous government was received after the publication of 2010-11 Public Sector Asset Investment Program.

(e)	This project was omitted from 2010-11 Public Sector Asset Investment Program but has been reinstated for 2011-12.

(f)	The TEI decreased by $5.0 million in accordance with the decision of the previous government. This $5.0 million was redirected towards the Broadmeadows Special Development School project.

(g)	The published TEI has been amended by $44 million since last year’s publication to reflect the total project cost. The TEI and cash flow changes will be met from the Government’s contribution and other funding sources including proceeds from the sale of land and contributions from Kangan Batman Institute of TAFE.

(h)	Published in the Department of Education and Early Childhood Development section for the first time due to machinery of government changes. Previously published under Department of Innovation, Industry and Regional Development.

(i)	Funding published in the Department of Education and Early Childhood Development section for the first time due to machinery of government changes. Previously published under Department of Planning and Community Development.

(j)	The TEI has decreased by $4.0 million as this amount represents the State’s contribution to the Building the Education Revolution Implementation Taskforce.

## New projects

| ($ thousand) |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
|  | Total Estimated Investment |  |  | Estimated Expenditure to 30.06.11 | Estimated Expenditure 2011-12 | Remaining Expenditure |
| School Education |  |  |  |  |  |  |
| Apollo Bay P-12 College – Planning – Planning funding for forthcoming project (Apollo Bay) | 700 |  |  | .. | 700 | .. |
| Belvoir Wodonga Special Developmental School – Planning – Planning funding for school redevelopment (Wodonga) | 600 |  |  | .. | 600 | .. |
| Brighton Secondary College – Modernisation – New science and technology facilities (Brighton East) | 5 000 |  |  | .. | 1 034 | 3 966 |
| Broadmeadows Special Developmental School – Regeneration – completion of school redevelopment (Broadmeadows) | 4 000 |  |  | .. | 500 | 3 500 |
| Colac Secondary College – Regeneration – Stage 3 of Colac Regeneration Project including major redevelopment of facilities (Colac) |  | 11 000 |  | .. | 3 344 | 7 656 |
| Dandenong High School – Regeneration – Stage 3 of major redevelopment and provision of new school facilities (Dandenong) |  | 10 000 |  | .. | 1 210 | 8 790 |
| Eaglehawk Primary School – Modernisation – Refurbishment of existing facilities (Eaglehawk) | 2 000 |  |  | .. | 365 | 1 635 |
| Eastern Autistic School (Wantirna Heights School) – Modernisation – Stage 2 will completely relocate the school to the Ferntree Gully site (Wantirna) | 8 000 |  |  | .. | 4 010 | 3 990 |
| Horsham Special School – Regeneration – Continuation of Horsham Education Precinct project involving major redevelopment of special school facilities (Horsham) |  | 7 000 |  | .. | 3 006 | 3 994 |
| Hume Valley School – Regeneration – completion of redevelopment of facilities including performing arts (Broadmeadows) | 9 000 |  |  | .. | 4 000 | 5 000 |
| Land Acquisition – Casey Central East Primary School, Doreen Secondary College, Melton North West Primary School, Officer Special School, Torquay Primary School , Torquay Secondary College (various) | 35 800 |  |  | .. | 30 460 | 5 340 |
| Leongatha Secondary College – Regeneration – Continuation of major redevelopment of school facilities (Leongatha) | 10 000 |  |  | .. | 5 010 | 4 990 |
| Narre Warren North Primary School – Refurbishment – Refurbishment of existing facilities (Narre Warren North) | 20 |  |  | .. | 20 | .. |
| Nepean Special School – Refurbishment – Refurbishment of existing facilities (Seaford) |  | 100 |  | .. | 100 | .. |
| Northern School for Autism – Modernisation – Continuation of modernisation project including major redevelopment of school facilities (Preston) | 3 000 |  |  | .. | 3 000 | .. |
| Officer Special School – New School – New special school construction (Officer) |  |  | 15 000 | .. | 1 607 | 13 393 |
| Parkdale Secondary College – Modernisation – Stage 2 of redevelopment of school facilities (Mordialloc) | 5 500 |  |  | .. | 280 | 5 220 |
| Patterson Lakes Primary School – Refurbishment – Refurbishment of existing facilities (Patterson Lakes) | 50 |  |  | .. | 50 | .. |
| Pembroke Secondary College – Modernisation – Stage 2 of redevelopment including new classrooms, specialist facilities, canteen and amenities (Mooroolbark) | 10 000 |  |  | .. | 7 000 | 3 000 |
| Point Cook South-East P9 – New School – Stage 1 construction of new prep to year 9 school (Point Cook) | 10 000 |  |  | .. | 2 000 | 8 000 |
| Ringwood Heights Primary School – Modernisation – Refurbishment of existing facilities (Ringwood North) | 1 000 |  |  | .. | 1 000 | .. |
| Rosamond Special School – Modernisation – School to be relocated to new facilities in Braybrook (Maidstone) | 9 500 |  |  | .. | 3 000 | 6 500 |
| Sandringham Primary School – Refurbishment – Refurbishment of existing facilities (Sandringham) | 95 |  |  | .. | 95 | .. |
| Seymour P-12 College – Regeneration – Continuation of major redevelopment of school facilities (Seymour) | 7 000 |  |  | .. | 5 000 | 2 000 |
| Tarneit Central P9 – New School – Stage 1 construction of new prep to year 9 school (Tarneit) | 10 000 |  |  | .. | 2 000 | 8 000 |
| Toorloo Arm Primary School – Modernisation – Stage 2 of complete redevelopment of school (Lake Tyers Beach) | 3 000 |  |  | .. | 2 187 | 813 |
| Torquay Secondary College – New School – New full size secondary college construction (Torquay) | 26 500 |  |  | .. | 5 490 | 21 010 |
| Western Autistic School – Modernisation – New facilities to expand school (Niddrie) | 4 000 |  |  | .. | 604 | 3 396 |
| Yarrabah School – Refurbishment – Refurbishment of existing facilities (Aspendale) | 100 |  |  | .. | 100 | .. |
| Technical and Further Education |  |  |  |  |  |  |
| Chisholm Institute of TAFE – New facility – Berwick Trade Careers Centre (Berwick) (a) |  |  | 22 000 | .. | 500 | 21 500 |
| East Gippsland Institute of TAFE – Design and tender preparation – Port of Sale Education Precinct – Stage 1 (Sale) | 1 500 |  |  | .. | 1 000 | 500 |
| Gordon Institute of TAFE – Design, tender and site preparation – Centre for Biotechnology, Sustainability and Living Well (East Geelong) | 2 000 |  |  | .. | 1 000 | 1 000 |
| TAFE institute specialist teaching equipment – funding provided to TAFE institutes to purchase specialist equipment (various) | 9 500 |  |  | .. | 9 500 | .. |
| Total new projects | 242 965 |  |  | .. | 99 772 | 143 193 |
| Total Education and Early Childhood Development projects | 3 669 177 |  |  | 2 692 209 | 720 112 | 256 856 |

Source: Department of Education and Early Childhood Development

Note:

(a)	Chisholm Institute of TAFE will contribute an additional $4.0 million towards this project.

# Department of Health

## Existing projects

| ($ thousand) |  |  |  |  |
| --- | --- | --- | --- | --- |
|  | Total Estimated Investment | Estimated Expenditure to 30.06.11 | Estimated Expenditure 2011-12 | Remaining Expenditure |
| Ambulance services – Whittlesea/ Kinglake service upgrade (Kinglake) (a) | 1 250 | 650 | 600 | .. |
| Austin Health Community Care Unit (Heidelberg) | 14 200 | 1 000 | 10 000 | 3 200 |
| Ballarat Base Hospital redevelopment (Ballarat) | 20 000 | 2 600 | 12 000 | 5 400 |
| Ballarat Regional Integrated Cancer Centre (Ballarat) (b) | 55 000 | 4 500 | 35 500 | 15 000 |
| Barwon Health Geelong Hospital masterplan (Geelong) | 2 000 | 500 | 1 500 | .. |
| Barwon Health: Expanding health service capacity – Geelong Hospital (Geelong) (c) | 26 600 | 650 | 11 730 | 14 220 |
| Bendigo Hospital redevelopment (Bendigo) (d) | 575 000 | 6 000 | 17 000 | 552 000 |
| Bendigo Hospital Stage 1 – enabling works (Bendigo) | 54 960 | 28 240 | 23 160 | 3 560 |
| Box Hill Hospital redevelopment (Box Hill) (e) | 447 500 | 16 300 | 61 000 | 370 200 |
| BreastScreen Victoria’s digital technology rollout (statewide) | 10 000 | 3 900 | 6 100 | .. |
| Coleraine Hospital redevelopment (Coleraine) (f) | 25 800 | 1 800 | 7 600 | 16 400 |
| Dandenong Hospital emergency department redevelopment (Dandenong) | 25 000 | 21 526 | 3 474 | .. |
| Dandenong Hospital mental health redevelopment and expansion (Dandenong) | 66 000 | 21 127 | 37 874 | 6 999 |
| Doutta Galla Kensington Community Health Centre – planning and development (Kensington) (g) | 1 000 | 380 | 620 | .. |
| Ensuring our hospitals are as clean and safe as possible – Equipment (statewide) | 5 000 | 2 814 | 2 186 | .. |
| Geelong Hospital – enhanced capacity works (Geelong) (h) | 28 670 | 11 600 | 14 670 | 2 400 |
| Healesville Hospital upgrade (Healesville) | 3 000 | 360 | 1 350 | 1 290 |
| HealthSMART shared information and communication technology (ICT) Operations (statewide) (i) | 186 444 | 179 708 | 6 736 | .. |
| Kingston Centre redevelopment – stage 2 (Cheltenham) | 45 000 | 25 225 | 19 775 | .. |
| Leongatha Hospital redevelopment – stage 2 (Leongatha) (j) | 25 000 | 300 | 12 000 | 12 700 |
| Monash Children’s – acute and intensive care services expansion (Clayton) (k) | 10 980 | 2 830 | 6 275 | 1 875 |
| MonashLink Community Health Centre Oakleigh (Oakleigh) | 2 500 | 2 000 | 500 | .. |
| MonashLink Community Health Service – Glen Waverley (Glen Waverley) (l) | 9 100 | 500 | 6 500 | 2 100 |
| North Richmond Community Health Centre relocation (North Richmond) | 22 500 | 13 650 | 7 350 | 1 500 |
| Northern Health catheterisation laboratory expansion (Epping) (m) | 8 098 | 1 928 | 6 160 | 10 |
| Olivia Newton-John Cancer and Wellness Centre – stage 2A (Heidelberg) | 40 000 | 5 000 | 24 000 | 11 000 |
| Redevelopment of the Royal Victorian Eye and Ear Hospital – planning (East Melbourne) | 2 000 | 800 | 1 200 | .. |
| Rochester and Elmore District Health Service : Rochester Theatre and Hospital redevelopment (Rochester) (n) | 22 100 | 21 700 | 400 | .. |
| Royal Melbourne Hospital – Allied Health redevelopment (Parkville) | 9 980 | 690 | 8 430 | 860 |
| Sunbury Day Hospital – stage 2 (Sunbury) | 6 400 | 6 000 | 400 | .. |
| Sunshine Hospital expansion and redevelopment – stage 2 (Sunshine) | 73 500 | 70 000 | 3 500 | .. |
| Sunshine Hospital expansion and redevelopment – stage 3 (Sunshine) | 90 500 | 13 600 | 66 400 | 10 500 |
| Victorian Comprehensive Cancer Centre (Parkville) (o) | 1 073 555 | 21 520 | 166 900 | 885 135 |
| Warrnambool Hospital redevelopment – stage 1B (Warrnambool) | 70 100 | 59 585 | 10 515 | .. |
| Warrnambool Hospital redevelopment – stage 1C (Warrnambool) | 26 200 | 1 430 | 18 770 | 6 000 |
| Werribee Mercy Hospital expansion – stage 1 (Werribee) | 14 000 | 12 129 | 1 871 | .. |
| Youth prevention and recovery care services (statewide) | 8 000 | 3 400 | 4 600 | .. |
| Commonwealth funding |  |  |  |  |
| Expansion of Gippsland Cancer Centre (Traralgon) (p) | 22 000 | 5 000 | 5 000 | 12 000 |
| Statewide enhancements to regional cancer centres (statewide) (p) | 9 500 | 7 700 | 800 | 1 000 |
| Total existing projects | 3 138 437 | 578 643 | 624 446 | 1 935 348 |

Source: Department of Health

Notes:

(a) 	This initiative is a government-wide initiative previously reported in the 2010-11 Budget.

(b) 	The TEI for this initiative includes a $42 million contribution from the Commonwealth Government as part of the Regional Cancer Centre Initiative.

(c) 	This project supports the Government’s $165 million commitment to hospital infrastructure in the Geelong area.

(d)	The revised TEI for this initiative includes additional funding of $102 million committed in the 2011-12 Budget to expand the scope of the project.

(e)	The revised TEI for this initiative includes additional funding of $40 million committed in the 2011-12 Budget for 100 additional beds.

(f)	The TEI for this initiative includes a $600 000 contribution from the Western District Health Service.

(g) 	This initiative was estimated to be completed in 2009-10. Delays in the project means that the project is now expected to be completed in 2011-12.

(h)	The reduction in TEI for this initiative results from a transfer of the planning component of this project to the Geelong Hospital Upgrade initiative.

(i) 	The TEI has been revised to incorporate funding approved in 2003-04 Budget of $139 million for Health ICT strategy, and $21 million for electronic prescribing in key Victorian hospitals. This project is facing cost pressures and is under review.

(j)	The TEI of this initiative includes a contribution from the Gippsland Southern Health Service.

(k) 	The TEI for this initiative includes a $350 000 contribution from the Ronald McDonald House Monash.

(l) 	The TEI for this initiative includes a $3.6 million contribution from the MonashLink Community Health Service.

(m) 	The increase in TEI for this initiative is a result of redesign of elements of the expansion.

(n) 	This initiative was previously scheduled to be completed in 2009-10. Delays in the project, together with an increase in the TEI, mean that the project is now expected to be completed in 2011-12.

(o) 	This is a joint initiative between the Commonwealth and the State. This initiative includes funding of $219 million from non-government sources, $426 million from the Commonwealth Government and $429 million from the State Government. The procurement process is underway for the Victorian Comprehensive Cancer Centre and is to be delivered as a Partnerships Victoria project.

(p) 	This initiative has been funded through the Commonwealth Government’s Regional Cancer Centre Initiative.

## New projects

| ($ thousand) |  |  |  |  |
| --- | --- | --- | --- | --- |
|  | Total Estimated Investment | Estimated Expenditure to 30.06.11 | Estimated Expenditure 2011-12 | Remaining Expenditure |
| Casey Hospital expansion – planning and development (Berwick) | 1 000 | .. | 250 | 750 |
| Charlton Hospital planning (Charlton) | 1 000 | 150 | 850 | .. |
| Eating Disorder Day Program (Parkville) | 400 | .. | 400 | .. |
| Echuca Hospital redevelopment (Echuca) | 40 000 | .. | 3 000 | 37 000 |
| Frankston Hospital inpatient expansion (Frankston) | 35 959 | .. | 1 000 | 34 959 |
| Geelong Hospital upgrade – enabling and decanting works (Geelong) (a) | 8 330 | .. | 1 900 | 6 430 |
| Geelong residential aged care – retention of surplus public land (metropolitan) | 2 000 | .. | 1 000 | 1 000 |
| Improving ambulance service delivery – outer metropolitan Melbourne (metropolitan) (b) | 21 231 | .. | 6 752 | 14 479 |
| Improving ambulance service delivery – regional and rural (Rural) (b) | 3 950 | 2 550 | 600 | 800 |
| Increasing critical care capacity (statewide) | 1 800 | .. | 1 800 | .. |
| Kerang District Health residential aged care redevelopment (Kerang) | 17 850 | .. | 500 | 17 350 |
| Maroondah Hospital expansion (Ringwood East) | 21 987 | .. | 750 | 21 237 |
| Maryborough District Health Service – medical imaging (Maryborough) | 600 | .. | 600 | .. |
| Mental Health inpatient beds (Sunshine) (c) | 1 800 | .. | 900 | 900 |
| Mildura Base Hospital expansion (Mildura) | 5 000 | .. | 300 | 4 700 |
| Mobile Intensive Care Ambulance (MICA) single responder units (Rural) | 1 000 | .. | 500 | 500 |
| Monash Children’s Hospital – land acquisition and planning (Clayton) | 8 500 | .. | 5 000 | 3 500 |
| Motorcycle paramedic unit (Melbourne) | 1 000 | .. | 500 | 500 |
| Northern Hospital emergency department expansion (Epping) | 24 480 | .. | 2 450 | 22 030 |
| Olivia Newton-John Cancer and Wellness Centre – stage 2B (Heidelberg) (d) | 31 969 | .. | 3 826 | 28 143 |
| Royal Children’s Hospital ICT investment (Parkville) | 23 947 | .. | 5 000 | 18 947 |
| Royal Talbot Rehabilitation Centre – Mellor Ward refurbishment (Heidelberg) | 5 876 | .. | 200 | 5 676 |
| Rural capital support (Rural) | 56 000 | .. | 5 000 | 51 000 |
| Safety of women in care (statewide) | 4 000 | .. | 1 000 | 3 000 |
| Securing Our Health System – medical equipment replacement program (statewide) | 35 000 | .. | 35 000 | .. |
| Securing Our Health System – statewide hospital infrastructure renewal program (statewide) | 20 000 | .. | 20 000 | .. |
| Upgrade and build ambulance stations (Rural) | 16 000 | .. | 2 000 | 14 000 |
| Warragul Hospital emergency department upgrade (Warragul) | 2 000 | .. | 500 | 1 500 |
| Commonwealth funding |  |  |  |  |
| Improving hospital services – emergency department/elective surgery (statewide) (e) | 89 400 | 53 200 | 22 350 | 13 850 |
| Improving hospital services – sub-acute (statewide) (e) | 186 900 | 23 670 | 29 300 | 133 930 |
| Total new projects | 668 979 | 79 570 | 153 228 | 436 181 |
| Total Health projects | 3 807 416 | 658 213 | 777 674 | 2 371 529 |

Source: Department of Health

Notes:

(a)	This funding represents the first stage of the Government's $165 million commitment to hospital infrastructure in the Geelong area.

(b) 	These initiatives were previously reported in the 2010-11 Pre-Election Budget Update.

(c)	This funding represents the first stage of the Government’s broader commitment to mental health capital investment.

(d)	Additional output funding of $13 million has been provided to the Department of Business and Innovation for the fit-out of the research facility.

(e)	These initiatives have been funded through the National Partnership Agreement on Improving Hospital Services.

# Department of Human Services

## Existing projects

| ($ thousand) |  |  |  |  |
| --- | --- | --- | --- | --- |
|  | Total Estimated Investment | Estimated Expenditure to 30.06.11 | Estimated Expenditure 2011-12 | Remaining Expenditure |
| Expanding accommodation with support (statewide) | 11 079 | 1 700 | 6 246 | 3 133 |
| My Future My Choice (MFMC) stage 2 (statewide) (a) | 13 777 | 6 790 | 6 694 | 293 |
| Out of Home Care – upgrading existing residential care facilities (statewide) | 10 000 | 7 000 | 3 000 | .. |
| Redevelopment of community facilities (building inclusive communities) (statewide) | 5 000 | 3 500 | 1 500 | .. |
| Total existing projects | 39 856 | 18 990 | 17 440 | 3 426 |

Source: Department of Human Services

Note:

(a)	The TEI for My Future My Choice stage 2 includes $7.0 million from asset sales.

## New projects

| ($ thousand) |  |  |  |  |
| --- | --- | --- | --- | --- |
|  | Total Estimated Investment | Estimated Expenditure to 30.06.11 | Estimated Expenditure 2011-12 | Remaining Expenditure |
| Foyer model for housing and support for young people – design and planning (statewide) | 500 | .. | 500 | .. |
| Melbourne Youth Justice Centre refurbishment (Parkville) | 6 225 | 2 088 | 4 137 | .. |
| Work and Learning Centres – construction (statewide) | 500 | .. | 200 | 300 |
| Addressing the long-term future for youth justice custodial services – design and planning (statewide) | 1 000 | .. | 1 000 | .. |
| Total new projects | 8 225 | 2 088 | 5 837 | 300 |
| Total Human Services projects | 48 081 | 21 078 | 23 277 | 3 726 |

Source: Department of Human Services

# Department of Justice

## Existing projects

| ($ thousand) |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
|  | Total Estimated Investment |  | Estimated Expenditure to 30.06.11 | Estimated Expenditure 2011-12 | Remaining Expenditure |
| Ararat police station (Police stations program 2007-08) – construction (Ararat) | 10 028 |  | 9 273 | 755 | .. |
| Automated number plate recognition (statewide) (a) | 770 |  | 350 | 210 | 210 |
| Bayside police station (Police stations program 2007-08) – Construction (Sandringham) | 14 031 |  | 13 781 | 250 | .. |
| Box Hill police station (Police stations program 2007-08) – construction (Box Hill) | 15 800 |  | 13 740 | 2 060 | .. |
| Building confidence in corrections – construction/asset enhancement (statewide) (b) | 108 736 |  | 82 299 | 10 250 | 16 187 |
| Corrections urgent demand management and prison bed strategy – construction/enhancement (statewide) | 24 500 |  | 22 184 | 2 316 | .. |
| Infringement management and enforcement services – enhancement/equipment (statewide) | 27 939 |  | 4 993 | 22 946 | .. |
| Kyneton police station (Police stations program 2007-08) – construction (Kyneton) | 10 493 |  | 8 282 | 2 211 | .. |
| Lilydale police station – construction (Lilydale) | 13 500 |  | 12 577 | 923 | .. |
| Managing court demand (Melbourne) (c) | 2 475 |  | 1 314 | 778 | 383 |
| Marysville police station and residence – construction (Marysville) |  | 2 400 | 261 | 2 139 | .. |
| Melbourne North police station – construction (Carlton/North Melbourne) |  | 20 646 | 19 305 | 1 341 | .. |
| Office of Public Prosecutions accommodation – enhancement (Melbourne) | 1 944 |  | 970 | 974 | .. |
| Police stations priority upgrade program – asset enhancement (statewide) |  | 10 000 | 9 269 | 731 | .. |
| Responding to increased demand for men’s prison accommodation (Melbourne) |  | 28 000 | 4 000 | 15 000 | 9 000 |
| Responding to increased demand for women’s prison accommodation – construction/enhancement (statewide) | 21 724 |  | 2 273 | 18 710 | 741 |
| Road safety initiatives – enhancement (statewide) | 28 231 |  | 26 586 | 1 645 | .. |
| State coronial services redevelopment – construction (Melbourne) (d) | 69 676 |  | 7 144 | 13 000 | 49 532 |
| Sunbury police station (Police stations program 2007-08) – construction (Sunbury) | 2 237 |  | 2 093 | 144 | .. |
| Swan Hill police station (Police stations program 2007-08) – construction (Swan Hill) | 16 075 |  | 15 117 | 958 | .. |
| Victoria Police accommodation strategy – construction (Melbourne) | 80 531 |  | 77 | 39 704 | 40 750 |
| Victoria Police forensic capability – equipment (statewide) | 1 709 |  | 1 521 | 188 | .. |
| Victoria Police global asset management strategy – equipment (statewide) | 6 000 |  | 3 091 | 2 909 | .. |
| Victoria Police physical assets building – Regional police stations program – construction (statewide) | 9 280 |  | 821 | 7 759 | 700 |
| Victoria Police physical assets building – Regional police stations program Stage 10 – Korumburra police station – construction (Korumburra) | 2 300 |  | 1 417 | 883 | .. |
| Victoria Police physical assets building – Regional police stations program Stage 10 – Lara police station – construction (Lara) | 2 500 |  | 1 681 | 819 | .. |
| Victoria Police physical assets building – Regional police stations program Stage 10 – Mortlake police station – construction (Mortlake) | 1 500 |  | 1 310 | 190 | .. |
| Victoria Police physical assets building – Regional police stations program Stage 10b – Buninyong police station – construction (Buninyong) | 1 650 |  | 1 283 | 367 | .. |
| Victoria Police physical assets building – Regional police stations program Stage 10b – Koo Wee Rup police station – construction (Koo Wee Rup) | 1 650 |  | 1 356 | 294 | .. |
| Victoria Police physical assets building – Victoria police stations program – Castlemaine police station – construction (Castlemaine) | 12 000 |  | 1 400 | 8 302 | 2 298 |
| Total existing projects | 548 325 |  | 269 768 | 158 756 | 119 801 |

Source: Department of Justice

Notes:

(a)	The TEI for Automated Number Plate Recognition has increased by $100 000. This is due to a reclassification of works and funding from output to asset.

(b) 	The TEI for Building Confidence in Corrections – Construction/Asset Enhancement (statewide) has decreased by $206 million. This reduction is due to a reclassification of funding from asset to output for some small works as well as the Ararat Prison component of this initiative which is now being delivered as a  Partnerships Victoria project.

(c) 	The TEI for Managing Court Demand (Melbourne) has decreased by $2.0 million as a result of a reclassification of funding from asset to output.

(d) 	The TEI for State Coronial Services Redevelopment – Construction (Melbourne) combines two projects that were previously reported separately ‘Modernising Coronial Services – Construction’ ($32 million TEI) and ‘Mortuary Services – Construction/Enhancement’ ($38 million TEI).

## New projects

| ($ thousand) |  |  |  |  |
| --- | --- | --- | --- | --- |
|  | Total Estimated Investment | Estimated Expenditure to 30.06.11 | Estimated Expenditure 2011-12 | Remaining Expenditure |
| Additional prison beds – asset enhancement (statewide) | 37 000 | .. | 37 000 | .. |
| Coroners Court – site contamination costs – construction (Melbourne) | 20 000 | 4 000 | 16 000 | .. |
| Emergency services communications – asset enhancement (Melbourne) | 8 495 | .. | 1 752 | 6 743 |
| Police brawler vans (statewide) | 1 208 | .. | 1 208 | .. |
| Relocation of Emergency Services Telecommunications Authority State Emergency Coordination Centre (metro various) | 16 000 | 6 500 | 9 500 | .. |
| State Coronial Services redevelopment (Donor Tissue Bank) Commonwealth funding – construction (Melbourne) | 13 000 | 8 500 | 4 500 | .. |
| Upgrade police stations (statewide) | 30 150 | .. | 19 350 | 10 800 |
| Upgrade to the Victoria Police Academy (statewide) | 15 350 | .. | 5 500 | 9 850 |
| Victoria State Emergency Service command and control and operational capability – new asset (statewide) | 6 000 | .. | 6 000 | .. |
| Total new projects | 147 203 | 19 000 | 100 810 | 27 393 |
| Total Justice projects | 695 528 | 288 768 | 259 566 | 147 194 |

Source: Department of Justice

# Department of Planning and Community Development

## Existing projects

| ($ thousand) |  |  |  |  |
| --- | --- | --- | --- | --- |
|  | Total Estimated Investment | Estimated Expenditure to 30.06.11 | Estimated Expenditure 2011-12 | Remaining Expenditure |
| Aboriginal Cultural Heritage Information System – IT System (Melbourne) | 4 419 | 4 224 | 195 | .. |
| Broadmeadows Activities Area (Broadmeadows) (a) | 59 232 | 12 002 | 17 550 | 29 680 |
| Broadmeadows Government Services Building – Construction (Broadmeadows) | 17 443 | 943 | 14 830 | 1 670 |
| Central Activities Areas and Strategic Sites (various) (a) | 19 719 | 4 212 | 5 646 | 9 861 |
| Footscray Activities Area (Footscray) (a) | 51 393 | 47 700 | 160 | 3 533 |
| Geelong Activities Area – Stage 3 – Upgrade works (Geelong) (a)(b) | 25 022 | 5 335 | 4 581 | 15 106 |
| Melbourne Cricket Ground Southern Stand redevelopment and Yarra Park landscaping (Melbourne) | 6 000 | 2 000 | 2 000 | 2 000 |
| Northbank Promenade Access and Safety Improvements – Construction (Melbourne) | 15 100 | 7 152 | 7 948 | .. |
| Ringwood Activities Area – Stage 1 – Upgrade Works (Ringwood) (a)(c) | 18 362 | 16 432 | 1 930 | .. |
| State Multi-Discipline Shooting Centre (non-metro) (d) | 12 480 | .. | 12 480 | .. |
| Statewide Electronic Planning Applications Online – IT Upgrade (Melbourne) | 6 962 | 3 357 | 1 808 | 1 797 |
| Total existing projects | 236 132 | 103 357 | 69 128 | 63 647 |

Source: Department of Planning and Community Development

Notes:

(a)	The titles of these initiatives have been changed since the 2010-11 Public Sector Asset Investment Program for consistency and to align with government policy.

(b)	This existing project was funded through the 2010-11 Budget.

(c) 	The decrease in TEI from 2010-11 reflects a return of unallocated funding to the Consolidated Fund.

(d) 	This expenditure will not occur in 2010-11 as a suitable site for the Centre was not identified.

## New projects

| ($ thousand) |  |  |  |  |
| --- | --- | --- | --- | --- |
|  | Total Estimated Investment | Estimated Expenditure to 30.06.11 | Estimated Expenditure 2011-12 | Remaining Expenditure |
| Investment in Outdoor Recreation Infrastructure – Upgrades (statewide) | 1 500 | 750 | 750 | .. |
| Total new projects | 1 500 | 750 | 750 | .. |
| Total Planning and Community Development projects | 237 632 | 104 107 | 69 878 | 63 647 |

Source: Department of Planning and Community Development

# Department of Premier and Cabinet

## Existing projects

| ($ thousand) |  |  |  |  |
| --- | --- | --- | --- | --- |
|  | Total Estimated Investment | Estimated Expenditure to 30.06.11 | Estimated Expenditure 2011-12 | Remaining Expenditure |
| Circus Oz (Melbourne) | 3 000 | 800 | 2 200 | .. |
| Cultural Asset Maintenance Fund (various) | 21 468 | 10 568 | 5 900 | 5 000 |
| NGV International 150th Anniversary – renewal of key gallery and public spaces (Melbourne) | 3 147 | 1 147 | 2 000 | .. |
| Public Record Office Victoria support plan (North Melbourne) | 7 070 | 3 810 | 1 630 | 1 630 |
| Scienceworks visitor and community safety refurbishment (Spotswood) | 7 538 | 3 985 | 3 553 | .. |
| Southbank Cultural Precinct redevelopment (Southbank) | 128 500 | 62 587 | 61 038 | 4 875 |
| Total existing projects | 170 723 | 82 897 | 76 321 | 11 505 |

Source: Department of Premier and Cabinet

## New projects

| ($ thousand) |  |  |  |  |
| --- | --- | --- | --- | --- |
|  | Total Estimated Investment | Estimated Expenditure to 30.06.11 | Estimated Expenditure 2011-12 | Remaining Expenditure |
| Contribution to Circus Oz relocation (Melbourne) | 15 000 | .. | 5 000 | 10 000 |
| Establishment and operation of the Independent Broad-Based Anti-Corruption Commission (Melbourne) | 5 000 | .. | 5 000 | .. |
| Total new projects | 20 000 | .. | 10 000 | 10 000 |
| Total Premier and Cabinet projects | 190 723 | 82 897 | 86 321 | 21 505 |

Source: Department of Premier and Cabinet

# Department of Primary Industries

## Existing projects

| ($ thousand) |  |  |  |  |
| --- | --- | --- | --- | --- |
|  | Total Estimated Investment | Estimated Expenditure to 30.06.11 | Estimated Expenditure 2011-12 | Remaining Expenditure |
| Advanced Computing for Biological and Farm Systems Research – system replacement (various) | 4 420 | 2 420 | 2 000 | .. |
| Lysterfield Lake Park – land purchase (Lysterfield) | 3 000 | 1 560 | 60 | 1 380 |
| Natural Disaster Emergencies – system development (Melbourne) | 5 141 | .. | 2 289 | 2 852 |
| Resource Rights Allocation and Management Capability – system replacement (Melbourne) | 11 713 | 9 302 | 2 411 | .. |
| Total existing projects | 24 274 | 13 282 | 6 760 | 4 232 |

Source: Department of Primary Industries

## New projects

| ($ thousand) |  |  |  |  |
| --- | --- | --- | --- | --- |
|  | Total Estimated Investment | Estimated Expenditure to 30.06.11 | Estimated Expenditure 2011-12 | Remaining Expenditure |
| Consolidating accommodation Metro – accommodation (Bundoora) (a) | 52 470 | 3 800 | 9 770 | 38 900 |
| Consolidating accommodation Warrnambool – accommodation (Warrnambool) (a) | 8 250 | 500 | 5 000 | 2 750 |
| Controlled environments for developing New Crops – development (various) (a) | 10 500 | 2 700 | 3 500 | 4 300 |
| Systems for enhanced farm services – system development (various) (a) | 15 704 | 537 | 1 250 | 13 917 |
| Total new projects | 86 924 | 7 537 | 19 520 | 59 867 |
| Total Primary Industries projects | 111 198 | 20 819 | 26 280 | 64 099 |

Source: Department of Primary Industries

Note:

(a) 	These new projects were reported in 2010-11 Pre-Election Budget Update as one consolidated project ‘Modernising farm service and science assets’.

# Department of Sustainability and Environment

## Existing projects

| ($ thousand) |  |  |  |  |
| --- | --- | --- | --- | --- |
|  | Total Estimated Investment | Estimated Expenditure to 30.06.11 | Estimated Expenditure 2011-12 | Remaining Expenditure |
| Asset replacement and renewal at Victoria’s parks and public land (statewide) (a) | 9 930 | 5 830 | 4 100 | .. |
| Barwon Water – Shell Recycling Project – construction (Barwon) | 29 220 | 20 720 | 7 500 | 1 000 |
| Black Rock Water Recycling Project (Geelong) | 10 000 | 7 000 | 2 000 | 1 000 |
| Enhancing Victoria’s parks and reserves (statewide) (b) | 1 341 | 916 | 425 | .. |
| Fire Protection Access – bridge replacement (non-metro various) (c) | 52 839 | 37 869 | 14 970 | .. |
| Geelong-Melbourne pipeline (various) | 20 000 | 9 000 | 11 000 | .. |
| Grasslands (metro various) | 190 000 | 10 000 | 20 000 | 160 000 |
| National reserve – land acquisition (metropolitan) | 2 277 | 1 557 | 360 | 360 |
| Northern Victoria Irrigation Renewal Project (non-metro various) (d) | 535 114 | 421 773 | 96 762 | 16 579 |
| Project 000 Response (statewide) (e) | 23 079 | 937 | 22 142 | .. |
| River Red Gums (non-metro various) | 6 510 | 300 | 2 370 | 3 840 |
| Victorian Bushfire Information Line (Ballarat) | 500 | .. | 500 | .. |
| Victorian Water Trust assets – upgrades (various) | 139 296 | 132 127 | 7 169 | .. |
| Walking trails (statewide) | 1 456 | 155 | 504 | 797 |
| Total existing projects | 1 021 562 | 648 184 | 189 802 | 183 576 |

Source: Department of Sustainability and Environment

Notes:

(a) 	The TEI for Asset Replacement and Renewal at Victoria’s parks and public land (statewide) has decreased by $1.3 million. This amount has been transferred to the Department of Sustainability and Environment’s Provision of Outputs in accordance with the reclassification of works from asset to output.

(b) 	The TEI for Enhancing Victoria’s Parks and Reserves (statewide) has decreased by $73 000. This amount has been transferred to the Department of Sustainability and Environment’s Provision of Outputs in accordance with the reclassification of works from asset to output.

(c) 	The TEI for Fire Protection Access: Bridge replacement (various) has decreased by $200 000. This amount has been transferred to the Department of Sustainability and Environment’s Provision of Outputs in accordance with the reclassification of works from asset to output.

(d) 	The TEI for Northern Victoria Irrigation Renewal Project (various) has decreased by $39 million. This amount has been transferred to the Department of Sustainability and Environment’s Provision of Outputs in accordance with the reclassification of works from asset to output. The TEI includes contributions from Melbourne Water and Goulburn-Murray Water.

(e) 	The TEI for Project 000 Response (statewide) has decreased by $5.3 million. This amount has been transferred to the Department of Sustainability and Environment’s Provision of Outputs in accordance with the reclassification of works from asset to output.

## New projects

| ($ thousand) |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
|  | Total Estimated Investment |  | Estimated Expenditure to 30.06.11 | Estimated Expenditure 2011-12 | Remaining Expenditure |
| Asset replacement and renewal at Victoria’s parks and public land (statewide) (a) | 8 430 |  | .. | 8 430 | .. |
| Cardinia North Parklands (Cardinia) | 250 |  | .. | 250 | .. |
| Fire Web (various) (b) | 7 380 |  | 4 040 | 1 610 | 1 730 |
| Flood recovery and repair on public land (statewide) | 29 445 |  | .. | 29 445 | .. |
| Flood warning network – repair and improvement (statewide) | 9 181 |  | 5 251 | .. | 3 930 |
| Goulburn Murray irrigation district flood recovery and floodplain restoration (statewide) | 10 560 |  | .. | 10 560 | .. |
| Improved bushfire prevention, preparedness, response and recovery (statewide) (c) | 38 606 |  | 9 928 | 9 324 | 19 354 |
| Increased planned burning (statewide) (c) |  | 8 040 | .. | 8 040 | .. |
| Kokoda Track Memorial Walk Upgrade (Ferntree Gully) | 1 000 |  | .. | 1 000 | .. |
| Lower Loddon floodplain and groundwater bore works (statewide) | 1 651 |  | .. | 1 651 | .. |
| Restoring and re-opening Victoria’s parks (statewide) | 45 698 |  | 9 250 | 36 448 | .. |
| Total new projects | 160 241 |  | 28 469 | 106 758 | 25 014 |
| Total Sustainability and Environment projects | 1 181 803 |  | 676 653 | 296 560 | 208 590 |

Source: Department of Sustainability and Environment

Notes:

(a) 	The TEI of $8.4 million for Asset Replacement and Renewal at Victoria’s Parks and Public Land will contribute to the renewal and replacement of built assets in “very poor” condition in priority parks for 2011-12 only.

(b) 	The TEI for Fire Web (various) has increased by $3.2 million. This amount has been transferred from the Department of Sustainability and Environment’s Provision of Outputs in accordance with the reclassification of works from output to asset.

(c) 	This project was included in Appendix A of the Pre-Election Budget Update as Improved bushfire prevention, preparedness, response and recovery with a TEI of $47 million.

# Department of Transport

## Existing projects

| ($ thousand) |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
|  | Total Estimated Investment |  | Estimated Expenditure to 30.06.11 | Estimated Expenditure 2011-12 | Remaining Expenditure |
| Cycling Package (statewide) | 13 200 |  | 9 168 | 2 993 | 1 039 |
| Doncaster Area Rapid Transit (DART) (metro various) | 41 500 |  | 20 943 | 20 557 | .. |
| Freight Terminal Network – Stage 1 – Somerton and Dandenong (metro various) | 2 000 |  | 1 700 | 300 | .. |
| Geelong Ring Road Stage 4B – Anglesea Road to Princes Highway West (City of Greater Geelong) | 65 000 |  | 23 877 | 17 500 | 23 623 |
| M80 Upgrade – Stage 1A (Sydney Road to Calder Freeway) (metro various) | 129 080 |  | 50 000 | 47 500 | 31 580 |
| M80 Upgrade – Stage 1B (Western Highway to Sunshine Ave) (metro various) | 75 200 |  | 8 937 | 18 734 | 47 529 |
| Noise Wall Program (metro various) | 19 336 |  | 2 286 | 8 772 | 8 278 |
| Peninsula Link – Enabling Works (metro various) | 60 400 |  | 42 871 | 17 529 | .. |
| SmartBus – Yellow Orbital Stage 2 (metro various) | 37 900 |  | 23 252 | 14 648 | .. |
| Traffic Signal Retrofit Program – Installation of LED Lamps (statewide) (a) | 22 000 |  | 4 300 | 9 700 | 8 000 |
| Better Roads – Rural Arterial Roads Projects |  |  |  |  |  |
| Bass Highway Duplication Stage 7 – Woolmer Road to Phillip Island Road (Bass/Anderson) (b) | 43 300 |  | 10 800 | 17 200 | 15 300 |
| Better Roads – Regional Victoria Development (non-metro various) | 15 800 |  | 7 108 | 6 537 | 2 155 |
| Breakwater Road Upgrade (Geelong) | 63 000 |  | 34 527 | 26 530 | 1 943 |
| Geelong Ring Road Stage 4C – Geelong Ring Road to Surf Coast Highway (City of Greater Geelong) | 76 900 |  | 13 370 | 3 180 | 60 350 |
| Goulburn Valley Nagambie Bypass (Nagambie) | 44 400 |  | 19 042 | 25 358 | .. |
| Green Triangle Freight Action Plan (non-metro various) (c) | 6 976 |  | 5 926 | 1 050 | .. |
| Nhill Trailer Exchange – Western Highway (Nhill) | 5 700 |  | 3 611 | 2 089 | .. |
| Princes Highway East – Traralgon to Sale Duplication (non-metro various) | 35 000 |  | 169 | 8 000 | 26 831 |
| Princes Highway West Stage 1 – Waurn Ponds to Winchelsea (non-metro various) | 110 000 |  | 5 739 | 8 000 | 96 261 |
| South Gippsland Highway Upgrade – Sale to Longford – Cox’s Bridge (Sale/Longford) | 56 900 |  | 13 601 | 16 000 | 27 299 |
| Western Highway Duplication – Ballarat to Stawell (non-metro various) | 8 800 |  | 3 945 | 4 855 | .. |
| Western Highway Realignment – Anthony’s Cutting – Melton to Bacchus Marsh (non-metro various) | 40 000 |  | 29 801 | 5 630 | 4 569 |
| Western Highway Upgrade – Stawell to South Australian Border (non-metro various) | 9 400 |  | 3 300 | 2 400 | 3 700 |
| Yarra Glen Truck Bypass (Yarra Glen) (d) | 10 650 |  | 8 763 | 1 757 | 130 |
| Better Roads – Metropolitan (including outer Metropolitan) |  |  |  |  |  |
| Clyde Road Duplication – High Street to Kangan Drive (Berwick) | 25 600 |  | 1 800 | 10 284 | 13 516 |
| Cooper Street Road Widening (Epping) (e) | 7 500 |  | 1 527 | 5 282 | 691 |
| Dingley Arterial (Dingley Village) | 74 600 |  | 19 843 | 29 469 | 25 288 |
| Hallam Road Duplication – Pound Road to Ormond Road (Hampton Park) | 35 000 |  | 4 495 | 9 745 | 20 760 |
| Kings Road Duplication – Calder Freeway to Melton Highway (City of Brimbank) | 12 000 |  | 3 116 | 2 902 | 5 982 |
| Kings Road Interchange (Calder Freeway) (metro various) | 25 000 |  | 9 961 | 8 207 | 6 832 |
| Kororoit Creek Road Duplication – Grieve Parade to Millers Road (Altona) | 48 500 |  | 29 972 | 5 981 | 12 547 |
| Noise Walls (metro various) | 13 300 |  | 7 180 | 530 | 5 590 |
| Palmers Road/Rail Overpass (Williams Landing) | 24 000 |  | 2 740 | 16 760 | 4 500 |
| Plenty Road Duplication – Gordons Road to Hawkstowe Parade (South Morang) (f) | 21 800 |  | 9 397 | 8 174 | 4 229 |
| Pound Road – South Gippsland Highway – South Gippsland Freeway Intersection Upgrade (Dandenong) |  | 36 800 | 22 123 | 1 346 | 13 331 |
| Tram and Bus Priority Program (metro various) | 36 200 |  | 15 157 | 15 774 | 5 269 |
| Truck Action Plan (metro various) (g) | 40 000 |  | 8 918 | 15 082 | 16 000 |
| Commonwealth Funding |  |  |  |  |  |
| Altona/Laverton Intermodal Terminal (Altona/Laverton) | 32 000 |  | 13 000 | 18 000 | 1 000 |
| Clyde Road Duplication – High Street to Kangan Drive (Berwick) | 30 000 |  | 2 246 | 5 354 | 22 400 |
| Dandenong Intermodal Terminal (Dandenong) | 18 000 |  | .. | .. | 18 000 |
| Geelong Ring Road Stage 4B – Anglesea Road to Princes Highway West (City of Greater Geelong) | 45 000 |  | 11 675 | 22 025 | 11 300 |
| Goulburn Valley Nagambie Bypass (Nagambie) | 177 600 |  | 85 496 | 92 104 | .. |
| Kings Road Interchange (Calder Freeway) (metro various) (h) | 25 000 |  | 14 858 | 5 578 | 4 564 |
| M80 Upgrade (metro various) | 900 000 |  | 284 854 | 289 431 | 325 715 |
| Nhill Trailer Exchange – Western Highway (Nhill) | 5 700 |  | 4 900 | 800 | .. |
| Princes Highway East – Traralgon To Sale Duplication (non-metro various) | 140 000 |  | 25 516 | 11 500 | 102 984 |
| Princes Highway West Stage 1 – Waurn Ponds to Winchelsea (non-metro various) |  | 110 000 | 18 610 | 42 590 | 48 800 |
| Somerton Intermodal Terminal (Somerton) |  | 20 000 | .. | .. | 20 000 |
| Western Highway Duplication – Ballarat to Stawell (non-metro various) | 404 000 |  | 26 715 | 78 572 | 298 713 |
| Western Highway Realignment – Anthony’s Cutting (Melton to Bacchus Marsh) (non-metro various) | 160 000 |  | 130 674 | 18 549 | 10 777 |
| Western Highway Upgrade – Stawell to South Australian Border (non-metro various) | 40 000 |  | 11 138 | 10 362 | 18 500 |
| State Funded Rural Road Projects |  |  |  |  |  |
| Regional Arterial Road and Bridge Links (non-metro various) | 41 930 |  | 38 450 | 1 200 | 2 280 |
| Transport Accident Commission |  |  |  |  |  |
| Safer Road Infrastructure Program 3 (statewide) | 722 202 |  | 320 642 | 75 582 | 325 978 |
| Total existing projects | 4 264 174 |  | 1 472 039 | 1 088 002 | 1 704 133 |

Source: Department of Transport

Notes:

(a)	The TEI has decreased by $3.0 million as a result of cost savings at some project sites.

(b)	The TEI has increased by $3.5 million due to project cost pressures.

(c)	The TEI has increased by $2.0 million due to additional project costs relating to the Henty Bridge component.

(d)	The TEI has increased by $1.7 million due to project cost pressures.

(e)	This project is currently under review.

(f)	The TEI has increased by $4.8 million due to project cost pressures.

(g)	The TEI includes $29 million in funding which was approved post 2010-11 Budget and a $2.2 million contribution from the Commonwealth Government. This project is under review.

(h)	The TEI has decreased by $5.0 million as a result of cost savings.

## New projects

| ($ thousand) |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
|  | Total Estimated Investment |  | Estimated Expenditure to 30.06.11 | Estimated Expenditure 2011-12 | Remaining Expenditure |
| Ballarat Western Link Road – Planning (non-metro various) | 2 500 |  | .. | 1 000 | 1 500 |
| Construction of Mornington Bus Interchange (Mornington) | 450 |  | .. | 450 | .. |
| Dingley Bypass Planning (Dingley) | 20 000 |  | .. | 5 000 | 15 000 |
| M80 Upgrade Stage 1C – Edgars Road to Plenty Road (metro various) | 92 620 |  | .. | 21 800 | 70 820 |
| Metropolitan Level Crossings – Development and Early Works (metro various) | 16 500 |  | .. | 13 100 | 3 400 |
| Better Roads – Rural Arterial Road Projects |  |  |  |  |  |
| Ballarat-Buninyong Road Upgrade (non-metro various) | 4 500 |  | .. | 1 100 | 3 400 |
| Geelong Ring Road Noise Walls – construction (Wandana Heights) | 3 000 |  | .. | 3 000 | .. |
| Kilmore-Wallan Bypass – Planning (Kilmore) | 3 400 |  | 550 | 1 200 | 1 650 |
| Koo Wee Rup Bypass (Koo Wee Rup) | 50 000 |  | .. | 2 500 | 47 500 |
| Omeo Highway Sealing (Omeo) | 8 000 |  | .. | 2 000 | 6 000 |
| Princes Highway West – Colac to Winchelsea – Planning (non-metro various) | 5 000 |  | .. | 500 | 4 500 |
| Princes Highway West – Overtaking Lanes West of Colac – Construction and Planning (non-metro various) | 15 000 |  | .. | 6 960 | 8 040 |
| Rural Overtaking Lanes – Hyland Highway – Development (non-metro various) | 150 |  | .. | 150 | .. |
| Rural Overtaking Lanes – Melbourne-Lancefield Road (non-metro various) | 5 200 |  | .. | 2 000 | 3 200 |
| Rural Overtaking Lanes – Strzelecki Highway (non-metro various) | 1 290 |  | .. | 130 | 1 160 |
| Western Highway Duplication – Burrumbeet to Beaufort – Construction (non-metro various) | 50 000 |  | .. | 5 250 | 44 750 |
| Better Roads – Metropolitan (including Outer Metropolitan) |  |  |  |  |  |
| Better Roads – Local Projects (statewide) | 20 635 |  | .. | 10 100 | 10 535 |
| Outer Suburban Arterial Roads Program – Early Works Cardinia Road/Princes Highway (Cardinia Shire) (metro various) |  | 1 830 | .. | 1 830 | .. |
| Outer Suburban Arterial Roads Projects – Planning and preconstruction for duplications of Cardinia Road (Cardinia Shire), High Street Road (Wantirna South) and Stud Road (Bayswater) | 2 950 |  | .. | 2 950 | .. |
| Commonwealth Funding |  |  |  |  |  |
| Heavy Vehicle Safety and Productivity Program (statewide) | 8 190 |  | 674 | 7 516 | .. |
| Total new projects | 311 215 |  | 1224 | 88 536 | 221 455 |
| Total Transport projects | 4 575 389 |  | 1 473 263 | 1 176 538 | 1 925 588 |

Source: Department of Transport

# Department of Treasury and Finance

## Existing projects

| ($ thousand) |  |  |  |  |
| --- | --- | --- | --- | --- |
|  | Total Estimated Investment | Estimated Expenditure to 30.06.11 | Estimated Expenditure 2011-12 | Remaining Expenditure |
| Efficient Technology Services (Melbourne) | 28 806 | 24 350 | 4 456 | .. |
| Energy Upgrade Project – Stage 2 (statewide) | 9 300 | 7 260 | 2 040 | .. |
| State Revenue Management System – e-Sys (Melbourne) | 10 383 | 2 250 | 2 812 | 5 321 |
| Total existing projects | 48 489 | 33 860 | 9 308 | 5 321 |

Source: Department of Treasury and Finance

## New projects

| ($ thousand) |  |  |  |  |
| --- | --- | --- | --- | --- |
|  | Total Estimated Investment | Estimated Expenditure to 30.06.11 | Estimated Expenditure 2011-12 | Remaining Expenditure |
| Regional decentralisation initiatives (Bendigo) | 9 940 | 640 | 3 850 | 5 450 |
| Total new projects | 9 940 | 640 | 3 850 | 5 450 |
| Total Treasury and Finance projects | 58 429 | 34 500 | 13 158 | 10 771 |

Source: Department of Treasury and Finance

# Parliament

## Existing projects

| ($ thousand) |  |  |  |  |
| --- | --- | --- | --- | --- |
|  | Total Estimated Investment | Estimated Expenditure to 30.06.11 | Estimated Expenditure 2011-12 | Remaining Expenditure |
| Heritage Asset Management Strategy Phase Two (Melbourne) (a) | 5 775 | 4 550 | 1 225 | .. |
| Parliamentary Broadcast System (Melbourne) | 3 800 | 3 520 | 280 | .. |
| Total existing projects | 9 575 | 8 070 | 1 505 | .. |

Source: Parliament of Victoria

Note:

(a) 	Heritage Asset Management Strategy Phase Two (Melbourne) was not reported in 2010-11 Public Sector Asset Investment Program due to timing issues.

## New projects

| ($ thousand) |  |  |  |  |
| --- | --- | --- | --- | --- |
|  | Total Estimated Investment | Estimated Expenditure to 30.06.11 | Estimated Expenditure 2011-12 | Remaining Expenditure |
| Heritage Asset Management Strategy Phase Three (Melbourne) | 4 000 | .. | 4 000 | .. |
| Total new projects | 4 000 | .. | 4 000 | .. |
| Total Parliament projects | 13 575 | 8 070 | 5 505 | .. |

Source: Parliament of Victoria

# Country Fire Authority

## Existing projects

| ($ thousand) |  |  |  |  |
| --- | --- | --- | --- | --- |
|  | Total Estimated Investment | Estimated Expenditure to 30.06.11 | Estimated Expenditure 2011-12 | Remaining Expenditure |
| CFA land purchase (metropolitan) (a) | 1 000 | .. | .. | 1 000 |
| CFA statewide network of incident control centres (ICCs) (statewide) | 1 330 | 930 | 210 | 190 |
| Fire Station – Replacement – Construction (statewide) | 39 680 | 26 384 | 13 296 | .. |
| Vehicles – Critical response (statewide) | 11 800 | 9 340 | 2 460 | .. |
| Vehicles – Hazmat (statewide) | 2 500 | 864 | .. | 1 636 |
| Vehicles 2009-10 (statewide) | 13 081 | 8 248 | 4 833 | .. |
| Total existing projects | 69 391 | 45 766 | 20 799 | 2 826 |

Source: Country Fire Authority

Note:

(a) 	This project was not reported in the 2010-11 Public Sector Asset Investment Program.

## New projects

| ($ thousand) |  |  |  |  |
| --- | --- | --- | --- | --- |
|  | Total Estimated Investment | Estimated Expenditure to 30.06.11 | Estimated Expenditure 2011-12 | Remaining Expenditure |
| Berwick CFA – extension to facilities (Berwick) | 600 | .. | 600 | .. |
| Bushfire response – Emergency Services (statewide) | 62 700 | .. | 62 700 | .. |
| CFA crew protection program (non-metro various) | 22 100 | 2 000 | 10 600 | 9 500 |
| CFA fire prevention planning (statewide) | 501 | .. | 246 | 255 |
| CFA radio communication interoperability (statewide) | 5 338 | 632 | 4 706 | .. |
| CFA radio communication strategy (inc blackspot remediation) (statewide) | 3 424 | 900 | 822 | 1 702 |
| CFA station upgrades and operational resourcing (statewide) | 60 400 | .. | 13 500 | 46 900 |
| CFA volunteer support package (statewide) | 17 240 | .. | 12 710 | 4 530 |
| Extend bushfire schools education through the use of mobile education units (statewide) | 1 250 | 78 | 1 172 | .. |
| Total new projects | 173 553 | 3 610 | 107 056 | 62 887 |
| Total Country Fire Authority projects | 242 944 | 49 376 | 127 855 | 65 713 |

Source: Country Fire Authority

# Metropolitan Fire and Emergency Services Board

## Existing projects

| ($ thousand) |  |  |  |  |
| --- | --- | --- | --- | --- |
|  | Total Estimated Investment | Estimated Expenditure to 30.06.11 | Estimated Expenditure 2011-12 | Remaining Expenditure |
| Altona – Construction additional funding (Altona) (a) | 5 455 | 255 | 2 500 | 2 700 |
| Breathing Apparatus – Replacement (metropolitan) | 1 070 | 373 | 697 | .. |
| Chemical/Biological/Radioactive Terrorism – Additions/upgrade/ replacement (metropolitan) | 3 690 | 2 479 | 1 211 | .. |
| Computer and software upgrade/ replacement 2010-11 (metropolitan) (b) | 5 255 | 4 664 | 591 | .. |
| Laverton Fire Station – Construction (Laverton) (c) | 6 200 | .. | 700 | 5 500 |
| Malvern Fire Station – Land purchase (Malvern) (d) | 7 825 | 7 300 | 525 | .. |
| Moonee Ponds Fire Station – Construction (Moonee Ponds) (e) | 7 000 | .. | .. | 7 000 |
| North Laverton Fire Station – Construction (North Laverton) (f) | 8 025 | .. | 770 | 7 255 |
| Plant and Equipment – Replacement 2010-11 (metropolitan) (g) | 554 | 204 | 350 | .. |
| Spotswood Fire Station – Land purchase (Spotswood) (h) | 4 888 | .. | 4 888 | .. |
| Station Alterations and Major maintenance 2010-11 (metropolitan) (i) | 9 422 | 7 995 | 1 427 | .. |
| Vehicles – Fire fighting appliances upgrade/replacement 2010-11 (metropolitan) | 7 789 | 5 213 | 2 576 | .. |
| Total existing projects | 67 173 | 28 483 | 16 235 | 22 455 |

Source: Metropolitan Fire and Emergency Services Board

Notes:

(a) 	The TEI for Altona – Construction additional funding (Altona) has decreased by $545 000 to reflect revised cost of the station construction.

(b) 	The TEI for Computer and software upgrade/replacement 2010-11 (metropolitan) has decreased by $794 000 as a result of a reduction in the scope of the project.

(c) 	The TEI for Laverton Fire Station – Construction (Laverton) has increased by $4.8 million as the scope of the project has changed and a new station will now be built.

(d) 	The TEI for Malvern Fire Station – Land purchase (Malvern) has increased by $2.2 million to reflect the revised purchase cost of land.

(e) 	The TEI for Moonee Ponds Fire Station – Construction (Moonee Ponds) has increased by $5.4 million to reflect the revised cost of construction.

(f) 	The TEI for North Laverton Fire Station – Construction (North Laverton) has increased by $3.0 million to reflect the revised cost of construction.

Notes (continued):

(g) 	The TEI for Plant and equipment – Replacement 2010-11 (metropolitan) has decreased by $1.5 million as a result of a reduction in the scope of the project.

(h) 	The TEI for Spotswood Fire Station – Land purchase (Spotswood) has increased by $3.8 million to reflect the anticipated purchase cost of land.

(i) 	The TEI for Station alterations and major maintenance 2010-11 (metropolitan) has decreased by $3.7 million as a result of a reduction in the scope of the project.

## New projects

| ($ thousand) |  |  |  |  |
| --- | --- | --- | --- | --- |
|  | Total Estimated Investment | Estimated Expenditure to 30.06.11 | Estimated Expenditure 2011-12 | Remaining Expenditure |
| Broadmeadows Fire Station – Land purchase (Broadmeadows) | 1 000 | .. | 1 000 | .. |
| Computer equipment and software upgrade/replacement 2011-12 (metropolitan) | 4 171 | .. | 4 171 | .. |
| Future of operational learning and development training facility – Construction (Craigieburn) | 91 000 | .. | 10 592 | 80 408 |
| Laverton Fire Station – Land purchase (Laverton) | 2 410 | .. | 2 410 | .. |
| Marine response (metropolitan) | 8 977 | .. | 4 377 | 4 600 |
| Next generation response – Mobile data network (metropolitan) | 4 600 | .. | 2 358 | 2 242 |
| Station alteration and major maintenance 2011-12 (metropolitan) | 6 403 | .. | 6 403 | .. |
| Vehicles – Fire fighting appliances upgrade/replacement 2011-12 (metropolitan) | 6 927 | .. | 6 927 | .. |
| Vehicles – Passenger car and light commercial replacement 2011-12 (metropolitan) | 3 130 | .. | 3 130 | .. |
| Total new projects | 128 618 | .. | 41 368 | 87 250 |
| Total Metropolitan Fire and Emergency Services Board projects | 195 791 | 28 483 | 57 603 | 109 705 |

Source: Metropolitan Fire and Emergency Services Board

Chapter 3 – Public non-financial corporations capital program 2011-12

# Barwon Region Water Corporation

## Existing projects

| ($ thousand) |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
|  |  | Total Estimated Investment | Estimated Expenditure to 30.06.11 | Estimated Expenditure 2011-12 | Remaining Expenditure |
| 13th Beach transfer of assets – water (Barwon Heads) |  | 1 187 | .. | 153 | 1 033 |
| Apollo Bay bulk water supply (Apollo Bay) |  | 16 377 | 1 750 | 7 215 | 7 412 |
| Apollo Bay water treatment plant wash water recovery (Apollo Bay) |  | 1 401 | 395 | 1 006 | .. |
| Ballan channel reconstruction (She Oaks) |  | 1 899 | 788 | 401 | 710 |
| Bannockburn basin lining and covering (Bannockburn) |  | 2 371 | .. | .. | 2 371 |
| Bannockburn pump station and rising main replacement (Bannockburn) |  | 8 090 | .. | 26 | 8 064 |
| Bannockburn pump stations upgrade/ replacement (Bannockburn) |  | 2 091 | .. | 1 913 | 179 |
| Bannockburn tank (Bannockburn) |  | 3 160 | 446 | 210 | 2 505 |
| Bannockburn water reclamation plant – treatment system upgrade (Bannockburn) |  | 8 253 | 273 | 4 372 | 3 608 |
| BASIS replacement (Geelong) |  | 12 186 | 2 356 | 4 404 | 5 426 |
| Batesford feeder main – upgrade (Batesford) |  | 3 421 | .. | .. | 3 421 |
| Bellarine tank (Wallington) |  | 1 789 | 62 | 1 620 | 107 |
| Bellarine transfer main stage No. 5 (Geelong) |  | 9 782 | 9 260 | 522 | .. |
| Belmont pump station and Highton interceptor sewer upgrade (Belmont) |  | 6 329 | .. | .. | 6 329 |
| Birregurra sewerage scheme (Birregurra) |  | 7 400 | 7 242 | 11 | 146 |
| Black Rock recycled water plant – construction (Barwon Heads) |  | 24 939 | 12 259 | 12 643 | 36 |
| Black Rock recycled water pump station (Black Rock) |  | 1 255 | 357 | 898 | .. |
| Black Rock water reclamation plant – replacement of plant items (Barwon Heads) |  | 16 319 | 3 897 | 387 | 12 035 |
| Caddys Road feeder main (Lara) |  | 1 527 | 30 | 206 | 1 291 |
| Clifton Springs pump station No. 1 upgrade (Clifton Springs) |  | 2 666 | 1 312 | 508 | 846 |
| Clifton Springs pump station No. 2 upgrade (Clifton Springs) |  | 1 858 | 1 212 | 16 | 630 |
| Clifton Springs pump station upgrade (Wallington) |  | 1 777 | 1 312 | 465 | .. |
| Clifton Springs rising main No. 1 replacement (Clifton Springs) |  | 10 145 | .. | .. | 10 145 |
| Colac pipeline replacement – future stages (Colac) |  | 11 702 | 7 318 | .. | 4 384 |
| Colac water treatment plant renewal and system upgrade (Colac) |  | 1 174 | 680 | 52 | 441 |
| Colac West feeder main (Colac West) |  | 3 270 | .. | .. | 3 270 |
| Computer hardware – infrastructure (various) |  | 23 048 | 11 307 | 1 113 | 10 628 |
| Construction of Barwon Heads No. 11 sewer pump station (Barwon Heads) |  | 5 615 | 5 173 | 442 | .. |
| Corporate buildings refurbishment works (Geelong) |  | 2 833 | 2 151 | 52 | 630 |
| Cowies Creek sewerage pump station upgrade (Geelong) |  | 10 230 | 9 470 | 760 | .. |
| Disinfection plants – duty/standby systems (various) |  | 1 569 | 1 386 | 21 | 162 |
| Distribution – minor projects and improvements (various) |  | 2 635 | 1 375 | 116 | 1 144 |
| Elliminyt feeder main (Elliminyt) |  | 1 500 | .. | .. | 1 500 |
| Feeder main stage 2 – upgrade (Highton) |  | 3 000 | .. | .. | 3 000 |
| Flow metering (various) |  | 970 | 442 | 55 | 473 |
| Fluoridation (various) |  | 4 199 | 4 040 | 158 | .. |
| Fyansford feeder main (Geelong) |  | 10 643 | 16 | 2 497 | 8 130 |
| Gerangamete treatment plant capacity upgrade (Barwon Downs) |  | 5 625 | 2 141 | 2 329 | 1 155 |
| Gheringhap booster pump station upgrade (Gheringhap) |  | 1 211 | .. | .. | 1 211 |
| Headworks minor asset creation (various) |  | 2 058 | 1 018 | 121 | 919 |
| High level feeder mains stage 3 – construction (Torquay) |  | 5 511 | 4 350 | 860 | 301 |
| High level tank stage 2 – construction (Torquay) |  | 10 463 | 1 | .. | 10 462 |
| Highton high level tank No. 2 (Wandana Heights) |  | 4 104 | .. | .. | 4 104 |
| iCatch capital investment (Geelong) |  | 1 146 | 102 | 105 | 938 |
| Jan Juc high level tank augmentation (Jan Juc) |  | 1 250 | .. | .. | 1 250 |
| Jan Juc high level water supply system (Torquay) |  | 2 371 | 925 | 723 | 722 |
| Jetty Road feeder mains stage 2 – upgrade (Clifton Springs) |  | 4 546 | .. | 524 | 4 022 |
| Lara pump station No. 1 upgrade and rising main replacement (Lara) |  | 2 248 | .. | .. | 2 248 |
| Leopold pump station No. 1 upgrade (Leopold) |  | 5 150 | 2 052 | 3 098 | .. |
| Leopold rising main No. 1 replacement (Geelong) |  | 8 419 | 8 132 | 288 | .. |
| Lethbridge water supply improvements (Lethbridge) |  | 10 831 | 102 | 1 415 | 9 314 |
| Lining of main sewers (various) |  | 41 046 | 24 825 | 1 001 | 15 219 |
| Lonsdale West pump station construction (Point Lonsdale) |  | 2 977 | 885 | 2 092 | .. |
| Lorne No. 2 pump station upgrade (Lorne) |  | 1 125 | .. | .. | 1 125 |
| Lovely Banks basins lining and covering (Lovely Banks) |  | 6 559 | 1 964 | 1 708 | 2 888 |
| Low level feeder main – upgrade (Inverleigh) |  | 10 290 | .. | .. | 10 290 |
| Main outfall sewer duplication (various) |  | 37 129 | 1 102 | .. | 36 028 |
| Mains replacement/rehabilitation and system improvements (various) |  | 53 827 | 17 725 | 1 249 | 34 853 |
| Matilda Court sewer diversion upgrade (Belmont) |  | 1 084 | 98 | 975 | 11 |
| Melaluka Road sewer upgrade (Leopold) |  | 1 950 | 1 675 | 189 | 86 |
| Melbourne interconnection (various) |  | 137 861 | 54 416 | 82 345 | 1 100 |
| Meredith water supply improvements (Meredith) |  | 8 107 | 7 866 | 81 | 160 |
| Meter replacement program (various) |  | 7 366 | 3 272 | 402 | 3 692 |
| MGI Lovely Banks to Montpellier pump station (Lovely Banks) |  | 3 296 | 168 | 3 075 | 54 |
| Minor reticulation improvements (various) |  | 4 042 | 2 289 | 176 | 1 577 |
| Moolap sewerage scheme (Moolap) |  | 24 548 | .. | .. | 24 548 |
| Moorabool water treatment plant improvements (Moorabool) |  | 1 270 | 691 | 52 | 527 |
| Northern water reclamation plant (Geelong) |  | 84 813 | 23 307 | 56 387 | 5 119 |
| Ocean Grove Banks Road pump station construction (Ocean Grove) |  | 1 580 | .. | .. | 1 580 |
| Ocean Grove North feeder mains (Wallington) |  | 2 840 | 32 | 358 | 2 450 |
| Ocean Grove North pump station (Wallington) |  | 2 685 | 1 078 | 1 142 | 464 |
| Ocean Grove pump station No. 2 upgrade (Ocean Grove) |  | 4 370 | 3 692 | 678 | .. |
| Ocean Grove rising main No. 4 replacement (Ocean Grove) |  | 1 354 | 1 276 | .. | 78 |
| Odour and corrosion programs (various) |  | 2 948 | 1 260 | 170 | 1 518 |
| OH&S items (various) |  | 1 798 | 1 020 | 89 | 689 |
| Other (various) |  | 26 906 | .. | .. | 26 906 |
| Outfall to Ovoid cross connection booster pump station (Geelong) |  | 3 659 | .. | .. | 3 659 |
| Ovoid sewer replacement racecourse to Carr Street (Geelong) |  | 4 609 | .. | .. | 4 609 |
| Painkalac reservoir – embankment (Aireys Inlet) |  | 4 998 | 4 499 | 488 | 11 |
| Pettavel basin cover replacement (Waurn Ponds) |  | 1 127 | .. | .. | 1 127 |
| Pisces pump station improvements (Apollo Bay) |  | 2 463 | .. | .. | 2 463 |
| Portarlington 6ML steel tank roofing (Portarlington) |  | 1 147 | .. | 1 017 | 131 |
| Portarlington Basins lining and covering (Portarlington) |  | 3 046 | 109 | 356 | 2 581 |
| Portarlington water reclamation plant reuse upgrade (Portarlington) |  | 950 | .. | .. | 950 |
| Portarlington-Clifton Springs transfer pump station construction (Portarlington) |  | 1 112 | .. | .. | 1 112 |
| Property rationalisation – construction (Geelong) |  | 39 803 | 449 | 23 809 | 15 545 |
| Pump replacement – Geelong and Otway – (various) | 4 421 |  | 2 174 | 226 | 2 020 |
| Pump station OH&S issues (various) |  | 2 160 | 884 | 128 | 1 148 |
| Queenscliff rising main No. 4 replacement (Queenscliff) |  | 1 423 | 88 | 1 336 | .. |
| Queenscliff transfer main replacement (Wallington) |  | 6 533 | .. | .. | 6 533 |
| Queenscliff-Ocean Grove rising main replacement (Point Lonsdale) |  | 4 302 | 321 | 3 981 | .. |
| Regional treatment plants – minor improvements (various) |  | 5 659 | 2 661 | 80 | 2 919 |
| Renewable energy projects – construction (various) |  | 32 232 | 307 | 10 171 | 21 754 |
| Shared sewerage assets (<300mm) (various) |  | 4 593 | 1 229 | 210 | 3 154 |
| Shared water reticulation assets (various) |  | 6 168 | 952 | 524 | 4 692 |
| Spring Creek North high level pump station – construction (Torquay) |  | 2 343 | .. | .. | 2 343 |
| Spring Creek recycled water pumps, rising main and tank (Spring Creek) |  | 4 379 | .. | .. | 4 379 |
| Spring Creek recycled water shared infrastructure (Spring Creek) |  | 1 520 | .. | .. | 1 520 |
| Spring Creek sewerage scheme – construction (Torquay) |  | 2 684 | 1 110 | 371 | 1 203 |
| Switchboard replacements (various) |  | 3 950 | 1 702 | 226 | 2 022 |
| Torquay – Horseshoe Bend Road sewer stage 2 (Torquay) |  | 1 106 | 465 | 641 | .. |
| Torquay high level feeder mains stage 2 (Torquay) |  | 1 625 | 1 213 | 412 | .. |
| Torquay high level feeder mains stage 4 (Torquay) |  | 9 056 | .. | .. | 9 056 |
| Torquay high level tank (Torquay) |  | 7 379 | 3 195 | 4 184 | .. |
| Torquay North recycled water rising main, pump and tank (Torquay) |  | 4 816 | 218 | 683 | 3 916 |
| Vehicles (Geelong) |  | 53 125 | 25 316 | 2 753 | 25 056 |
| Water leakage reduction (various) |  | 3 937 | 895 | .. | 3 041 |
| Water main replacements – feeder mains (various) |  | 11 006 | 1 376 | 1 250 | 8 380 |
| Water reclamation plant – stage 1 construction (Fyansford) |  | 9 815 | 293 | 620 | 8 903 |
| Water reclamation plant – stage 2 construction (Fyansford) |  | 42 015 | .. | .. | 42 015 |
| Water supply improvements – upgrade (Leopold) |  | 5 162 | 156 | 2 | 5 004 |
| West Gellibrand Reservoir upgrade (Forrest) |  | 1 980 | .. | 154 | 1 826 |
| Winchelsea feeder main stage 2 (Winchelsea) |  | 2 208 | .. | .. | 2 208 |
| Winchelsea sewerage system upgrades (Winchelsea) |  | 1 432 | .. | .. | 1 432 |
| Wurdee Boluc inlet channel reconstruction stage 6 – replacement (Winchelsea) |  | 1 571 | .. | 1 048 | 523 |
| Wurdee Boluc inlet channel reconstruction stage 7 – replacement (Winchelsea) |  | 2 989 | .. | .. | 2 989 |
| Wurdee Boluc water treatment plant ultra-violet disinfection (Winchelsea) |  | 2 483 | .. | .. | 2 483 |
| Wurdee Buloc renewal and system upgrade (Moriac) |  | 2 996 | 2 281 | 145 | 570 |
| Wye River and Separation Creek sewerage scheme (Wye River) |  | 5 790 | .. | .. | 5 790 |
| Total existing projects |  | 1 081 088 | 305 666 | 258 691 | 516 731 |

Source: Barwon Region Water Corporation

## New projects

| ($ thousand) |  |  |  |  |
| --- | --- | --- | --- | --- |
|  | Total Estimated Investment | Estimated Expenditure to 30.06.11 | Estimated Expenditure 2011-12 | Remaining Expenditure |
| Apollo Bay WTP augmentation (various) | 1 156 | .. | .. | 1 156 |
| Armstrong Creek – Boundary Road feeder main (various) | 7 756 | 7 026 | 730 | .. |
| Armstrong Creek – Boundary Road recycled water main (various) | 1 373 | 30 | .. | 1 343 |
| Armstrong Creek – central precinct recycled water mains (various) | 2 486 | .. | .. | 2 486 |
| Armstrong Creek – central precinct water mains (various) | 1 851 | .. | .. | 1 851 |
| Armstrong Creek – Charlemont Road recycled water main (various) | 1 943 | 1 010 | 933 | .. |
| Armstrong Creek – Charlemont water main (various) | 1 950 | 1 613 | 338 | .. |
| Armstrong Creek – creek trunk sewer (East) (various) | 10 084 | 660 | 205 | 9 219 |
| Armstrong Creek – creek trunk sewer (West) (various) | 8 232 | 153 | .. | 8 079 |
| Armstrong Creek – Horsehoe Bend water mains (various) | 2 909 | 41 | 2 868 | .. |
| Armstrong Creek – Horseshoe Bend North trunk sewers (various) | 3 805 | .. | .. | 3 805 |
| Armstrong Creek – Horseshoe Bend recycled water mains (various) | 3 287 | .. | .. | 3 287 |
| Armstrong Creek – Horseshoe Bend South trunk sewers (various) | 2 144 | .. | .. | 2 144 |
| Armstrong Creek – Keystone recycled water mains (various) | 3 113 | 122 | 396 | 2 595 |
| Armstrong Creek – Keystone sewers (various) | 8 021 | 109 | 2 870 | 5 042 |
| Armstrong Creek – Keystone water mains (various) | 3 378 | 123 | 1 912 | 1 343 |
| Armstrong Creek – Lake Road pump station and rising main (various) | 4 603 | 3 231 | 1 372 | .. |
| Armstrong Creek – Lake Road trunk sewers (various) | 2 226 | 1 954 | 272 | .. |
| Armstrong Creek – Marshall precinct sewers (various) | 5 781 | .. | .. | 5 781 |
| Armstrong Creek – Northern precinct recycled water mains (various) | 3 858 | .. | .. | 3 858 |
| Armstrong Creek – Northern precinct water mains (various) | 5 362 | .. | .. | 5 362 |
| Armstrong Creek – recycled water balancing tank (various) | 5 717 | 2 070 | 1 069 | 2 578 |
| Armstrong Creek – recycled water seasonal storage stage 1 (various) | 1 593 | .. | .. | 1 593 |
| Armstrong Creek – recycled water seasonal storage stage 2 (various) | 7 782 | .. | .. | 7 782 |
| Armstrong Creek – Southern recycled water mains (various) | 6 651 | .. | .. | 6 651 |
| Armstrong Creek – Southern water mains (various) | 2 608 | .. | .. | 2 608 |
| Armstrong Creek – Western precinct recycled water mains (various) | 6 432 | .. | .. | 6 432 |
| Armstrong Creek – Western precinct water mains (various) | 7 558 | .. | .. | 7 558 |
| Armstrong Creek – Whites Road recycled water mains (various) | 8 584 | .. | .. | 8 584 |
| Armstrong Creek – Whites Road water mains (various) | 4 313 | .. | .. | 4 313 |
| Armstrong Creek – recycled water transfer pipeline (various) | 10 582 | 679 | 9 903 | .. |
| Bannockburn West feeder main (statewide) | 2 196 | .. | .. | 2 196 |
| Bannockburn WRP reuse system upgrade – recycled water pipeline (statewide) | 5 805 | .. | .. | 5 805 |
| Bannockburn WRP reuse system upgrade – West buffer land acquisition (statewide) | 2 341 | .. | .. | 2 341 |
| Barongarook Creek sewer catchment upgrades – stage 1 (statewide) | 1 741 | .. | .. | 1 741 |
| Bellarine transfer main stage 6 (Pettavel Basin to Ghazeepore Road) (statewide) | 25 481 | .. | .. | 25 481 |
| BRWRP outfall disinfection (statewide) | 1 388 | .. | .. | 1 388 |
| Colac industrial zone pump station and rising main (statewide) | 1 188 | .. | .. | 1 188 |
| Colac water supply augmentation (statewide) | 9 188 | .. | .. | 9 188 |
| Colac West pump station and detention storage (statewide) | 1 752 | .. | .. | 1 752 |
| Elliminyt sewer upgrades stage 1 (Tulloh Street to Hart Street) (statewide) | 1 921 | .. | .. | 1 921 |
| Fyansford feeder main stage 2 (statewide) | 10 643 | .. | .. | 10 643 |
| Fyansford WRP stage 2 (statewide) | 42 015 | .. | .. | 42 015 |
| Highton high level pump station upgrade (statewide) | 1 058 | .. | .. | 1 058 |
| Indented Head St Leonards feeder main stage 3 (statewide) | 14 332 | .. | .. | 14 332 |
| Jan Juc feeder main replacement (statewide) | 3 374 | .. | .. | 3 374 |
| Lovely Banks sewerage transfer system (statewide) | 19 752 | .. | .. | 19 752 |
| Montpellier-Lovely banks transfer main stage 4 (Cowies Creek to Lovely Banks basins) (statewide) | 12 067 | .. | .. | 12 067 |
| Northern feeder main stage 3 (statewide) | 3 910 | .. | .. | 3 910 |
| Northern feeder main stage 4 (Canterbury Road-Station Lake Road) (statewide) | 3 553 | .. | .. | 3 553 |
| Northern flow retarding facility stage 3 (statewide) | 5 892 | .. | .. | 5 892 |
| Ocean Grove tank augmentation (statewide) | 13 844 | .. | .. | 13 844 |
| Pettavel basin augmentation stage 1 100ML basin (statewide) | 6 818 | .. | .. | 6 818 |
| Pettavel basin augmentation stage 2 100ML basin (statewide) | 7 566 | .. | .. | 7 566 |
| Portarlington pump station No. 7 upgrade (statewide) | 1 423 | .. | .. | 1 423 |
| Portarlington rising main No. 1 replacement (statewide) | 4 604 | .. | .. | 4 604 |
| Portarlington-Clifton Springs rising main construction (statewide) | 11 138 | .. | .. | 11 138 |
| South Highton feeder main stage 3 (statewide) | 2 648 | .. | .. | 2 648 |
| Torquay transfer main augmentation (statewide) | 26 291 | .. | .. | 26 291 |
| Torquay transfer main booster pump station (statewide) | 2 417 | .. | .. | 2 417 |
| Torquay West high level feeder main (statewide) | 5 115 | .. | .. | 5 115 |
| WBIC reconstruction – stage 8 (statewide) | 1 200 | .. | .. | 1 200 |
| West Fyansford feeder main (statewide) | 3 292 | .. | .. | 3 292 |
| West Lara transfer system (statewide) | 5 832 | .. | .. | 5 832 |
| Wurdee Boluc WTP capacity upgrade to 240 ML/d (statewide) | 36 649 | .. | .. | 36 649 |
| Total new projects | 445 575 | 18 819 | 22 867 | 403 889 |
| Total Barwon Region Water Corporation projects | 1 526 663 | 324 485 | 281 558 | 920 620 |

Source: Barwon Region Water Corporation

# Cemeteries

## Existing projects

| ($ thousand) |  |  |  |  |
| --- | --- | --- | --- | --- |
|  | Total Estimated Investment | Estimated Expenditure to 30.06.11 | Estimated Expenditure 2011-12 | Remaining Expenditure |
| Greek Chapel infrastructure (Dandenong South) | 1 068 | 868 | 200 | .. |
| Total existing projects | 1 068 | 868 | 200 | .. |

Source: Cemeteries

## New projects

| ($ thousand) |  |  |  |  |
| --- | --- | --- | --- | --- |
|  | Total Estimated Investment | Estimated Expenditure to 30.06.11 | Estimated Expenditure 2011-12 | Remaining Expenditure |
| Lilydale administrative facility (Lilydale) | 1 500 | .. | 1 500 | .. |
| Mausoleum construction – stage 2 (East Geelong) | 1 200 | .. | 1 200 | .. |
| Total new projects | 2 700 | .. | 2 700 | .. |
| Total Cemeteries projects | 3 768 | 868 | 2 900 | .. |

Source: Cemeteries

# Central Gippsland Region Water Corporation

## Existing projects

| ($ thousand) |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
|  | Total Estimated Investment |  | Estimated Expenditure to 30.06.11 | Estimated Expenditure 2011-12 | Remaining Expenditure |
| Agricultural minor works (various) | 1 537 |  | 643 | 86 | 807 |
| Boolarra water supply augmentation (Boolarra) | 3 159 |  | 2 781 | 378 | .. |
| Buckleys Hill upgrade works – construction (Morwell) | 5 714 |  | .. | .. | 5 714 |
| Bulk waste water minor capital projects (various) | 1 342 |  | 538 | 81 | 723 |
| Bulk water minor capital projects (various) | 1 137 |  | 148 | 81 | 908 |
| Capacity investigation for Warragul wastewater treatment plant – upgrade (Warragul) | 1 670 |  | 60 | 2 | 1 608 |
| Cathodic protection on Gippsland Water assets (various) | 1 066 |  | 238 | 75 | 753 |
| Communications infrastructure (various) | 1 987 |  | 147 | 54 | 1 786 |
| Continued software development of Supervisory Control And Data Acquisition (SCADA) (various) | 3 012 |  | 779 | 215 | 2 017 |
| Coongulla clear water storage basin liner installation (Coongulla) | 1 437 |  | .. | .. | 1 437 |
| Coongulla/Glenmaggie sewerage scheme (Coongulla/Glenmaggie) | 22 046 |  | 1 559 | 8 090 | 12 398 |
| Corporate systems (Traralgon) | 5 420 |  | 845 | 167 | 4 408 |
| Customer information and billing system (various) | 2 769 |  | 181 | 16 | 2 572 |
| Customer meter replacements (various) | 7 404 |  | 3 116 | 431 | 3 857 |
| Desludging program (Agribusiness) (Dutson) | 1 551 |  | 252 | 81 | 1 218 |
| Development of capital projects for reducing carbon footprint from Gippsland Water assets – upgrade (various) | 1 154 |  | .. | 26 | 1 127 |
| Drouin sewerage – outfall augmentation (Drouin) | 2 065 |  | .. | 2 | 2 063 |
| Drouin wastewater – gravity/rising main and sewer pump station upgrade (Drouin) | 2 863 |  | 903 | .. | 1 961 |
| Drouin wastewater treatment plant – membrane or reverse osmosis treatment (Drouin) | 3 602 |  | 330 | 2 627 | 646 |
| Duplicate ESSO line from tank pond (Longford) | 1 218 |  | .. | .. | 1 218 |
| Emerging backlog schemes water – main extensions (various) | 1 379 |  | 626 | 76 | 677 |
| Emerging backlog wastewater schemes – main extension (various) | 1 387 |  | 598 | 76 | 714 |
| Fixing of lined basins which have lifted (various) | 1 271 |  | .. | .. | 1 271 |
| Fleet – agribusiness tractors combine harvester (Dutson Downs) | 3 305 |  | 521 | 104 | 2 681 |
| Fleet purchases (various) | 30 486 |  | 11 372 | 1 988 | 17 126 |
| Geographic information system (web-based deployment) (various) | 1 024 |  | .. | 108 | 916 |
| Gippsland Water Factory membrane replacement program – replacement (various) | 18 816 |  | .. | .. | 18 816 |
| Golden Beach waste and water small town scheme – other (Golden Beach) | 1 377 |  | .. | .. | 1 377 |
| Hydraulically powered high lift pump at Traralgon (Traralgon) | 2 843 |  | .. | .. | 2 843 |
| Information technology infrastructure (various) | 3 348 |  | 884 | 253 | 2 211 |
| Install sewer openings at property boundaries (various) | 1 749 |  | 143 | 150 | 1 456 |
| Loch Sport sewer – other (Loch Sport) | 77 198 |  | 2 311 | 3 677 | 71 210 |
| Maffra water treatment plant – new sludge handling system (Maffra) | 1 069 |  | 1 | 2 | 1 066 |
| Maffra water treatment plant upgrade (Maffra) | 4 225 |  | .. | .. | 4 225 |
| Mainpac replacement (various) | 854 |  | 472 | 108 | 275 |
| Major client – pressure reduction and replacement (Morwell) | 4 045 |  | 1 061 | 210 | 2 774 |
| Mechanical and electrical costs along regional outfall sewer (various) | 2 798 |  | 737 | 188 | 1 873 |
| Meter replacement program – replacement (various) | 3 804 |  | 582 | 324 | 2 898 |
| Mirboo North water rising main replacement (Mirboo North) | 4 120 |  | .. | 2 | 4 118 |
| Moe wastewater – Western branch augmentation (Moe) | 4 225 |  | .. | .. | 4 225 |
| Moe wastewater treatment plant – install tertiary filters on final effluent stream (Moe) | 9 856 |  | .. | .. | 9 856 |
| Moe water supply – augmentation with groundwater supply (Moe) | 21 178 |  | 6 | 841 | 20 331 |
| Moe water supply – Coach Road tank system upgrade (Moe) | 1 694 |  | .. | .. | 1 694 |
| Moe water supply – replacement of Tanjil raw water pumps (Moe) | 2 116 |  | .. | .. | 2 116 |
| Moe water treatment plant – sludge handling system (Moe) | 3 279 |  | 1 306 | 1 704 | 269 |
| Moe/Newborough wastewater trunk sewer upgrade (Moe) | 4 808 |  | .. | .. | 4 808 |
| Moondarra bypass from Moondarra augmentation pipeline to Tyers River conduit – other (Moondarra) | 9 841 |  | .. | .. | 9 841 |
| Moondarra upgrade works – construction (Moondarra) | 5 856 |  | .. | .. | 5 856 |
| Morwell wastewater treatment plant – installation tertiary solids filter (sand filter, membrane) (Morwell) | 6 007 |  | .. | .. | 6 007 |
| Morwell water treatment plant – erect roofing over clarifiers (Morwell) | 1 271 |  | .. | .. | 1 271 |
| Minor capex resulting from annual reviews of dams (Moondarra) | 1 396 |  | 324 | 108 | 964 |
| Noojee service tank (Noojee) | 1 033 |  | .. | .. | 1 033 |
| Odour issue with Toongabbie/Glengarry/Marshalls Road East wastewater supply (various) | 1 811 |  | .. | .. | 1 811 |
| Other (various) | 39 163 |  | 8 368 | 3 501 | 27 294 |
| Pine Gully upgrade works – construction (Yallourn North) | 2 437 |  | .. | .. | 2 437 |
| Rawson wastewater treatment plant – tertiary filters (Rawson) | 4 225 |  | .. | .. | 4 225 |
| Regional outfall sewer upgrade works (various) | 2 721 |  | 266 | 242 | 2 212 |
| Replacement 5km saline waste outfall sewer pipe at McGaurans (various) | 4 899 |  | 1 589 | 79 | 3 231 |
| Replacement or rehabilitation of Sale rising main across the Sale Common and Latrobe River (Sale) | 2 234 |  | .. | .. | 2 234 |
| Replacement remaining pre-stressed concrete pipe along DG main (various) | 2 263 |  | .. | .. | 2 263 |
| Reticulation asset upsizing projects – wastewater water plan 2 (various) | 1 506 |  | 408 | 84 | 1 015 |
| Reticulation renewals (various) | 53 328 |  | 7 206 | 2 206 | 43 916 |
| Sale wastewater – Sale No. 1 sewer pump station upgrade for odour control (Sale) | 6 046 |  | 7 | 210 | 5 829 |
| Sale water treatment plant upgrade (Sale) | 7 963 |  | 88 | 74 | 7 801 |
| Sale/Fulham irrigation infrastructure (Sale) | 2 510 |  | .. | 722 | 1 788 |
| Saline waste outfall pipeline water recycling system (option) (various) | 18 829 |  | .. | .. | 18 829 |
| Seaspray wastewater system – raw water storage basin (Seaspray) | 1 310 |  | 380 | 841 | 89 |
| Security program (various) | 6 522 |  | 1 162 | 538 | 4 822 |
| Sewer backlog program (various) | 2 238 |  | 126 | 833 | 1 278 |
| Sewer pump station renewals and augmentation (various) | 23 279 |  | 2 362 | 2 101 | 18 816 |
| Sewer reticulation customer charter initiative – minor capital projects (various) | 4 606 |  | 467 | 270 | 3 869 |
| Sewer reticulation upgrades – all systems (various) | 19 963 |  | 3 248 | 1 261 | 15 455 |
| Shared asset projects (various) | 19 959 |  | 2 557 | 2 837 | 14 566 |
| Soil and organic recycling facility stage 2 – construction 3 in-vessel composting units (Dutson) |  | 1 295 | .. | 105 | 1 190 |
| Supply and distribution security improvement works (various) | 6 063 |  | 215 | 348 | 5 500 |
| Transfer main renewal project (various) | 9 238 |  | 361 | 210 | 8 667 |
| Traralgon sewer pump station and rising main for eastern industrial development (Traralgon) | 4 031 |  | 663 | 3 099 | 269 |
| Traralgon water treatment plant – sludge dewatering system (Traralgon) | 1 694 |  | .. | .. | 1 694 |
| Treated water tank replacement projects (various) | 1 282 |  | 107 | 157 | 1 019 |
| Unplanned plant failures for wastewater (various) | 9 804 |  | 933 | 635 | 8 235 |
| Upgrade maintenance holes pits along Tyers River conduit (various) | 1 189 |  | .. | .. | 1 189 |
| Upgrade of non-water and waste infrastructure (various) | 1 895 |  | 317 | 66 | 1 513 |
| Warragul sewer – North East augmentation (Warragul) | 1 855 |  | .. | 2 | 1 853 |
| Warragul wastewater treatment plant – upgrade for tertiary filtration (Warragul) | 9 856 |  | .. | .. | 9 856 |
| Warragul wastewater, Hazel Creek trunk sewer stage 2 (Warragul) | 3 325 |  | .. | .. | 3 325 |
| Wastewater stage 2 – Princes Street sewer pump station and rising main (Maffra) | 2 430 |  | .. | .. | 2 430 |
| Wastewater treatment plant upgrade (Neerim South) | 6 007 |  | .. | .. | 6 007 |
| Water quality improvement minor works (various) | 3 977 |  | 420 | 253 | 3 304 |
| Water resource systems upgrade (various) | 2 294 |  | 150 | 215 | 1 929 |
| Water reticulation improvement minor works (various) | 2 553 |  | 383 | 181 | 1 988 |
| Water supply distribution system duplication (Warragul) | 10 159 |  | .. | 20 | 10 139 |
| Water treatment minor capital projects (various) | 14 858 |  | 1 879 | 1 012 | 11 967 |
| Yallourn North sewerage pump station rising main replacement (Yallourn North) | 2 064 |  | .. | 2 | 2 062 |
| Total existing projects | 633 493 |  | 67 126 | 44 434 | 521 933 |

Source: Central Gippsland Region Water Corporation

## New projects

| ($ thousand) |  |  |  |  |
| --- | --- | --- | --- | --- |
|  | Total Estimated Investment | Estimated Expenditure to 30.06.11 | Estimated Expenditure 2011-12 | Remaining Expenditure |
| Network segmentation of SCADA and Corporate (various) | 1 666 | .. | .. | 1 666 |
| Metering upgrade (various) | 3 525 | .. | .. | 3 525 |
| Regional Outfall Sewer replacement – Traralgon township (Traralgon) | 12 801 | .. | .. | 12 801 |
| Warragul – Moe water supply interconnect (Moe) | 11 727 | 3 620 | 1 051 | 7 056 |
| Warragul central trunk sewer main augmentation (Warragul) | 12 097 | 4 322 | 263 | 7 513 |
| Water augmentation due to system capacity (various) | 2 118 | 1 025 | 1 093 | .. |
| Windrow Turner to manage Gippsland Water Factory biosolids (Dutson Downs) | 1 406 | 652 | .. | 754 |
| Total new projects | 45 341 | 9 619 | 2 406 | 33 315 |
| Total Central Gippsland Region Water Corporation projects | 678 833 | 76 745 | 46 840 | 555 248 |

Source: Central Gippsland Region Water Corporation

# Central Highlands Region Water Corporation

## Existing projects

| ($ thousand) |  |  |  |  |
| --- | --- | --- | --- | --- |
|  | Total Estimated Investment | Estimated Expenditure to 30.06.11 | Estimated Expenditure 2011-12 | Remaining Expenditure |
| Farm reuse projects (various) | 1 836 | 81 | 775 | 980 |
| Headworks improvements – construction (Ballarat) | 17 897 | 9 720 | 1 897 | 6 280 |
| Information management implementation (Ballarat) | 1 828 | 857 | 831 | 140 |
| Land development – developer augmentations (various) | 2 378 | 150 | 554 | 1 674 |
| Other (various) | 10 949 | .. | 1 108 | 9 841 |
| Sewerage collection system upgrade (Ballarat) | 15 690 | 1 568 | 4 256 | 9 866 |
| Wastewater reticulation and treatment scheme (Blackwood/Gordon/ Smythesdale) | 33 207 | 9 550 | 18 370 | 5 287 |
| Wastewater reticulation replacements (various) | 3 845 | 299 | 797 | 2 749 |
| Wastewater treatment plant upgrade – Ballarat North and Creswick (Ballarat) | 8 466 | 210 | 2 299 | 5 957 |
| Water meters replacement (various) | 2 810 | 380 | 582 | 1 848 |
| Water network upgrades – upgrade (Ballarat) | 12 613 | 2 110 | 2 094 | 8 409 |
| Water quality improvements (various) | 6 722 | 155 | 671 | 5 896 |
| Water supply (tanks, control valves) renewal (various) | 1 495 | 15 | 299 | 1 181 |
| Total existing projects | 119 736 | 25 095 | 34 533 | 60 108 |

Source: Central Highlands Region Water Corporation

## New projects

| ($ thousand) |  |  |  |  |
| --- | --- | --- | --- | --- |
|  | Total Estimated Investment | Estimated Expenditure to 30.06.11 | Estimated Expenditure 2011-12 | Remaining Expenditure |
| Nil | .. | .. | .. | .. |
| Total new projects | .. | .. | .. | .. |
| Total Central Highlands Region Water Corporation projects | 119 736 | 25 095 | 34 533 | 60 108 |

Source: Central Highlands Region Water Corporation

# City West Water Limited

## Existing projects

| ($ thousand) |  |  |  |  |
| --- | --- | --- | --- | --- |
|  | Total Estimated Investment | Estimated Expenditure to 30.06.11 | Estimated Expenditure 2011-12 | Remaining Expenditure |
| Altona recycled water project (Altona) | 48 000 | 47 500 | 500 | .. |
| Derrimut interceptor sewer (Derrimut) | 31 000 | 29 360 | 1 640 | .. |
| Sayers Road to Old Geelong Road 1150mm main construction (Werribee) | 13 500 | .. | 5 300 | 8 200 |
| Taylors Creek detention tank (East Keilor) | 2 442 | 597 | 100 | 1 745 |
| Werribee employment district – stage 2 (Werribee) | 4 000 | 3 700 | 300 | .. |
| West Werribee dual water supply (Werribee) | 205 000 | 4 000 | 30 000 | 171 000 |
| Total existing projects | 303 942 | 85 157 | 37 840 | 180 945 |

Source: City West Water Limited

## New projects

| ($ thousand) |  |  |  |  |
| --- | --- | --- | --- | --- |
|  | Total Estimated Investment | Estimated Expenditure to 30.06.11 | Estimated Expenditure 2011-12 | Remaining Expenditure |
| Building – Footscray Central Activity District complex fitout (Melbourne) | 9 300 | .. | 558 | 8 742 |
| Jamieson Way sewer pump station, Point Cook (Wyndham) | 1 690 | 790 | 900 | .. |
| Renewal of William Street distribution main (Melbourne) | 21 000 | 5 000 | 13 000 | 3 000 |
| Water main renewals – Kensington Road, Melbourne Road, Wellington Road (Melbourne) | 4 000 | .. | 4 000 | .. |
| Total new projects | 35 990 | 5 790 | 18 458 | 11 742 |
| Total City West Water Limited projects | 339 932 | 90 947 | 56 298 | 192 687 |

Source: City West Water Limited

# Coliban Region Water Corporation

## Existing projects

| ($ thousand) |  |  |  |  |
| --- | --- | --- | --- | --- |
|  | Total Estimated Investment | Estimated Expenditure to 30.06.11 | Estimated Expenditure 2011-12 | Remaining Expenditure |
| Additional Murray system entitlements – purchase (Echuca) | 2 387 | .. | .. | 2 387 |
| Buildings, land and OH&S – construction (Bendigo) | 6 342 | 3 910 | 799 | 1 633 |
| Dams improvement program – renewal (Barkers Creek) | 2 469 | .. | .. | 2 469 |
| Main water channel – upgrade (Harcourt) | 37 723 | 6 817 | 1 920 | 28 986 |
| Office equipment – replacement (Bendigo) | 1 740 | 1 499 | 129 | 113 |
| Other (various) | 4 024 | 2 690 | 230 | 1 104 |
| Recycled water pipeline – construction (Bendigo) | 7 106 | 4 099 | .. | 3 006 |
| Renewal profile – renewal (various) | 3 365 | .. | .. | 3 365 |
| Reticulation sewers – upgrade (Bendigo) | 2 060 | 825 | 50 | 1 184 |
| Sewer rising mains – replacement (various) | 2 052 | 794 | 150 | 1 108 |
| Supply water main – construction (Bridgewater) | 9 963 | 6 203 | 3 660 | 100 |
| Trunk wastewater main – replacement (Bendigo) | 7 123 | 2 192 | 1 370 | 3 561 |
| Various – odour control works (various) | 1 883 | 67 | 409 | 1 406 |
| Wastewater main 300mm duplication KFlat – construction (Bendigo) | 14 930 | 4 880 | 8 550 | 1 500 |
| Wastewater main blockage reduction – upgrade (various) | 15 076 | 1 157 | 1 300 | 12 619 |
| Wastewater main general – replacement (Castlemaine) | 1 898 | .. | .. | 1 898 |
| Wastewater main shared assets – construction (Bendigo) | 6 154 | 2 681 | 703 | 2 769 |
| Wastewater main upsizing and duplication – construction (Bendigo) | 18 683 | 298 | 1 500 | 16 885 |
| Wastewater plant – upgrade (Bendigo) | 9 407 | 4 307 | 370 | 4 729 |
| Wastewater plant – upgrade (Rochester) | 1 405 | .. | .. | 1 405 |
| Wastewater pumping – upgrade (various) | 11 785 | 1 147 | 588 | 10 050 |
| Wastewater pumping general – replacement (various) | 9 223 | 3 026 | 242 | 5 956 |
| Wastewater rising sewer mains – upgrade (Echuca) | 2 816 | .. | .. | 2 816 |
| Wastewater treatment – upgrade (Castlemaine) | 4 925 | 4 775 | .. | 151 |
| Water channel – upgrade (various) | 47 729 | 2 565 | 2 411 | 42 754 |
| Water distribution – construction (Bendigo) | 15 773 | 2 319 | 1 350 | 12 104 |
| Water main – upgrade (various) | 2 383 | 1 424 | 233 | 725 |
| Water main small towns – replacement (various) | 3 704 | 1 395 | 1 050 | 1 260 |
| Water meter – replacement (Bendigo) | 1 513 | 808 | 350 | 355 |
| Water pipeline – construction (Axedale) | 6 979 | 5 083 | 1 680 | 216 |
| Water pipeline – improvement (Bendigo) | 6 743 | 1 784 | 566 | 4 392 |
| Water pumping salinity issues – upgrade (Laanecoorie) | 3 222 | .. | .. | 3 222 |
| Water reservoir compliance – upgrade (Malmsbury) | 3 149 | 1 482 | 776 | 891 |
| Water storage – replacement (Echuca) | 1 228 | .. | .. | 1 228 |
| Water treatment – upgrade (Leitchville) | 14 135 | 2 147 | 11 988 | .. |
| Water treatment quality – upgrade (various) | 29 593 | 21 036 | 6 632 | 1 926 |
| Total existing projects | 320 690 | 91 411 | 49 007 | 180 272 |

Source: Coliban Region Water Corporation

## New projects

| ($ thousand) |  |  |  |  |
| --- | --- | --- | --- | --- |
|  | Total Estimated Investment | Estimated Expenditure to 30.06.11 | Estimated Expenditure 2011-12 | Remaining Expenditure |
| Recycled water distribution – construction (various) | 1 028 | 474 | .. | 555 |
| Wastewater plant – upgrade (various) | 7 082 | 306 | 6 576 | 200 |
| Water treatment – upgrade (various) | 7 787 | 498 | 4 639 | 2 650 |
| Total new projects | 15 897 | 1 278 | 11 214 | 3 405 |
| Total Coliban Region Water Corporation projects | 336 587 | 92 690 | 60 221 | 183 676 |

Source: Coliban Region Water Corporation

# Director of Housing

## Existing projects (a)

| ($ thousand) |  |  |  |  |
| --- | --- | --- | --- | --- |
|  | Total Estimated Investment | Estimated Expenditure to 30.06.11 | Estimated Expenditure 2011-12 | Remaining Expenditure |
| Acquisition – 16 units/sites (North-West metro) | 2 202 | 898 | 1 305 | .. |
| Acquisition – 20 units/sites (Barwon South-West) | 3 180 | 180 | 3 000 | .. |
| Acquisition – 4 units/sites (Grampians) | 1 550 | 189 | 1 362 | .. |
| Acquisition –11 units/sites (Southern metro) | 6 293 | 200 | 6 093 | .. |
| Carlton redevelopment – 246 units/sites (North-West metro | 147 840 | 60 650 | 33 070 | 54 120 |
| Redevelopment – 250 units/sites (Southern metro) | 79 097 | 22 929 | 36 660 | 19 508 |
| Redevelopment – 696 units/sites (North-West metro) | 207 858 | 99 752 | 77 071 | 31 035 |
| Upgrades – 1056 units/sites (North-West metro) | 68 640 | 32 610 | 7 480 | 28 550 |
| Upgrades – 127 units/sites (statewide) | 1 080 | 680 | 400 | .. |
| Upgrades – 540 units/sites (Southern metro) | 36 340 | 29 890 | 6 450 | .. |
| Westmeadows redevelopment – 144 units/sites (North-West metro) | 54 850 | 5 990 | 9 580 | 39 280 |
| Total existing projects | 608 930 | 253 967 | 182 470 | 172 492 |

Source: Director of Housing

Note:

(a)	These projects are funded through a combination of state funds, Commonwealth funds, and other revenue generated by the Director of Housing.

## New projects (a)

| ($ thousand) |  |  |  |  |
| --- | --- | --- | --- | --- |
|  | Total Estimated Investment | Estimated Expenditure to 30.06.11 | Estimated Expenditure 2011-12 | Remaining Expenditure |
| Acquisition – 5 units/sites (North-West metro) | 1 200 | .. | 810 | 390 |
| Acquisition – 6 units/sites (Loddon Mallee) | 2 200 | .. | 2 200 | .. |
| Upgrades – 252 units/sites (North-West metro) | 17 140 | .. | 15 860 | 1 280 |
| Upgrades – 47 units/sites (Gippsland) | 1 220 | .. | 1 000 | 220 |
| Upgrades – 67 units/sites (Southern metro) | 3 510 | .. | 1 820 | 1 690 |
| Upgrades – 70 units/sites (Eastern metro) | 1 190 | .. | 400 | 790 |
| Total new projects | 26 460 | .. | 22 090 | 4 370 |
| Total Director of Housing projects | 635 390 | 253 967 | 204 560 | 176 862 |

Source: Director of Housing

Note:

(a)	These projects are funded through a combination of state funds, Commonwealth funds, and other revenue generated by the Director of Housing.

# East Gippsland Region Water Corporation

## Existing projects

| ($ thousand) |  |  |  |  |
| --- | --- | --- | --- | --- |
|  | Total Estimated Investment | Estimated Expenditure to 30.06.11 | Estimated Expenditure 2011-12 | Remaining Expenditure |
| Additional wet weather storage (Metung) | 2 779 | 379 | 2 000 | 400 |
| Bemm River sewerage scheme (Bemm River) | 3 125 | 525 | 1 600 | 1 000 |
| Developer financed works – wastewater (various) | 5 973 | 1 323 | 300 | 4 350 |
| Developer financed works – water (various) | 8 000 | 839 | 300 | 6 861 |
| Other (various) | 8 011 | 1 467 | 1 035 | 5 509 |
| Tambo Bluff Estate wastewater scheme (Metung) | 2 897 | 2 636 | 261 | .. |
| Upgrade sewerage system – Lake Tyers Aboriginal Trust (Lakes Entrance) | 2 789 | 789 | 1 800 | 200 |
| Water main replacements (various) | 3 607 | 1 507 | 50 | 2 050 |
| Total existing projects | 37 181 | 9 465 | 7 346 | 20 370 |

Source: East Gippsland Region Water Corporation

## New projects

| ($ thousand) |  |  |  |  |
| --- | --- | --- | --- | --- |
|  | Total Estimated Investment | Estimated Expenditure to 30.06.11 | Estimated Expenditure 2011-12 | Remaining Expenditure |
| Winter storage and irrigation area upgrade (statewide) | 1 900 | .. | .. | 1 900 |
| Total new projects | 1 900 | .. | .. | 1 900 |
| Total East Gippsland Region Water Corporation projects | 39 081 | 9 465 | 7 346 | 22 270 |

Source: East Gippsland Region Water Corporation

# Gippsland and Southern Rural Water Corporation

## Existing projects

| ($ thousand) |  |  |  |  |
| --- | --- | --- | --- | --- |
|  | Total Estimated Investment | Estimated Expenditure to 30.06.11 | Estimated Expenditure 2011-12 | Remaining Expenditure |
| Melton concrete protect right abutment – upgrade (Melton) | 3 400 | 421 | 2 979 | .. |
| Melton Reservoir remodel outlet – upgrade (Melton) | 1 959 | 90 | 110 | 1 759 |
| Other (various) | 3 615 | 1 858 | .. | 1 757 |
| Total channel control stage 6A – construction (Maffra) | 2 450 | 2 146 | .. | 304 |
| Total existing projects | 11 424 | 4 514 | 3 089 | 3 820 |

Source: Gippsland and Southern Rural Water Corporation

## New projects

| ($ thousand) |  |  |  |  |
| --- | --- | --- | --- | --- |
|  | Total Estimated Investment | Estimated Expenditure to 30.06.11 | Estimated Expenditure 2011-12 | Remaining Expenditure |
| Yallourn upgrade to apron (Latrobe) | 1 068 | 451 | 617 | .. |
| Total new projects | 1 068 | 451 | 617 | .. |
| Total Gippsland and Southern Rural Water Corporation projects | 12 491 | 4 965 | 3 706 | 3 820 |

Source: Gippsland and Southern Rural Water Corporation

# Goulburn-Murray Rural Water Corporation

## Existing projects

| ($ thousand) |  |  |  |  |
| --- | --- | --- | --- | --- |
|  | Total Estimated Investment | Estimated Expenditure to 30.06.11 | Estimated Expenditure 2011-12 | Remaining Expenditure |
| Deakin drain No. 16 extension (stage 1) (Harston) | 1 600 | 466 | 600 | 534 |
| Deakin drain No. 16 extension (stage 2) (Harston) | 1 400 | 228 | 10 | 1 162 |
| Mosquito community surface drain 24/25 (Byrneside) | 1 900 | 300 | .. | 1 600 |
| Mosquito drain Tatura bypass (Tatura) | 2 400 | 821 | .. | 1 579 |
| Murray Valley drain No. 11 (stage 2) (Cobram) | 1 984 | 250 | 6 | 1 728 |
| Murray Valley drain No. 11 (stage 3) (Cobram) | 2 000 | 293 | .. | 1 707 |
| Murray Valley drain No. 13 retrofitting (Nathalia) | 1 305 | 220 | .. | 1 085 |
| Murray Valley drain No. 3/7/3 extension (Cobram) | 1 900 | 172 | .. | 1 728 |
| Tragowel (East of Loddon) community surface drains (Kerang) | 4 000 | 150 | .. | 3 850 |
| Wandella Creek (Kerang) | 1 800 | 220 | .. | 1 580 |
| Total existing projects | 20 289 | 3 120 | 616 | 16 553 |

Source: Goulburn-Murray Rural Water Corporation

## New projects

| ($ thousand) |  |  |  |  |
| --- | --- | --- | --- | --- |
|  | Total Estimated Investment | Estimated Expenditure to 30.06.11 | Estimated Expenditure 2011-12 | Remaining Expenditure |
| East Loddon pipeline (Serpentine) | 14 293 | 5 400 | 8 775 | 118 |
| Mildura Merbein salt interception works (Mildura) | 4 759 | 1 752 | 1 878 | 1 129 |
| Other (various) | 27 817 | .. | 27 817 | .. |
| Loddon syphon replacement channel 2 (Kerang) | 2 015 | 15 | 1 000 | 1 000 |
| Total new projects | 48 884 | 7 167 | 39 470 | 2 247 |
| Total Goulburn-Murray Rural Water Corporation projects | 69 173 | 10 287 | 40 086 | 18 800 |

Source: Goulburn-Murray Rural Water Corporation

# Goulburn Valley Region Water Corporation

## Existing projects

| ($ thousand) |  |  |  |  |
| --- | --- | --- | --- | --- |
|  | Total Estimated Investment | Estimated Expenditure to 30.06.11 | Estimated Expenditure 2011-12 | Remaining Expenditure |
| Additional waste management facility winter storage stage 2 (Tatura) | 1 525 | .. | .. | 1 525 |
| Additional water treatment plant capacity (Tatura) | 6 270 | .. | .. | 6 270 |
| All areas – above ground asset replacement (various) | 27 236 | 2 056 | 1 150 | 24 030 |
| All areas – CI water main replacement program (various) | 4 565 | 3 525 | 740 | 300 |
| All areas – clear water storage tank augmentation program (various) | 6 270 | 330 | .. | 5 940 |
| All areas – councils (water and sewer) (various) | 8 778 | 778 | 400 | 7 600 |
| All areas – non revenue bulk flow meters upgrade and replacement (various) | 2 840 | .. | 225 | 2 615 |
| All areas – SCADA infrastructure upgrade (various) | 8 925 | 340 | 1 535 | 7 050 |
| All areas – small town filtration plants (various) | 4 880 | 2 260 | 2 620 | .. |
| All areas – switchboard replacements (various) | 1 850 | .. | 625 | 1 225 |
| All areas – water meters replacement (various) | 6 099 | 524 | 315 | 5 260 |
| All areas – water meters (stock) (various) | 2 607 | 207 | 120 | 2 280 |
| Broadford to Kilmore pipeline – construction (Broadford) | 14 950 | .. | .. | 14 950 |
| Broadford waste management facility irrigation capacity upgrade – new works (Broadford) | 1 605 | .. | .. | 1 605 |
| Broadford water treatment plant upgrade – new works (Broadford) | 5 535 | .. | .. | 5 535 |
| Clear water storage outlet water main augmentation (Kilmore) | 1 155 | .. | .. | 1 155 |
| Cobram – water treatment plant augmentation stage 2 (Cobram) | 5 530 | .. | .. | 5 530 |
| DN375 direct feed water main to south tank (Shepparton) | 3 770 | .. | .. | 3 770 |
| Gooram pipeline (Euroa) | 2 360 | .. | .. | 2 360 |
| Kilmore – Hollowback to Kilmore water treatment plant pipeline augmentation (Kilmore) | 1 110 | .. | .. | 1 110 |
| Kilmore water treatment plant control building (Kilmore) | 2 310 | 1 957 | 353 | .. |
| Landowner reticulation works – sewer (various) | 57 456 | 5 456 | 2 600 | 49 400 |
| Landowner reticulation works – water (various) | 35 108 | 3 108 | 1 600 | 30 400 |
| Mansfield Reservoir No. 3 embankment upgrade (Mansfield) | 1 800 | 70 | 1 730 | .. |
| Minor infrastructure items – renewal (various) | 7 003 | 603 | 320 | 6 080 |
| Nagambie clear water storage upgrade (Nagambie) | 1 480 | 100 | 305 | 1 075 |
| Nine Mile Creek Reservoir embankment replacement (Longwood) | 3 210 | 560 | 400 | 2 250 |
| Other – construction (various) | 27 330 | 1 340 | 2 995 | 22 995 |
| Raw water storage – new works (Sawmill Settlement) | 2 760 | .. | .. | 2 760 |
| Raw water storage (Nurmurkah) | 6 110 | 610 | 5 500 | .. |
| Relining/replacement sewers (various) | 20 923 | 1 658 | 700 | 18 565 |
| Replacement of Abbinga Reservoir (Euroa) | 6 105 | .. | .. | 6 105 |
| Shared assets – sewer (various) | 12 825 | 825 | 600 | 11 400 |
| Shared assets – water (various) | 12 639 | 639 | 600 | 11 400 |
| Shepparton – Campbells sewer main upgrade (Shepparton) | 1 600 | 1 450 | 150 | .. |
| Shepparton – gravity sewer Wanganui Road (Shepparton) | 1 015 | 385 | 630 | .. |
| Shepparton – outfall rising main to Daldy Road (Shepparton) | 7 450 | .. | 15 | 7 435 |
| Shepparton – waste management facility high rate anaerobic lagoon additional aerators and mixers (Shepparton) | 1 215 | .. | .. | 1 215 |
| Tatura – waste management facility additional offsite reusers (Tatura) | 1 130 | .. | .. | 1 130 |
| Tatura – waste management facility augmentation (Tatura) | 3 180 | .. | .. | 3 180 |
| Tatura water tower upgrade (Tatura) | 1 090 | .. | .. | 1 090 |
| Waste management facility irrigation capacity – upgrade (Shepparton) | 2 990 | .. | .. | 2 990 |
| Waste management facility irrigation capacity upgrade – new works (Kilmore) | 4 540 | .. | .. | 4 540 |
| Waste management facility irrigation capacity upgrade – new works (Mansfield) | 5 910 | .. | 200 | 5 710 |
| Water mains replacement (various) | 73 379 | 1 329 | 700 | 71 350 |
| Water network augmentation – construction (Alexandra) | 1 480 | .. | .. | 1 480 |
| Water network augmentation – construction (Mansfield) | 1 340 | .. | .. | 1 340 |
| Water treatment plant capacity upgrade (Shepparton) | 16 265 | .. | .. | 16 265 |
| Water treatment plant upgrade (Mansfield) | 2 650 | .. | .. | 2 650 |
| Water treatment plant upgrade (Nurmurkah) | 4 600 | .. | 100 | 4 500 |
| Total existing projects | 444 753 | 30 110 | 27 228 | 387 415 |

Source: Goulburn Valley Region Water Corporation

## New projects

| ($ thousand) |  |  |  |  |
| --- | --- | --- | --- | --- |
|  | Total Estimated Investment | Estimated Expenditure to 30.06.11 | Estimated Expenditure 2011-12 | Remaining Expenditure |
| Alexandra WMF lagoon 6 refurbishment (Alexandra) | 1 180 | .. | .. | 1 180 |
| All areas – SCADA infrastructure replacement (various) | 10 000 | .. | .. | 10 000 |
| All areas – sewer network odour priority sites (various) | 1 205 | 300 | 200 | 705 |
| Cobram MGC fluoride works (Cobram) | 2 200 | .. | .. | 2 200 |
| Mooroopna – McLennan Street pump station upgrade (Mooroopna) | 1 640 | .. | .. | 1 640 |
| Mooroopna – McLennan Street water main augmentation (Mooroopna) | 1 580 | .. | .. | 1 580 |
| Nagambie SPS04 rising main replacement (Nagambie) | 2 340 | .. | .. | 2 340 |
| Nagambie WTP capacity upgrade (Nagambie) | 1 330 | .. | .. | 1 330 |
| Nagambie WTP improvement works (Nagambie) | 1 400 | .. | .. | 1 400 |
| Seymour SPS01 rising main replacement (Seymour) | 3 580 | .. | .. | 3 580 |
| Shepparton – DN375 water main south of Raftery Road (Shepparton) | 1 580 | .. | .. | 1 580 |
| Shepparton – Lemnos pump station upgrade (Shepparton) | 1 730 | .. | .. | 1 730 |
| Shepparton – Shepparton South tank pump station upgrade (Shepparton) | 1 500 | .. | .. | 1 500 |
| Total new projects | 31 265 | 300 | 200 | 30 765 |
| Total Goulburn Valley Region Water Corporation projects | 476 018 | 30 410 | 27 428 | 418 180 |

Source: Goulburn Valley Region Water Corporation

# Grampians Wimmera Mallee Water Corporation

## Existing projects

| ($ thousand) |  |  |  |  |
| --- | --- | --- | --- | --- |
|  | Total Estimated Investment | Estimated Expenditure to 30.06.11 | Estimated Expenditure 2011-12 | Remaining Expenditure |
| Asset management systems – renewal (various) | 1 631 | 463 | 1 168 | .. |
| Fire plugs – construction Wimmera Mallee pipeline project (various) | 2 949 | 1 750 | 1 199 | .. |
| New sewerage scheme (Great Western) | 1 568 | 65 | 493 | 1 010 |
| Other (various) | 33 367 | 17 630 | 4 555 | 11 182 |
| Sewer mains – replacement (various) | 1 581 | 1 491 | 19 | 70 |
| Wastewater treatment plant – renewal (St Arnaud) | 3 455 | 935 | 2 521 | .. |
| Wastewater treatment plant – renewal (Stawell) | 1 318 | 744 | 574 | .. |
| Wastewater treatment plant – replacement (Warracknabeal) | 3 589 | 1 068 | 2 521 | .. |
| Water mains – replacement (various) | 4 892 | 2 823 | 1 097 | 973 |
| Water supply strategy – enhancement (Edenhope) | 1 550 | 1 211 | 339 | .. |
| Water treatment plant – replacement (Nhill) | 11 506 | 1 450 | 1 917 | 8 140 |
| Water treatment plant major infrastructure – asset renewals (various) | 3 242 | 1 130 | 1 147 | 965 |
| Wimmera Mallee pipeline project (various) (a) | 688 354 | 618 685 | 9 376 | 60 292 |
| Total existing projects | 759 003 | 649 445 | 26 925 | 82 633 |

Source: Grampians Wimmera Mallee Water Corporation

Note:

(a)	The pipeline is operational and remaining expenditure relates to channels decommissioning and other costs.

## New projects

| ($ thousand) |  |  |  |  |
| --- | --- | --- | --- | --- |
|  | Total Estimated Investment | Estimated Expenditure to 30.06.11 | Estimated Expenditure 2011-12 | Remaining Expenditure |
| Nil | .. | .. | .. | .. |
| Total new projects | .. | .. | .. | .. |
| Total Grampians Wimmera Mallee Water Corporation projects | 759 003 | 649 445 | 26 925 | 82 633 |

Source: Grampians Wimmera Mallee Water Corporation

# Lower Murray Urban and Rural Water Corporation

## Existing projects

| ($ thousand) |  |  |  |  |
| --- | --- | --- | --- | --- |
|  | Total Estimated Investment | Estimated Expenditure to 30.06.11 | Estimated Expenditure 2011-12 | Remaining Expenditure |
| Fluoridation – other (various) | 4 397 | 2 965 | 1 432 | .. |
| Irrigation meter – replacement (Merbein) | 1 634 | 919 | 256 | 459 |
| Irrigation meter – replacement (Red Cliffs) | 3 219 | 1 496 | 308 | 1 415 |
| Main replacements (various) | 68 550 | 9 278 | 700 | 58 572 |
| Minor capital works – new (various) | 38 797 | 5 791 | 335 | 32 671 |
| Minor capital works – replacement (various) | 42 216 | 7 891 | 533 | 33 792 |
| Private diverters – metering program (various) | 5 305 | 4 284 | 103 | 918 |
| Rehabilitation of sewers (various) | 15 766 | 6 582 | 923 | 8 261 |
| Total existing projects | 179 884 | 39 206 | 4 590 | 136 088 |

Source: Lower Murray Urban and Rural Water Corporation

## New projects

| ($ thousand) |  |  |  |  |
| --- | --- | --- | --- | --- |
|  | Total Estimated Investment | Estimated Expenditure to 30.06.11 | Estimated Expenditure 2011-12 | Remaining Expenditure |
| Nil | .. | .. | .. | .. |
| Total new projects | .. | .. | .. | .. |
| Total Lower Murray Urban and Rural Water Corporation projects | 179 884 | 39 206 | 4 590 | 136 088 |

Source: Lower Murray Urban and Rural Water Corporation

# Melbourne Water Corporation

## Existing projects

| ($ thousand) |  |  |  |  |
| --- | --- | --- | --- | --- |
|  | Total Estimated Investment | Estimated Expenditure to 30.06.11 | Estimated Expenditure 2011-12 | Remaining Expenditure |
| Aeration tanks additional aeration tanks (Bangholme) | 115 872 | 102 959 | 12 913 | .. |
| Eastern treatment plant tertiary upgrade (Bangholme) | 417 954 | 227 171 | 122 027 | 68 756 |
| Melbourne main sewer replacement – renewal (Melbourne) | 187 341 | 165 136 | 22 205 | .. |
| Northern sewerage – construction project (Coburg) | 323 797 | 315 555 | 7 671 | 570 |
| Preston-North Essendon water main replacement – renewal (North Essendon) | 52 248 | 46 561 | 3 063 | 2 624 |
| Upgrade of Winneke treatment plant (Christmas Hills) | 66 000 | 55 721 | 3 803 | 6 476 |
| Total existing projects | 1 163 212 | 913 104 | 171 682 | 78 426 |

Source: Melbourne Water Corporation

## New projects

| ($ thousand) |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
|  | Total Estimated Investment |  | Estimated Expenditure to 30.06.11 | Estimated Expenditure 2011-12 | Remaining Expenditure |
| 4478/07 Patullos drain section 07 (Roxburgh Park) | 3 032 |  | 1 056 | 1 967 | 9 |
| Bunyip main drain (Pakenham) | 7 583 |  | 747 | 5 053 | 1 783 |
| East drop structure – air treatment (Port Melbourne) | 11 948 |  | 776 | 8 724 | 2 448 |
| Eastern treatment plant – high voltage power reticulation upgrade (Bangholme) | 19 649 |  | .. | 9 764 | 9 885 |
| Eastern treatment plant aeration blower – renewal and replacemnt (Bangholme) |  | 46 117 | 12 646 | 1 440 | 32 031 |
| Eastern treatment plant fine screens – grit and screening up (Bangholme) | 48 553 |  | 34 565 | 10 935 | 3 053 |
| Eastern treatment plant foul air system refurbishment (Bangholme) | 5 829 |  | 1 029 | 3 900 | 900 |
| Eastern treatment plant odour reduction – stage 2 (Bangholme) |  | 22 899 | 2 890 | 18 517 | 1 492 |
| Eastern treatment plant odour reduction – stage 3 (sets mh2) (Bangholme) |  | 5 800 | 350 | 4 400 | 1 050 |
| Eastern treatment plant replacement of flame arrestors on sludge (Bangholme) | 1 330 |  | 896 | 374 | 60 |
| Edithvale Wetlands Education Centre (Edithvale) | 4 620 |  | 4 020 | 600 | .. |
| Greenvale dam remediation (Greenvale) | 42 500 |  | 100 | 800 | 41 600 |
| Greenvale gravity booster pumping station (Greenvale) | 7 720 |  | 1 031 | 6 689 | .. |
| Hobsons Bay main sewer rehabilitation (Hobsons Bay) | 24 028 |  | 816 | 898 | 22 314 |
| North Yarra main sewer MH73-97 duplication (various) | 29 028 |  | 2 857 | 1 341 | 24 829 |
| Others – sewerage (various) | 36 807 |  | 30 174 | 4 212 | 2 421 |
| Others – water (various) | 101 743 |  | 33 623 | 4 468 | 63 652 |
| Patterson River tidal gates (Bangholme) | 16 645 |  | 11 213 | 4 146 | 1 286 |
| Rehabilitation of the Carlton main sewer (Carlton) | 2 914 |  | 284 | 2 630 | .. |
| Silvan fluoride plant upgrade (Silvan) | 4 509 |  | 2 409 | 2 100 | .. |
| Tarago reservoir-extension of filter (Neerim South) | 5 616 |  | 4 474 | 814 | 329 |
| Thomson hydro electrical upgrade (Craigieburn) | 2 954 |  | 121 | 2 360 | 473 |
| Tourourrong reservoir – embarkment and spillway remedial work (Clonbilale) | 10 909 |  | 7 939 | 2 363 | 607 |
| Tranche two mini hydros (various) | 11 154 |  | 154 | 5 120 | 5 880 |
| Upgrade of transfer works (Christmas Hills) | 22 000 |  | 18 664 | 917 | 2 419 |
| Water mains – M102 North Essendon-Footscray (North Essendon) | 83 073 |  | 9 389 | 7 502 | 66 182 |
| Western treatment plant 55 East and 115 East cover renewal (Werribee) | 48 517 |  | 27 596 | 12 375 | 8 547 |
| Western treatment plant class C reliability improvement (Werribee) | 10 286 |  | 6 312 | 3 924 | 50 |
| Yarra River Dights Falls rehabilitation (Warrandyte) | 6 348 |  | 4 938 | 1 370 | 40 |
| Total new projects | 644 111 |  | 221 069 | 129 702 | 293 340 |
| Total Melbourne Water Corporation projects | 1 807 323 |  | 1 134 173 | 301 385 | 371 765 |

Source: Melbourne Water Corporation

# North East Region Water Corporation

## Existing projects

| ($ thousand) |  |  |  |  |
| --- | --- | --- | --- | --- |
|  | Total Estimated Investment | Estimated Expenditure to 30.06.11 | Estimated Expenditure 2011-12 | Remaining Expenditure |
| Aboveground replacements – wastewater (various) | 3 211 | 2 139 | 511 | 561 |
| Aboveground replacements – water (various) | 2 894 | 1 818 | 525 | 551 |
| Augment water supply – construction (Bundalong) | 4 990 | 150 | 2 420 | 2 420 |
| Bright water treatment plant (Bright) | 3 502 | 60 | 511 | 2 931 |
| Bright off stream storage (Bright) | 13 415 | 1 198 | 6 045 | 6 172 |
| Head office (Wodonga) | 12 241 | 110 | 5 431 | 6 700 |
| Mains renewals (various) | 4 279 | 2 586 | 993 | 700 |
| Modified conventional sewerage scheme (Glenrowan) | 2 122 | 200 | 972 | 950 |
| Modified conventional sewerage scheme (Milawa) | 2 700 | 100 | 1 300 | 1 300 |
| Modified conventional sewerage scheme (Oxley) | 1 900 | 50 | 950 | 900 |
| Modified conventional sewerage scheme (Tungamah) | 3 175 | 200 | 1 495 | 1 480 |
| Parfitt Road and Wilson Road sewer schemes (Wangaratta) | 1 201 | 69 | .. | 1 132 |
| Sewer rehabilitation (various) | 6 189 | 3 134 | 1 507 | 1 548 |
| Trade waste treatment plant upgrade (Wangaratta) | 3 855 | .. | 1 955 | 1 900 |
| Wastewater additional winter storage – construction (Wangaratta) | 5 373 | 218 | 2 695 | 2 460 |
| Wastewater overflow reduction – construction (Beechworth) | 1 390 | 56 | .. | 1 334 |
| Water quality upgrade (Springhurst) | 1 950 | 61 | 1 889 | .. |
| Water quality upgrade (Whitfield) | 1 350 | 100 | 1 000 | 250 |
| Water treatment plant – construction (Corryong) | 3 454 | 154 | 1 893 | 1 407 |
| Water treatment plant – construction (Myrtleford) | 4 610 | 4 110 | 500 | .. |
| Total existing projects | 83 801 | 16 513 | 32 592 | 34 696 |

Source: North East Region Water Corporation

## New projects

| ($ thousand) |  |  |  |  |
| --- | --- | --- | --- | --- |
|  | Total Estimated Investment | Estimated Expenditure to 30.06.11 | Estimated Expenditure 2011-12 | Remaining Expenditure |
| Nil | .. | .. | .. | .. |
| Total new projects | .. | .. | .. | .. |
| Total North East Region Water Corporation projects | 83 801 | 16 513 | 32 592 | 34 696 |

Source: North East Region Water Corporation

# Port of Melbourne Corporation

## Existing projects

| ($ thousand) |  |  |  |  |
| --- | --- | --- | --- | --- |
|  | Total Estimated Investment | Estimated Expenditure to 30.06.11 | Estimated Expenditure 2011-12 | Remaining Expenditure |
| Channels and waterways – capital works (Port Phillip Bay) | 11 553 | 1 046 | 530 | 9 977 |
| Information technology – upgrades and development (Melbourne) | 4 861 | 1 212 | 3 099 | 550 |
| Other (various) | 17 868 | 1 593 | 2 251 | 14 023 |
| Station Pier – capital works (Port Melbourne) | 8 797 | 607 | 6 226 | 1 964 |
| Wharf rehabilitation (various) | 53 713 | 13 218 | 13 692 | 26 802 |
| Total existing projects | 96 792 | 17 677 | 25 800 | 53 316 |

Source: Port of Melbourne Corporation

## New projects

| ($ thousand) |  |  |  |  |
| --- | --- | --- | --- | --- |
|  | Total Estimated Investment | Estimated Expenditure to 30.06.11 | Estimated Expenditure 2011-12 | Remaining Expenditure |
| Channels and waterways – capital projects (Port Phillip Bay) | 44 600 | .. | 1 000 | 43 600 |
| Information technology – upgrades and development projects (Melbourne) | 10 452 | .. | 2 122 | 8 330 |
| Other – new capital projects (various) | 90 879 | .. | 3 829 | 87 050 |
| Station Pier – capital projects (Port Melbourne) | 5 400 | .. | 300 | 5 100 |
| Swanson Dock crane rail replacement (West Melbourne) | 4 950 | .. | 950 | 4 000 |
| Swanston Dock high voltage duplication (West Melbourne) | 3 000 | .. | .. | 3 000 |
| Terminal interconnectivity – roadway construction projects (various) | 17 000 | .. | .. | 17 000 |
| Wharf rehabilitation projects (various) | 16 100 | .. | 2 900 | 13 200 |
| Total new projects | 192 381 | .. | 11 101 | 181 280 |
| Total Port of Melbourne Corporation projects | 289 173 | 17 677 | 36 901 | 234 596 |

Source: Port of Melbourne Corporation

# South East Water Limited

## Existing projects

| ($ thousand) |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
|  | Total Estimated Investment |  | Estimated Expenditure to 30.06.11 | Estimated Expenditure 2011-12 | Remaining Expenditure |
| Information technology – other (various) | 69 939 |  | 8 742 | 8 743 | 52 454 |
| Meters (various) | 46 117 |  | 5 518 | 5 518 | 35 081 |
| Mt Martha sewerage treatment plant education centre (Mt Martha) | 1 000 |  | .. | .. | 1 000 |
| Recycled water – 375mm Thewlis Road and Princes Highway mains 1.8km (Officer) | 1 329 |  | .. | 1 329 | .. |
| Recycled water – 4 ML Officer east tank (Officer) | 4 045 |  | .. | 2 045 | 2 000 |
| Recycled water – Officer treatment plant class A (Officer) | 14 000 |  | 7 000 | 7 000 | .. |
| Recycled water – other (various) | 5 333 |  | .. | 2 930 | 2 403 |
| Sewer quality – network (various) | 1 932 |  | 500 | 1 432 | .. |
| Sewer quality – other (various) | 873 |  | 61 | 112 | 699 |
| Sewer system growth – Elster Creek BS extentions (roads) (Elster Creek) | 7 966 |  | 866 | 6 542 | 558 |
| Sewer system growth – Hobsons Bay and Caufield West – Albert Park BS upgrade investigation and detailed design (various) | 1 369 |  | 374 | 995 | .. |
| Sewer system growth – modelling programme – sewer modelling programme 2011-2014 (various) | 3 382 |  | 1 023 | 1 023 | 1 336 |
| Sewer system growth – Mt Martha sewage treatment plant – digester gas system refurbishment and convert to series (Mt Martha) | 4 600 |  | 4 000 | 600 | .. |
| Sewer system growth – Officer South PS land purchase – Officer South PS (1270 L/s) (Officer South) | 14 145 |  | 12 100 | 2 045 | .. |
| Sewer system growth – other (various) | 17 169 |  | 4 683 | 3 541 | 8 946 |
| Sewer system growth – Pakenham sewage treatment plant – main PS upgrade (Pakenham) | 2 100 |  | 100 | 2 000 | .. |
| Sewer system growth – Peet Street duplication sewer section 2 PEE 10 to PEE (Pakenham) | 4 964 |  | 50 | 3 387 | 1 527 |
| Sewer system growth – pressure pump connections – reimbursements (various) | 62 650 |  | 12 066 | 5 215 | 45 369 |
| Sewer system growth – Somers sewage treatment plant (Somers) | 18 349 |  | 5 000 | 10 000 | 3 349 |
| Sewer system growth – Wedgewood Drive relieving sewer (Eumemmerring Creek) | 4 729 |  | 929 | 3 800 | .. |
| Sewer system reliability sewer civil – reticulation sewers (various) | 53 347 |  | 5 317 | 6 749 | 41 282 |
| Sewer system reliability sewer civil – house connection branch (various) | 7 986 |  | 1 023 | 1 023 | 5 941 |
| Sewer system reliability sewer civil – sewer pressure mains (various) | 28 358 |  | 9 100 | 4 499 | 14 759 |
| Sewer system reliability sewer civil – sewerage pump station M&E (various) | 11 753 |  | 2 455 | 2 454 | 6 844 |
| System growth – Dromana Portsea backlog scheme – Rye coastal – backlog reticulation (various) | 26 976 |  | 1 906 | 10 253 | 14 817 |
| System growth – Merricks Beach -backlog reticulation (Merricks) | 2 862 |  | 1 380 | 1 472 | 10 |
| System growth – Sherbrooke backlog scheme – Belgrave Heights – Sherbrooke C – backlog reticulation (Sherbrooke) | 21 964 |  | 10 356 | 10 448 | 1 160 |
| System growth – Upper Beaconsfield backlog scheme – backlog reticulation (Upper Beaconsfield) | 3 108 |  | 2 273 | 728 | 107 |
| Water system growth – other (various) | 11 928 |  | 2 463 | 3 918 | 5 547 |
| Water system growth – Rosedale Grove – part duplication of outlet main in 450mm (Frankston) |  | 1 352 | 27 | 1 325 | .. |
| Water systems reliability – other (various) | 16 931 |  | 3 150 | 3 149 | 10 632 |
| Water systems reliability water reliability civil upgrade – distribution mains (various) | 34 348 |  | 5 419 | 4 000 | 24 929 |
| Water systems reliability water reliability civil upgrade – reticulation mains (various) | 77 090 |  | 9 844 | 9 816 | 57 430 |
| Total existing projects | 583 994 |  | 117 725 | 128 090 | 338 179 |

Source: South East Water Limited

## New projects

| ($ thousand) |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
|  | Total Estimated Investment |  | Estimated Expenditure to 30.06.11 | Estimated Expenditure 2011-12 | Remaining Expenditure |
| Recycled water – 2 ML tank (Cranbourne West) | 1 023 |  | .. | 1 023 | .. |
| Recycled water – 7.5 ML Cranbourne South tank (Cranbourne East) | 3 068 |  | .. | 3 068 | .. |
| Recycled water – EIS augmented supply (Cranbourne East) | 5 675 |  | 818 | 4 857 | .. |
| Recycled water – Eastern treatment plant to Berwick transfer pipeline and pump station (Berwick) | 16 040 |  | .. | 4 601 | 11 439 |
| Recycled water – Logis Dandenong scheme – pending – reimbursements (various) | 29 532 |  | 1 432 | 2 147 | 25 953 |
| Recycled water – Logis Dandenong scheme – pending – City of Dandenong supply (Dandenong) | 1 841 |  | .. | 1 841 | .. |
| Recycled water – Logis Dandenong scheme – pending – Keysborough residential (Keysborough) | 2 495 |  | 245 | 2 250 | .. |
| Recycled water – recycled water treatment plant (Boneo) | 16 102 |  | 9 800 | 1 551 | 4 751 |
| Recycled water – SERWA PM TOC – overall (Boneo) | 3 300 |  | 2 300 | 1 000 | .. |
| Sewer system growth – Boneo sewage treatment plant (Boneo) | 1 602 |  | 102 | 1 500 | .. |
| Sewer system growth – Hallam Valley – Pound Road catchment upgrade – (Hallam) | 12 000 |  | .. | 6 000 | 6 000 |
| Sewer system growth – Longwarry sewage treatment plant (Longwarry) | 4 985 |  | 1 500 | 500 | 2 985 |
| Sewer system growth – organic capacity upgrade (Koo Wee Rup) | 3 272 |  | 102 | 3 068 | 102 |
| Sewer system growth Mt Martha sewage treatment plant – (Mt Martha) | 32 781 |  | 511 | 12 270 | 20 000 |
| Sewer system reliability – other (various) | 38 174 |  | 3 957 | 4 195 | 30 022 |
| Sewer system reliability sewer civil – branch sewers (various) | 17 429 |  | 2 147 | 2 147 | 13 135 |
| Sewer system reliability sewer civil – pump stations (various) | 4 046 |  | 1 000 | 472 | 2 573 |
| System growth – other – (various) | 2 286 |  | 1 911 | 375 | .. |
| Water quality – other (various) | 1 152 |  | 194 | 205 | 754 |
| Water system growth – 12 ML Thewlis Road tank (Pakenham) | 3 425 |  | .. | 3 068 | 358 |
| Water system growth – Hammond Road 450mm main – stage 1 (Dandenong South) | 2 249 |  | 71 | 2 172 | 6 |
| Water system growth – Rosedale Grove – pressure management (Frankston) |  | 5 258 | 1 368 | 2 356 | 1 534 |
| Water system growth – Rosedale Grove – reimbursement (Frankston) |  | 49 612 | 4 806 | 3 988 | 40 819 |
| Water system growth – Sladen Street West 600mm pipeline (Cranbourne) | 1 219 |  | 1 167 | 52 | .. |
| Water system growth – Supply Koo Wee Rup and Lang Lang direct from desalination plant pipeline (Koo Wee Rup) | 1 380 |  | .. | 1 380 | .. |
| Water system growth – Thewlis Road tank 450mm inlet main (Pakenham) | 2 256 |  | 2 134 | 122 | .. |
| Total new projects | 262 200 |  | 35 565 | 66 205 | 160 430 |
| Total South East Water Limited projects | 846 194 |  | 153 290 | 194 295 | 498 609 |

Source: South East Water Limited

# South Gippsland Region Water Corporation

## Existing projects

| ($ thousand) |  |  |  |  |
| --- | --- | --- | --- | --- |
|  | Total Estimated Investment | Estimated Expenditure to 30.06.11 | Estimated Expenditure 2011-12 | Remaining Expenditure |
| Agnes River augmentation construction (off stream storage) (Toora) | 8 300 | 150 | 350 | 7 800 |
| Dams risk – Coalition Creek (rehabilitation/augmentation) (Korumburra) | 8 300 | 60 | 30 | 8 210 |
| Environmental obligations – construction (various) | 3 650 | 600 | 300 | 2 750 |
| Loch Nyora sewerage scheme – construction (Poowong) | 15 668 | 860 | 4 405 | 10 403 |
| Operations systems improvements – water treatment (South Gippsland) | 1 690 | 340 | 150 | 1 200 |
| Other (corporate) (various) | 2 250 | 750 | 750 | 750 |
| Other (corporate) computers and telemetry (various) | 2 083 | 496 | 181 | 1 406 |
| Other (corporate) OH&S and plant replacement (various) | 3 403 | 1 124 | 512 | 1 767 |
| Other (headworks) (various) | 1 010 | 725 | 30 | 255 |
| Other (wastewater) (various) | 2 045 | 1 490 | 555 | .. |
| Other (water) (various) | 2 669 | 1 669 | 480 | 520 |
| Replacement/rehabilitation of mains (various) | 7 518 | 1 172 | 484 | 5 862 |
| Reticulation sewers replacement/ rehabilitation (various) | 3 650 | 600 | 300 | 2 750 |
| Stormwater infiltration curtailment (South Gippsland) | 2 750 | 500 | 250 | 2 000 |
| Strategic land purchases (various) | 2 250 | .. | 250 | 2 000 |
| Water meters (various) | 2 456 | 416 | 182 | 1 858 |
| Total existing projects | 69 692 | 10 952 | 9 209 | 49 531 |

Source: South Gippsland Region Water Corporation

## New projects

| ($ thousand) |  |  |  |  |
| --- | --- | --- | --- | --- |
|  | Total Estimated Investment | Estimated Expenditure to 30.06.11 | Estimated Expenditure 2011-12 | Remaining Expenditure |
| Additional land wastewater treatment plant (Foster) | 1 500 | .. | .. | 1 500 |
| Inverloch sewer system upgrade (Inverloch) | 5 800 | .. | .. | 5 800 |
| Leongatha wastewater treatment plant digester (Leongatha) | 1 050 | 150 | 900 | .. |
| Meeniyan water treatment plant (Meeniyan) | 1 500 | .. | .. | 1 500 |
| Wonthaggi sewer system upgrade (Wonthaggi) | 8 390 | 550 | 800 | 7 040 |
| Wonthaggi wastewater reuse (Wonthaggi) | 1 200 | 50 | 400 | 750 |
| Total new projects | 19 440 | 750 | 2 100 | 16 590 |
| Total South Gippsland Region Water Corporation projects | 89 132 | 11 702 | 11 309 | 66 121 |

Source: South Gippsland Region Water Corporation

# Transport Ticketing Authority

## Existing projects

| ($ thousand) |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
|  | Total Estimated Investment |  | Estimated Expenditure to 30.06.11 | Estimated Expenditure 2011-12 | Remaining Expenditure |
| myki (new ticketing solution – technology and installation) (statewide) (a) |  | tbd | tbd | tbd | tbd |
| Total existing projects | tbd |  | tbd | tbd | tbd |

Source: Transport Ticketing Authority

Note:

(a)	The original estimated capital cost for this project was $461 million (plus $890 million in operating costs). This project is facing cost pressures and is under review.

## New projects

| ($ thousand) |  |  |  |  |
| --- | --- | --- | --- | --- |
|  | Total Estimated Investment | Estimated Expenditure to 30.06.11 | Estimated Expenditure 2011-12 | Remaining Expenditure |
| Nil | .. | .. | .. | .. |
| Total new projects | .. | .. | .. | .. |
| Total Transport Ticketing Authority projects | tbd | tbd | tbd | tbd |

Source: Transport Ticketing Authority

# Victorian Rail Track (VicTrack)

## Existing projects

| ($ thousand) |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
|  | Total Estimated Investment |  | Estimated Expenditure to 30.06.11 | Estimated Expenditure 2011-12 | Remaining Expenditure |
| Fish market acquisition (West Melbourne) | 9 550 |  | 497 | 3 252 | 5 801 |
| The projects below are delivered on behalf of VicTrack by the Department of Transport |  |  |  |  |  |
| Accessible public transport in Victoria: Disability Discrimination Act compliance for train and tram (statewide) | 85 600 |  | 80 600 | 5 000 | .. |
| Clunes station (Clunes) | 7 000 |  | 3 500 | 3 500 | .. |
| Country passenger rail network renewal and maintenance (non-metro various) | 142 305 |  | 107 490 | 34 815 | .. |
| Improving train operations – rail service efficiencies (statewide) | 111 604 |  | 29 295 | 56 939 | 25 370 |
| Level crossing safety program (statewide) | 15 285 |  | 7 420 | 7 865 | .. |
| Metropolitan park and ride program – stage 2 (metro various) | 26 900 |  | 16 785 | 10 115 | .. |
| Metropolitan rolling stock (metro various) | 1 175 317 |  | 870 573 | 153 971 | 150 773 |
| Metropolitan station and modal interchange upgrade program (metro various) (a) | 8 700 |  | 1 809 | 4 491 | 2 400 |
| Metropolitan train control reliability (metro various) | 87 900 |  | 64 782 | 14 200 | 8 918 |
| Metropolitan train safety communications system (metro various) | 143 900 |  | 106 592 | 37 308 | .. |
| New stations in growth areas (metro various) (b) | 188 500 |  | 53 613 | 78 687 | 56 200 |
| Public transport safety (metro various) (c) |  | 54 914 | 1 490 | 12 813 | 40 611 |
| Railway crossing upgrades (statewide) (d) | 72 156 |  | 28 702 | 10 466 | 32 988 |
| Regional Rail Link (various) (e) | tbd |  | 566 000 | tbd | tbd |
| Regional rollingstock (non-metro various) | 315 150 |  | 263 798 | 43 510 | 7 842 |
| Regional station and modal interchange upgrade program (non-metro various) | 8 700 |  | 4 100 | 2 200 | 2 400 |
| South Morang rail extension (metro various) | 559 100 |  | 275 542 | 255 682 | 27 876 |
| South Morang to Mernda busway (metro various) (f) | 42 600 |  | 100 | 18 100 | 24 400 |
| Sunbury electrification (metro various) | 194 500 |  | 102 865 | 66 510 | 25 125 |
| Tram electrical upgrade and maintenance (metro various) | 9 501 |  | 6 224 | 3 277 | .. |
| Tram procurement and supporting infrastructure (metro various) | 804 456 |  | 38 790 | 107 550 | 658 116 |
| Vigilance control and event recording system on metropolitan trains (metro various) | 37 269 |  | 28 575 | 8 694 | .. |
| Commonwealth |  |  |  |  |  |
| Melbourne Metro rail tunnel – planning and development – stage 1 (metro various) | 40 000 |  | 30 000 | 10 000 | .. |
| Total existing projects (g) | 8 440 907 |  | 2 689 142 | 1 811 945 | 3 939 820 |

Source: Victorian Rail Track (VicTrack)

Notes:

(a)	Project is under review.

(b)	Timeframe for the construction of Caroline Springs station under review.

(c)	Project will be influenced by rollout plans for the Protective Services Officers initiative.

(d)	TEI incorporates all funding for pedestrian and level crossing programs from 2009-10 to 2014-15. The TEI has decreased by $19.6 million due to the completion of major components of the previous government’s Railway Level Crossing Program and the 2007 Automated Advance Warning Signage Program.

(e)	The original TEI for the Regional Rail Link was $4.3 billion. Provision has been made for additional contingency funding for the project in order to meet a range of cost pressures. A revised TEI is not reported at this time due to commercial sensitivities.

(f)	Project under review.

(g)	These totals include the original TEI for the Regional Rail Link project of $4.3 billion.

## New projects

| ($ thousand) |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
|  | Total Estimated Investment |  | Estimated Expenditure to 30.06.11 | Estimated Expenditure 2011-12 | Remaining Expenditure |
| Building upgrades risk mitigation – 2011-12 program (various) | 1 400 |  | .. | 1 400 | .. |
| Fibre optic cable builds/construction – 2011-12 program (various) | 2 400 |  | .. | 2 400 | .. |
| Heritage works – 2011-12 program (various) | 1 000 |  | .. | 1 000 | .. |
| IP/MPLS optimisation – 2011-12 program (various) | 2 900 |  | .. | 2 900 | .. |
| Outdoor advertising – 2011-12 program (various) | 1 020 |  | .. | 1 020 | .. |
| Spotswood – data centre construction (Spotswood) | 2 939 |  | 1 317 | 1 622 | .. |
| Telecommunications – unified communications platform (various) | 2 931 |  | 2 200 | 731 | .. |
| The projects below are delivered on behalf of VicTrack by the Department of Transport |  |  |  |  |  |
| 40 new trains for Melbourne commuters – stage 1 (metro various) |  | 210 360 | .. | 37 232 | 173 128 |
| Accessible public transport in Victoria: Disability Discrimination Act compliance (statewide) | 20 000 |  | .. | 5 000 | 15 000 |
| Additional car parking at Merinda Park and Narre Warren stations (Narre Warren) | 600 |  | .. | 600 | .. |
| Balaclava station (Balaclava) | 11 900 |  | .. | 500 | 11 400 |
| Ballan railway station upgrade – planning (Ballan) | 700 |  | .. | 700 | .. |
| Beaconsfield Railway Station Car Park (Beaconsfield) | 1 300 |  | .. | 1 300 | .. |
| Bendigo trains to Epsom and Eaglehawk and new station at Epsom and boomgates – planning (Bendigo) | 500 |  | .. | 500 | .. |
| Dalvui Lane Rail Crossing Polwarth – installation of a dynamic warning system (Polwarth) | 500 |  | .. | 500 | .. |
| Fix country level crossings, including Warragul station precinct (non-metro various) | 35 300 |  | .. | 9 800 | 25 500 |
| Footbridge over railway line to Box Hill Cemetery (Box Hill) | 460 |  | .. | 460 | .. |
| Grovedale railway station – planning (Grovedale) | 1 000 |  | .. | 1 000 | .. |
| Opening unused railway station buildings to community and sporting groups (statewide) | 5 000 |  | .. | 500 | 4 500 |
| Reopening of New Street Brighton railway gates (Brighton) | 2 000 |  | .. | 2 000 | .. |
| Reopen Talbot railway station (Talbot) | 2 500 |  | .. | 2 500 | .. |
| Ringwood railway station upgrade – stage 1 (Ringwood) | 2 000 |  | .. | 2 000 | .. |
| South West Victorian passing loop (Weerite) | 10 000 |  | .. | 2 000 | 8 000 |
| Southland railway station – planning (Cheltenham) | 700 |  | .. | 700 | .. |
| Syndal railway station car park – planning (Glen Waverley) | 600 |  | .. | 600 | .. |
| Total new projects | 320 010 |  | 3 517 | 78 965 | 237 528 |
| Total Victorian Rail Track projects | 8 760 917 |  | 2 692 659 | 1 890 910 | 4 177 348 |

Source: Victorian Rail Track (VicTrack)

# Victorian Urban Development Authority (VicUrban)

## Existing projects

| ($ thousand) |  |  |  |  |
| --- | --- | --- | --- | --- |
|  | Total Estimated Investment | Estimated Expenditure to 30.06.11 | Estimated Expenditure 2011-12 | Remaining Expenditure |
| Harbour Esplanade redevelopment – stage 2 (Docklands) | 22 000 | .. | 15 800 | 6 200 |
| Transit cities: revitalising Central Dandenong – upgrade works (Dandenong) | 243 446 | 218 763 | 24 683 | .. |
| Total existing projects | 265 446 | 218 763 | 40 483 | 6 200 |

Source: Victorian Urban Development Authority (VicUrban)

## New projects

| ($ thousand) |  |  |  |  |
| --- | --- | --- | --- | --- |
|  | Total Estimated Investment | Estimated Expenditure to 30.06.11 | Estimated Expenditure 2011-12 | Remaining Expenditure |
| Other (metro various) | 2 500 | .. | 2 500 | .. |
| Total new projects | 2 500 | .. | 2 500 | .. |
| Total Victorian Urban Development Authority (VicUrban) projects | 267 946 | 218 763 | 42 983 | 6 200 |

Source: Victorian Urban Development Authority (VicUrban)

# V/Line Passenger Corporation

## Existing projects

| ($ thousand) |  |  |  |  |
| --- | --- | --- | --- | --- |
|  | Total Estimated Investment | Estimated Expenditure to 30.06.11 | Estimated Expenditure 2011-12 | Remaining Expenditure |
| Other projects (statewide) | 14 910 | 14 240 | 670 | .. |
| Vlocity railcar modifications (statewide) | 2 811 | 1 738 | 1 074 | .. |
| Total existing projects | 17 722 | 15 978 | 1 744 | .. |

Source: V/Line Passenger Corporation

## New projects

| ($ thousand) |  |  |  |  |
| --- | --- | --- | --- | --- |
|  | Total Estimated Investment | Estimated Expenditure to 30.06.11 | Estimated Expenditure 2011-12 | Remaining Expenditure |
| Nil | .. | .. | .. | .. |
| Total new projects | .. | .. | .. | .. |
| Total V/Line Passenger Corporation projects | 17 722 | 15 978 | 1 744 | .. |

Source: V/Line Passenger Corporation

# Wannon Region Water Corporation

## Existing projects

| ($ thousand) |  |  |  |  |
| --- | --- | --- | --- | --- |
|  | Total Estimated Investment | Estimated Expenditure to 30.06.11 | Estimated Expenditure 2011-12 | Remaining Expenditure |
| Dutton Way – sewer scheme (Portland) | 3 915 | 359 | 2 834 | 723 |
| Dutton Way – water scheme (Portland) | 2 371 | 38 | 2 139 | 194 |
| Portland – wastewater treatment plant upgrade (Portland) | 9 639 | 836 | 6 102 | 2 701 |
| Sewer main replacement program (various) | 1 530 | 224 | 209 | 1 096 |
| Telemetry installation program (various) | 9 958 | 5 765 | 1 971 | 2 221 |
| Water main replacement program (various) | 5 244 | 3 461 | .. | 1 783 |
| Water meter replacement program (various) | 2 523 | 1 292 | 73 | 1 158 |
| Water reclamation plant upgrades (Warrnambool) | 12 495 | 300 | 3 002 | 9 193 |
| West Portland sewer scheme (Portland) | 2 094 | 334 | 1 761 | .. |
| Total existing projects | 49 769 | 12 608 | 18 090 | 19 070 |

Source: Wannon Region Water Corporation

## New projects

| ($ thousand) |  |  |  |  |
| --- | --- | --- | --- | --- |
|  | Total Estimated Investment | Estimated Expenditure to 30.06.11 | Estimated Expenditure 2011-12 | Remaining Expenditure |
| Nil | .. | .. | .. | .. |
| Total new projects | .. | .. | .. | .. |
| Total Wannon Region Water Corporation projects | 49 769 | 12 608 | 18 090 | 19 070 |

Source: Wannon Region Water Corporation

# Western Region Water Corporation

## Existing projects

| ($ thousand) |  |  |  |  |
| --- | --- | --- | --- | --- |
|  | Total Estimated Investment | Estimated Expenditure to 30.06.11 | Estimated Expenditure 2011-12 | Remaining Expenditure |
| Business development (various) | 3 076 | 764 | 50 | 2 262 |
| Development – sewer mains upsizing (Sunbury) | 3 000 | 244 | 50 | 2 706 |
| Development – sewer mains upsizing (various) | 4 774 | 476 | 77 | 4 221 |
| Development – water mains upsizing (Melton) | 2 700 | 418 | 75 | 2 207 |
| Development – water mains upsizing (Sunbury) | 2 929 | 688 | 100 | 2 141 |
| Development – water mains upsizing (various) | 2 772 | 707 | 77 | 1 988 |
| Drinking water quality management system (various) | 3 000 | 561 | 150 | 2 289 |
| Graphic information system (various) | 8 381 | 3 042 | 280 | 5 059 |
| Greenhouse gas strategy implementation – purchase (various) | 1 900 | 341 | 200 | 1 359 |
| Information technology (various) | 47 160 | 11 304 | 580 | 35 276 |
| Land information and billing system (various) | 2 028 | 1 928 | 100 | .. |
| OH&S (various) | 1 537 | 671 | 100 | 766 |
| Property metering (various) | 4 042 | 1 547 | 220 | 2 275 |
| Pump station renewals (various) | 5 250 | 713 | 175 | 4 362 |
| Recycled water – network extension (Sunbury) | 3 000 | 545 | 20 | 2 435 |
| Reticulation modelling (various) | 1 800 | 508 | 100 | 1 192 |
| Reticulation renewals/replacement (various) | 34 414 | 5 918 | 1 100 | 27 396 |
| Roadwork upgrades (various) | 1 500 | 251 | 50 | 1 199 |
| Rosslynne water treatment plant (Gisborne) | 4 000 | .. | .. | 4 000 |
| Sewerage infrastructure – construction (Melton) | 18 125 | 12 957 | 300 | 4 868 |
| Surbiton recycled water plant storage lagoon refurbishment (Melton) | 1 774 | 27 | .. | 1 747 |
| Toolern Creek outfall sewer (Melton) | 3 279 | 36 | 150 | 3 093 |
| Toolern growth area servicing (Melton) | 15 846 | .. | 214 | 15 632 |
| Vehicle replacement (various) | 18 760 | 11 775 | 1 | 6 984 |
| Wastewater treatment plant – aeration of primary lagoon (Bacchus Marsh) | 3 556 | 432 | 3 124 | .. |
| Wastewater treatment plant – site improvements biodiversity (various) | 1 500 | 305 | 60 | 1 135 |
| Wastewater treatment plant – sludge treatment (Gisborne) | 1 487 | 1 185 | .. | 302 |
| Water infrastructure – construction (Melton) | 2 750 | 1 623 | 612 | 515 |
| Woodend recycled water – stage 2 reuse (Bacchus Marsh) | 3 300 | .. | .. | 3 300 |
| Woodend recycled water – stage 2 reuse (Woodend) | 2 720 | 12 | .. | 2 708 |
| Total existing projects | 210 360 | 58 978 | 7 965 | 143 417 |

Source: Western Region Water Corporation

## New projects

| ($ thousand) |  |  |  |  |
| --- | --- | --- | --- | --- |
|  | Total Estimated Investment | Estimated Expenditure to 30.06.11 | Estimated Expenditure 2011-12 | Remaining Expenditure |
| Greigs Road recycled water main (Melton) | 2 651 | .. | 105 | 2 546 |
| O’Keefe Crescent sewer pump station (Bacchus Marsh) | 1 414 | .. | 67 | 1 347 |
| Recycled water stage 2 (Gisborne) | 3 815 | .. | .. | 3 815 |
| Total new projects | 7 880 | .. | 172 | 7 708 |
| Total Western Region Water Corporation projects | 218 240 | 58 978 | 8 137 | 151 125 |

Source: Western Region Water Corporation

# Westernport Region Water Corporation

## Existing projects

| ($ thousand) |  |  |  |  |
| --- | --- | --- | --- | --- |
|  | Total Estimated Investment | Estimated Expenditure to 30.06.11 | Estimated Expenditure 2011-12 | Remaining Expenditure |
| Candowie embankment – construction (Glen Forbes) | 9 700 | 750 | 4 000 | 4 950 |
| Glen Forbes water treatment plant – process upgrade (Glen Forbes) | 3 750 | .. | .. | 3 750 |
| Information technology and office systems (Newhaven) | 1 235 | 965 | 270 | .. |
| Other (various) | 8 939 | 1 919 | 1 440 | 5 580 |
| Under channel pipeline (San Remo) | 2 956 | 2 763 | 193 | .. |
| Total existing projects | 26 581 | 6 398 | 5 903 | 14 280 |

Source: Westernport Region Water Corporation

## New projects

| ($ thousand) |  |  |  |  |
| --- | --- | --- | --- | --- |
|  | Total Estimated Investment | Estimated Expenditure to 30.06.11 | Estimated Expenditure 2011-12 | Remaining Expenditure |
| Class A recycled water plant (Cowes) | 2 850 | 630 | 2 220 | .. |
| Total new projects | 2 850 | 630 | 2 220 | .. |
| Total Westernport Region Water Corporation projects | 29 431 | 7 028 | 8 123 | 14 280 |

Source: Westernport Region Water Corporation

# Yarra Valley Water Limited

## Existing projects (a)

| ($ thousand) |  |  |  |  |
| --- | --- | --- | --- | --- |
|  | Total Estimated Investment | Estimated Expenditure to 30.06.11 | Estimated Expenditure 2011-12 | Remaining Expenditure |
| Epping Craigieburn sewerage project (Epping/Craigieburn) | 7 275 | 3 500 | 1 640 | 2 135 |
| House connection branch renewals (metro various) | 36 179 | 7 973 | 8 713 | 19 493 |
| Sewer backlog (metro various) | 103 534 | 10 000 | 18 982 | 74 552 |
| Sewer growth (metro various) | 7 825 | 1 124 | 1 298 | 5 403 |
| Sewer improved system capacity (metro various) | 93 594 | 11 000 | 9 229 | 73 365 |
| Sewer main and branch renewals (metro various) | 29 247 | 6 660 | 7 278 | 15 309 |
| Sewer northern sewerage project (Coburg) | 228 400 | 137 010 | 3 854 | 87 536 |
| Sewer reliability (metro various) | 22 747 | 2 442 | 6 801 | 13 504 |
| Sewer reticulation renewals (metro various) | 91 508 | 13 367 | 14 606 | 63 535 |
| Sewer treatment (metro various) | 37 754 | 2 558 | 7 124 | 28 072 |
| Water conservation (metro various) | 1 156 | 100 | 308 | 748 |
| Water customer meter replacements (metro various) | 22 608 | 3 000 | 4 664 | 14 944 |
| Water distribution main renewals (metro various) | 35 040 | 3 462 | 3 024 | 28 554 |
| Water growth (metro various) | 31 619 | 2 127 | 11 340 | 18 152 |
| Water improved quality (metro various) | 4 228 | 900 | 1 167 | 2 161 |
| Water main to meter renewals (metro various) | 6 437 | 1 174 | 1 025 | 4 238 |
| Water pressure management (metro various) | 7 763 | 1 332 | 3 757 | 2 674 |
| Water reliability (metro various) | 72 915 | 6 668 | 18 814 | 47 433 |
| Water reticulation main renewals (metro various) | 102 702 | 19 364 | 16 913 | 66 425 |
| Total existing projects | 942 531 | 233 761 | 140 537 | 568 233 |

Source: Yarra Valley Water Limited

Note:

(a)	Apart from the northern sewerage project where the TEI represents the total project cost, the TEI for the existing projects relate to the period from 1 July 2010 to 30 June 2015.

## New projects

| ($ thousand) |  |  |  |  |
| --- | --- | --- | --- | --- |
|  | Total Estimated Investment | Estimated Expenditure to 30.06.11 | Estimated Expenditure 2011-12 | Remaining Expenditure |
| Sewer growth (Beveridge/Wallan) | 14 784 | 1 987 | 2 296 | 10 501 |
| Sewer growth (Bundoora) | 1 058 | 119 | 138 | 801 |
| Sewer growth (Craigieburn/Mickleham/Kalkallo) | 91 150 | 11 392 | 13 161 | 66 597 |
| Sewer growth (Greenvale) | 20 169 | 1 703 | 1 968 | 16 498 |
| Sewer growth (Healesville) | 10 831 | .. | .. | 10 831 |
| Sewer growth (Lalor/Epping/Epping North) | 20 420 | 5 539 | 6 399 | 8 482 |
| Sewer growth (Mernda/Doreen) | 13 074 | 4 635 | 5 355 | 3 084 |
| Sewer growth (South Morang) | 2 231 | .. | 2 231 | .. |
| Water growth (Beveridge/Wallan) | 31 014 | 2 077 | 11 072 | 17 865 |
| Water growth (Craigieburn/Mickleham/Kalkallo) | 116 623 | 4 193 | 22 353 | 90 077 |
| Water growth (Croydon/Chirnside Park) | 18 041 | 2 375 | 12 659 | 3 007 |
| Water growth (Greenvale) | 3 489 | 50 | 265 | 3 174 |
| Water growth (Lalor/Epping/Epping North) | 28 348 | 928 | 4 945 | 22 475 |
| Water growth (Mernda/Doreen) | 9 052 | 751 | 4 001 | 4 300 |
| Total new projects | 380 284 | 35 749 | 86 843 | 257 692 |
| Total Yarra Valley Water Limited projects | 1322 815 | 269 510 | 227 380 | 825 925 |

Source: Yarra Valley Water Limited

# Other public non-financial corporations

## Existing projects

| ($ thousand) |  |  |  |  |
| --- | --- | --- | --- | --- |
|  | Total Estimated Investment | Estimated Expenditure to 30.06.11 | Estimated Expenditure 2011-12 | Remaining Expenditure |
| Melbourne and Olympic Parks redevelopment – stage 1 (Melbourne) | 363 000 | 37 600 | 91 700 | 233 700 |
| State Sports Facility project – upgrade (various) (a) | 66 700 | 39 035 | 27 665 | .. |
| Total existing projects | 429 700 | 76 635 | 119 365 | 233 700 |

Source: Other public non-financial corporations

Note:

(a)	The increase of $12.9 million in TEI from 2010-11 largely reflects additional scope required to complete the project.

## New projects

| ($ thousand) |  |  |  |  |
| --- | --- | --- | --- | --- |
|  | Total Estimated Investment | Estimated Expenditure to 30.06.11 | Estimated Expenditure 2011-12 | Remaining Expenditure |
| Development of new mountain Bike trails (Falls Creek) | 2 384 | .. | 292 | 2 092 |
| Other (various) | 4 036 | .. | 3 740 | 296 |
| Total new projects | 6 420 | .. | 4 032 | 2 388 |
| Total Other public non-financial corporations projects | 436 120 | 76 635 | 123 397 | 236 088 |

Source: Other public non-financial corporations

Appendix A – Location index

A

Aireys Inlet, 60

Alexandra, 86, 87

Altona, 46, 54, 76

Altona North, 17

Anderson, 45

Apollo Bay, 26, 57, 60

Ararat, 35

Ashburton, 17

Aspendale, 28

Avenel, 17

Axedale, 78

B

Bacchus Marsh, 46, 47, 110, 111, 112

Bairnsdale, 24

Balaclava, 105

Ballan, 105

Ballarat, 23, 24, 29, 43, 74

Bangholme, 90, 91

Bannockburn, 57

Barkers Creek, 77

Barwon, 43

Barwon Downs, 58

Barwon Heads, 57, 58

Barwon South-West, 79

Batesford, 57

Bayswater, 20, 49

Beaconsfield, 105

Beaufort, 17

Beechworth, 93

Belmont, 17, 57, 59

Bemm River, 81

Bendigo, 17, 29, 50, 77, 78, 105

Berwick, 22, 28, 32, 46, 47, 53, 98

Beveridge, 17, 115

Birregurra, 57

Black Rock, 58

Blackburn, 18

Blackwood, 74

Boneo, 98

Boolarra, 68

Boort, 18

Boronia, 20

Box Hill, 23, 29, 35, 105

Bridgewater, 77

Bright, 93

Brighton, 106

Brighton East, 26

Brimbank, 46

Broadford, 84

Broadmeadows, 18, 26, 39, 56

Bundalong, 93

Bundoora, 42, 115

Buninyong, 36

Burwood East, 18

Byrneside, 83

C

Camberwell, 19

Cardinia, 44

Carlton, 17, 91

Castlemaine, 37, 77, 78

Chadstone, 23, 24

Charlton, 32

Cheltenham, 30, 106

Chirnside Park, 115

Christmas Hills, 90, 92

Clayton, 15, 30, 32

Clifton Springs, 58, 59

Clonbilale, 91

Clunes, 103

Cobram, 83, 84, 87

Coburg, 90, 114

Coimadai, 18

Colac, 26, 58

Colac West, 58

Coleraine, 29

Collingwood, 18

Coongulla, 68

Corio, 18

Corryong, 93

Cowes, 113

Craigieburn, 21, 56, 91, 114, 115

Cranbourne, 99

Cranbourne East, 98

Cranbourne West, 98

Croydon, 115

D

Dandenong, 26, 29, 46, 47, 98, 107

Dandenong South, 67, 99

Derrimut, 76

Dingley, 48

Dingley Village, 46

Docklands, 15, 23, 107

Doreen, 115

Doveton, 18

Drouin, 68, 69

Dutson, 68, 71

Dutson Downs, 69, 73

E

Eaglehawk, 26

East Geelong, 28, 67

East Keilor, 76

East Melbourne, 30

Eastern Metro, 80

Echuca, 32, 77, 78

Edenhope, 88

Edithvale, 91

Elliminyt, 58

Elster Creek, 96

Eltham, 19

Epping, 15, 24, 30, 32, 46, 114, 115

Epping North, 115

Eumemmerring Creek, 97

Euroa, 84, 85

F

Falls Creek, 116

Ferntree Gully, 44

Flemington, 19

Footscray, 39

Forest Hill, 21, 22

Forrest, 61

Foster, 101

Frankston, 19, 21, 32, 97, 99

Fyansford, 61

G

Garfield, 19

Geelong, 29, 32, 39, 43, 45, 47, 57, 58, 59, 60, 61

Gheringhap, 58

Gippsland, 80

Gisborne, 110, 111, 112

Glen Forbes, 113

Glen Waverley, 30, 106

Glenmaggie, 68

Glenrowan, 93

Glenroy, 19

Golden Beach, 69

Gordon, 74

Grampians, 79

Great Western, 88

Greenvale, 91, 115

Grovedale, 105

H

Hallam, 98

Halls Gap, 19

Hampton Park, 46

Harcourt, 77

Harston, 83

Hastings, 23

Healesville, 19, 29, 115

Heidelberg, 29, 30, 32, 33

Heidelberg Heights, 20

Highton, 58

Hobsons Bay, 91

Horsham, 26

I

Inverleigh, 59

Inverloch, 101

J

Jan Juc, 59

K

Kalkallo, 115

Kensington, 29

Kerang, 32, 83

Keysborough, 20, 98

Kilmore, 48, 84, 85

Kinglake, 29

Koo Wee Rup, 36, 48, 98, 99

Korumburra, 36, 100

Kyabram, 20

Kyneton, 35

L

Laanecoorie, 78

Lake Tyers Beach, 28

Lakes Entrance, 81

Lalor, 115

Lara, 36, 58, 59

Latrobe, 82

Laverton, 20, 46, 54, 56

Leitchville, 78

Leongatha, 27, 30, 101

Leopold, 59, 61

Lethbridge, 59

Lilydale, 35, 67

Loch Sport, 69

Lockwood South, 20

Loddon, 83

Loddon Mallee, 80

Longford, 46, 69

Longwarry, 98

Longwood, 85

Lorne, 59

Lovely Banks, 59

Lysterfield, 42

M

Maffra, 69, 72, 82

Maidstone, 27

Malmsbury, 78

Malvern, 54

Mansfield, 85, 86

Maryborough, 32

Marysville, 35

Meeniyan, 101

Melbourne, 15, 32, 35, 36, 37, 38, 39, 41, 42, 50, 51, 76, 90, 95, 116

Melton, 46, 47, 82, 110, 111, 112

Merbein, 21, 89

Meredith, 59

Mernda, 115

Merricks, 97

Metropolitan, 22, 32, 43, 46, 48, 52, 54, 55, 56

North-West, 79, 80

Various, 38, 43, 45, 46, 47, 48, 103, 104, 105, 107, 114

Metung, 81

Mickleham, 115

Milawa, 93

Mildura, 32, 83

Mirboo North, 69

Moe, 69, 70, 73

Montmorency, 21

Moolap, 59

Moondarra, 70

Moonee Ponds, 54

Moorabool, 60

Mooroolbark, 22, 27

Mooroopna, 87

Mordialloc, 27

Moriac, 62

Mornington, 48

Mortlake, 36

Morwell, 68, 69, 70

Mount Waverley, 19

Mt Martha, 96, 98

Myrtleford, 93

N

Nagambie, 45, 47, 85, 87

Narre Warren, 105

Narre Warren North, 27

Nathalia, 83

Neerim South, 72, 91

Newhaven, 113

Nhill, 45, 47, 88

Niddrie, 28

Noble Park, 21

Non-metropolitan, 39

Non-Metropolitan

Various, 48, 53

Noojee, 70

North Essendon, 90, 92

North Melbourne, 35, 41

North Richmond, 30

North-West Metropolitan, 79, 80

Nunawading, 23

Nurmurkah, 85, 86

O

Oakleigh, 30

Ocean Grove, 60

Officer, 27, 96

Officer South, 96

Omeo, 48

Ormond, 21

Ouyen, 21

Oxley, 93

P

Pakenham, 91, 96, 98, 99

Parkdale, 21

Parkville, 30, 32, 34

Patterson Lakes, 27

Point Cook, 27

Point Lonsdale, 59, 61

Polwarth, 105

Poowong, 100

Port Melbourne, 15, 91, 95

Port Phillip Bay, 95

Portarlington, 60

Portland, 109

Preston, 21, 24, 27

Q

Queenscliff, 60

R

Rawson, 70

Red Cliffs, 89

Ringwood, 39, 106

Ringwood East, 32

Ringwood North, 27

Rochester, 30, 77

Roxburgh Park, 91

Rural, 32, 33

S

Sale, 28, 70, 71

San Remo, 113

Sandringham, 28, 35

Sawmill Settlement, 85

Seaford, 27

Seaspray, 71

Serpentine, 83

Seymour, 22, 28, 87

She Oaks, 57

Shepparton, 84, 85, 86, 87

Sherbrooke, 97

Silvan, 91

Smythesdale, 23, 74

Somers, 97

Somerton, 47

South Gippsland, 100

South Morang, 46, 115

Southbank, 41

Southern Metro, 79, 80

Spotswood, 41, 54, 55, 105

Spring Creek, 61

Springhurst, 93

Springvale South, 20

St Arnaud, 88

Statewide, 24, 29, 30, 31, 32, 33, 34, 35, 36, 37, 38, 40, 43, 44, 45, 47, 48, 49, 50, 52, 53, 64, 65, 66, 79, 81, 102, 103, 105, 106, 108

Stawell, 88

Sunbury, 30, 36, 110

Sunshine, 24, 30, 32

Swan Hill, 36

T

Talbot, 106

Tarneit, 22, 28

Tatura, 83, 84, 85

Tawonga, 22

Thomastown, 22

Toolamba, 22

Toora, 100

Torquay, 28, 58, 59, 61

Traralgon, 31, 68, 69, 71, 73

Tullamarine, 23

Tungamah, 93

U

Upper Beaconsfield, 97

V

Various, 21, 22, 24, 27, 28, 39, 41, 42, 43, 44, 45, 46, 47, 48, 58, 59, 60, 61, 63, 64, 68, 69, 70, 71, 72, 73, 74, 77, 78, 81, 82, 83, 84, 85, 86, 87, 88, 89, 91, 93, 95, 96, 97, 98, 100, 103, 105, 109, 110, 111, 113, 116

Metropolitan, 38, 43, 45, 46, 47, 48, 103, 104, 105, 107, 114

Non-Metropolitan, 48, 53

W

Wallan, 115

Wallington, 57, 58, 60, 61

Wandana Heights, 48, 59

Wandin North, 23

Wangaratta, 23, 93

Wantirna, 18, 20, 26

Warracknabeal, 88

Warragul, 33, 68, 72, 73

Warrandyte, 92

Warrnambool, 30, 42, 109

Waurn Ponds, 60

Weerite, 106

Werribee, 19, 30, 76, 92

West Melbourne, 95, 103

Western Heights, 23

Whitfield, 93

Williams Landing, 46

Winchelsea, 61, 62

Wodonga, 24, 26, 93

Wonthaggi, 101

Woodend, 111

Wooragee, 23

Wye River, 62

Wyndham, 76

Wyndham Vale, 21

Y

Yallourn North, 70, 72

Yarra Glen, 46

Style conventions

Figures in the tables and in the text have been rounded. Discrepancies in tables between totals and sums of components reflect rounding. Percentage changes in all tables are based on the underlying unrounded amounts.

The notation used in the tables and charts is as follows:

LHS	left-hand-side

RHS	right-hand-side

s.a.	seasonally adjusted

n.a. or na	not available or not applicable

Cat. No.	catalogue number

1 billion	1 000 million

1 basis point	0.01 per cent

nm	new measure

..	zero, or rounded to zero

tbd	to be determined

ongoing	continuing output, program, project etc

(xxx.x)	negative numbers